Meru County Integrated

Development Plan

2023 - 2027

MAKING MERU HAPPY

FEBRUARY 2023

County Integrated Development Plan for County Government of Meru

Vision

An Inclusive Prosperous Model County

Mission

Promotion of Sustainable Development, Social Economic Empowerment, Technological Innovations and Industrialization

Core Values

We are committed to upholding the following core values as the guiding principles for the
operations of the County.

Consensus: We will engage all stakeholders in every critical process for informed decision making and follow-ups.

Efficiency: All County resources will be used prudently and for the intended purpose.

Effectiveness: County development will be result oriented to achieve desired outcomes and impact.

Participation:  Participation of all key stakeholders in Count Development agenda will be core to our operations for priority generation and development ownership while observing the principles of equity, equality and non-exception.

Accountability: We shall always endeavor to be held responsible, answerable and liable

Rule of Law: We shall strive to uphold the legal principles in all decision making and development process.

Responsiveness: We act with a sense of urgency to address citizens’ needs, make qualified decisions in time and provide fiscally responsible solutions.

Transparency: Government operations will be based on openness, accessibility and scrutiny by the residents of the County

# TABLE OF CONTENT

TABLE OF CONTENT	III

LIST OF TABLES	V

LIST OF MAPS/FIGURES	VI

LIST OF PLATES (CAPTIONED PHOTOS)	VII

ABBREVIATIONS AND ACRONYMS	VIII

GLOSSARY OF KEY CONCEPTS AND TERMINOLOGY	XII

FOREWARD	XIV

ACKNOWLEDGEMENT	XV

EXECUTIVE SUMMARY	XVI

CHAPTER ONE: COUNTY OVERVIEW	1

1.0 Overview	1

1.1 Background	1

1.2 Position and Size	1

1.3 Physiographic and Natural Conditions	2

1.4 Administrative and Political Units	3

1.5 Demographic Features	7

1.6 Human Development Index	13

1.7 County Poverty Profile	14

CHAPTER TWO: PERFORMANCE REVIEW OF THE PREVIOUS CIDP PERIOD	16

2.0 Overview	16

2.1 Analysis of the County Revenue Sources	16

2.2 County Budget Expenditure Analysis	18

2.3 Sector Programmes’ Performance Review	20

2.4 Challenges in the Implementation of CIDP 2018 – 2022	29

2.5 Emerging issues During County Integrated Development Plan 2018 – 2022 Implementation	29

2.6 Lessons Learnt	30

2.7 Natural Resource Assessment	31

2.8 Development Issues	35

CHAPTER THREE: SPATIAL DEVELOPMENT FRAMEWORK	41

3.0 Overview	41

3.1 Spatial Development Framework	41

CHAPTER FOUR: DEVELOPMENT PRIORITIES, STRATEGIES AND PROGRAMMES	49

4.0 Overview	49

4.1 Development Priorities and Strategies	49

4.2 Sector Programmes and Flagship Projects	69

4.2.1 Sector Programmes	69

4.2.2 Flagship Projects	144

4.3 County Integrated Development Plan Linkages with National Development Agenda, Regional and International Development Frameworks	152

4.4 Cross-Sectoral Linkages	160

CHAPTER FIVE: IMPLEMENTATION FRAMEWORK	168

5.1 Overview	168

5.2 Institutional Framework	168

5.3 Resource Mobilization and Management Framework	171

5.3.1 Resource requirements by Sector	173

5.3.2 Revenue Projections	174

5.3.3 Estimated Resource Gap	174

5.3.4 Resource Mobilization and Management Strategies	175

5.4 Asset Management	176

5.5 Risk Management	176

5.6 Ward Development Projects Initiatives	177

CHAPTER SIX: MONITORING, EVALUATION AND LEARNING	178

6.1 Overview	178

6.2 County Monitoring and Evaluation Structure	178

6.3 M&E Capacity	179

6.4 M&E Outcome Indicators	179

6.5 Data Collection, Analysis and Reporting	187

6.6 Dissemination, Feedback Mechanism, Citizen Engagement, and Learning	187

6.7 Evaluation Plan	188

ANNEX I: PROJECTS DERIVED FROM PROGRAMMES	193

Annex 1.1: County Assembly Projects	193

Annex 1.2: Office of the Governor Projects	196

Annex 1.3: Finance, Economic Planning and ICT Sector Projects	204

Annex 1.4: Education, Science, Culture and Arts Sector Projects	213

Annex 1.5: Youth Affairs; Sports, Gender and Social Development Sector Projects	226

Annex 1.6: Roads, Transport, Energy and Public Works Sector Projects	232

Annex 1.7: Legal Affairs, Public Service Management and Administration Sector Projects	241

Annex 1.8: Trade, Tourism, Cooperative Development and Investment Sector Projects	246

Annex 1.9: Health Sector Projects	255

Annex 1.10: Agriculture, Livestock Development and Fisheries Sector Projects	276

Annex 1.11: Lands, Physical planning, Housing and urban Development Sector Projects	289

Annex 1.12: Water & Irrigation, Environment and Natural Resource Management Sector Project	305

# LIST OF TABLES

Table 1: Area (Km2) by Sub-County	4

Table 2: County Government Administrative Wards	4

Table 3: County’s Electoral Wards by Constituency	5

Table 4: Population Projections (by Sub-County and Sex)	7

Table 5: Population Projections by Age Cohort	8

Table 6: Population Projections by Urban Area	9

Table 7: Population distribution and density by Sub-County	9

Table 8: Population Projections by Broad Age Groups	10

Table 9: Population of Persons with Disability by Type, Age and Sex	12

Table 10: Demographic Dividend Potential	13

Table 11: Analysis of County Revenue Sources	17

Table 12: County Expenditure Analysis	18

Table 13: Natural Resource Assessment	31

Table 14: Sector Development issues	36

Table 15: County Spatial Development Strategies by Thematic Areas	42

Table 16: Priorities and Strategies	55

Table 17: Sector Programmes	69

Table 18: Flagship Projects	144

Table 19: Linkages with Kenya Vision 2030, other plans and international obligations	152

Table 20: Cross-sectoral impacts	160

Table 21: Institutional Arrangement	171

Table 22: Summary of Sector Financial Resource Requirements	173

Table 23: Revenue Projection	174

Table 24: Resource Gaps	174

Table 25: Risk, Implication, Level and Mitigation Measures	176

Table 26: Summary of M&E Outcome Indicators	180

Table 27: Monitoring and Evaluation Report Mechanism	187

Table 28: Summary of Evaluation Plan	189

# LIST OF MAPS/FIGURES

Figure 1: Location of the County in Kenya	2

Figure 2: County’s Administrative and Political Units	3

Figure 3: Meru County Government Organizational Structure	170

Figure 4: County Integrated Development Budget Requirement Versus Estimated Revenue	175

Figure 5: County M&E Structure	179

# LIST OF PLATES (CAPTIONED PHOTOS)

# ABBREVIATIONS AND ACRONYMS

ADP			Annual Development Plan

AGPO			Access to Government Procurement Opportunities

AI            		Artificial Insemination

AIDS			Acquired Immune Deficiency Syndrome

AIDS			Acquired Immuno-Deficiency Syndrome

AMS              		Agricultural Mechanization Services

APDK			Association for the Physically Disabled of Kenya

ART			Antiretroviral Therapy

ASAL			Arid and Semi-arid Lands

ATC                		Agricultural Training Centre

BMI			Body Mass Index

BPO                		Business Process Outsourcing

CADP			County Annual Development Plan

CAPR			County Annual Progress Report

CBC			Competence Based Curriculum

CBEF			County Budget and Economic Forum

CBO			Community Based Organisation

CBROP		County Budget Review and Outlook Paper

CBS			County Bureau of Statistics

CC			County Commissioner

CDLD             		County Director of Livestock Development

CECM			County Executive Committee Member

CEKEB		Central Kenya Economic Bloc

CEmONC	 	Comprehensive Emergency Obstetric and Newborn Care services

CEP			County Energy Policy

CFSP			County Fiscal Strategy Paper

CGM			County Government of Meru

CHEWs		Community Health Extension Workers

CHV			Community Health Volunteers

CIDP			County Integrated Development Plan

CIMES			County Integrated Monitoring and Evaluation System

CLTS			Commodity Led Sanitation

CoG			Council of Governors

CoK			Constitution of Kenya

CRA			Commission on Revenue Allocation

CSO			County Statistics Officer

CSP			County Spatial Plan

CTU			Collection Tank Unit

CWCCC		County Wildlife Conservation and Compensation Committee

DMS			Debt Management Strategies

DN			Diameter Number

DRM			Disaster Risk Management

DRM			Disaster Risk Management

EA			Environmental Assessment

EAC			East Africa Community

ECDE              		Early Childhood Education

e-CIMES		electronic County Integrated Monitoring and Evaluation System

EDAMS		Electronic Development Application Management System

EDE			Ending Drought Emergency

EIA			Environmental Impact Assessment

EID			Early Infant Diagnosis

EMS			Environmental Management System

eMTCT			elimination of Mother-to-child transmission

EMU               		Efficiency Monitoring Unit

EOC			Emergency Operations Center

EU			European Union

FBO			Faith Based Organisation

FKF			Football Kenya Federation

FY          		Financial Year

GBV			Gender Based Violence

GDP                		Gross Domestic Product

GIS			Geographical Information System

GRM			Grievance Redress Mechanism

HCW			Health Care Workers

HDI			Human Development Index

HIV			Human Immuno-Deficiency Virus

HPT			Health Products and Technology

HQ			Headquarter

HRH			Human Resource for Health

ICPDA			International Conference on Population and Development

ICT			Information and Communication Technology

ICTA               		Information and Communication Technology Authority

IEBC			Independent Electoral and Boundaries Commission

IEC			Information, Education and Communication

IFMIS              		Integrated Financial Management System

IMAM			Integrated Management of Acute Malnutrition

IMETHAWASCO	Imenti and Tharaka Water Service Company

IPV			Intimate Partner Violence

KDSP			Kenya Devolution Support Program

KENHA		Kenya National Highway Authority

KERRA		Kenya Rural Roads Authority

KICOSCA       		Kenya Inter-Counties Sports and Culture Association

KIPPRA		Kenya Institute for Public Policy Research and Analysis

KISIP			Kenya Informal Settlements Improvement Project

KLRC			Kinoru Livestock Resource Centre

KNBS			Kenya National Bureau of Statistics

KPHCR		Kenya Population and Housing Census Report

KPI			Key Performance Indicator

KRB                		Kenya Roads Board

KURA			Kenya Urban Roads Authority

KUSP			Kenya Urban Support Programme

LAPSSET		Lamu Port Southern Sudan Ethiopia Transport

LCE			Least Cost Electrification

LLINs			Long-lasting insecticidal Nets

M&E			Monitoring and Evaluation

M2			Meter Squared

MCADCB		Meru County Alcoholic Drinks Control Board

MCIDC		Meru County Investment and Development Corporation

MCMC			Meru County Microfinance Corporation

MCRB			Meru County Revenue Board

MDGs			Millennium Development Goals

MeTRH		Meru Teaching and Referral Hospital

MEWASCO		Meru Water and Sanitation Company

MEWASS		Meru Water and Sewerage Services

MIDC			Meru Investment and Development Corporation

MM			Millimeter

MOH			Ministry of Health

MSMEs		Micro, Small & Medium-sized Enterprises

MTDMS		Medium Term Debt Management Strategy

MTEF			Medium Term Expenditure Framework

MTP			Medium Term Plan

MTRH			Meru Teaching & Referral Hospital

MYS			Meru Youth Service

NACADA		National Authority for the Campaign against Alcohol & Drug Abuse

NCD			Non-Communicable Diseases

NCPB			National Cereals and Produce Board

NCPD			National Council for Population & Development

NDMA			National Disaster Management Authority

NEMA			National Environmental Management Authority

NGO			Non-Governmental Organisation

NHDR			National Human Development Report

NIMES			National Integrated Monitoring and Evaluation System

No.			Number

ODF			Open Defecation Free

OPD			Out-Patient Department

OSR			Own Source Revenue

OVCs			Orphans and Vulnerable Children

PCN			Primary Care Networks

PCR			Polymerase Chain Reaction

PESTEL		Political, Economic, Social, Technological, Environmental & Legal

PFMA           		Public Finance Management Act

PHEOC		Public Health Emergency Operations Center

PLHIV			People Living with Human Immuno-Deficiency Virus

PMTCT		Prevention of Mother to Child Transmission

PNC			Post Natal Care

PPP			Public Private Partnership

PSA&L             		Public, Service and Administration & Legal Affairs

PSRI			Population Studies and Research Institute

PWDs			Persons with Disabilities

REREC			Rural Electrification and Renewable Energy Corporation

RMNCAH		Reproductive Maternal Neonatal Child Adolescent Health

SAGAs			Semi Autonomous Government Agencies

SCIDC			Sub County industrial development centres

SDGs              		Sustainable Development Goals

SEA			Social Environmental Assessment

SETA			Sustainable Energy Technical Assistance

SWG			Sector Working Group

SWOT			Strengths, Weaknesses, Opportunities & Threats

TB			Tuberculosis

ToR			Terms of Reference

UHC			Universal Health Care

UN			United Nations

UNESCO        		United Nations Education, Scientific and Cultural Organization

URTI			Upper Respiratory Tract Infection

USAID			United State Agency for International Development

WENR            		Water, Environment and Natural resources

WRA			Water Resource Authority

WRMA			Water Resource Management Authority

WRUA			Water Resource Users Association

# GLOSSARY OF KEY CONCEPTS AND TERMINOLOGY

Baseline: an analysis describing the initial state of an indicator before the start of a project/programme, against which progress can be assessed or comparisons made

County Assembly Public Service Board: a body charged with the responsibility of developing and implementing human resource policies and framework for the County Government in line with the relevant laws. The CPSB handles all human resource issues in the County.

County Assembly: the legislative arm of the County Government which makes laws to govern certain operations. The assembly also has oversight responsibilities on the county’s operational activities. The County Assembly consists of Members of County Assembly (MCAs), Clerk and the Speaker elected by the Members of the County Assembly.

County Budget and Economic Forum: consist of the Governor, CEC members, a number of representatives, not being county public officers, equal to the number of executive committee members appointed by the Governor from persons nominated by organizations representing professionals, business, labour issues, women, persons with disabilities, the elderly and faith-based groups at the county level. They are a means for consultation by the county government on preparation of county plans, the County Fiscal Strategy Paper and the Budget Review and Outlook Paper for the county and matters relating to budgeting, the economy and financial management at the county level.

County Executive: consists of the county governor and the deputy county governor; and members appointed by the county governor, with the approval of the assembly, from among persons who are not members of the assembly.

County Government: the unit of devolved government.

Demographic Dividend: the demographic dividend is the accelerated economic growth that may result from a decline in a country's mortality and fertility and the subsequent change in the age structure of the population. It is evident in Kenya that demographic transition is taking place at both national and county level creating a demographic window of opportunity to harness the demographic dividend.

Development Committee: an independent focus group centered on development and discussion of policies, guidelines, and processes by providing valuable input for development and planning.

Development: the process of economic and social transformation that is based on complex cultural and environmental factors and their interactions.

Devolution: the statutory delegation of powers from the central government of a sovereign state to govern at a subnational level, such as a regional or local level. Devolution in Kenya is the pillar of the Constitution and seeks to bring government closer to the people, with county governments at the center of dispersing political power and economic resources to Kenyans at the grassroots.

Flagship/Transformative Projects: these are projects with high impact in terms of employment creation, increasing county competitiveness, 	revenue generation etc. They may be derived from the Kenya Vision 2030 (and its MTPs) or the County Transformative Agenda.

Government: is a means by which state policies are enforced, as well as a mechanism for determining the policy.

Green Economy: the green economy is defined as an economy that aims at reducing environmental risks and ecological scarcities, and that aims for sustainable development without degrading the environment. Green economy considerations are envisaged by mainstreaming cross-cutting issues such as climate change; Environmental degradation; HIV/AIDs; Gender, Youth and Persons with Disability (PWD); Disaster Risk Management (DRM), Ending Drought Emergencies (EDE) among others.

Human Development Index (HDI): is a composite measure that incorporates mostly indicators derived from social sectors like life expectancy, years of schooling, and the general standard of living in the region or country.

Indicator: an indicator is a sign of progress /change that result from your project. It measures a change in a situation or condition and confirms progress towards achievement of a specific result.  It is used to measure a project impact, outcomes, outputs and inputs that are monitored during project implementation to assess progress.

Integration: combining or coordinating separate county programmes and projects to provide a harmonious, interrelated plan in an organized or structured manner to form a constituent unit that function cooperatively.

Outcome Indicator: this is a specific, observable, and measurable characteristic or change that will represent achievement of the outcome. Outcome indicators include quantitative and qualitative measures. Examples: enrolment rates, transition rates, mortality rates etc.

Outcome: measures the intermediate results generated relative to the objective of the intervention. It describes the actual change in conditions/situation as a result of an intervention output(s) such as changed practices as a result of a programme or project.

Output: immediate result from conducting an activity i.e., goods and services produced.

Performance indicator: a measurement that evaluates the success of an organization or of a particular activity (such as projects, programs, products and other initiatives) in which it engages.

Programme: A grouping of similar projects and/or services performed by a Ministry or Department to achieve a specific objective; The Programmes must be mapped to strategic objectives.

Project: A project is a set of coordinated activities implemented to meet specific objectives within defined time, cost and performance parameters. Projects aimed at achieving a common goal form a programme.

Public Participation:  An action or a series of actions a person takes to involve themselves in affairs of government or community that, directly engages the public in decision-making and gives full consideration to public input in making that decision. These activities include voting, attending meetings, participating in public or private political discussion or debate on issues, signing a petition on a desired government action or policy, volunteering in community activities and contributing money to a political party or candidate of one’s choice among other similar activities.

Spatial Development: techniques used by planners and other actors of decision making to facilitate integrated balanced development.

Target: it is a planned level of an indicator achievement.

# FOREWARD

The County Integrated Development plan (CIDP 2023-2027) is the Third to be prepared under the devolved system of Government. This CIDP 2023-2027 is the County’s development blueprint that outlines the programmes and projects which Meru County intends to implement during the five-year period starting 2023 to 2027. The plan draws from the promises made during campaigns to take up leadership of the County and convert those promises into actionable programmes and projects.

The Constitution of Kenya 2010 has set the framework for devolved system of Government with the aim of bringing government services closer to the citizens. This CIDP aims at building on the achievements and also takes into account, lessons learnt from implementation of the second CIDP (2018-2022) in order to put the County on a high, broad-based, inclusive and sustainable growth trajectory recovery path. This CIDP is a product of highly participatory, consultative and inclusive stakeholder’s process conducted throughout the county to ensure inclusivity and ownership in its implementation. I wish to thank all those who have played a part in the same. The 3rd County Administration faces the challenge of driving County government development agenda to a growth trajectory aimed at transforming and sustaining the livelihoods of the people of Meru.

The impact of climate change in Meru and Kenya in general has not escaped the attention of key stakeholders. The county has witnessed flooding in some areas, severe droughts and extreme temperatures that have led to increased malnourishment and transmission of vector-borne diseases, acute food and water insecurity as well as economic damage. This calls for immediate and radical action to mitigate the evident negative effects climate change. Reducing carbon emissions and de-carbonization, shifting to renewable energy sources in all key sectors, halting deforestation and commitment to rebuilding damaged ecosystems, investing in disaster risk reduction, climate smart agriculture, identifying and implementing solution that can improve water availability, optimize water allocation and saving are some of the areas this plan has put into consideration. To help reverse the effect of climate change, Meru County has heeded the call by the President of Kenya in the push to planting at least 15B trees in Ten (10) years by rolling out appropriate initiative such as ‘Mwangaza wa Mazingira’

The CIDP 2023 - 2027 has further integrated the Governor’s Manifesto which aims at building a happy society. The County Government has prioritized key projects based on areas such as public service empowerment, Community Equalization Projects, free health care, reliable and clean water supply for all, County roads improvement, empowered micro, small and medium enterprises, decent urban and rural centers, security and empowered sports, culture, arts, assorted groups and well taken care of learners from poor families. We have made it a deliberate goal as a county government that by 2027, Meru County community will have attained a level of sustainable development through self-reliance in a public participatory development framework.

So, help us God!

H.E BISHOP KAWIRA MWANGAZA

GOVERNOR, MERU COUNTY

# ACKNOWLEDGEMENT

As County Government of Meru, we wish to register our appreciation to all those who were involved throughout the process of preparation of the Third Generation CIDP (2023-2027). The County takes this opportunity to specifically acknowledge the unrelenting efforts portrayed by the Departmental Directorates in this noble process of shaping the future our County. The County further applauds the Executive Office of the Governor and the Deputy Governor for the support, cooperation and coordination role played during the 3rd generation CIDP preparation process.

The success realized so far in coming up with this blue print could not have been without the support of our leader and governor, Her Excellency Hon. Bishop Kawira Mwangaza for her great leadership in spearheading the CIDP process up to effective completion. In equal measure, we acknowledge the immense contribution of His Excellency Deputy Governor Hon. Rev. Mutuma M’Ethingia in this process. Our gratitude also goes to Mr. Rufus Miriti; County Secretary, Mr. Harrison Gitonga; Chief of Staff; Dr. Kiambi Atheru; County Economic Advisor, Miriam Guantai; P.A. to the Governor, Mr. Charles Mwenda; Chief Officer Finance, Economic Planning & ICT and Ms. Terry G. Kimonye; Ag. Director Economic Planning, for their excellent leadership in this process. Specifically, I would like to thank all the Departmental Chief Officers and Directors for coordinating the various Sector Working Groups throughout the process.

We appreciate the leadership displayed by Members of the County Assembly during public participation fora in their respective wards and invaluable Committee’s contributions as a move towards good governance. In addition, I would like to commend the immense role played by members of the public in coming up with development strategies, programmes and projects through memoranda and during public participation fora, of which the views have been incorporated in this plan.

My sincere appreciation also goes to the County Commissioner Mr. Fredrick Ndunga and the various National Government Officers and Departments Heads within the County for their immense support and participation in the development of CIDP 2023-2027. Special thanks go to the Ministry of Finance & Planning and KIPPRA for the technical assistance and support provided to the County planning team.

Special thanks go to the Economic Planning team, who doubled as CIDP secretariat and who collected data, analyzed, consolidated and prepared this CIDP 2023-2027.  To this end, I wish to recognise the efforts of the following officers; Mukuria Gabriel (Economist), Doris Gakii (Statistician), Loyford Mputhia (Economist), Dickson Kamanja (Economist), Yvonne Ogao (Economist), Netty Kendi (Economist), Irene Kiende (Economist), Solomon Gitari (Economist), Fides Kathure (Researcher), Patience Kanini (Statistician), Royford Miriti (Statistician), Naomi Kawira (Statistician), John Gatua (Economist), Evans Muthuri (Economist), Dr. Caroline Mbaya ( M&E Specialist), Bernard Mugambi (Senior Research Officer), Eunice Mueni (Documentalist), Francis Kiara (Documentalist), Catherine Kagwiria (Senior Clerical Officer) and Marjorie Mwendwa (Intern).

The completion and publishing of this CIDP 2023-2027 is a strong statement that as a County Government we are determined and willing to move Meru County to the next unrealized level. We are determined to fight poverty, disease and all other Meru enemies/drawbacks with every weapon at our disposal. With utmost appreciation and revered humility, I recognize the contributions and effort from all other individuals not mentioned hereabove that continue to kindle the spirit of sustainable development as we work towards ensuring improved standards of living and service delivery to the citizenry of Meru County.

CPA, MONICA KATHONO

COUNTY EXECUTIVE COMMITTEE MEMBER

FINANCE, ECONOMIC PLANNING & ICT

# EXECUTIVE SUMMARY

This is the Third-Generation County Integrated Development Plan, 2023 – 2027 for Meru County. The plan stipulates the County’s development plan for the period 2023-2027. Prepared in accordance with the County Government Act 2012, it fulfils the constitutional requirements to prepare a 5-year integrated county developments plan. Section 104(1) of the Act, provides that “a county government shall plan for the county and no public funds shall be appropriated without a planning framework developed by the county executive committee and approved by the county assembly” As per Section 107(2) “shall be the basis for all the budgeting and planning in a county”. The PFM Act, 2012 inter-alia also lays emphasis on the CIDP as the overall guide in the budget making process.

This plan has been prepared under the theme of Making Meru Happy; as guided by the Governors manifesto; it captures the aspirations of the people of Meru to realization of a great county in the medium term and beyond. The plan is also aligned and linked to the Kenya Vision 2030, Meru Vision 2040, the African agenda 2063, the Sustainable Development Goals, Paris Agreement on Climate Change, 2015, EAC Vision 2050, ICPD25 Kenya Commitments; and Sendai Framework for Disaster Risk Reduction 2015 – 2030. The county envisions ‘An Inclusive, Prosperous Model County’ delivered through promotion of sustainable development, technological innovations and industrialization through the guidance of principles including consensus, efficiency, effectiveness, participation, accountability, rule of law, responsiveness and transparency.

The CIDP has been prepared in a highly consultative and participatory seven steps which include Preliminaries, Data Collection and Analysis, Development of Objectives and Strategies, Formulation of Programmes and Projects, Preparation of a Draft CIDP, Validation and Approval. Public participation of all stakeholders and community has been involved in this process.

This CIDP is comprised of six chapters, Chapter one gives a general profile and baseline of the county. It  provides the  county’s background information including inhabitants (dominant, marginalized, minority communities), location of its headquarters, major economic activities, whether the county is a member of a regional economic bloc (s) and other inter/intra county relations Among key components in this chapter are: position and size; political and administrative units; demographic features, infrastructure development, land and land use; industry and trade; endowment of natural resources, health access and nutrition, education and skills as well as the social protection.

Chapter Two provides a review on implementation of the previous CIDP 2018-22. It presents an analysis of county performance in terms of revenues, expenditures and key outcomes as well as the   major challenges faced in the implementation of the plan, Emerging issues, Lessons Learnt and Natural Resource Assessment. The lessons learnt and recommendations have gone to inform the current CIDP in many ways.

Chapter Three is the spatial framework within which development projects and programmes will be implemented. The following thematic areas as outlined in the County Spatial Plans and aligned to National Spatial Plan 2015–2045 have been considered.  They include: Identifying resource potential growth areas; Enhancing county competitiveness; Developing strategies for transforming agriculture into a modern and commercially viable sector through intensification and diversification; Developing strategies for offering diverse tourist products for the respective tourism circuits; Planning for decent and high-quality urban livelihoods as well as rationalization of rural growth centres; Conserving the natural environment; Maximizing efficiency and sustainability of the transport sector through enhanced links and connectivity; Developing interconnected, efficient, reliable, adequate, accessible, safe, sustainable and environmentally-friendly systems of infrastructure (water; energy; education, training and research facilities; health; ICT; sewer; sports etc.); and Exploiting existing potential and location of the county to steer county economic growth.  The chapter also indicate progress made in preparation of county spatial plans.

Chapter Four provides sector development priorities, strategies, programmes, flagship projects, and cross-sectoral linkages to be implemented by the County Government of Meru and its partners for the five-year plan period 2022-2023. Specific Sector composition, Goal(s), Vision and Mission are well pelt out here. This chapter also provides the CIDP Linkages with National Development Agenda, Regional and International Development Frameworks contributing towards the   achievement of the following (among others): - Kenya Vision 2030 and its Medium-Term Plans; The UN 2030 Agenda and the Sustainable Development Goals; Africa’s Agenda 2063; Paris Agreement on Climate Change, 2015; EAC Vision 2050; ICPD25 Kenya Commitments; and Sendai Framework for Disaster Risk Reduction 2015 – 2030.

Chapter Five outlines the County’s institutional arrangement and their specific roles towards implementation of the CIDP. In addition, the chapter presents the resource mobilization and management framework, asset management, and risk and mitigation measures. This chapter also shows the institutional framework of the County including an organizational chart that displays the implementation the CIDP and how the County’s internal transformation needs are addressed. The framework indicates the County Government’s institutional arrangements and demonstrates linkages with the National Government Departments at the county as well as other key stakeholders.

Chapter Six highlights how the plan will be monitored and evaluated during and after its implementation. The M&E processes, methods and tools should be guided by Section 232 of the Constitution and all the legal provisions that provide for M&E, County M&E Policy in line with the National M&E Policy, CIMES Guidelines, Kenya Norms and Standards for M&E and Kenya Evaluation Guidelines. It also highlights the proposed M&E structure, data collection, analysis, reporting and learning; M&E outcome indicators tracking; and dissemination and feedback mechanism. Finally, a summary of Monitoring & Evaluation Outcome indicators and targets for all programmes have been spelt out

# CHAPTER ONE: COUNTY OVERVIEW

## 1.0 Overview

The chapter gives a general profile and baseline of the County. It  provides the  County’s background information including inhabitants (dominant, marginalized, minority communities), location of its headquarters, major economic activities, whether the county is a member of a regional economic bloc(s) and other inter/intra county relations among key components in this chapter are: position and size; political and administrative units; demographic features, infrastructure development, land and land use; industry and trade; endowment of natural resources, health access and nutrition, education and skills as well as the social protection.

## 1.1 Background

Meru County designated County Code 012 is home of the Meru People who are historically related to surrounding ethnicities residing around Mount Kenya region composed of the Embu and Kikuyu. To some extent, the Meru people are also related to the Kamba and other communities from the east coast of Indian Ocean and also from Lake Victoria coast. The County is located approximately 225 kilometers North East from Kenya’s Capital City Nairobi. Surrounding Counties sharing boundaries with Meru County include; Isiolo County to the North, Nyeri County to the southwest, Tharaka Nithi County to the Southeast and Laikipia to the West.

Owing to its geographical positioning in the Eastern Highlands at an elevation of approximately 5,300 feet, Agriculture is the dominant economic activity of the county. Leveraging on rich volcanic soils, most residents of the County participate in the subsistence crop farming of Maize, Beans, Sorghum, Millet and a variety of Fruits. Commercial farming is also widely practiced as evidenced by sizable plantations of Tea, Coffee, Macadamia, Wheat/Barley although the sector is dominated by the Miraa (Khat) trade. Additional economic activities practices within the county include Horticulture and Floriculture farming as well as livestock keeping characterized by dairy and beef farming, goat, sheep, chicken and pig farming. A more recent upcoming economic activity in the county has been in the mining industry occasioned by the growing extraction of building materials including gravel, sand harvesting and quarrying.

Meru County is also ideally situated midway between Mount Kenya to the west and the Meru National Park. This has led to the county hosting a number of national Parks and conservancies which are tourist attractions receiving international and local visits. This has led to enhanced contributions to the local economy with tourism hotpots including the Meru National Park and the renowned Lewa conservancy and the Mt. Kenya climbing circuit.

Meru County is part of the Central Kenya Economic Bloc (CEKEB) that was previously known as the Mount Kenya and Aberdare Economic Bloc composed of 10 counties of Meru, Tharaka-Nithi, Embu, Nyandarua, Laikipia, Nakuru, Nyeri, Muranga, Kiambu and Kirinyaga. The regional economic bloc mostly aims at leveraging on member counties competitive and comparative advantage through economies of scale, sharing of natural resources and specializations in access to local and regional markets, enhanced food security and economic growth through private sector investments. The County’s active role in the bloc is mostly focused on revamping of collapsed regional industries as well as the horticulture sector and also the rehabilitation of poor roads towards the promotion of trade and business travel. The County is also immensely contributing to the bloc through its immediate impact of the actualization of the LAPSSET project connecting Isiolo, Meru, Tharaka Nithi and Embu as illustrated in the Kenya Vision 2030.

## 1.2 Position and Size

Meru County (code 012), is one of the Forty-Seven (47) counties of Kenya strategically located east of Mt. Kenya, whose peak cuts through the outskirt of its southern boundary. The county has a total area of 6,936.2Km2 out of which 972.3Km2 is gazetted forest. The county borders five counties; to the North it borders Isiolo County, to the East Tharaka/Nithi County, to the South West Nyeri County and to the West Laikipia County. It spans the equator lying 0o6’ North and 0o1’ South and between latitudes 37o West and 38o East.

#### Figure 1: Location of the County in Kenya

Source:KNBS

## 1.3 Physiographic and Natural Conditions

1.3.1 Physical and Topographic Features

The natural conditions of the county are significantly influenced by its position on the eastern slopes of Mt Kenya and the equator. Altitude ranges from 300m to 5,199m above sea level, which influences the atmospheric conditions and leads to a wide variety of microclimates and agro-ecological zones. The drainage pattern in the county is characterized by rivers and streams originating from catchment areas such as Mt. Kenya and Nyambene ranges in the North of the county. The rivers cut through the hilly terrain on the upper zones to the lower zones and drain into the Tana and Ewaso Nyiro Rivers. The rivers form the main source of water for both domestic and agricultural use.

1.3.2 Climatic Conditions

The distribution of rainfall ranges from 300mm per annum in the lower midlands in the North to 2500mm per annum in the South East. Other areas receive on average 1250mm of rainfall annually. There are two seasons with the long rains occurring from mid-March to May and short rains from October to December. Temperatures range from a low of 8oC to a high of 32oC during the cold and hot seasons respectively.

1.3.3 Ecological Conditions

The county has varied ecological zones ranging from upper highlands, lower highlands, upper midlands and lower midlands. This has greatly influenced the major economic activities. The upper highlands zones cover majority of the county’s area ranging from Imenti South, Imenti Central, Imenti North, Part of Tigania East, Part of Tigania West, Igembe Central and Igembe South constituencies. The lower midland zones are only found in lower parts of Buuri, Igembe North and Tigania East and West which borders Laikipia and Isiolo Counties.

## 1.4 Administrative and Political Units

1.4.1 Administrative Units

#### Figure 2: County’s Administrative and Political Units

Source:KNBS

Meru county has occasioned increment of Subcounties from the 10 to 15 thereby informing increment of locations and sub locations in the county. Accordingly, administrative parameters and logistical considerations towards service delivery links with the county development planning in terms of resource mobilizations and spatial planning in the county. There is dire need to develop an all-inclusive plan for all the geographical areas in the county in the spirit of equality.

### Table 1: Area (Km2) by Sub-County

| Subcounty | No. of Divisions | No. of Locations | No. of sub-Locations | Area (Km2) |
| --- | --- | --- | --- | --- |
| Igoji | 2 | 12 | 25 | 393.87 |
| Abogeta | 3 | 10 | 37 |  |
| Nkuene/Mitunguu | 2 | 8 | 14 |  |
| Imenti North | 3 | 7 | 22 | 293.01 |
| Imenti East | 3 | 15 | 31 |  |
| Imenti Central | 4 | 22 | 57 | 333.10 |
| Buuri East | 2 | 11 | 27 | 1,068.67 |
| Buuri West | 2 | 9 | 21 |  |
| Igembe South | 4 | 16 | 36 | 263.31 |
| Igembe Central | 5 | 12 | 27 | 511.62 |
| Igembe North | 1 | 2 | 4 | 1,172.83 |
| Mutuati | 2 | 4 | 11 |  |
| Tigania West | 7 | 15 | 63 | 456.31 |
| Tigania East | 3 | 9 | 21 | 647.10 |
| Tigania Central | 2 | 12 | 29 |  |
|  | 45 | 164 | 425 | 5,137.50 |

Source: KNBS

1.4.2 County Government Administrative wards by constituency

The County has fifteen gazzeted sub-counties, namely Igoji, Abogeta, Nkuene/Mitunguu, Imenti North, Imenti East, Imenti Central, Buuri East, Buuri West, Igembe South, Igembe Central, Igembe North, Mutuati, Tigania West, Tigania East and Tigania Central. There are 45 wards and 425 villages which are also used as administrative units.

### Table 2: County Government Administrative Wards

| Sub-County | No. of wards | No. of villages |
| --- | --- | --- |
| Igoji | 2 | 25 |
| Abogeta | 2 | 37 |
| Nkuene/Mitunguu | 2 | 14 |
| Imenti North | 3 | 22 |
| Imenti East | 2 | 31 |
| Imenti Central | 4 | 57 |
| Buuri East | 3 | 27 |
| Buuri West | 2 | 21 |
| Igembe South | 5 | 36 |
| Igembe Central | 5 | 27 |
| Igembe North | 2 | 4 |
| Mutuati | 3 | 11 |
| Tigania West | 5 | 63 |
| Tigania East | 3 | 21 |
| Tigania Central | 3 | 29 |

Source: County Government of Meru

1.4.3 Political Units (Constituencies and Wards)

Meru county is composed of nine parliamentary constituencies namely Tigania East, Tigania West, Igembe North, Igembe South, North Imenti, South Imenti, Buuri, Igembe Central and Imenti Central. There are forty five electoral wards namely; Mikinduri, Muthara ,Kiguchwa, Thangatha, Karama, Mbeu, Nkomo, Kianjai,  Akithii, Athwana, Naathu, Amwathi, Antubetwe E’ Kiongo, Ntunene, Antuambui, Maua, Akachiu, Kiegoi/Antobuchiu, Kanuni, Athiru Gaiti, Nyaki East, Nyaki West, Ntima East, Ntima West, Municipality, Igoji East, Igoji West, Abogeta East, Abogeta West, Nkuene, Mitunguu, Kisima, Ruiri/Rwarera, Timau, Kiirua Naari, Kibirichia, Kangeta, Njia, Athiru Rujine, Akirang’ondu, Igembe East, Mwanganthia, Abothuguchi Central, Abothuguchi West and Kiagu.

### Table 3: County’s Electoral Wards by Constituency

| Constituency | County Assembly Wards |
| --- | --- |
| Tigania East | Mikinduri |
|  | Muthara |
|  | Kiguchwa |
|  | Thangatha |
|  | Karama |
|  | Total 5 |
| Tigania west | Mbeu |
|  | Nkomo |
|  | Kianjai |
|  | Akithii |
|  | Athwana |
|  | Total 5 |
| Igembe North | Naathu |
|  | Amwathi |
|  | Antubetwe E Kiongo |
|  | Ntunene |
|  | Antuambui |
|  | Total 5 |
| Igembe South | Maua |
|  | Akachiu |
|  | Kiegoi/Antubuchiu |
|  | Kanuni |
|  | Athiru Gaiti |
|  | Total 5 |
| North Imenti | Nyaki East |
|  | Nyaki West |
|  | Ntima East |
|  | Ntima west |
|  | Municipality |
|  | Total 5 |
| South Imenti | Igoji East |
|  | Igoji West |
|  | Abogeta East |
|  | Abogeta West |
|  | Nkuene |
|  | Mitunguu |
|  | Total 6 |
| Buuri | Kisima |
|  | Ruiri/Rwarera |
|  | Timau |
|  | Kiirua Naari |
|  | Kibirichia |
|  | Total 5 |
| Igembe Central | Kangeta |
|  | Njia |
|  | Athiru Rujine |
|  | Akirang’ondu |
|  | Igembe East |
|  | Total 5 |
| Imenti Central | Mwanganthia |
|  | Abothuguchi Central |
|  | Abothuguchi West |
|  | Kiagu |
|  | Total 4 |
|  | Grand Total 45 |

Source: IEBC

The constituency and electoral wards have remained the same as the last planning period 2018-2022. But as the number of sub counties continue to increase the County development planning needs to consider the rational fact of more grass-root policies that will directly inform developments at ward levels and subsequently lower levels.

## 1.5 Demographic Features

1.5.1 Population Size, Composition and Distribution

The County’s population growth rate is estimated at 2.1 per cent per annum. The County population as per the 2019 Kenya Population and Housing Census (KPHC) is 1,545,714 consisting of 767,698 males, 777,975 females and 41 intersexes. The population is expected to rise to 1,643,096 in 2022, 1,746,609 in 2025 and 1,819,966 in 2027. The growth in population will be a strain on available resources such as land, water and natural resources but on the other hand provides opportunity for growth.

County Population Age Structure

The County Population Age Structure is as provided below;

### Table 4: Population Projections (by Sub-County and Sex)

| Sub- county | Census (2019) |  |  |  | 2022 (Projection) |  |  |  | Projection (2025) |  |  |  | Projection (2027) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | M | F | Inter- sex 2019) | T | M | F | Inter- sex | T | M | F | Inter-sex | T | M | F | Inter-sex | T |
| Buuri East | 38,101 | 38,497 | 0 | 76,598 | 40,501 | 40,922 | 0 | 81,424 | 43,053 | 43,500 | 0 | 86,553 | 44,861 | 45,327 | 0 | 90,189 |
| Buuri West | 40,496 | 40,264 | 2 | 80,762 | 43,047 | 42,801 | 2 | 85,850 | 45,759 | 45,497 | 2 | 91,259 | 47,681 | 47,408 | 2 | 95,091 |
| Igembe Central | 111,208 | 110,200 | 4 | 221,412 | 118,214 | 117,143 | 4 | 235,361 | 125,662 | 124,523 | 4 | 250,189 | 130,939 | 129,753 | 4 | 260,697 |
| Igembe North | 83,364 | 85,949 | 4 | 169,317 | 88,616 | 91,364 | 4 | 179,984 | 94,199 | 97,120 | 4 | 191,323 | 98,155 | 101,199 | 4 | 199,359 |
| Igembe South | 80,192 | 81,446 | 8 | 161,646 | 85,244 | 86,577 | 8 | 171,830 | 90,614 | 92,031 | 8 | 182,655 | 94,420 | 95,897 | 8 | 190,326 |
| Imenti North | 88,506 | 89,056 | 5 | 177,567 | 94,082 | 94,667 | 5 | 188,754 | 100,009 | 100,631 | 5 | 200,645 | 104,209 | 104,857 | 5 | 209,072 |
| Imenti South | 103,338 | 103,162 | 6 | 206,506 | 109,848 | 109,661 | 6 | 219,516 | 116,769 | 116,570 | 6 | 233,345 | 121,673 | 121,466 | 6 | 243,146 |
| Meru Central | 66,920 | 66,894 | 4 | 133,818 | 71,136 | 71,108 | 4 | 142,249 | 75,618 | 75,588 | 4 | 151,210 | 78,793 | 78,763 | 4 | 157,561 |
| Tigania Centra | 51,814 | 52,916 | - | 104,730 | 55,078 | 56,250 | - | 111,328 | 58,548 | 59,793 | - | 118,342 | 61,007 | 62,305 | - | 123,312 |
| Tigania East | 35,352 | 37,194 | 3 | 72,549 | 37,579 | 39,537 | 3 | 77,120 | 39,947 | 42,028 | 3 | 81,978 | 41,624 | 43,793 | 3 | 85,421 |
| Tigania West | 67,715 | 72,241 | 5 | 139,961 | 71,981 | 76,792 | 5 | 148,779 | 76,516 | 81,630 | 5 | 158,152 | 79,730 | 85,059 | 5 | 164,794 |
| Meru National Park* | 283 | 102 | - | 385 | 301 | 108 | - | 409 | 320 | 115 | - | 435 | 333 | 120 | - | 453 |
| Mt. Kenya Forest* | 409 | 54 | - | 463 | 435 | 57 | - | 492 | 462 | 61 | - | 523 | 482 | 64 | - | 545 |
| TOTAL | 767,698 | 777,975 | 41 | 1,545,714 | 816,062 | 826,987 | 41 | 1,643,096 | 867,476 | 879,087 | 41 | 1,746,609 | 903,907 | 916,011 | 41 | 1,819,966 |

Source: KNBS

Table 4 above provides the County Population projections by 2019, 2022, 2025 and 2027 based on the Kenya Population and Housing Census (KPHC) 2019 by Sub-County and Sex. It indicates that Igembe Central is the most populated sub-county with 221,412 persons followed by Imenti South with 206,506 persons. Tigania East is the least populated Sub-County with 72,549 persons. It further indicates the distribution of the 41 intersex in Meru County by Sub-Counties with Igembe South leading with 8 cases

Table 5 below indicates Specific age cohorts and their projected population sizes by 2022, 2025 and 2027 based on the 2019 Kenya Population and Housing Census (KPHC) 2019 with inter-censual growth rate of 2.1%. it further indicates that the male population from age cohort 0-4, 5-9, 10-14, 35-39, 40-44, 45- 49 and 50-54 are slightly higher than those of females. From the age category of 15-19 to 30-34 years, and from 55-59 to 100+, the female population remains higher than the male counterpart as shown in the table below. This is as a result of high morbidity of the boy child as compared to the girl child. There is need to put in necessary measures to address the issue.

### Table 5: Population Projections by Age Cohort

| Age Cohort | 2019 |  |  |  | 2022 |  |  |  | 2025 |  |  |  | 2027 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | M | F | Inter- sex | T | M | F | Inter- sex | T | M | F | Inter- sex | T | M | F | Inter- sex | T |
| 0-4 | 85,384 | 84,878 | - | 170,262 | 90,763 | 90,225 | - | 180,989 | 96,481 | 95,910 | - | 192,391 | 100,533 | 99,938 | - | 200,471 |
| 5-9 | 87,982 | 87,068 | - | 175,050 | 93,525 | 92,553 | - | 186,078 | 99,378 | 98,346 | - | 197,724 | 103,552 | 102,477 | - | 206,028 |
| 10-14 | 97,842 | 97,080 | - | 194,922 | 104,006 | 103,196 | - | 207,202 | 110,515 | 109,655 | - | 220,170 | 115,157 | 114,261 | - | 229,417 |
| 15-19 | 81,866 | 83,385 | - | 165,251 | 87,024 | 88,638 | - | 175,662 | 92,470 | 94,186 | - | 186,656 | 96,354 | 98,142 | - | 194,496 |
| 20-24 | 64,934 | 67,176 | - | 132,110 | 69,025 | 71,408 | - | 140,433 | 73,345 | 75,877 | - | 149,222 | 76,425 | 79,064 | - | 155,489 |
| 25-29 | 56,368 | 56,462 | - | 112,830 | 59,919 | 60,019 | - | 119,938 | 63,669 | 63,775 | - | 127,445 | 66,343 | 66,454 | - | 132,798 |
| 30-34 | 57,082 | 60,428 | - | 117,510 | 60,678 | 64,235 | - | 124,913 | 64,476 | 68,255 | - | 132,731 | 67,184 | 71,122 | - | 138,306 |
| 35-39 | 53,003 | 50,953 | - | 103,956 | 56,342 | 54,163 | - | 110,505 | 59,868 | 57,553 | - | 117,421 | 62,382 | 59,970 | - | 122,353 |
| 40-44 | 44,922 | 41,124 | - | 86,046 | 47,752 | 43,715 | - | 91,467 | 50,741 | 46,451 | - | 97,191 | 52,872 | 48,402 | - | 101,273 |
| 45-49 | 35,815 | 35,146 | - | 70,961 | 38,071 | 37,360 | - | 75,432 | 40,454 | 39,698 | - | 80,152 | 42,153 | 41,365 | - | 83,518 |
| 50-54 | 24,760 | 23,349 | - | 48,109 | 26,320 | 24,820 | - | 51,140 | 27,967 | 26,373 | - | 54,340 | 29,142 | 27,481 | - | 56,622 |
| 55-59 | 22,436 | 23,555 | - | 45,991 | 23,849 | 25,039 | - | 48,888 | 25,342 | 26,606 | - | 51,948 | 26,406 | 27,723 | - | 54,130 |
| 60-64 | 17,297 | 18,641 | - | 35,938 | 18,387 | 19,815 | - | 38,202 | 19,537 | 21,056 | - | 40,593 | 20,358 | 21,940 | - | 42,298 |
| 65-69 | 14,021 | 15,419 | - | 29,440 | 14,904 | 16,390 | - | 31,295 | 15,837 | 17,416 | - | 33,253 | 16,502 | 18,147 | - | 34,650 |
| 70-74 | 10,957 | 13,682 | - | 24,639 | 11,647 | 14,544 | - | 26,191 | 12,376 | 15,454 | - | 27,830 | 12,896 | 16,103 | - | 28,999 |
| 75-79 | 5,294 | 6,713 | - | 12,007 | 5,628 | 7,136 | - | 12,763 | 5,980 | 7,583 | - | 13,562 | 6,231 | 7,901 | - | 14,132 |
| 80-84 | 3,909 | 6,074 | - | 9,983 | 4,155 | 6,457 | - | 10,612 | 4,415 | 6,861 | - | 11,276 | 4,600 | 7,149 | - | 11,750 |
| 85-89 | 2,071 | 3,217 | - | 5,288 | 2,201 | 3,420 | - | 5,621 | 2,339 | 3,634 | - | 5,973 | 2,437 | 3,787 | - | 6,224 |
| 90-94 | 926 | 1,901 | - | 2,827 | 984 | 2,021 | - | 3,005 | 1,046 | 2,147 | - | 3,193 | 1,090 | 2,237 | - | 3,327 |
| 95-99 | 518 | 926 | - | 1,444 | 551 | 984 | - | 1,535 | 585 | 1,046 | - | 1,631 | 610 | 1,090 | - | 1,700 |
| 100+ | 295 | 784 | - | 1,079 | 314 | 833 | - | 1,147 | 333 | 886 | - | 1,219 | 347 | 923 | - | 1,270 |
| Age NS | 16 | 14 | - | 30 | 17 | 15 | - | 32 | 18 | 16 | - | 34 | 19 | 17 | - | 35 |
| Total | 767,698 | 777,975 | - | 1,545,673 | 816,063 | 826,987 | - | 1,643,050 | 867,172 | 878,784 | - | 1,745,955 | 903,594 | 915,692 | - | 1,819,285 |

*Intersex population is excluded from the table since it is too small to be distributed by age

Source: KPHC, 2019

1.5.1.1 Population Projections by Urban Centers

The urban population is projected at 64,471 males and 66,891 females as per the 2019 Kenya Population and Housing Census with approximately 61 per cent of the total urban population residing in Meru Town. The rise of urban population from 115,033 in 2009 to 131,362 by 2019 and the projected figure of 154,669 in 2027 is expected to provide an expanding urban market but will also strain the available urban resources. This calls for prior planning of available resources and expansion of social and economic facilities in the urban areas to accommodate the expanding population. The growth in population within the urban centers will expand central markets for agricultural and industrial products within these centers that call for investment in the agricultural value chain to meet this demand. Creation of income generating opportunities, sensitizing the population against drug and substance abuse will also help check the crime rate which is usually high in urban areas.

### Table 6: Population Projections by Urban Area

|  | 2019 (Census) |  |  |  | 2022 (Projection) |  |  |  | 2025 (Projection) |  |  |  | 2027 (Projection) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | M | F | Intersex | T | M | F | Intersex | T | M | F | Intersex | T | M | F | Intersex | T |
| Meru Town | 39,865 | 40,322 | - | 80,187 | 42,376 | 42,862 | 0 | 85,239 | 45,046 | 45,563 | 0 | 90,609 | 46,938 | 47,476 | 0 | 94,414 |
| Maua Town | 10,695 | 11,426 | 0 | 22,121 | 11,369 | 12,146 | 0 | 23,515 | 12,085 | 12,911 | 0 | 24,996 | 12,593 | 13,453 | 0 | 26,046 |
| TIMAU | 5,144 | 5,427 | 0 | 10,571 | 5,468 | 5,769 | 0 | 11,237 | 5,813 | 6,132 | 0 | 11,945 | 6,057 | 6,390 | 0 | 12,447 |
| NKUBU | 3,528 | 4,146 | 0 | 7,674 | 3,750 | 4,407 | 0 | 8,157 | 3,987 | 4,685 | 0 | 8,671 | 4,154 | 4,882 | 0 | 9,036 |
| LAARE | 2,656 | 2,702 | 0 | 5,358 | 2,823 | 2,872 | 0 | 5,696 | 3,001 | 3,053 | 0 | 6,054 | 3,127 | 3,181 | 0 | 6,309 |
| MITUNGUU | 1,596 | 1,697 | 0 | 3,293 | 1,697 | 1,804 | 0 | 3,500 | 1,803 | 1,918 | 0 | 3,721 | 1,879 | 1,998 | 0 | 3,877 |
| KIIRUA | 987 | 1,171 | 0 | 2,158 | 1,049 | 1,245 | 0 | 2,294 | 1,115 | 1,323 | 0 | 2,438 | 1,162 | 1,379 | 0 | 2,541 |
| Total | 64,471 | 66,891 | 0 | 131,362 | 68,533 | 71,105 | 0 | 139,638 | 72,850 | 75,585 | 0 | 148,435 | 75,910 | 78,759 | 0 | 154,669 |

8012515 and 64 61,14will rise nSource: KNBS, 2019

1.5.2 Population Density and Distribution

The population density is widely distributed among the nine sub-counties, with the average density in the county estimated at 329 persons per Km2 in 2019 KPHC as shown in Table 5. Population density ranges for a low of 126 persons per Km2 in Buuri West to a high of 769 persons per Km2 in Imenti North constituencies. The high density in Imenti North is attributed to urbanization and high fertile land which is good for farming whereas most areas of Buuri constituency are sparsely populated due to the semi-arid conditions and existence of large-scale farms.

### Table 7: Population distribution and density by Sub-County

| Constituency | 2019 (Census) |  |  | 2022(Projections) |  | 2025 (Projections) |  | 2027 (Projections) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Area (Km2) | Pop | Density (Km2) | Pop | Density (Km2) | Pop | Density (Km2) | Pop | Density (Km2) |
| Imenti South | 413.9 | 206,506 | 499 | 219,516 | 530 | 233,345 | 564 | 243,146 | 588 |
| Central Imenti | 381.6 | 133,818 | 350 | 142,249 | 372 | 151,210 | 395 | 157,561 | 412 |
| Tigania East | 507.9 | 72,549 | 143 | 77,120 | 152 | 81,978 | 162 | 85,421 | 168 |
| Tigania central | 237.4 | 104,730 | 441 | 111,328 | 469 | 118,342 | 498 | 123,312 | 519 |
| Imenti North | 230.8 | 177,567 | 769 | 188,754 | 817 | 200,645 | 869 | 209,072 | 905 |
| Igembe North | 1,076.90 | 169,317 | 157 | 179,984 | 167 | 191,323 | 177 | 199,359 | 185 |
| Igembe Central | 604.1 | 221,412 | 366 | 235,361 | 389 | 250,189 | 414 | 260,697 | 431 |
| Igembe South | 255.2 | 161,646 | 633 | 171,830 | 673 | 182,655 | 715 | 190,326 | 745 |
| Buuri East | 332.9 | 76,598 | 230 | 81,424 | 244 | 86,553 | 260 | 90,189 | 271 |
| Buuri West | 638.7 | 80,762 | 126 | 85,850 | 134 | 91,259 | 142 | 95,091 | 148 |
| Tigania West | 507.9 | 139,961 | 351 | 148,779 | 373 | 158,152 | 397 | 164,794 | 413 |
| Meru National Park | 868.1 | 385 | 0 | 409 | 0 | 435 | 0 | 453 | 0 |
| Mt. Kenya Forest | 1,059.90 | 463 | 0 | 492 | 0 | 523 | 0 | 545 | 0 |
|  | 6,877.90 | 1,545,714 | 3,624 | 1,643,094 | 3,852 | 1,746,609 | 4,095 | 1,819,966 | 4,267 |

Source: KPHC, 2019

1.5.3 Population Projection by Broad Age Groups

Table 8 provides information on selected age groups which include the population under the age of one, under the age of five years, primary school age, secondary school age, youthful population, reproductive age, labour force and the aged population in the county.

### Table 8: Population Projections by Broad Age Groups

| Age Group | 2019 |  |  |  | 2022 |  |  |  | 2025 |  |  |  | 2027 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | M | F | Intersex | T | M | F | Intersex | T | M | F | Intersex | T | M | F | Intersex | T |
| Under 1 | 15,548 | 15,670 | - | 31,218 | 16,528 | 16,657 | - | 33,185 | 33,185 17,569 | 17,707 | - | 35,275.37 | 18,307 | 18,450 | - | 36,757 |
| Under 5 | 69,836 | 69,208 | - | 139,044 | 74,236 | 73,568 | - | 147,804 | 78,912 | 78,203 | - | 157,115 | 82,227 | 81,487 | - | 163,714 |
| Primary School Age (6-13) | 148,884 | 148,289 | - | 297,173 | 158,264 | 157,631 | - | 315,895 | 168,234 | 167,562 | - | 335,796 | 175,300 | 174,599 | - | 349,899 |
| Secondary School age (14-17) | 71,369 | 71,801 | - | 143,170 | 75,865 | 76,324 | - | 152,189 | 80,645 | 81,132 | - | 161,777 | 84,032 | 84,540 | - | 168,572 |
| Youth Population (15-29) | 203,168 | 207,023 | - | 410,191 | 215,968 | 220,065 | - | 436,033 | 229,574 | 233,929 | - | 463,503 | 239,216 | 243,754 | - | 482,970 |
| Reproductive age – female (15-49) | - | 394,674 | - | 394,674 | - | 419,538 | - | 419,538 | - | 445,969 | - | 445,969 | - | 464,700 | - | 464,700 |
| Labour force (15-64) | 458,483 | 460,219 | - | 918,702 | 487,367 | 489,213 | - | 976,580 | 518,072 | 520,033 | - | 1,038,105 | 539,831 | 541,874 | - | 1,081,705 |
| Aged Population (65+) | 37,991 | 48,716 | - | 86,707 | 40,384 | 51,785 | - | 92,169 | 42,929 | 55,047 | - | 97,976 | 44,732 | 57,359 | - | 102,091 |

Source: KPHC, 2019

Under 5 years: The number of persons under five years of age in the county stood at 139,044in 2019 Population and Housing Census, this being about 22.8 per cent decrease from the 2009 population census. This population consists of 69,208 females and 69,836 males and constitutes 9 per cent of total population. It is projected to increase to 147,804 in the year 2022, 157,115 in 2025 and 163,714 by the year 2027. This increase in population calls for more efforts in providing additional facilities in pre-schools and primary schools, consistent with government policies to provide free universal primary education. As this population is also vulnerable to diseases, response strategies call for measures to upscale immunization programmes. To curb cases of malnutrition and stunting, strategies aimed at improving nutritional status should also be encouraged

Primary School Age Group (6-13 Years): The population of primary school going age was projected to be at 315,895 in 2022. This is projected to increase to 335,796 in 2025 and 349,899 in the year 2027. Currently this group accounts for approximately 19 per cent of the total population. Appropriate measures need to be put in place to provide necessary facilities such as teaching and learning materials. Physical facilities and teachers to cater for the needs of this age group need to be put in place to address the current challenge and the projected growth in this age group.

Secondary School Age Group (14-17 Years): The population of the secondary school age children stood at 143,170 in 2019 census. This population is expected to increase further to 152,189, 161,777 and 168,572 in 2022, 2025 and 2027 respectively. This comprises approximately 9 per cent of the total population. The current free primary school education coupled with the subsidized secondary education policies by the government are expected to yield a high transition rate. There is therefore an increasing pressure to expand the secondary school facilities while improving the existing ones in order to achieve high quality education.

Youth Population (15-29 Years): The population stood at 410,191 persons in 2019 KPHC. This is projected at 436,033 in 2022, an increase of 6.3 per cent from 2019 census figure. It is also projected to rise to 436,033and 482,970 by 2025 and 2027 respectively. This population constitutes mainly secondary school going age and those in tertiary institutions such as universities and other middle level colleges. It is a population that policies on education and employment need to target if efforts to address unemployment and associated insecurity are to be effective. Policies on population control could also be more effective if this group was well targeted since it constitutes the bulky of the reproductive age population.

Reproductive Age Group (15-49 Years): Women aged between 15 and 49 years represent the reproductive age. In 2019, this population stood at 394,674 according to the Kenya Population and Housing Census., a 17.3 per cent increase from 336,480 according to 2009 population census. The age group is projected to be 419,538, 445,969 and 464,700 in 2022, 2025 and 2027 respectively. The current projection accounts for 25.5 per cent of the total county population. This calls for increase in family planning, nutrition and health access programs for the women and projects that support women to be self-reliant. Programs that enhance women health and health education are essential to reduce both maternal and child mortalities. Policies that encourage women to deliver in health care facilities as well as attending pre-natal and post-natal clinics could go a long way in achieving this objective.

Labour Force Age Group (15-64 Years): According to the 2019 KPHC, 918,702 persons are in the labor category. The 2022 labour force is projected to be 976,580 persons. It’s also projected that this population will rise to 1,038,105 in 2025 and 1,081,705 by 2027. This calls for improvement in agriculture and investment and other sectors to provide employment opportunities for the increasing labour force especially the youthful. This population accounts for 59.4 per cent of the total population. To increase productivity of this group, adequate employment opportunities will need to be created. The key sectors to focus in employment creation include agriculture, trade & investment, ICT, finance and tourism

Aged population (65+): The aged population (over 65 years) was projected to be 92,169 in 2022, an increase of 6.3 per cent from the 2019 census figure of 86,707. It’s further projected to be 97,976 by 2025 and 102,091 by 2027. This population currently accounts for 5.6 per cent of the total county population. This calls for increment in allocation of funds to programs that target the aged such as the voucher system to minimize dependency. Such programs should be designed to incorporate healthcare and nutritional support.

1.5.4 Population of Persons with Disability

According to the 2019 KPHC, it was established that there were 49,815 persons with disability in Meru County. This consists of 21,819 males and 27,994 females. A total of 74,625 cases of disability are reported according to the 2019 KPHC.

### Table 9: Population of Persons with Disability by Type, Age and Sex

| AGE | 5-14 |  |  | 15-24 |  |  | 25-34 |  |  | 35-54 |  |  | 55+ |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total | Male | Female | Total | Male | Female | Total | Male | Female | Total | Male | Female | Total | Male | Female |
| Visual | 1,536 | 807 | 729 | 1,533 | 622 | 911 | 1,213 | 463 | 750 | 3,960 | 1,433 | 2,527 | 11,265 | 4,163 | 7,102 |
| Hearing | 1,217 | 639 | 578 | 939 | 521 | 418 | 745 | 409 | 336 | 1,558 | 767 | 791 | 4,814 | 1,772 | 3,042 |
| Mobility | 1,039 | 565 | 474 | 798 | 429 | 369 | 938 | 522 | 416 | 3,328 | 1,469 | 1,859 | 13,186 | 4,582 | 8,604 |
| Self-care | 1,196 | 723 | 473 | 799 | 483 | 316 | 769 | 546 | 223 | 1,389 | 946 | 443 | 3,424 | 1,306 | 2,118 |
| Cognition | 1,180 | 724 | 456 | 1,363 | 822 | 541 | 1,490 | 917 | 573 | 3,295 | 1,733 | 1,562 | 6,806 | 2,260 | 4,546 |
| Communicating | 1,197 | 708 | 489 | 957 | 564 | 393 | 671 | 419 | 252 | 944 | 619 | 325 | 1,074 | 456 | 618 |
| Total | 7,365 | 4,166 | 3,199 | 6,389 | 3,441 | 2,948 | 5,826 | 3,276 | 2,550 | 14,474 | 6,967 | 7,507 | 40,569 | 14,539 | 26,030 |

Source: Kenya National commission for people with disability -Meru

Table 9 above gives the persons living with disability in Meru County by Sub-County, type and sex. The highest population of PWD is those with visual disability, about 19,508, followed by mobility about 19,289 persons. The least population of people living with disability in Meru County is those with communication, about 4,843 persons. Generally, there are more females than males living with disability across all the domains except for selfcare and communication.

1.5.5 Demographic Dividend Potential

Demographic dividend refers to the accelerated economic development that a country can attain by slowing down the pace of population growth while at the same time making strategic investments in the health, education, economic, and governance sectors. A bigger proportion of working people in the total population coupled with decreasing dependent sections of the population is a prerequisite for opening of this window of opportunity. Kenya will attain this window of opportunity by 2038. Evidence however shows that Counties in Kenya are at different stages of demographic transition. The demographic window of opportunity for Meru County is estimated to open by the year 2025 if the current fertility and mortality levels persist.  To take advantage of this window, the County is making specific and strategic investments in four focus areas of the demographic dividend, namely; health and wellbeing, education and skills development, employment and entrepreneurship and rights, governance and youth empowerment as guided by the County Adolescent and Youth Survey reports of 2015 and the Kenya’s Demographic Dividend Roadmap.

### Table 10: Demographic Dividend Potential

| Category | 2019 | 2023 | 2024 | 2025 | 2026 | 2027 |
| --- | --- | --- | --- | --- | --- | --- |
| Population Size | 1,545,714 | 1,675,554 | 1,710,741 | 1,746,666 | 1,783,346 | 1,820,796 |
| Population below 15 (%) | 34.95% | 37.89% | 38.68% | 39.49% | 40.32% | 41.17% |
| Population 15-64 (%) | 59.44% | 64.43% | 65.78% | 67.16% | 68.57% | 70.02% |
| Population above 65 (%) | 4.40% | 4.77% | 4.87% | 4.97 % | 5.08% | 5.13% |
| Dependency ratio | 68.82 | 63.04 | 61.72 | 60.42 | 59.15 | 57.91 |
| Fertility rate | 2.90 | 2.66 | 2.60 | 2.55 | 2.49 | 2.44 |

Source: KPHC, 2019

## 1.6 Human Development Index

The Human Development Index measures three basic dimensions of human development: long and healthy life, knowledge, and a decent standard of living. Four indicators are used to calculate the index: life expectancy at birth, mean years of schooling, expected years of schooling, and gross national income per capita.

The Human Development Index (HDI) is used to rank countries into four tiers of human development. In 2019, human development index for Kenya was 0.6 score. Human development index of Kenya increased from 0.46 score in 2000 to 0.6 score in 2019 growing at an average annual rate of 1.41%.

Until 2022, the global Human Development Index has steadily risen. UNDP’s 2022 Human

Development report shows a HDI decline in nine out of ten countries. It also highlights the uncertainty fueled by an array of crisis, primarily the Covid-19 pandemic, has wiped out half a decade progress. The Human Development Index (HDI) is a composite statistic (composite index) of life expectancy, education, and per capita income indicators, which are used to rank countries into four tiers of human development. According to the Report, Kenya with a HDI value of 0.575 was ranked at position 152 out of 191 countries and territories. This ranking is comparatively comparable to the 2020 value of 0.578 and lower than the value recorded in 2021. Overall, Kenya’s life expectancy at birth has positively improved by 2.8 years and the Gender Inequality Index (GNI) per capita also grew by about 29.7 percent between 1990 and 2021. According to multidimensional poverty published by the Oxford Poverty and Human Development Initiative (OPHI) in 2019, Meru County Multidimensional Poverty Index (MPI) 0.178. On average, 42% of the population in the region are vulnerable to poverty while 12.78% of the population are living in abject poverty. In terms of health and education the percentage of people who are poor and deprived in nutrition are 20.13%, child mortality for the same was recorded at 2.50% and those deprived of school attendance are 3.67%. The global Multidimensional Poverty Index (MPI) measures multidimensional poverty in over 100 developing countries.

## 1.7 County Poverty Profile

Poverty is a complex and multifaceted phenomenon. Until the 1980s, the Monetary poverty approach was largely the only way to measure and report on poverty. This money metric way of measuring poverty has been found to be less inclusive in terms of identifying the poor and not easily interpreted within policy-making circles. For example, when poor people are asked in participatory studies what makes them feel poor, they indicate a wide range of deprivations: not having enough to eat, having inadequate housing material, being sick, having limited or no formal education, having no work, and living in unsafe neighborhoods. Multidimensional poverty measures, attempt to reflect this complex experience of poverty that considers multiple dimensions of well-being beyond just monetary poverty.

The multidimensional approach to measuring Poverty was given more impetus by the 2030 sustainable development goals-where Goal 1 is zero poverty with a target 1.2.2 requiring all countries to measure and report poverty using all approaches and support all forms for the various age groups. Following the recommendations of the Atkinson’s commission on global poverty, the World Bank added its own multidimensional poverty measure (MPM) in 2018 to complement its commonly reported poverty measures that focus more narrowly on monetary poverty. More recently the Poverty and Shared Prosperity 2020 report shows that over a third of those experiencing multidimensional poverty are not captured by the monetary headcount ratio, in line with the findings of the previous edition of the report. The Poverty and Shared Prosperity 2022 report (World Bank, 2022) shows that almost 4 out of 10 multi-dimensionally poor individuals (39 percent) are not captured by monetary poverty, as they are deprived in nonmonetary dimensions alone. The Multidimensional Poverty Measures, therefore, seeks to understand poverty beyond monetary deprivations.  As with monetary poverty, Sub-Saharan Africa experiences the highest levels of deprivation in multidimensional poverty, with more than half of the population multi-dimensionally poor.  Although multidimensional poverty is endemic in Sub-Saharan Africa, other regions of the world also show non-monetary deprivations that are considerably higher than monetary poverty. In Latin America and the Caribbean, for example, the share of the population living in multi-dimensionally poor households is almost double that of the monetary poor.

In Kenya the KNBS published the first ever report that analyses and compares poverty using both approaches (source: KNBS Comprehensive Poverty Report 2020). using data from the Kenya Integrated Household Budget survey of 2016/17. The report findings confirmed that using a monetary measure alone does not capture high incidence of multidimensional poverty and that it is possible to be multidimensional poor without being monetary poor. The analysis also supports other Country experiences such (in Rwanda) and concludes that relying only on monetary measures in low-income sub-Saharan Africa can send inaccurate signals to policymakers regarding the optimal design of social policies as well as monitoring their effectiveness. The monetary poverty rate for Meru is 18.9% which is nearly twice the national rate of 35.7% with approximately 291,566 people in Meru being monetarily poor. Meru has a multidimensional poverty rate of 56.6%, which is 9-percentage point higher than the monetary poverty rate of 47.7% with a total of 874,501 people being multi-dimensionally poor. When disaggregated by age groups, 53.3% of children in Meru are multi-dimensionally poor. This is nearly the same as the national average of 52.5%. Among the youths, 54.8% are multi-dimensionally poor compared to a national average of 48.1% while for the elderly population, 51.9% are multi-dimensionally poor compared to a national average of 55.7%. Among children aged 0-17, the core drivers of multidimensional poverty are housing (66.5%), sanitation (65.6%), information (44.8%) and nutrition (33.5%). For youths aged 18-34, the core drivers of multidimensional poverty are education (58.9%), housing (58.2%), sanitation (54.8%) and economic activity (43.2%). Among adults aged 35-59, the core drivers of multidimensional poverty are economic activity (86%), education (79%), housing (58%) and sanitation (54%). Among the elderly aged 60+, the core drivers of multidimensional poverty are education (59.2%) housing (57.8%), sanitation (53.5%) and nutrition (37.4%).

# CHAPTER TWO: PERFORMANCE REVIEW OF THE PREVIOUS CIDP PERIOD

## 2.0 Overview

This chapter reviews implementation of the 2018-2022 CIDP by comparing programmes and projects planned in the period under review. It analyses the County Revenue Streams, Expenditure and summarizes key sectoral achievements. The chapter concludes by highlighting the challenges experienced and lessons learnt during implementation across all implementing agencies.

## 2.1 Analysis of the County Revenue Sources

The county government has three main streams of revenue, these includes: Own Source Revenue, Equitable Share and Conditional Grant.

Own Source Revenue (OSR) refers to revenue generated locally from legally mandated sources. Article 290 (3) of the constitution empowers the County Governments to impose property and entertainment taxes and charges for any services they provide in accordance with stipulated laws. The County Government imposes these taxes, levies and rates through Finance Acts.

Equitable Share refers to resources shared through Parliament vertically between National and County governments. The decisions on how to spend the money are made at county level, by CECMs and County Assembly. This stream forms the biggest source of revenue to the county.

Conditional Grants refers is a national government transfer but is tied to specific use or target group, e.g., maternity fees, and cannot be diverted.

This is tabulated as in Table 11 below;

### Table 11: Analysis of County Revenue Sources

| Revenue Sources | Revenue Projection (KES. million) |  |  |  |  |  | Actual Revenue (KES. million) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017/18 | 2018/19 | 2019/20 | 2020/21 | 2021/22 | Total | 2017/18 | 2018/19 | 2019/20 | 2020/21 | 2021/22 | Total |
| a) Equitable Share | 7,700,000,000 | 9,930,000,000 | 8,859,967,958 | 9,485,757,433 | 8,788,594,074 | 44,764,319,465 | 7,700,000,000 | 9,930,000,000 | 7,659,538,651 | 8,039,100,000 | 8,029,085,488 | 41,357,724,139 |
| b) Conditional grants (GoK) | 1,020,000,000 | 1,346,024,596 | 690,284,746 | 808,149,264 | 1,662,489,483 | 5,526,948,089 | 884,780,000 | 926,039,659 | 690,284,746 | 917,956,687 | 511,513,800 | 3,930,574,892 |
| c) Conditional grants (Development Partners) | 0 | 504,597,090.00 | 868,399,814 | 669,873,538 | 0 | 2,042,870,442 | 0 | 55,609,855 | 752,650,346 | 349,219,292 | 0 | 1,157,479,493 |
| d) Own Source Revenue | 601,000,000 | 1,108,796,286.04 | 600,000,000 | 600,000,000 | 689,000,000 | 3,598,796,286.04 | 321,000,000 | 542,000,000 | 389,000,000 | 435,000,000 | 385,391,541 | 2,072,391,541 |
| e) Other Sources (specify) | 999,740,000 | 120,000,000.00 | 120,000,000 | 200,000,000 | 1,401,009,431 | 2,840,749,431 | 999,740,000 | 0 | 85,860,000 | 200,000,000 | 1,131,009,431 | 2,416,609,431 |
| Total | 10,320,740,000 | 13,009,417,972 | 11,138,652,518 | 11,763,780,235 | 12,541,092,988 | 58,773,683,713 | 9,905,520,000 | 11,453,649,514 | 9,577,333,743 | 9,941,275,979 | 10,057,000,260 | 50,934,779,496 |

Observation

The equitable share received by the county has been on up down trajectory from 2017/18 to 2021/22 financial years. The upward movement was as a result of gradual transfer of functions to counties which were accompanied by resources and increase in national revenue. The downward movement was as a result of unexpected occurrences like COVID 19, which diverted the revenues to fight the pandemic. This also explains why the variation in expected revenue and actual receipt of the revenues. The increase witnessed in equitable share from national government had a positive correlation with the county departmental allocations and subsequently contributed towards the infrastructural and socio-economic development in the county.

## 2.2 County Budget Expenditure Analysis

County budget expenditure data has been collected from quarterly and annual expenditure reports and other relevant statutory documents. County expenditure mainly includes compensation to employees, operations and maintenance and development. The table below shows the overall county budget allocation versus budget expenditure per department, variations in expenditure and absorption rates over the CIDP period 2018-2022.

### Table 12: County Expenditure Analysis

| Sector | Total Budget Allocation (KES in millions) | Total Actual Expenditure (KES in millions) | Variance | Absorption rate (%) | Remarks |
| --- | --- | --- | --- | --- | --- |
| County Assembly | 5,242.48 | 4,891.62 | 350.86 | 93.31% | County assembly budget absorption rate was commendable for the review period |
| Office of the Governor | 1,594.34 | 1,386.57 | 207.77 | 86.97% | This was a commendable budget absorption rate |
| Finance, Economic Planning and ICT | 5,238.09 | 4,113.83 | 1,124.26 | 78.54% | Commendable absorption rates though the department was affected by delays in release of funds |
| Agriculture, Livestock and Fisheries | 3,977.94 | 2,579.45 | 1,398.49 | 64.84% | Inefficient Procurement functions in the county owing to the lead time and bureaucracies involved in procurement were the main causes of low absorption rates |
| Water and Irrigation | 3,352.79 | 2,818.21 | 534.58 | 84.06% | There was some commendable improvement in the absorption rate though many projects were not initiated due to financial constrain and clash of responsibilities with the executive, especially the office of the governor. |
| Education, Technology, Gender, Culture and Social Development | 5,198.28 | 4,092.81 | 1,105.47 | 78.73% | There was commendable expenditure of the budget therefore good absorption rates, though the department needs to improve on its expenditure. |
| Health Services | 17,488.40 | 14,917.45 | 2,570.95 | 85.30% | Bureaucracy of the procurement processes and delays in the release of county funds |
| Lands, Physical Planning, Urban Development and Public Works | 2,697.08 | 1,228.60 | 1,468.48 | 45.55% | Delays in procurement processes and delays in disbursement of funds from the national government were the main causes of low absorption rates |
| Public Service Administration and Legal Affairs | 4,448.67 | 3,591.43 | 857.24 | 80.73% | There was some commendable improvement in the absorption rate though many projects were not initiated due to financial constrain and clash of responsibilities with the executive, especially the office of the governor. |
| Road, Transport and Energy | 6,461.90 | 4,385.22 | 2,076.68 | 67.86% | Low absorption rate was due to delays in procurement processes and delays in release of funds from the national government |
| Trade, Investment, Industrialization, Tourism and Cooperative Development | 1,316.13 | 863.48 | 452.65 | 65.61% | Low absorption rate due to financial constraint |
| Youth Affairs and Sport | 1,256.16 | 870.07 | 386.09 | 69.26% | Low absorption rate was due to delays in procurement processes and delays in release of funds from the national government |
| Public Services Board | 162.14 | 137.64 | 24.50 | 84.89% | There was some commendable improvement in the absorption rate though many projects were not initiated due to financial constrain |
| Environment & Natural Resources | 429.30 | 241.97 | 187.33 | 56.36% | Delays in procurement processes and delays in disbursement of funds from the national government were the main causes of low absorption rates |
| Total | 58,863.70 | 46,118.35 | 12,745.35 | 78.35% |  |

The overall absorption rate over the five-year plan (CIDP 2018-2023) is 78.35% as shown in the table above. The department with the highest absorption rate is the County Assembly (93.31%), followed by the Office of the Governor (86.97%) and health services (85.30%). The department of Lands, physical planning, urban development and public works recorded the least absorption rate (45.55%).

The low fund uptake (absorption rate) was mainly attributed to:

- Delays in procurement processes

- Bureaucracy of the procurement processes

- Delays in disbursement of funds from the national government

Analysis of the overall allocation to county departments indicates that department of Health Services received the highest allocation of the county resources at Ksh. 17.488B, the next highest allocation went to department of Roads, Transport and Energy with an allocation of Kshs 6.461B. The County Assembly was third highest in allocation of Khs. 5.242B of the county resources. Departments allocated the lowest share of the county resources include the County Public Service Board and Environment & Natural Resources.

## 2.3 Sector Programmes’ Performance Review

This section shows departmental performance key outcomes, highlighting outputs that has contributed to the changes. It also shows gaps from the expected values/levels.

Summary of Key Achievements by Sector

2.3.1. County assembly

- Procured a golden mace, installation of five (5) slot car shade as well as purchase of public gallery seats.

- Passed a total of 292 motions and 21bills

- 18 public participation forums were carried out in all the sub-counties

- Staff training has been carried out on bill analysis and change management.

- Passed the Meru County Appropriation bill, 2021 and the Kimeru Institute bill, 2021.

- The Meru County Supplementary Appropriation (No.2) Bill, 2021 (Procedural Bill);

- The Meru County Enforcement Bill, 2019;

- The Meru County Appropriation Bill, 2021;

- The Meru County Cancer Institute (Amendment) Bill, 2021;

- The Meru County Supplementary Appropriation Bill, 2021.

- The Meru County Appropriation Bill, 2022 (Procedural Bill).

- The Maua Municipal Charter, 2022

- The Timau Municipal Charter, 2022

2.3.2 Office of the Governor

The establishment of the Efficiency Monitoring and Evaluation occasioned the improvement of quality and timeliness of projects during the implementation period leading to value for money. Capacity building for all 10 County executive members, 18 Chief Officers, 33Directors, and 24 EMU staff respectively on Monitoring and evaluation and protocol in FY2017/18. This greatly improved the skills and reporting. The acquisition of fire engines through development partners (Bedfordshire Fire &amp; Rescue Services) and construction of fire station in Timau by realization that to respond to disasters and emergencies was core to the delivery of government mandate for minimization of further damage and business disruption. This has led to enhanced disaster response capacity that has ensured timely response to emergencies by sourcing of 3 fire engines, construction of 1 fire substation at Timau. This has further contributed to reduction in the vulnerability of citizens throughout the planning period to 80% from 15%. Further, the establishment of a Sub-sector (Directorate) of Partnerships and External Affairs in the FY 2017/18 led to increased donor mobilization and partnerships for project funding. in addition, the establishment of a Health Inspectorate based in the Directorate of Efficiency Monitoring has improved delivery of efficient medical and public health services, while ensuring that healthcare services are meeting the required standards of care and that good medical practices are identified and areas for improvement addressed. The development of the M& E Policy and M& E Framework has led to enhancement of the County capacity to assess progress towards meeting the commitment made in the CIDP as well as tracking progress in improved service deliver. The Department facilitated the development of the Rewards and Sanctions Policy geared towards rewarding sustained effort, high achievement and excellence in works and behavior, while implementing sanctions for poor work standards, behavior and poor organization. this led to increased efficiency and productivity of County Staff. Through the Inspection and Acceptance Committee, the County has continued to realize unsubstantiated benefits in cost, quality and efficiency in supply and project delivery, due to the sustained need to ensure prudent use of public resources. Through sustained media visibility the Office of the Governor managed to strategically place the County in the World Map. This is through creation of content and advertisements optimized for Meru and beyond which appeared on relevant channels such as social media, websites, and search engines. Improved citizen awareness of County Government operations via social media, News and County Government Newspaper ‘Meru News’ ensuring communication of County Development agenda. This has ensured a well-informed county citizenry.

2.3.3 Finance, Economic Planning & ICT

In the plan period, the public finance management targeted 100 per cent absorption of the development budget across the sectors. In the first year of the CIDP implementation 53.3 percent of absorption was achieved while at the end of the plan period, the sector achieved 62.3 per cent absorption rate. This under-achievement is attributed mainly to delayed disbursement of funds to the county government which in turn affect timely start of development projects.

During the period the directorate had targeted to prepare five (5) Annual Development Plans that form the basis for the preparation of the County Annual budgets crafted on a participatory approach to prioritize the allocation of resources in a need responsive means as possible. This was well achieved.

The directorate of economic planning had targeted to prepare County Annual Progress Reports that provided a way for the County Government of Meru to communicate to its citizens in a transparent and accountable manner on the impact of its programmes and projects as well as its use of resources.

The directorate of budget had envisioned to prepare timely annual statutory budget documents and reports such as the County Budget Review and Outlook Paper (CBROP), County Fiscal and Strategy Paper (CFSP) and County Annual Budget Estimates to effectively determine effective resource allocation, budget implementation and monitoring to achieve value for money. The documents were prepared and submitted on time.

The ICT Directorate planned to improve on the efficiency of service delivery from 1 minute to 30 seconds to the people of Meru County by ensuring it has well laid procedures and infrastructures. This would ensure client satisfaction at the long run. There were infrastructures that were laid in place including:

- expanding of the Local Area Network to 5 additional Sub-Counties which was initially connected to just 1 sub county,

- increased internet bandwidth from 20 Mbps to 100 Mbps so as to reduce time used in accessing the internet,

- network infrastructure configured and availed to IFMIS users for faster processing of financial processes.

- laying into place of County Call Centre and emergency contact for public outreach and

- enhanced surveillance system by installation of CCTV Cameras for security purposes.

County own source revenue has been performing well in the recent years but we could not fully exhaust revenue collection in all the streams due to some notable challenges which attributed to underperforming in regard to our set targets.

In the plan period the Meru County Investment and Development Corporation targeted to generate KESs 50million revenue from value additions. The Corporation revived and leased out Thimangiri Slaughter house to a local C.B.O, Michii Mikuru Tea Farm located in Tigania East was brought into optimal utilization after the corporation began the management of the farm, the two ventures have generated KESs 8 million. Further, the corporation has also leased out the Ngonyi White meat market and the Kanyakine Fish factory which were not in operations.

Under the period the refurbishment of the New County Headquarters employed 800 personnel directly, the Meru County Energy Park project has employed 100 personnel, Thimangiri and Michii Mikuru has also created employment opportunities locally 400.

At the beginning of the period the corporation target was to develop a 130 Megawatts of Hybrid Power (Solar-Wind and Battery). The Corporation is at the last stage of the development phase of the project. We have attained ESIA Study completed and NEMA Certificate Issued; Bird and bat studies done and approved; Grid Study done and approved; Aeronautic safety study done and KCAA clearance issued; Preliminary transport study done and approved; Land securement lease agreement signed for 85% land owners who are approx. 2000; Land titling is at final stages; and Power Purchase Agreement proposal submitted waiting for approval.

The Corporation is Partnering with a reputable and experienced tourism operator to develop cottages, dormitory and shrines among other facilities in an existing camp on the Sirimon Route to Mount Kenya. The MCIDC board approved the partnership with tourism operator and Memorandum of Understanding (MoU) has been signed.

In the CIDP 2018-2022, the Micro Finance Corporation planned to train 680 groups but we trained 810 in the five years. The Micro-Finance Corporation had planned to disburse KESs 655 million but we disbursed KESs 455 million in that period reducing the poverty levels in county by increasing accessibility of credit facilities.

2.3.4 Education, Technology & Gender

In 2018, gross enrolment rate in Early Childhood Education was 81%. At the end of the plan period, the rate stood at 95% against a target of 95%. This achievement can be attributed to the monitoring and evaluation for standards in curriculum implementation in 776 ECDE centers, construction of 390 ECDE classrooms, payment of salaries for 503 ECDE teachers who had been recruited in 2017, procurement of instructional materials worth 25 million, construction of 23 toilets in 23 ECDE centres, equipping 26 ECDE centres with furniture, construction of 1 kitchen in 1 Centre, distribution of 2 water tanks to two ECDE  centres, construction of one library, capacity building for 14 ECDE officers and 2400 ECDE teachers and implementation of school feeding programs for three years in all the 776 ECDE centres in the County.

In 2018, gross enrolment rate in Vocational Training Centres was 10%. At the end of the planned period, the rate stood at 52% against a target of 50%. this achievement can be attributed to quality training through construction of 36 Workshops, 5 hostels, 4 ablution blocks, procurement of 112 modern equipment, disbursement of conditional grant benefiting 16,685 trainees, subsidized examination fees benefiting 5,127 trainees, monitoring and evaluations for standards in curriculum implementation in 30 public Vocational Training Centres. The completion rate in Vocational training Centres in 2018 was 40%. At the end of the planned period, the rate stood at 72% against a target of 90%. This can be attributed to subsidized examination fees benefiting 5,127 trainees and the above interventions.

There was Increased inclusivity in planning and decision making to empower the disadvantaged groups (PWD, Youth, women) from 30% to 90 %. 3,000 were trained on AGPO. This is attributable to the formation of the PWD Board which championed the rights of the PWD.

There was increase in men champions as agents of change, an achievement attributed to the empowerment of men in various gender issue where 2,000 men were trained by the end of the plan period.

There was increase in women political, economic and social empowerment. This was achieved by training in various aspects of political, social and economic in various forums and women conferences.6000 women were empowered at the end of plan period.

There was decline in FGM and early marriages cases from 600 cases at the start of the plan to 100 cases at the end of the plan, this is attributed by sensitization against the vice as well as the launch of the Meru County SGBV policy. Njuri Ncheke (A local Meru Council of Elders) was also involved in the sensitization.

There was decline in SGBV from 350 at the start of the plan to 100 at the end of the plan, which was attributed by the launch of M&E frame work for prevention and response against SGBV.

In the Social care aspect,3300 elderly benefited from the social care, this is achieved through provision food relief and other basic needs.

2.3.5 Youth Affairs, Sports, Culture & Social Development

At the end of the plan period, department of youth affairs and sports increased youth involvement in social economic development by creating gainful employment and engaging in meaningful entrepreneurship to Promote sustainable livelihoods. This achievement can be attributed to training and promoting 4700 youths with employable skills, Supporting and nurturing 2120 youths in SMEs and ICT, sensitizing 5000 motorcycle riders on road safety, carrying out 8 campaigns on youth health coverage and social development promotion where 3000 youths participated and those with special needs supported.

MYS Making Stars was also held. The talent search and development competition saw a number of youths actively joining and engaging in the performing arts and music industry

To develop sports, the department targeted to enhance sporting facilities by upgrading public playgrounds and Promoting participation of local sport teams in different sporting events by fully equipping the teams across the County. At the end of the plan period, the directorate achieved this through upgrading of 10 public play grounds and fully equipping 500 teams with sporting equipment’s.

Alcoholic and drinks control board regulated alcoholic outlets by 25% in the County. There was an Increase in revenue and compliance with regulations. The achievement is attributed to Inspection, crackdown and Enforcement of 3154 outlets and Licensing of 2500 alcoholic Outlets by the end of the plan period. 2500 persons also participated in sensitization Workshops and seminars on the dangers of excessive alcohol consumption.

2.3.6 Roads, Transport & Energy

In 2018 the percentage of road network stood at 20%, with the county having 5968km of road network. This consists of 582km bitumen, 581km gravel and 4805km of earth surface road. This improved to 6059km which is 1.36% increase in road network coverage. This aided issues of traffic and impassibility i.e., improved access and mobility. The project also made the roads safer and better for use. The approximate distance/travel time increased from approximately 10km/hr to 35km/hr. Moreover, job opportunities were created for around 2000 youths which improved their living standards. With the aim of making towns dust-free, 36 markets were paved and cabros laid. The move increased accessibility especially for markets that would become impassible when it rained. The dust-free markets reduced incidents of respiratory diseases, occupational lung diseases and parasites like jiggers.

It is reported that initially in 2018, there were 290 markets that had been lit by floodlights. The county increased the number to 379 markets, which was a 23.5% increase. 29 high masts were also erected. This was aimed at promoting Meru County to a 24-hour economy. The project also enhanced the towns and markets' security, making them a good trading environment.

2.3.7 Legal Affairs Public Service Management and Administration

In the plan period, LAPSMA targeted 75% of the proportion of citizens satisfied with the service delivery and an efficient, citizen responsive service delivery among the staff as well as public service transformations. It also targeted at list 250 court cases to be completed, 100% town management and improvement as well as to recruit at list 700 enforcement officers for maintaining law and order across the county.

At the end of the period, the sector achieved 60% of the proportion of citizens satisfied with county service delivery and this low performance was attributed to casual staff complains, grade stagnations among the staff and lack of proper trainings and motivations to staff. 13 court cases have been completed and this low count was as a result of many court bureaucracies and budget constraints. Town management and improvement achieved 70% rating in the percentage of urban population with proper sanitation. It was affected by budget constraints due to creation of new municipalities which were not funded in the planning period. In the plan period, office accommodation was achieving by 50% against the target of 100% due to office spaces created in the formally Meru County Hotel. In County Law Enforcements, 58 officers were recruited on top of the initial 114 officers. This was affected much by budget constraints.

2.3.8 Trade, investments and Cooperatives

Meru County Government, through the directorate of trade, in its urge to improve the trading environment for its Micro and small entrepreneurs undertook to improve the market places via various approaches as per the market need basis, in this aspect the directorate undertook to improve the markets via paving the floors and drainage works,  constructing sheds, improvement of sanitary facilities such as toilets and waste receptacles, introduction of modern kiosks within our major towns and enhancing security by constructing perimeter walls & gates and installation of flood lights. Various markets across the County benefited with these works at various scope based on resource allocation and need for each market. Markets that benefited included Nkubu, Maua, Mutuati, Laare, Mikinduri, Kagaene, Gatimbi, Mitunguu, Keeria, Athiru Ruujine, Kionyo, Kaelo, Kisima, Maili Tatu among others. Some organized groups were assisted with tents, Sufurias, motorbikes and car washing machines in order to empower the vulnerable in the society.

Tourism being a key pillar in the economy of the County and the Country at large, Meru County invested in improving Tourism products and tourism visibility across the globe, this was done through product development, marketing of tourism in the County and engaging various stakeholders in improving tourism service standards. In order to diversify tourism product, the County embarked on product enhancement of such sites as the Mount Kenya, Igombe crater, Sacred Lake Nkunga and Meru Municipality Arboretum. Different scopes of works were carried out at these sites, ranging from feasibility study to development of tourism supportive facilities within the site. Product enhancement without making the product visible might not bear much, in order to enhance visibility, the County heightened efforts to market the County as a key destination via print & electronic media, tradeshows & exhibitions and outdoor events/activities. Quality of services is a key component in customer retention and word of mouth marketing, aware of this, the county invested in capacity building its industry stakeholders on the best practices in the sector via various capacity building forums in order for the service providers to boost and maintain high quality of service and products.

2.3.9 Health Services

In a bid to reduce incidences of non-communicable diseases, the Preventive and promotive directorate constructed and operationalized Public Health Aflatoxin Testing Laboratory at Kinoru Health Center to serve the region.

Towards provision of quality in-patient services, the department targeted to construct and equip a Ward block of 300 bed capacity to increase from the current 338 in-patient bed capacity to 638 bed capacity. Construction works of the block have been completed awaiting equipping and operationalization.

During the planning period, the community strategy targeted to raise awareness on communicable and non-communicable disease prevention and control in the community. The department has since recruited 3,294 CHVs and enrolled 2,000 for stipends.

The department targeted towards increased access to specialized care during the planning period. Most notable achievements in pursuit to this has been MeTRH increasing oxygen plant capacity from 240 liters per minute to 640 liters per minute. Initially, MeTRH did not have an ICU and HDU to address this, a bed ICU and a 3 bed HDU have constructed and operationalized.

Since on-set of the Covid-19 pandemic, initiatives to control, prevent and treat the disease have included set up of a treatment center at MeTRH and isolation centers at Mboroga, Kangeta, Nyambene and Igoji MYS training center.

During the planning period, the department targeted to reduce the cancer burden in the Meru Community and realize a cancer free society. To achieve this, department has opened an oncology unit at MeTRH.

2.3.10 Agriculture, Livestock development & Fisheries

Over the CIDP period the Agriculture Directorate has procured and distributed 356.641 tons of assorted certified seeds, 90.9 tons of certified potato seed, 1,800 tissue culture banana, 448,555 avocado seedlings, 308,662 macadamia seedlings and 7,254 grafted mango seedlings. In ensuring the provision of input supply, the Directorate has facilitated farmers’ access to 27,724 bags of government-subsidized fertilizer. On value addition and Agro processing, the Directorate has initiated the construction of the Kiirua grain store structure, Chaaria mango processing plant, banana winery in Abogeta East Ward, fertilizer store at Timau ward, two (2) greenhouses and a coffee shed at Ntima West (Ward based projects). To support water harvesting and storage, UPV water tanks worth more than 2.16 million have been distributed (ward-based project). 12,835 farmers have received an assortment of trainings on GAP, TIMPS, agribusiness and sustainable farming including on farm demos.

Farmers across the County have received 303 dairy goats for breeding (ward-based projects), 24,000 chicken in promotion of poultry farming and 1,200 beehives in promotion of apiculture. On animal disease management, 800,000 animals were vaccinated, 9 cattle dips rehabilitated and 60 surveillance reports published on a monthly basis to aid in projecting disease trends and provide an early warning system. On improvement of livestock production, 99,200 inseminations have been carried out and 1,215kgs of improved seed for pasture, and fodder development procured. Milk production on average has increased from 9 Litres to 12 Litres in dairy zones while the beef cattle industry is now valued at 1.4 billion. To promote marketing, the directorate has constructed and equipped the Ngonyi White Meat market, constructed 1 livestock market at Mulika and 2 renovated two livestock markets at Ngundune and Kangeta. Over the last five years, 1,940 livestock farmers, 2,000 dairy farmers, 300 beekeeping farmers and 480 beef farmers received an assortment of trainings.

The fisheries sub sector’s main focus was the promotion of fisheries to create wealth and improve on food and nutrition security by developing aquaculture, production of fish feed, production of fingerlings, upgrading existing fish farms, capacity building of fish farmers and strengthening marketing structures and linkages. Initiatives taken to develop the sectors potential include renovation of 640 fishponds, de-silting of 3 water pans; acquisition 4,850 brood stock (2,450 catfish and 2,400 tilapia) for Karama and Kithima demo farms. On capacity building of 783 new fish farmers and 40 farmers received training on propagation and processing of e-COTOSHA. Value addition technologies were to 1,200 farmers during field days and the directorate acquired refrigerated lorry, refrigerators and cooler boxes for the same. Additionally, the Directorate procured 4,000 kgs of feed (formulated and ABO) for improved fish quality. To date, 360 tons of table-sized fish has been harvested and 130,000 fingerlings produced.

County owned enterprises under the department – Kaguru Agricultural Training Centre (ATC –Kaguru) comprising of the training Centre and the Agricultural Mechanization Services (AMS Mitunguu) outcome was to ensure increased number of farmers adopting emerging technologies in the agriculture to increase their yield and their income as well as generate revenue for the County. Cumulatively, the institutions have generated an approximate revenue of over 80 million from its farm enterprises and conference facilities.  Part of the revenue is attributed to the construction of a 1,000-seating capacity training hall at Kaguru ATC. The institution has developed, adopted and disseminate new/upcoming technologies in agriculture through demos and trainings to 6,240 farmers. The institution has been accredited by the TVET Authority to provide training in horticulture, apiculture and dairy production value chains.

2.3.11 Lands, Physical Planning, Urban development & Public Works

The department has achieved major milestones in development. In the Public Works directorate, the construction to completion and furnishing of Governor’s residence and Deputy Governor’s residence was done and they are ready for occupation. The directorate in effort to enhance office accommodation renovated the County headquarters in the FY 2017/18; while the Construction of Public Works office block built through Low-Cost Building Technology that can accommodate more than 30 staff members which is at 80% completion. However, the refurbishment of the Public Works office which was eventually repurposed into the Meru Cancer Centre was completed within the FY 2018/19.

In Urban Development the department achieved the completion of an integrated modern use market (Symbiocity) in Ontulili town complete with modern stalls, cabros paved parking, ablution block and receptacle. Two floodlights installed for security enhancement through SymbioCity Ontulili (Quick-win) Urban Improvement Project. The same directorate also achieved the construction of boda boda sheds in Maua and landscaped Public Park along Mboone River near county offices. The directorate also prepared and handed over Municipal Charters to the Town Boards of Maua and Timau within the FY 2021/22.

Physical planning achieved the preparation of ISUDPs for 3 Townships that is: Muthara, Kianjai, and Githongo Markets within the FY 2021/22.

The department has a SAGA which is the Meru Municipality, managed by the Board of municipality. The Municipality achieved the Establishment of the Municipal Board within the FY 2018/19. The municipality of Meru also achieved other projects which include the landscaping of Njuri Ncheke (A local Meru Council of Elders) street with the concept of ‘streets as parks’ to promote sustainable environmental protection; the improvement and construction of 2 new modern fresh produce markets (Gakoromone and Makutano) in which the Makutano fresh produce market has a 2 storey building with an open market and stalls; the improvement of main stage on drainage, parking and paving; the upgrading of MTRH-mortuary road to paved standards with improved storm water drainage systems; the upgrading of Pig and Whistle offset parking, Riverland, paving of Sunbird to Fire station to Skewers streets to cabro standards of parking and walk ways; the construction of paved parks along Tom Mboya Street, CMC and Gakoromone Road; the rehabilitation of  Kanyuru riparian; the operationalization of the municipality enforcement and inspectorate unit; the purchase of skip loader and six skip bins and the construction of the Meru Municipal Board offices and municipal court. The Municipality benefited from a development grant from the World Bank Kenya Urban Support Program (KUSP).

2.3.12 Water & Irrigation

In 2018 the connections to household’s stood at 221,250 HH and the target was to serve 10,000 more households (4.52%) with Improved access to safe, clean and adequate water. A total of 221 boreholes were drilled and this increased improved access to safe, clean and adequate water to 243,350HH by the end of the planning period (110.98%) achieved. Community water projects were assisted according to their current requirements and this increased improved access to safe, clean and adequate water with 2.25%. Provision and distribution of storage facilities for rain water harvesting improved access to safe, clean and adequate water by 3%. With increased provision of portable water at households’ level the rural population using safely managed sanitation services increased by 15.5% surpassing end term target by 13%. Provision of storage facilities to community members and institutions increased storage capacity by 3,578,434 cubic meters by end term, a percentage of 8.85%. This was less the target by 12.46%.

At the beginning of the plan period, the proportion of urban Population using safely managed sanitation services stood at 3,000HH. At the end of the plan period, the proportion increased to 12,153 HH due to installation of 9153 new water connections, installation of total running length of 71 KM pipelines ranging from DN 40 MM to DN 280 mm, micro tunneling of Meru Lewa (A9) and laying a DN 280/225 MM Pipelines across the tunnel to augment water supply to Kaaga, Kithoka, Chugu residents. Replacement of 1477 old and faulty meters within the water supply system enabling accurate billing of water consumers. Acquiring 13 motorbikes to help faster response on leak repairs and meter reading. Installation of 50 new sluice valves and 14 new air valves in its pipeline network, construction of a 225 M3 water tank, rehabilitation of Maua water supply system, installation of a new ultrafiltration plant to help maintain bottled water supply and increase the daily output of the bottling plant, replacement of Milimani water filter Media, paving of Milimani water treatment compound, replacement of dilapidated manhole covers, laying of 2 KM long pipeline to increase supply to Nkubu residents, Construction of a new intake at Kanyakine scheme, replacement of 5.2 KM of pipelines prone to pressure bursts to help reduce water loss.

2.3.13 Environment, Wildlife & Natural Resource

To enhance environmental sanitation and protect public health; 3 county dumpsites were maintained annually which was 100% of the target, 400 cleaning staff were provided with protective gears and equipment’s enhance their occupation health and safety 100% of the target achieved.  At least 1 clean-up day was held annually in major towns of Nkubu, Timau, Maua, Mikinduri and Laare. For efficient solid waste transportation and management, 1 garbage truck/skip loader was procured against the targeted 6 because of financial constraints, 74 training and sensitization sessions were held on efficient and effective solid waste management this was 101% of the target. To promote clean and healthy environment 164-Workshop and sensitization meetings were held a 132% achievement against the set target. 322-notices were served against targeted 300 notices and 6 cases prosecuted on various environmental matters to ensure compliance to various set Environmental guidelines.120 noise emission licenses were issued against targeted 300 licenses due to COVID-19 which banned public gathering.

To ensure well-managed water catchment areas,  increased forest cover and remedying impact of climate change through enhancing carbon sinks, 0.013% increase in forest cover was achieved against a target of 1% due to impact of drought and lack of reliable rainfall occasioned by  climate change; 7 fresh water and wetlands were rehabilitated, a total of 368,000 trees seedlings were planted and nurtured, 163 Workshops conducted on climate change safeguard mechanisms to increase environmental sensitive communities. 39 hills were gazzeted and 3 forest management plans were developed. A Bamboo and assorted tree nursery at KFS Meru station with total seedling of 14,000 seedlings to support department in reforestations and afforestation of wetlands and riverine was established. Supported CFAs with tools, equipment, potting papers such as Ontulili, Lower Imenti, Nyambene and 5 community tree nursery groups i.e., Maa joys self-help group in Ruiri Rwarera, Kuani CBO, Kiamiriru Environmental Conservation Group in Meru municipality, Nkandone self-help group in Kiagu and Kanuni youth group with bamboo seeds in helping to increase the County Forest cover.  WRUA supported with bamboo seedlings includes Gachiuma, Rugusu, Timau and Teleswani with 1000 seedling each.  On school greening program over 30 learning institution were issued with 1000 and more of assorted tree seedlings each. Several climate change instruments were Developed i.e., Meru climate change Act 2020, Meru County climate change mitigation and adaptation plan, Meru climate change policy, Meru climate change finance regulation, draft Meru County forestry management and tree planting policy and draft Meru County Forest management and tree planting bill 2022

## 2.4 Challenges in the Implementation of CIDP 2018 – 2022

Meru County Government encountered and experienced diverse constraints that hindered fully realization of targets during the 2018 – 2022 implementation period.

  - Underperformance in own revenue collection leading to overreliance on treasury for funding.

  - Delayed exchequer funds transfer which affected implementation of planned programs.

  - Inadequate construction materials, computer systems, equipment, machines and physical facilities/ infrastructures.

  - Partial implementation of the M&E Policy and Framework especially on Learning and knowledge management.

  - Global and local Covid-19 Pandemic impact.

  - Accumulated pending bills.

  - Political challenges - political interference and competition.

  - Encroachment on the road reserves.

  - Inadequate and skewed staff/ personnel establishment.

  - Increased litigations leading to slowed down implementation of projects.

  - Low staff Motivation and performance.

  - Slowed technology adoption.

  - Rapid Population growth rate.

  - Inadequate sensitization and awareness on public participation.

  - Unmanaged high public expectation.

  - Conflict of interest among the stakeholders during project planning and implementation.

  - Lack of baseline data hindering planning and logistics.

  - Human wild life conflict.

  - Increased decline in the quality of raw water available.

  - Adverse Climate change.

## 2.5 Emerging issues During County Integrated Development Plan 2018 – 2022 Implementation

During the implementation period of the previous CIDP 2018 - 2022 the implementation landscape had changes that necessitated rethinking of strategies to ensure full implementation success as discussed here below;

  - COVID-19 pandemic, where more resources need to be channeled towards awareness to ensure compliance coupled with increased testing.

  - Climate change issues resulting to increased drought, pollution, uncontrolled effluent disposal and emergence of new waste streams.

  - Boundary Conflicts and Insecurity due to Land disputes and human-wildlife conflict.

  - Invasive species such as locust, English ivy, Japanese Knotweed and yellow starthistle.

  - Cancer burden mitigated by increasing awareness on cancer, cancer screening and enabling access to treatment to most patients.

  - Infectious diseases are unpredictable, understanding of the epidemiology of disease through constant surveillance and research need to be done and related systems improved.

  - Land fragmentation leading to loss of biodiversity, land degradation, deforestation and Infrastructure over stretched by high demand.

  - In TVET sector the government had placed competency-based education and training curriculum (CBET) under Curriculum Development Accreditation and Assessment Council (CDAAC) then it was reverted to KNEC. This brought delays in implementation of the CBET curriculum.

  - Influx of counterfeit/adulterated goods.

  - Person’s Living with disability and affirmative action.

  - Transition from one County Government regime to a new regime.

## 2.6 Lessons Learnt

As the county implemented the 2018-2022, there were some key lessons learnt that included:

- There will always be uncertainty even when all is well planned and executed.

- Every planning should be supported by a provision of budget for its actualization.

- Treasury releases are getting delays and thus a need to find ways of bridging the gaps from alternative sources other than ordinary revenues, the alternative capital investment can be financing through public private partnership.

- Political differences can affect service delivery despite meticulous planning and as such contingency measures should always be in place

- M&E Policy and Framework should be periodically reviewed to fast-track promotion of knowledge and learning through the use of county M&E reports

- Implementation of project evaluation findings has continued to be a major challenge and should be factored in decision making and improvement of performance on time to better management.

- The County should address its own-source revenue performance to ensure the approved budget is fully financed.

- Need for increase of GBV/FGM rescue centers for the victims.

- Ensure that each department is allocated with adequate means of transportation to save on time and ensure that the operations are a success.

- Project research and Data entry inventory should be done prior to implementation.

- Meru County Government should invest in succession planning to avoid interrupted service delivery and ensure the retention of institutional memory and skills transfer. Recruitment and replacement of retiring staff in the Cooperative sector should be given priority.

- There is active social intelligence by the community members on implementation of projects as observed during the public participation.

- A need for a robust resource mobilization framework to boost development.

- Health leadership and governance are critical pillars in improving primary health care.

- Importance of synergies in the implementation high value capital investments.

- Frequent departmental meetings by the chief officers and the county executive committee members on progress updates and departmental briefings to ensure unison in service delivery and departmental objectives’ achievements

- Clearing of pending bills in order of the duration they have been outstanding to empower the merchants.

- Need to explore alternative water supply resources to counter dwindling ground water supply.

- Need to take inventory while mapping all environmental hot spot areas like degraded sites, possible noise pollution sources and other environmental pollution possible sources.

- Need for review, implementation and enforcement of the existing legislations and policies.

- Regular capacity building of staff on various departmental issues especially emerging issues or those that involve technology use.

## 2.7 Natural Resource Assessment

Utilization of key natural resources as an input in the production process is very critical in spurring economic growth and sustainable development. As such, this section discusses the major natural resources found within Meru County, available opportunities for optimization, constraints in their exploitation and the management strategies in place.

### Table 13: Natural Resource Assessment

| Name of Natural Resource | Dependent Sectors | Status, Level of Utilization; Scenarios for Future | Opportunities for optimal utilization | Constraints to optimal utilization | Existing Sustainable Management strategies |
| --- | --- | --- | --- | --- | --- |
| All springs and swamps in the county | - Fisheries - Tourism - Irrigation - Agriculture | - Declining water levels – expected to further decline with expansion of horticulture sector and negative effects of Climate Change - Water quality is expected to decline due to increased farming activities and urbanization | - Embracing water efficient technologies - Drip irrigation - Green house farming - Promotion of drought tolerant crops - Rain water harvesting - Shallow water pans - Zai pits - Roof catchments - Earth dams - Sand dams - Exploitation of underground water - Boreholes - Shallow wells. | - Water levels declined - Water quality deteriorated from horticulture (affecting quality of fish, and quality of tourism) | - Monitoring of water levels and quality - Regulate waste water and effluents from farms and urban settlements - Extension services to cover waste water treatment and management - Nutrient enrichment |
| Lakes: Nkunga Ellis Igombe (Salty) | - Fisheries - Tourism - Irrigation - Agriculture | - Declining water levels- and is expected to decline due to; - Prolonged droughts - Effects of climate change - Encroachment - Floating wind menace | - Development of water sports (paddled canoes) and picnic sites - Nature and education trails - Create waterways/paths to enable the use of paddled boats by visitors along the trails at the shores - Nature trails are planned along with education modules (information) for visitors - Walking paths and a viewing tower | - Water levels declined - Water quality deteriorated - Reclaim wetlands from private farming activities | - Monitoring of water levels and quality - Regulate waste water and effluents from farms - Extension services to cover waste water treatment management - Nutrient enrichment |
| Swamps/wetlands namely: Mbutubutia (Tigania West) Baisigiria (Buuri) Ithindi (Igembe Central) Mporoko (Igembe South) Rurie (Imenti Central) | - Fisheries - Tourism - Irrigation | - Decline in area. - Water expected to decline in both quantity and quality due to; - Prolonged droughts - Effects of climate change - Encroachment - Illegal water abstractions - Environmental degradation | - Training and application of best practices and wetland conservation in some farms - Development of Meru County Services and Sanitation Policy - Demarcation and protection of Wetlands | - Water levels declined - Water quality deteriorated. | - Monitoring of water levels and quality - Regulate waste water and effluents from farms - Extension services to cover waste water treatment management - Nutrient enrichment |
| Hydro-power; River Kathita/Thingithu/ Urra/Thangatha | - Energy - Finance - Environment | - More Resource generated through the sale of Power to KPLC - Wide coverage of electrification in the surroundings via mini-grids | - Best practices in conservation of the water catchment areas | - Most catchment areas under Eucalyptus trees which takes a lot of water | - Cope with reservoir sedimentation - Loss of storage mainly by uncontrolled reforestation, land management, controlled residential development and infrastructure developments |
| Solar and wind | - Energy - Finance - Environment | - Displacement of the people in the areas under utilization - More resource generation through - the sale of power | - Low settlement in the identified areas | - Displacement for the people in the areas identified | - Provide alternative settlement areas - Survey of the land in the areas to enable the owners transact with the land |
| Land and land-based resources | - All sectors | - Land degradation e.g., acute soil erosion, diminishing soil fertility, forest cover, water resources, and arable agricultural land, increasing land fragmentations, increasing population density, land use conflicts and insecure land tenure - Optimal utilization of county government land attributed to utilization on real estate and other developments - More resource for the county and employment creation | - Land-use/ spatial planning, environmental planning and management - Best practices in utilization by putting up projects that accommodate the interests of the today’s generation and future generation as well. | - Lack of proper land ownership documents - High level of Urbanization - Climate change - High level of land fragmentation, - Poor agricultural methods such as planting uncertified seeds | - Establish Land reform measures Enhance spatial/ land -use planning - Create public awareness and education on sustainable - Establish land and environmental conservation and protections measures - Monitoring of projects set up in government land - Planning land use needs to balance public and County interests - Implement the UN Charter in buildings. |
| Surface water | - Fisheries - Tourism - Irrigation - Agriculture - Environment, Wildlife and Natural Resources - Industries - Energy | - Declining water levels – expected to further decline with expansion of horticulture sector - Water quality expected to deteriorate due to increasing man made activities - Effects of drought - Water pollution | - Best practices in water and waste water management and wetland conservation in some farms - Embracing modern technology for harvesting and use - Map out all the surface water resources through development of Meru County Water Master Plan; with all the attributes of the water sources, utilization and development opportunities. | - Water levels declined - Water quality deteriorate from pollution (affecting quality of fish, and quality of tourism) - Non sustainable uses of water by consumer (e.g., fish farming) | - Monitoring of water levels and quality - Regulate waste water and effluents from all sources. - Enforcements of all regulation services (e.g., NEMA, WARMA health, ministry of interior) - Control illegal water abstractions - Create awareness |
| Ground water | - Tourism - Irrigation - Agriculture - Environment, Wildlife and Natural Resources - Trade and Industry | - Low recharge due to hydrological drought - Declining water quality due to pollution by hydro carbon, pit latrine and intensive agricultural practices | - Best practices in water management, wetland conservation and catchment areas protection to increase ground water recharge. - Afforestation and reforestation to increase ground water recharge. - Embracing new technology for ground water utilization - Enforcing water law on ground water apportionments - Spatial Hydrological assessment and data collation | - Declined yield - Water quality deteriorate pollution - Non sustainable uses of water by consumer. | - Monitoring of ground water abstraction. - Regulate waste water and effluents from all sources. - Enforcements of all regulation services (e.g., NEMA, WARMA health, ministry of interior) - Control illegal groundwater abstractions (obtain permit.) - Create awareness on ground water utilization. |
| Wildlife | - Tourism - Education - Culture - Trade - finance | - Encroachment and loss of habitant - Increased - Human wildlife conflict - Poaching | - Creation of community conservancies - Fencing - Stopping encroachment - Enforcement of wildlife laws - Working closely with Meru County Wildlife Conservation and Compensation Committees in enhancing wildlife conservation and compensation of losses caused by wildlife | - Degradation of habitant - Poaching - Human wildlife conflict | - Implement wildlife ACT 2013 - Working with CWCCC |
| Rivers: Kathita, Mariara, Thingithu, Kithino, Ura, Thangatha, Mutonga, Thanantu, Iraru, Rujiweru, Kathangatha Mariara, Sirimon, Timau, Teleswani, Ontulili, Liiki, Buathumara, Likiundu, Liliaba, Buathonaro, Ngarendare, Ngaresergoi, Lewa, Thinkwi, Ncooro, Kanjoo, Riiji, Guatu, Thingithu, Mutonga, Kuuru and Bwathunaru | - Fisheries - Tourism - Irrigation - Water services - Agriculture and Livestock - Energy - Industrialization | - Decline in volumes; Water quality is expected to deteriorate due to; - Pollution - Surface run-offs - Encroachment - Effects of the Climate change - Illegal abstraction - Eutrophication (the process by which lakes, rivers and coastal waters become increasingly rich in plant biomass as a result of the enhanced input of essential plant nutrients.) of rivers | - Training and application of best practices and wetland conservation in some farms - development of County Water and Sanitation Services Policy, Law, Rules and regulation - Support water resources and catchment conservation - Enhance afforestation and soil and water conservation - Stop riverine encroachment and eutrophication - Monitor and stop illegal abstractions - campaign on uprooting eucalyptus trees along river lines | - Water levels declined - Water quality deteriorated. | - Monitoring of water levels and quality - Regulate waste water and effluents from farms - Extension services to cover waste water treatment management - Nutrient enrichment |
| Minerals: | - Education - Energy - Transport and infrastructure | - Declining mineral resource due to overexploitation - Unexploited mineral resources | - Enforcing the existing law i.e., EIA and licensing - Use of the new technologies in mining | - Most mining areas are private asset - Lack of technology - Illegal mining | - Monitoring their adherence to set standard and laws of Kenya. - Decommissioning of the sites and rehabilitation |
| Wetlands: Nkunga, Rurie. Mporoko, Ngaciuma, Mbututia, Igane, Murera, Rwarera, Nchaure Matiiru, Thaai, Rwanyange, Laramunyi and Nchooro, Sai, lake Ellis | - Water - Tourism - Education - Agriculture - Livestock - Fisheries - Wildlife - Culture | - Declining water levels due to unfriendly tree ssp e.g., eucalyptus ssp - Decreased water quality due to pollution from farms and human activities. - Emergency of flood during rainy season due to destruction of this swampy ecosystems’ | - Interdisciplinary and multi sectoral approach/involvement - Enforce the law on wetland water abstraction - Proper management plan to be instituted with clear set strategies. - Stop encroachment - Demarcation of wetland as public lands | - Encroachment - Poor agricultural practices in farms adjacent to this wetland | - Monitoring of water levels and de-siltation - Environmental education on riparian areas conservation and water friendly tree ssp - Mapping and pegging of wetlands. - Fencing of wetland areas to restrict encroachment |
| Collected waste | - Energy - Finance - Environment | - Increased use of waste hence making the environment better - More resource for the County and job creation | - Clean environment - More revenue for the county government | - None | - Assorting the waste at home level - Ensure all the waste in the county is collected and damped in a central point. - Implementing good sewage system in urban areas to consolidate waste. |

## 2.8 Development Issues

Key sector development issues and their causes as identified during data collection and analysis stage have been indicated in Table 14. The developmental issues emanated from the key sectors including Education and Technology, Gender and Social Development, Health Services, Agriculture, Livestock Production and Fisheries, Youth affairs, sports and Culture, Road, Transport and Energy. These have been analyzed, stating their causes, constraints and opportunities realized.

### Table 14: Sector Development issues

In the implementation of development projects, various developmental issues are encountered that may slow the success of the program, project or activity. during the previous CIDP implementation, key sectors encountered issues with their causes, constraints and opportunities that shaped the outcomes and anticipated impacts as tabulated below.

| Sector | Development Issue | Cause(s) | Constraint(s) | Opportunities |
| --- | --- | --- | --- | --- |
| Finance, Economic Planning & ICT | Delayed start of development projects | Delayed disbursement of funds from the national government | -Delayed implementation of programmes and projects -Lack of sufficient Funds for project implementation | -Donor opportunities |
|  | Reduced loans uptake | -Election uncertainties -Overreliance on county budgetary allocations | -Failure by the county government to allocate adequate development fund to the corporation. | -Available human resource. -Available merchandise. -Donor opportunities |
|  | Underperformance of own revenue. | -Few revenue streams | -Tax payer attitude -Evasion to remit. | - Digitization of revenue collection |
| Education and Technology | Quality education and training. | ECDE feeding programme. Improvement/addition of infrastructures/ facilities e.g., ECDEs and Vocational Training Centres. Provision of learning materials/equipment to ECD/Vocational Training Centres. Implementation and monitoring of Curriculum. Sensitization of the community to embrace ECDE and vocational training. Free tuition in ECDE/vocational Centers. Human resource development. Mentorship programmes. Reduction of teacher: pupil ratio | Inadequate funding and resources, sustainability, political interference. Delayed funding. Skewed need. Identification and analysis of projects and programs. Need completion of existing projects before starting new ones. Inadequate sensitization of the community | Availability of food stuffs for feeding program. Existence of fair road networks. Latent good will from the community. Existing policies and guidelines. Improved access and retention and completion in public ECDE centers, consumers provide markets. Existence of public institutions and public lands, physical resources e.g., water and learners. Existence of skilled man power |
| Gender and Social Development | Inclusivity and awareness (Gender) | Gender and PWD mainstreaming Monitoring gender mainstreaming in the County development programs. Sensitization of community. | Retrogressive cultural practices in the community. Late disbursement of funds to facilitate sensitization process. | Development and implementation of Meru County SGBV Policy Setting up advisory board for women and PWD |
| Health Services | Lack of adequate pharmaceutical and non-pharmaceutical | Inadequate funding Delayed disbursements of funds | Budgetary Constraints | Partner support and increased funding |
|  | Skewed Staff redistribution | Staff shortage | Insufficient funds | HRH strategy in place |
|  | Lack of Level 1 CHVs payments | Budgetary constraints | Insufficient funds | Partners |
|  | Lack of Blood transfusion at level 5s | Lack of proper coordination | Insufficient funds Inadequate space | Budgetary allocation partners staff trainings |
|  | Inadequate emergency response center | Lack of proper coordination | Budgetary Constraints | Proper funding Staff training |
| Agriculture, Livestock Production and Fisheries | Limited agro processing/value addition (Industrialization) | -Limited budgetary allocation -Poor uptake of agricultural mechanization -Low adoption of new technical information (commercialization uptake low) and modern technologies in agriculture | Resource mobilization | Mitunguu - Bananas and other fruits Timau (Buuri)- Potatoes Kianjai- for Beef and leather Kanyakine – Fish and fish feed processing |
|  | Food and nutrition insecurity | -Climate change causing increased drought frequencies especially in the northern zones of the county -Poor diversified eating habits (traditional eating habits) including low consumption of fish and fish products -Seasonality of pasture availability -Low production due to high cost of inputs, inadequate training and poor agricultural facilities | Overreliance on rain fed agriculture Limited extension staff to ensure the promotion of agricultural diversification and Agro ecology. Open grazing areas. Limited uptake of simple water harvesting solutions like farm water ponds. | Countywide |
| Youth affairs, sports and Culture | Youth Unemployment and lack of Linkage to Opportunities. | Increased population lack of requisite skills and knowledge. | Budget constraints | Vocational training centers. Arable land for agriculture. Availability of affirmative action funds. Digital Ajira. |
|  | Inadequate sports and Arts Facilities | Inadequate funding | Budget constraints | Raw and untapped talents |
|  | Drug and Substance Abuse | Offer support and psycho- social support to persons with alcohol and drug disorders. Create awareness on the effects of alcohol and drug abuse | Budget constraints Covid 19 pandemic | Land Counselors Faith based organizations CBOs |
|  | Low access to information on existing opportunities | Low internet connectivity with exorbitant prices | Budget constraints | Existing empowerment centers Fiber cables Unlimited online jobs |
|  | Non-operational cultural centres | Inadequate funding | Budget constraints | Unmapped cultural sites Herbal practitioner Kimeru institute Cultural festivals and exhibitions Kimeru dictionary |
|  | Licensing of alcoholic businesses | Unregulated alcoholic outlets | Non- compliant outlets | County enforcement team. National police service |
| Road, Transport and Energy | Poor road network Low adoption of clean renewable energy Absence of energy policies Poor fleet management Inadequate office spaces | Increased need for good infrastructure Adverse weather conditions. Late disbursement of funds. Budget reallocation. Lack of know-how Insufficient funds | Lack of execution of set legal policies | Mass education Development of a county policies |
| Trade | Construction of modern markets Construction of kiosks Establishment of special economic zones Establishment of industrial parks Establishment of satellite markets of Nairobi, Mombasa and Nakuru | Non conducive environment for trading | Finances, delayed procurement process | Available public land. Available human resource. Available merchandise. Donor opportunities Geographical. Location of the county. Favorable and unique Climatic conditions |
| Tourism | Undeveloped tourism site | For tourism attraction and revenue enhancement For tourism attraction and revenue enhancement | Capital intensive Resources Bureaucracies in accessing the site Encroachment of public land | Available public land. Available human resource. Available merchandise. Partner opportunities. Geographical Location of the county. Favorable and unique natural features Ready market |
| Cooperative | Meru PWD Sacco | To provide credit to 5,000 PWD | Insufficient budgetary allocation | Cooperation by members and good will. |
|  | Revitalization of coffee sector | To raise income for coffee farmers. To raise cherry production to 18 million kgs. | Insufficient budgetary allocation. A lot of Bureaucracies in setting up the fund. | The miller was already established. Skilled labour. Donor partners willingness |
| Legal Affairs, Public Service Management and Administration | Non-Operationalization of ward and village level administrative offices. | Lack of sufficient funding and political good will | Budget and Political interference. | Available public lands across the wards in the county. |
|  | Failure to execute promotions of initial staff members and recruitment of village administrators | Unavailability of well-tailored Human resource empowerment and management policy | Budget. Lack of proper HR policy. | Willingness of the governor to empower devolution through increased Ward Allocation and village administration in the spirit of devolution in her manifesto. |
| Lands, Physical Planning, Housing and Urban development | Poor Land-use/ Lack spatial Planning | No functional GIS system for the County. Lack of a comprehensive County Spatial Plan. Insufficient integrated strategic urban spatial development plans Poor Implementation of the existing spatial plans. | Inadequate funding | Availability of special data in the county Available staff for GIS training. Availability of government structure to support GIS. |
|  | Insecurity of land tenure | Open adjudication sections. Delays in opening and completion of new adjudication sections. Lack of tenararing regulazation in market centers. | Financial constraints. Bureaucratic bottlenecks. Many objection cases to the process Political interference. Logistical challenges | Availability of land. Existing structures. Existing land laws |
|  | Inadequate housing and poor Infrastructure | Inadequate houses for county staff. Inadequate county public buildings. Poorly maintained county public buildings. | Inadequate funding. Inadequate staff. Lack of county baseline data on housing state and status. Lack of logistical means. E.g., Vehicles Lack of office space, furniture and ICT equipment. Lack of appropriate building technology. i.e., machines and technology. | Availability of strategic funding partner. Affordable and dynamic building technologies. Ready market for affordable houses. Availability of public lands in the county. Availability of skilled researchers and construction personnel in other departments. Availability of vocational training centers for production of affordable building materials. |
|  | Urban development management | Poor implementation of urban spatial plans. Lack of established urban governance Structures. Undeveloped urban infrastructure. | Inadequate funding. Political interference. Conflict of interest. Interference by the executive. Logistical challenges. Vandalism of street infrastructure. | Availability of street management clusters called street cells. Availability of strategic funding partner. E.g., KUSP. Availability of private partners. |
|  | Inadequate public land /Inconclusive Land Banking database | Unmapped reserve existing public Land. Widespread grabbed public land. Insufficient land for public use and future Investment. | High incidence of grabbing of public land. Inadequate funding. High incidence of litigation in land matters. Poor public land inventory. Administrative boundary conflict | Availability of public lands |
| Environment, water, natural resource management and climate change | Domestic water supply | Poor water connectivity and supply for domestic use. | Lack of water sources near the homesteads Poor water infrastructure network | Distribution of water from the already sunk and equipped boreholes Connecting water from the dams that are being constructed |
|  |  | In adequate waters storage facilities | Insufficient huge Masonry tanks/reservoirs for holding water for distribution. Inability of the homesteads to acquire storage facilities to store water due to low incomes | The county government to procure tanks and distribute them to institutions and groups for harvesting rain water Build huge masonry tanks to store water for distribution to homesteads |
|  | Irrigation water Supply | Lack of enough dams and water pans to store water during rainy season | High cost for construction of dams. Lack of sufficient public land to build the dams and pans | The county government to engage other development partners to provide enough funds for construction of dams and water pans The public to sacrifice land without necessarily demanding huge amount of money in compensations Take advantage of runoffs during rainy seasons and construct water pans to hold water for use during the dry season |
|  | Provision of potable, clean and sufficient water to urban dwellers | Lack of enough water treatment facilities Lack of distribution lines to most of the towns | Huge costs in construction of treatment facilities, distribution lines and modern metering | Mewassco to engage other development partners to provide adequate resources for construction of water treatment plants and distribution lines |
|  | Provision of sanitation facilities in all towns | Lack of sewerage system in our municipalities High cost of sewer treatment and maintenance | High costs in construction of sewerage systems | The county government to collaborate with the national government and other development partners to provide sewer systems |
|  | Fire hydrants in major towns | Lack of fire hydrants in towns Lack of high elevated tanks to provide the needed water pressure | Lack of fund allocation to install the fire hydrants | The county government to intentionally allocate sufficient funds for the installation of these crucial facilities |
|  | Environmental conservation | Degraded key ecosystem sites, water catchment areas, riparian land encroachment, deforestation, Increased carbon emissions and industrial effluents | Community sensitization gaps on sustainable use of energy saving methods and green energy Conservation related laws and regulation not enforced | Building community capacity through training and sensitization on matters environment The county government to collaborate with the national government in provision and planting of seedlings Laws relating to environmental conservation to be fully enforced |
|  | Environmental management and Protection | Lack of Waste recovering and recycling facility Lack of Waste management special groups established Lack of pollution control equipment Skip loaders, garbage lorries, skip bin and litter bins and protective gears | Huge costs for establishing a waste recovery and recycling facility and pollution control equipment’s | The County government to partner with other institutions to establish the crucial facilities |
|  | Research and development in Environmental Management | Lack of natural resource research center Lack of information and data management system | Inadequate allocation funds to establish a fully equipped and functional resource center | The county government to partner with learning institutions to establish a research center |
| Environment, water, natural resource management and climate change | Domestic water supply | Poor water connectivity and supply for domestic use. | Lack of water sources near the homesteads Poor water infrastructure network | Distribution of water from the already sunk and equipped boreholes Connecting water from the dams that are being constructed. |
|  |  | In adequate waters storage facilities | Insufficient huge Masonry tanks/reservoirs for holding water for distribution. Inability of the homesteads to acquire storage facilities to store water due to low incomes | The county government to procure tanks and distribute them to institutions and groups for harvesting rain water Build huge masonry tanks to store water for distribution to homesteads |

# CHAPTER THREE: SPATIAL DEVELOPMENT FRAMEWORK

## 3.0 Overview

In this chapter, we focus on the County development strategies in light with the current overview of the developmental thematic areas as well as the proposed policy to execute the plans thereof.  It further provides the spatial framework within which development projects and programmes will be implemented. Lastly, the chapter exhibits the gradual progress made in preparation of the County spatial plans.

## 3.1 Spatial Development Framework

The County spatial development framework within which development projects and programmes will be implemented is aligned to National Spatial Plan 2015–2045. The spatial development framework is in light with the thematic area, 	overview or the current status, policy strategies to be employed, potential geographical areas and the lead agencies/ departments ensuring the programmes and projects implementation.

The County has prepared an Integrated Strategic Urban Development Plans (2016 – 2036) for Githongo, Muthara, Kianjai and Laare sub-counties. Additionally, the County has also developed Municipality Spatial plans (2015 – 2035) for Timau, Meru and Maua  Municipalities. Progressively, the County will endeavor to prepare IUPs for other townships in Meru County as need arises. This will be culminated with a comprehensive County Spatial Plan.

### Table 15: County Spatial Development Strategies by Thematic Areas

| Thematic Area | Overview/ Current Status | Policy Strategy | Potential Geographical Areas | Lead Agencies/ Departments |
| --- | --- | --- | --- | --- |
| Industrialization | -County is home to several Agro processing industries which are spread across major urban areas. -County has potential to exploit resources like wind power and solar energy. -Availability of Financial institutions to support industrialization. -There are large tracks of lands in lower ecological zones of Buuri, Tigania and Igembe bordering Isiolo with huge potential for industry use. | Establish the special economic zones & cottage industries with supporting infrastructures (water, electricity, road network. In addition, offer support to MSMEs. | Mitunguu - Bananas and other fruits Timau (Buuri)-Potatoes Kianjai- for Beef and leather Lower ecological zones of Igembe Tigania and Buuri bordering Isiolo. Kanyakine – Fish and fish feed processing Solar- Ruiri Wind- Areas bordering Isiolo | Physical Planning, Water, Energy, Trade & Industry, Agriculture & MCIDC |
| Identification of Resource Potential Growth Areas | -The county has available public lands that can subject to growth and development. -The Municipalities have modern markets that have a potential of resource growth. | -The County to enhance reclamation of grabbed public land and enhance public land inventory. -The municipality to establish municipal by laws to create a conducive environment for market users. | Countywide. Meru Municipality. | Lands, Physical planning and urban development department, Municipal board, National Government |
|  | The county has potential to provide clean, safe and renewable energy | -Research on areas with potential renewable energy -Encouraging investors in the generation of clean energy. -Adoption of clean and renewable energy. | Tigania East (Kandebene)- wind energy | Kengen, Physical Planning, Energy, Roads, REREC, |
| Trade Development | -No available data base on MSMEs -Entrepreneurs lack entrepreneurial skills -No modern markets infrastructure -No available information on digital platform trading -No clear legal framework guidelines on MSMEs | -Conduct Business profiling and establishment of an MSMEs data base -Capacity of entrepreneurs on entrepreneur skills -Facilitate market access for made in Meru product -Upgrading and maintenance of markets utilities -Establishment of a buy Meru digital platform -Create linkages for entrepreneurs with relevant agencies -Develop an MSMEs policy -Construction and operationalization of weight and measures laboratory | County Wide, County HQ, | Trade, Public works, Finance, |
| Enhancing County Competitiveness | There is a conducive environment for business. -Availability of quarry mines for Masonry blocks, murram and clay pits. | -Establish a mining policy in the county. -Sensitization and capacity building of traders on trade policies. | Countywide. Meru Municipality | Physical planning, Municipalities, Roads and energy, Environment |
|  | Currently the county is carrying out a project; Community Road Empowerment. This is project is being done by a Japanese organization using a technology called Do-Nou that will construct 26km of road in slum areas of Imenti North sub-county. | -The county should encourage the World Bank by adhering to the conditionalities. | Majengo slums, Mjini slums and Gitimbine. | World Bank, housing, roads, trade, education, water, |
| Modernized Agriculture | Agriculture comprising of agriculture crop s production, livestock production and fisheries is a critical anchor to Meru county’s economy. The last five years have the County Government has worked towards investing in agriculture (including through partnerships and cooperation with donors/development partners) for food security and diversified income. This has been carried through the promoting production through the provision of inputs (including seeds, seedlings, chicken, beehives, dairy goats etc.) for food security and diversified incomes, capacity building of farmers, facilitating access to subsidized government fertilizer, conservation agriculture, value addition, disease management in livestock, improved genetics, quality feeds and promotion of fish farming. The County’s agricultural potential remains sub-optimally utilized due to widespread reliance on rain-fed agriculture, limited funding for the sector, inadequate extension services and human resource, low uptake of mechanized agriculture and other technologies, issues on availability of pasture as well as other emerging issues. | -Support to high value, drought resistant and nutritious crops for climate change mitigation, food security and healthy population through timely distribution of assorted seeds -Promotion and establishment of a mega commercial nursery at ATC Kaguru to enhance availability of assorted certified seedlings. Value addition and Agro processing -Promotion of aggregation centres. -Construction of produce storage facilities. -Re-opening of closed-, Completion of initiated- and construction of new value addition centres for various crops -Support to food safety. -Conducting market surveys and improving market structures -Soil and water conservation -Adoption of new feed technologies (feed mixers and pelletizers) in both livestock production and fisheries -Reseeding to reclaim overgrazed land -Construction of a tannery -Animal registration -Formation of cooperatives for various sectors. -Construction of livestock market and processing centres. -Promotion of apiculture and honey value addition. -Regional diagnostic laboratories. -Dairy goat promotion. -Genetics improvement, disease control and management. -Vet public heath including slaughter slabs for pigs -Early warning systems. -Procurement of fishpond solar aerators to stock up to 5,000 fish multiplying production 5Xs -Commercialization of Kaguru ATC -Adopting curriculum-based training in three value chains (aquaculture, Horticulture and dairy production). -Promotion of agriculture smart technologies. -County land utilization through fruit production hives fencing and Rhodes grass production for bailing. | County wide | Agriculture, Livestock and Fisheries ATC Kaguru |
| Diversified Tourism | - Untapped natural resources and under developed tourist attraction sites - High human/wildlife conflicts - Destruction of wildlife habitat through encroachment and climate change -Inaccessibility of tourist site due poor infrastructure - Lack of information and geospatial presentations of tourism resources in Meru - Ignorance of tourism product and pricing | -Create an Integrated Tourism Management system with updates contents from all the stakeholders using GIS - Identify, develop and market tourism products - Enhance conservation and management of tourism attraction areas and sites - support conservation of wildlife inside and outside protected areas - Enhance and support community participation in conservation of wildlife habitat and environmental conservation -Identify and promote community-based tourism - Engage community, CBTOs and CFAs in wildlife conservation and management to reduce human/wildlife conflicts - Promote digital marketing for tourism products - create awareness on tourism product and pricing - Develop niche tourism | Across the county as they have been mapped in the Tourist Guide | Meru county tourism department, KFS, KWS, CWCCC Private sector National ministry and its agencies |
|  | Meru county has 39 profiled and mapped operational and potential tourism attractions site. | -Sourcing for investors and partners to construct 5 star rated accommodation facilities. -Design marketing platforms for Meru County tourism sites. -Mapping of tourism sites. | Mt Kenya, Meru national park, Ngarendare, Igombe Crater, Lake Nkunga etc. | MCIDC, ICT, Finance. |
| Managing Human Settlement | Approximately 60% of land in Meru County is registered. Therefore, the security of tenure is poor. Public land is prone to land grabbing limiting availability of public land for development. Urbanization rate in the county is very high, while land use/ spatial planning is inadequate therefore urban sprawl, arbitrary conversion of prime agricultural land for urban use is uncontrolled. | -Capacity building the community land committees. -Settlement classification areas depending on targeted activities. -Facilitate the process of land registration to expedite it -Enhance consultation between the two levels of government and the community on land registration. -Implement the recommendations of the Ndung’u -Report in collaboration with national government. -Establish a county land bank -Enhance land use/spatial planning and implementation of the same plans -Establish an urban management system. -Complete process on land ownership and documentation in informal settlement. | County wide | Department of Lands, Physical Planning, Urban Development, Housing and Public Works, National Government (National Lands Commission and Administration) |
| Housing | There is inadequate decent housing and use of affordable construction materials. There are existing and potential strategic development partners working with the communities and county departments to enhance household capacities towards decent housing. | -Identify available and environmentally friendly construction materials. -Involvement of vocational training institutions in production of affordable building materials. -Include Meru youth service (MYS) in research and benchmarking on up-to-date building technologies both locally and internationally. Develop a comprehensive county PWD policy to ensure easy accessibility to all buildings. -Develop risk management plan on safety and security issues in relation to all types of housing in the county. | Countywide | Department of Lands, Physical Planning, Urban Development, Housing and Public Works, National Government, (National Environmental Management Authority, National Housing Commission), Disaster Management, strategic development partners |
| Conserving the natural environment | Sustainable use of the natural resources | -Conduct awareness campaigns on conservation and sustainable use -Rehabilitating the ecosystem -Sensitize the use of renewable energy | County wide | Meru county KFS, KWS, CWCCC Private sector, National ministry and its Agencies |
|  | There are beautification programs in municipality. There has been tree planting exercise within the municipality. Municipality has established Solid and liquid waste management | -To upgrade machinery for Solid and liquid waste management in the municipality. -Establish by laws to protect riparian, Leisure parks and forest in municipality. -Compliance of environmental, and occupational safety standards. | Municipality. | Lands, Physical planning and urban development department, Municipal board, National Government, (National Environmental Management Authority, |
| Transportation network | Meru county has a total of 8,574.84Kms of classified road network. Approximately 69.5%,24% fair condition 5.4% poor condition. The county has a fairly good road network but more could be done in terms of connectivity. Improve to standard the roads to all weather roads There is high connectivity index in the county. | -The roads should be made to standards. -Donor funds. Incorporate investors. Public-Private-Partnership. --The county to have MOUs with various agencies e.g., those involved with water piping and power supply agencies | Gituampiu-Ngutu-Kunati road (linking Igembe South and Tigania East) road connecting Ruiri Power station to Nchiru market. Giitune mkt-Kaongo-Gitie-Mitunguu mkt-Maraa-Kanyakine road, Kiguchwa market-Mikinduri Girls sec.- Athwana dip-Mikinduri, Kunati road | KURA, KERA, KENHA, KRB, MTF, MTW, Material testing department of roads, physical planning, water agencies, education, tourism, trade, environment, KFS |
|  |  | -Improve service lanes in municipality. -Map out and clear encroachment of road reserves. -Plan for and implement widening of narrow road reserves. | Municipality. Countywide | Lands, Physical planning and urban development department, Municipal Board, National Government, |
|  |  | Apply labour based and local resource-based approaches for road development and maintenance which are technically and economically feasible. | Countywide | Finance, Public works, |
| Providing Appropriate Infrastructure | The appropriate infrastructure is currently inadequate. There is public land for infrastructural development. | -Continuous improvement of municipal Market infrastructure and feeder roads. -To avail public land for infrastructural needs. -To ensure structure planning for all infrastructure. | Countywide. Municipality | Roads, Public Works, Municipal Board, National Government, |
| Climate Change | Increase in the frequency of floods, droughts, very hot days and heat waves and increase in intense precipitation events | -Improve weather forecasting capacity and implement early warning systems. -Enhance nature-based protections including wetlands and other critical ecosystems. -Develop and implement fuel reduction strategies. -Encourage and implement land use planning | County wide | All County Departments |
| Access to Affordable Quality Health Care | - The County has adequate accessible health facilities distributed across every ward providing basic essential health care | - Ring-fencing health resources to be only used for health issues - Ensuring increased county allocation to health to ensure facilities are fully equipped | All sub-county facilities are strategically located to serve populations beyond Meru County. | MoH, County Dept of Health Services, FBOs, Development Partners |
|  | - Primary Health Care (PHC) facilities are inadequately equipped with insufficient human resource capacity | - Staff rationalization | All dispensaries and health centers | MoH, County Dept of Health Services, FBOs, Development Partners, Facility Committees |
|  | - Referral system favors high level facilities leaving lower-level facilities underutilized. Current Level 5 is heavily congested and staff overstretched. | Establishment of 5 specialized Level 5 hospitals to offer specialized services including cancer management, orthopedics, gynecological care among others. | Timau, Kanyakine, Nyambene, Miathene, Mikinduri | MoH, County Dept of Health Services, FBOs, Development Partners and Facility Boards |
|  | - Low level of awareness in disease prevention | - Strengthen delivery of community health care | - Countywide | - County Dept of Health Services, |
| Food and Nutrition Security | - The food security situation in the county is currently good except for spots of food insecure prevalent in the northern zones bordering Isiolo and the Meru National Park. In these areas food insecure households are about 30% on average. There are short rains season that leads to low harvests - Increased drought frequencies especially in the northern zones of the county - Low consumption of fish and fish products - Low production due to high cost of inputs, inadequate training and poor agricultural facilities | -Commercialization of agriculture -Development of a county food policy and institutional framework -Creation of awareness and training for both staff and farmers -Strengthening Agro-based cooperatives and other agricultural institutions -Capacity building of farmers -Training of feed formulation and substitution of fishmeal with locally available -Encourage and support Climate Smart Agriculture - Support initiatives for large scale rain and flood water harvesting - Support to soil and water conservation initiatives | Countywide | Agriculture, National Government, Caritas Meru and USAID -KAVES |
| Exploitation of renewable energy Sources | Exploitation of Wind, Solar and small Hydro is on-going in collaboration of MCIDC and Windlab. | -Conduction feasibility study on renewable energy potential, -Development of energy policies and plans. -Promotion of energy efficiency and energy conservation. -Promotion of clean cooking technologies and least cost electrification strategies. | Countywide | Energy Directorate, MCIDC, National Government MDAs, Livestock Directorate |

# CHAPTER FOUR: DEVELOPMENT PRIORITIES, STRATEGIES AND PROGRAMMES

## 4.0 Overview

This chapter focuses on the County development strategies in the light of the current overview in relation to departments as well as the proposed policy to address the priorities and strategies. The chapter further highlights the development priorities by sector; the Sector vision, mission, sector values and objectives for each have also been captured. Sector development needs and areas of prioritization and strategies have also been highlighted. It details the future programmes to be implemented in the Third Generation CIDP 2023 - 2027. In addition, the chapter makes an overview of the key flagship/transformative projects whose implementation will have high impact in terms of creation of employment, increment of county competitiveness, revenue generation and cross-county engagements. The chapter concludes by looking at how the programmes are linked to the National Development Agenda, the Regional and International Development Frameworks as well as cross-sectoral integration that will ensure coherence in policy-making principles and objectives in realization of the dream of ‘Making Meru Happy’.

## 4.1 Development Priorities and Strategies

4.1.1 County Assembly

Sector composition:

The County Assembly of Meru consists of sixty-nine (69) Honourable Members of the county assembly (MCAs). This consists of forty-five (45) elected Ward Representatives and twenty-four (24) Members of the County Assembly nominated by political parties. The nominations further consist of persons with disabilities, marginalised groups and the youth. The Speaker is elected by the Members of the County Assembly and acts as the political head of the County Assembly as well as the Chair to the County Assembly Service Board.

The County Assembly has powers to make any laws that are necessary for, or incidental to, the effective performance of the functions and exercise of the powers of the County Government under the fourth Schedule of the Constitution of Kenya, 2010. It also provides that a County Assembly may exercise oversight over the county executive committee and any other county executive organs.

Vision

To be a model County Assembly in execution of its mandate

Mission

To carry out legislative, oversight and representative mandates for the promotion of principles of good governance to reflect the aspirations, interests and welfare of the people of Meru County.

Sector Goals

- To formulate and approve the County Government laws, Regulations and Policies

- To foster transparency and accountability in the use of public funds through oversight role.

- To ensure public participation in County affairs.

- To ensure proper representation of all regions of Meru County though the MCAs.

4.1.2 Office of the Governor

Sector composition:

- Services Delivery Unit

- Efficiency monitoring

- Special programs

- Research and strategy

- Partnerships and external affairs

- Communication

- Protocol and Events management

- Administration

Vision:

A well-coordinated and inclusive County Government

Mission:

To provide strategic direction, policy information, accountability and external partnership to Make Meru Happy

Sector Goal(s):

Coordination and directing the County mission and vision towards making Meru Happy.

4.1.3 Finance, Economic Planning and ICT

Sector composition

- County Treasury

- Economic Planning

- ICT

- Meru County Microfinance Corporation

- Meru County Revenue Board (MCRB)

Vision

An excellent Economic Planning and prudent financial management unit

Mission

To provide quality financial services through effective and efficient planning for sustainable economic development.

Sector Goal(s)

- To Facilitate evidence-based economic planning.

- To support County Departments to develop well-targeted programme-based budgets.

- To support County Departments to comply with established public finance laws and policies in implementation of approved programmes and budgets.

- To provide internal audit services for County Departments.

- To promote a culture of saving and access to cheap credit among the Meru residents.

- To integrate digital super highway and ICT leverage across County functions.

4.1.4 Education, Science, Culture & Arts

Sector Composition:

- ECDE

- Vocational education and training

- Culture

- Meru County Alcoholic Drinks Control Board (MCADCB)

- Arts

- Library Services

Vision

A well-educated and skilled society that provides social services for quality life.

Mission:

To facilitate provision of inclusive quality education, training, mentorship, research innovation and empowerment for prosperity.

Sector Goal(s):

- To Promote access, retention, transition and quality education and training in all subsectors

- To alleviate levels of illiteracy and promote acquisition of professionalism from early stages

- To promote County and national cohesion and integration

- To promote research and innovation for social economic development

- To empower the marginalized and enforce affirmative action

- To explore, exploit and nurture talents in the populace

- To promote and preserve positive cultural practices and heritage

- To eradicate retrogressive cultural practices.

- To provide accessible relevant reading materials and resources

4:1:5: Youth Affairs, Sports, Gender and social development

Sector Composition:

- Youth Affairs

- Sports

- Gender and social development

Vision

A leading provider of social services for quality life to the Meru County residents

Sector Mission:

To promote, coordinate, monitor and evaluate talents development, and community empowerment as an integral part of County development.

- Sector Goals:

- Explore, exploit and nurture talents in the populace

- Empower the marginalized and enforce affirmative action

- To promote sporting activities within the county

- To empower the youth with skills for social and economic empowerment

- To expose and market talented youths.

4.1.5 Roads, transport, Energy and Public works

Sector composition:

- Roads

- Transport

- Energy

- Public works

Vision

Model County in transport and infrastructural development

Mission:

Provide safe, quality and adequate transport and infrastructure facilities for social economic development

Sector Goal(s):

- To develop and maintain a high-quality road network linking all corners of the County to enhance economic development.

- To promote and develop the use of alternative sources of energy such as wind and solar energy.

- To develop and maintain world class Public Works facilities

- To collaborate with local Universities and research institutions to develop alternative low-cost construction methods for infrastructural projects

- To develop and manage the county infrastructure in a sustainable manner

- To create an effective leading infrastructure network

- To formulate policies and by laws to guide and regulate the infrastructural sector.

4.1.7 Legal Affairs, Public Service Management and Administration

Sector Composition:

- County Governance

- Legal Affairs

- Public Service Management and Administration

- County Law Enforcement and Office Accommodations

- Human Resource Management

- Town Administration and Improvement

Sector Vision

A leading entity in quality and proficient service delivery.

Sector Mission

To provide leadership in professional, efficient and effective public service for the realization of county development goals.

Sector Goals

- To coordinate county government public service functions

- To provide and manage efficient and effective human resource

- To coordinate town administrative functions

- To provide professional legal service to the county.

- To sensitize, educate and inform citizens on devolved governance.

4.1.8 Trade, Tourism, Investment and Cooperatives Development

Sector composition:

- Trade Directorate

- Tourism Directorate

- Cooperatives Directorate

- Meru County Investment and Development Corporation (MCIDC)

Sector Vision

A County of self-reliant people anchored on sustainable wealth creation and investment opportunities.

Sector Mission

To improve the living standards of the people of Meru County by providing a conducive environment for the development, investments, innovations and continued growth of viable and sustainable enterprises.

Sector Goals

- To promote sustainable fair trade and develop world-class infrastructure that supports industrial and entrepreneurship development.

- To position, develop and promote Meru County as a world class tourist destination

- To promote economically viable cooperatives to support a culture of savings and access to affordable credit in the county.

- To promote research and Development (R&D) and adoption of innovation and technology in the sector.

- To provide a special purpose vehicle to spur public private partnerships in Meru County.

4.1.9: Health Services

Sector Composition:

- Public Health

- Medical Services

Sector Vision:

A healthy population in Meru County for sustainable social and economic development.

Sector Mission:

To ensure residents of Meru County are healthy through implementation of promotive and preventive health interventions, and improved access to and utilization of quality curative services.

Sector Goal(s):

- To develop and implement a well-coordinated and resourced county public health service

- To develop, equip and staff high quality health facilities that position Meru County as a preferred medical care destination.

- To develop and implement an accessible, affordable, quality, well-resourced and coordinated County Health Service that is responsive to the needs of residents

- To build capacity and specialized skills development for health personnel to respond to emerging knowledge and technologies in health-care management.

- To develop and implement an efficient health-care disaster preparedness and management system

- To promote research and development in health-care management

4.1.10: Agriculture, Rural and Urban Development

Sector composition:

- Agriculture (Crops) Development

- Livestock Development

- Fisheries Development

- County Owned Agriculture Support Enterprises.

Sector Vision

An innovative, Green and commercially oriented Agriculture sector

Sector Mission

To promote livelihoods and sustainable competitive Agriculture, Livestock, and Fisheries Sub-sectors while conserving natural resources.

Sector Goal(s)

- To increase agricultural production and develop and a flourishing agri-business sector for food   and nutrition security.

- To promote value-addition and market access for agricultural value-chains in the county.

- To develop and promote new and emerging green crop production technologies to mitigate climate change related challenges.

- To promote environment-friendly livestock breeding, production and marketing systems to position Meru as the leader in livestock production.

- To promote and develop aquaculture as a business in Meru County.

- To build capacity and promote research and development in the sector.

4.1.11 Sector Name: Lands, Physical Planning, Urban Development and Housing

Sector composition

a) Lands Administration & Management

b) Physical Planning

c) Urban Development

d) Housing and Informal settlements

Sector Vision

A center of excellence in spatial planning, innovation and urban development.

Sector: Mission

To promote planning, implementation, monitoring, evaluation and modern technology for sustainable housing and urban development.

Sector/ subsector Goal:

- To develop and review the urban development spatial plans

- To develop plans and construct low-cost housing in the informal settlements

- To maintain and update the county public lands registry

- To develop and implement policies to guide county urban development

4.1.12: Environment, Water and Natural Resources

Sector composition:

- Directorate of water and irrigation

- Directorate of Environment and Natural resources

- MEWASSCO

Sector Vision:

A healthy population in sustainable development

Mission:

Provision of safe, adequate and sustainable water and sanitation services and efficient management of the environment and natural resources to contribute to climate change mitigation, adaptation, and resilience.

Sector Goal(s)

- To improve availability and access to sustainably managed water and sanitation for all through rehabilitation, conservation and protection of water resources.

- To improve water quality by reducing pollution, eliminating dumping and minimizing release of hazardous chemicals and materials.

- To enhance effective, accountable and participatory governance structures for sustaining water and sanitation services.

- To promote sustainable use of environmental resources and services for livelihood improvement and economic growth for Meru County.

- To develop and implement strategies to mitigate and build resilience of the county population to climate change.

### Table 16: Priorities and Strategies

| Sector Priorities | - Strategies |
| --- | --- |
| County Assembly |  |
| - Provision of adequate physical facilities for both honorable members and staff of the County Assembly. - Promote easy mobility of PWDs within the County Assembly Premises. - Cushioning of the County Assembly employees from delayed salaries as a result of delayed exchequer releases. | - Construction of County Assembly Office Complex - Construction of Office Block for Honorable Members of the County Assembly - Installation of a lift in the Old Office Block - Budgetary Provision for bank overdraft facilities - Building partnerships with local banks for overdraft facilities |
| Office of the Governor |  |
| Efficiency Monitoring - M&E of programmes and projects. - Project and programmes appraisals. - Training & development of staff. | - Development and implementation of framework for monitoring and evaluating on performance appraisal. - Training of Staff. |
| Special programs - Establish utilization policy of emergency fund - Capacity building - Modernize fleets - Reduce disaster vulnerability among citizens - Enhance disaster command Centre | - Establishment and implementation of utilization policy of emergency fund - Conduct community disaster vulnerability programs - Staff and community sensitization - Acquisition of modern disaster response equipment’s and vehicles - Establish disaster command Centre - Conduct continuous staff training and capacity building |
| Research & Strategy - Research framework - Research and strategy policy - Employees capacity building | - Developing a research framework - Developing a research and strategy policy - Training of the staffs |
| External Linkages - County policy on partnership and donor mobilization. - Staff capacity building. | - Development of Meru County Partnership Policy - Creating linkages that facilitate the achievement of County development plan |
| Administration - Coordination planning, Operations and departmental linkages | - Organization, coordination, control and supervision of executive functions of County Government of Meru. - Framework for linkage between Office of the Governor and other County Departments. |
| Communications - Cordial working relationship with the 4th Estate. - Updated and Equipped Communication directorate - Position Executive as thought-leaders in their fields. - Well informed & updated members of the public | - Organizing Media Engagement forum - Editorial Roundtable with County Executive - Procurement of modern equipment to boost delivery - Profiling, booking talking Spots, Editorials, Interviews, Industry Engagement. etc. - Weekly Press Briefing updating public on what has been done and what to anticipate. |
| Protocol and Events - Staff capacity building - Efficient and effective service delivery - Adopt the correct order of precedence in the county events | - Training and development of staff through short professional courses - Procurement of protocol equipment - Rebranding of specific protocol equipment to suit national standards |
| Services delivery Unit - Coordination of Project and programmes | - Improve the coordination of flagship programs, - Track, monitor, evaluate and report on and the timely development priorities. - Expeditious implementation of the programmes - Analyze and communicate on key results /outcomes of government initiatives. |
| Finance, Economic Planning & ICT |  |
| - Prudent utilization of public funds | - Enforcing spending as per the budgetary allocations - Aligning planning and budgeting - Incorporating national regulatory bodies in project management |
| - Resource Mobilization | - Sourcing for donor funds - Sourcing for more revenue streams - Enforcement of the county finance bill |
| - Establish an effective Monitoring and evaluation framework | - Establishing a strong CIMES system to monitor implementation of all projects |
| - Enhance capacity building to stakeholders and staff on planning | - Conduct sensitization forums - Staff empowerment through training |
| - Capacity building on financial literacy to public | - Conducting sensitization forums - Training the customers/stakeholders |
| - Enhanced accessibility of loan facility to the residents | - Opening more branches in Sub County level - Establishing satellite Microfinance Offices at the ward level |
| - Enable Sharing of resources like internet, IFMIS, Printers - Enhance Internet Accessibility - Provide Public WIFI - Provide reliable internet | - Extension of Backbone Infrastructure Sub County and Ward level. - Unified WIFI to Offices - Maintenance of Data Centre - Internet Connectivity and Back up Link - Installation of WIFI hot spots |
| - Enable efficient internal communication - Receive Public feedback - Grievance redress mechanism | - Email and messaging system - Extension of internal telephony to ward and sub county - Completion of call center |
| - Maintain equipment standards - Regulate ICT within the organization - Maintain Inventory - Smoothen communication | - Development of ICT regulation - Development of ICT Standards - Updating ICT Policy |
| - Improve Skillset among ICT professional - Raise ICT literacy among staff - Improve on ICT literacy across the County | - Enrollment to ICT professional Course - Initiate Literacy work shops - Conduct book camps and Workshops - Develop ICT resource centers across the County |
| Education, Science, Culture & Arts Programmes |  |
| - Promotion of literacy levels. | - ECDE meals and nutrition - Improvement/addition of infrastructures/facilities e.g., ECDEs - Provision of learning materials to ECDE - Implementation and monitoring of Curriculum. - Sensitization of the community to embrace ECDE - Free tuition in ECDE - Human resource development. - Reduction of teacher: pupil ratio - Capacity building of teachers and officers - ICT integration - Issuing of school uniforms to vulnerable learners |
| - Increase youth employability. | - Improvement/addition of infrastructures/facilities Vocational Training Centers. - Equipping of village polytechnics with tools and equipment - Implementation and monitoring of Curriculum. - Free tuition in Vocational Training Centers. - Reduction of trainer: trainee ratio through targeted staffing - Capacity building of Village Polytechnic trainers and officers - Develop and implement Income Generating Activities - Promote skills development and innovation - Sensitization of the community to embrace Vocational Training - ICT integration in vocational education and training - Retention enhancement fund for needy students |
| - Promotion of Intra-government investment | - Develop and operationalize the industry wing of all Village Polytechnics - Support the Directorate of ECDE in construction of classrooms through low-cost construction labour - Support the Directorate of ECDE to provide affordable school uniforms the Village Polytechnics tailoring sections - Support the Department of roads in construction of low-cost drainage works for all county roads - Support the Directorate of Office accommodation in general repairs of buildings and basic furniture through Village Polytechnics industry wing |
| - Promotion and conservation of culture - Empowerment of cultural practitioners - Promotion of the creative industry - Empowerment of artists - Promotion of the creative industry | - Development and implementation of county cultural policy - Identification, protection and mapping cultural practitioners and sites - Completion and Operationalization of cultural centres. - Organize an annual cultural extravaganza. - Exhibitions, seminars and workshops for cultural practitioners. - Set up Meru cultural center and museum at Nchiru - Recognition of Ameru heroes and heroines and bestowing of awards and honors - Equipping of cultural centers - Participation in county, national and international cultural festivals. - Organize county and national days - Establishment of recording studios - Capacity building - Marketing of artworks |
| - Elimination of illegal alcoholic outlets - Control sale, distribution, consumption and outdoor advertisement of alcoholic drinks - Regulation of alcoholic operations. - Promote general knowledge on consumption, sales and production of alcoholic drinks. | - Inspection of alcoholic outlets - Issuance of licenses at Huduma center - Manning of entry barriers in the county - Crackdown and enforcement - Establishment of Sub County and town offices - Collaboration and coordination with other government agencies |
| - Promotion of a reading culture in Meru - Accessibility of library services | - Establishment of a county library - Establishment and equipping of community libraries - Digitalization of library services - Establishment of a mobile library |
| Youth Affairs, Sports, Gender and social development |  |
| - Youth inclusion and mainstreaming in county governance | - County advisory board. - Youth representation in county youths advisory board |
| - Education and Skills development | - Inculcate vocational trainings and create relevant linkages. |
| - Youth resource centers | - Equipping existing resource centers and construction of new ones |
| - Youth unemployment | - Increase capitation to the Youth seed capital programme - Establish and/or support establishment of Seed cottage industry - Reduced taxation on youth s projects - Establish linkages to the Hustler fund - Implement a youth financial literacy programme |
| - Upgrading of sport and talent development infrastructure | - Renovations, equipping, drainage, ablution blocks, repairs, leveling, pavilion and changing rooms, - Construct infrastructure that is PWD friendly |
| - Talent Development | - Equipping the talent centers, - Participating in county and national sporting events e.g., county competitions, Kenya youth inter-country sporting competitions and KIKOSCA, sports for PWDs - Operationalization of talent centers - Equipping and supporting sports teams |
| - Gender and PWD mainstreaming | - Monitoring and gender mainstreaming in gender in the county - Capacity building for gender champions and work with championships - Formulation of advisory boards for women, PWDS, street children - Give budgetary allocations for privately owned and public owned rescue centers - Establishment of child protection centers, FGM and gender violence rescue centers for both genders - Establish a GVRC in level 4 & 5 hospitals - Equip the existing rescue centers |
| - Empowerment of vulnerable groups (PWD, OVC, Women) - To counter teenage pregnancies | - Increase inclusivity in planning and decision making - Increase PWD fund allocation - empower widows with cheap credits, grants and laws protections - community sensitizations for the new children act 2022 - Child participation through children assembly - Involving children in county issues that involve children. - Budgetary allocations for GBV policies - sensitization to the public on laws declared null and void by the Meru high court on property sharing of widows and funding - Mainstreaming teenage pregnancies in the county |
| - Social care for the elderly | - Free access to NHIF - Food programme for elderly - Positive parenting |
| Roads, Transport, Energy & Public Works |  |
| - Improve road network - Promote intra-government investment | - Upgrading of rural roads - Rehabilitation of existing roads - Opening up of new access roads - Improvement of drainage works on all county roads in collaboration with the Directorate of Village Polytechnic - Climate proofing of all county roads in collaboration with Department of Environment and climate change - Officiate roads while incorporating the community - Construction of new roads with land acquisition |
| - Provide adequate, safe and quality source of sustainable energy | - Promotion and adoption of alternative energy e.g., Biogas, solar and wind energy |
| - Promotion of clean cooking strategies | - Construction of Demonstration hubs - Provision of Clean cooking solutions e.g., Meko jikos - Sensitization on clean cooking - Demonstration of clean cooking technologies |
| - Energy policies development | - Development of CEP and energy policies |
| - Improve work fleet management | - Purchase, lease and maintain vehicles - Disposal mechanism of obsolete vehicles e.g., donating - Purchasing and maintaining earth-moving plants and equipment |
| - Provision of safe and standard public works facilities - Promotion of intra-government investment | - Promotion and adoption of alternative modern building technologies - Provision of technical support/consultancies for infrastructure development to all County Departments. - Adequate design inspection approval and monitoring of buildings - Coordination and linkage with other relevant agencies - Occupational certificates |
| Legal Affairs, Public Service Management and Administration |  |
| - Operationalization of ward and village administrative offices | - Establishment and equipping of all sub-county, ward and village administration offices. - Purchase of vehicles for sub-county offices and motor cycles for Ward Administrators. - Establishment of offices across the 15 sub-counties. |
| - Effective Human resource policy | - Develop and well-tailored HR policy to address staff recruitments and promotions. |
| - Enforcement of county laws | - Operationalization of county court. - Finalize and implement the Scheme of Service for County Enforcement officers - Recruitment of more enforcement officers - Establish a radio room and procure communication equipment - Equip the conservancy rangers |
| - Improved town administration services | - Provision of transport vehicles. - Beautification program for the towns. - Procurement of more trucks for environment cleaning. |
| - Well-equipped and trained world-class county public service | - Establishment of Meru school of government - Equipping the HR function |
| Trade, Tourism, Investment and Cooperatives Development |  |
| - Increased investment | - Packaging investment opportunities - Develop an investments portfolio catalogue - Partnering with investors to execute projects through PPP and joint ventures - Build capacity for development and implementation of PPS - Investment promotion conference/ meeting forums - Continuous engagement with National PPP unit |
| - Capacity building for Cooperatives | - Provide Education Seminars and Workshops - Conduct Trainings for members & management committees - Offer Short courses - Provide Tailor made programmes - Offering field day forums - Meru County Cooperatives Forum Support & Training |
| - Coffee Value addition and marketing. | - Support in coffee milling, branding and packaging - Support in market accessibility. - Support in upgrading of coffee factories. - Support Meru County coffee mill in upgrading the milling facility. - Refurbishment/Modernization, Digitalization of coffee factories |
| - Support & promote Dairy sector initiatives | - Support in market accessibility. - Support with milk equipment (milk cans, cooling tanks, pasteurizer machines, generators). - Conversion of self-help groups and CBOs into Co-operatives. |
| - Support & Promote Saccos including PWDs Saccos initiatives | - Establish MSMEs Revolving Fund - Support with Seed Capital |
| - Promote Cooperative Governance & Administration issues | - Ensures total compliance with Meru County Cooperatives Act 2014 |
| - Intra-government investment in promotion of Potatoes, Bananas, Miraa, Sweet potato, Avocado, Macadamia, fisheries Co-operatives. | - Conversion of CBOs to Cooperatives - Support in Market linkages - Support with cooling & Storage facilities - Value addition initiatives |
| - Tourism product development | - High level engagement of county govt. with national govt agencies - Enhanced engagement with private sector in tourism - Engaging all departments to tap our tourism products such as culture and sports - Support and work with CWCCC - Resource mobilization |
| - Tourism Marketing | - Print and electronic media - Organize and participate in Events and exhibitions - Promote domestic tourism through local media and local events marketing and targeting special groups - Production of Tourism promotional materials such as notebooks, pens, caps, bags, flash disks, dooddles - Review and update the county tourism web-page |
| - Capacity Building | - Organization of training seminars and workshops - Production of reference materials on standards - Exchange programs - Quality/Standards competitions/events - Refresher courses |
| - Access Roads to attraction sites | - High level engagement of County and National government leadership - County government to improve access roads under its mandate that access tourist products and facilities |
| - Empowerment of MSMEs | - Provision of favorable environment for MSMEs - Provision of equipment for jua kali entrepreneurs - Provision of equipment and tools for facilitating value addition - Construction of industrial sheds - To conduct Market survey for MSMEs products - Facilitate market access for MSMEs products - Establish an MSMEs revolving fund - Capacity buildings of entrepreneurs - Research and development - Establishment of Business Information Centre’s - Promotion of MSMEs products through trade fairs and exhibitions - Business advisory services that incorporate value addition skills - Creating linkages with relevant agencies |
| - Trade development | - Construction of market boundary walls - Construction of market stalls and sheds - Construction of modern market toilets - Leveling, gravelling and murraming of markets - Construction of modern kiosks - Development of Trade policy and other legal frame works |
| - Fair trade practices | - Sensitization of traders on weights and measures Act. - Calibration and verification of weighing and measuring equipment - Establishment of calibration laboratory |
| Health Services |  |
| - Effective service delivery | - Equipping level IV hospitals with necessary medical equipment - Rehabilitation of the existing health facilities - Free primary healthcare- level IIs & IIIs - Provision of adequate human resource for health at all levels of healthcare - Absorption of HRH under partners’ payroll for continued service delivery - Improving medicines supply chain - Complete, equip and operationalize stalled theatres in level IVs. |
| - Increased access to healthcare | - Universal health coverage - Promotion of health-seeking behavior |
| - Emergency & Disaster Response Management | - Establishment of Central Coordinating Room - Establishment and publicizing of toll-free number - Establishing Logistics and Tracking System - Training and employment of Paramedics - Rehabilitating and equipping ambulances |
| - Digitization of healthcare | - Improve ICT infrastructure in all health facilities - Promotion of health-seeking behavior - HMIS in level IVs and MeTRH - Intra and inter-network connectivity among health facilities. |
| - Adequate health infrastructure | - Improve/introduce inpatient services in all level IV hospitals - Establish comprehensive care Centres in Level IV hospitals - Supply laboratories with necessary diagnostic machines and reagents - Improve imaging services in all Level IV hospital with adequate X-Ray and CT scan equipment and supplies. - Complete, equip and operationalize stalled morgues in level IVs. |
| - Strengthening Community Health Strategy | - Enhance and empower community services - Incentivizing community service through payment of stipends and NHIF subscriptions for CHVs. - Provision with the adequate tools for CHVs - Implementation of Community Led Total Sanitation (CLTS) |
| - Eliminate communicable diseases- HIV AIDS, STIs and TB, diarrheal, worm infestation and malaria | - Provision of more condom dispensers and condoms in public places and institutions - Deworming school going children - Promotion of sanitation and hygiene |
| - Attaining the global target of 95% in HIV care programing. | - Increase uptake of targeted HIV Testing services (First 95) - Increase Linkage of Identified HIV Positive Individuals to Treatment Services - Increase Utilization of Quality ART Services - Increase Retention on Treatment and Return to Care - Attainment of Viral Suppression for all Patients on Treatment - Increase Utilization to TB/HIV Collaborative Services - Scale Up and Ownership of Kenya EMR - Entrenching non-technical HIV care providers among the mainstream cadre in health sector. - Absorption of HRH under partners’ payroll for continued service delivery - Provision of 30% of HIV commodities through the county. - Capacity building on the global targets |
| - Capacity build county level preparedness and response for public health events | - Strengthen preparedness and response for disease outbreaks and other public health events - Enhance emergency risk communication and community engagement activities for surveillance preparedness and response to disease outbreaks and public health events - Improve capacity and capability for IDSR priority disease testing at all levels |
| - Strengthen vaccine preventable disease surveillance towards achieving elimination, eradication and control | - Strengthen vaccine preventable diseases surveillance - Strengthen the capacity for health care workers to detect, report and investigate all VPDs - Outreaches - Community dialogues and actions |
| - Reduce the triple threats in Meru (GBV/IPV, HIV and Teenage pregnancy) and Mental health | - Involvement of all stakeholders/Partners - Riding on school health programmes - Establishing GBVRC centers - Capacity building of GBV service providers - Awareness and sensitization on triple threats and mental health - Strengthen county GBV TWG |
| - Prevention and early screening of non-communicable conditions lifestyle diseases) | - Organizing screening events for NCDs for all gender - Awareness creation - Screening of NCDs at all levels of care - Strengthen referral and follow up system for all NCDs clients - Capacity building of all health care professionals and community health volunteers - Establishment of more palliative and rehabilitative care centers - Establishing a fully functional regional referral centers under the hub and spoke model |
| - Improve service delivery to all Meru residents through integrated, participatory and sustainable community health services towards attainment of universal health care | - Strengthen management and coordination of community health units at all levels and across all partners. Formation of community health technical working groups at all levels - Build a well-trained motivated skilled equitably distributed community health workforce on basic, technical and other modules in addition to certification of CHVs - Increase sustainable financing for community health services Including paying NHIF for CHVs, support of income generating activities, revolving fund for community health units, grants among others - Strengthen the delivery of integrated comprehensive and high-quality community health services - formation of work improvement teams under KQMH - Increase availability, quality, demand and utilization of health data using appropriate technology and incorporation of the electronic community health information system. - Ensure availability and rational distribution of safe high-quality commodities and supplies including community health volunteers kit, Identification materials and equipment’s among others. - Create a platform for linkages, strategic partnership and accountability among stakeholders and sectors at all levels and forums within community health - Increase blood donation drives in the community. - Increase community screening for communicable and non-communicable diseases e. g TB - Contact and defaulter tracing and follow ups - Enhance public private partnership in prevention diagnosis and treatment of communicable and non-communicable diseases |
| - Health education/awareness on preventive and promotive health | - Media awareness campaigns - Integration of sign language in our health promotion and awareness campaign - Public barazas, church and school sensitization session |
| - Strengthen surveillance of food and water quality and improve environmental health | - Ensure food premises meet public health standards - Facilitate accreditation of the county public health lab - Capacity building of the workforce on food water testing - Increase water and food sampling and testing - Equipping public health department with all equipment’s, materials and other logistics at all levels - Stakeholder engagements in preventive and promotive health - Enforcement of public health law - Pests, vector and vermin control - Air pollution control |
| - Improve uptake of health promotion activities within and outside health facilities | - Increase health promotion personnel - Equipping health promotion department with all equipment’s, materials and other logistics at all levels - Strengthen Media engagement - Commemoration of health days - Increase blood donation drives through media engagement - Increase intersectoral collaboration in health promotion including communicable and non-communicable diseases - Establish self-care model to promote health - Health events to promote health e.g., sporting activities - ACSM for to create demand for health services |
| - Upscale school health activities | - Implement school health policy - Integration of school health programme - Regular inspection of schools - Identification of champions for health-related interventions - Increase blood donation drives in the schools. - Increase the number of functional health clubs |
| - Increased water sanitation and hygiene activities | - Implement community led total sanitation towards open defecation free villages - Advocacy for disability friendly sanitation facilities - Promotion of WASH services |
| - To increase the percentage of children receiving 3rd penta-valent | - Integrated outreaches - Defaulter tracing - Data management - Cold chain management - Capacity building of HCW and CHVS through training, OJT and mentorship |
| - To increase LLITN coverage and usage by under ones and pregnant mothers | - Community engagements - Capacity development of HCW and CHVs through training, OJT and mentorship - Data management - Health education in facilities - Resource mobilization |
| - To increase the percentage of pregnant women tested for HIV | - Resource mobilization - Social behavior change communication - Use of technology to educate mothers - Capacity building of HCW and CHVS - Community dialogue - Integrated outreaches |
| - Increase coverage of Vitamin A and deworming | - Integrated outreaches - Data management - Malezi bora months - Capacity building Malesia of HCW and CHVs through training, OJT and mentorship - Community engagement - Multispectral collaboration |
| - To increase the number of pregnant women attending 4th ANC | - Communication aimed at community social behavior change - Use of technology to educate mothers through use of local media, text messages and production of health messages for sharing through screens at MCH clinic - Capacity building of HCW and CHVS through training, OJT and mentorship - Community dialogue - Integrated outreaches - Availability of HMIS tools and Mother Child Booklet |
| - Partnership and Donor Coordination | - Develop MOU’s, establish technical working groups and stakeholders meeting Enhance and empower community services - Establish Partners’ Coordinating unit in health |
| Agriculture, Rural and Urban Development |  |
| Agriculture (Crops) Sector |  |
| - Production and productivity | - Promotion on use of quality input - Promotion of technologies, innovations, management practices and good agricultural practice Improved access to credit and crop insurance |
| - Value addition, agro-processing and aggregation | - Support cotton, mango, bananas, pyrethrum and sunflower cottage industries - Revitalize the existing and construct new public storage facilities. - Provision of technology for agro-processing - Warehouse receipting system |
| - Marketing of fresh and Value-added produce | - Contract farming - Formation of marketing cooperatives/organizations - Branding - Fresh produce markets establishment |
| - Conservation, climate mitigation and food and nutrition security | - Water harvesting technology capacity building and empowerment - Construction of farm ponds and water pans for irrigate agriculture - Soil testing - Soil and water management and conservation |
| - Capacity building | - Exposure visits - Training on technology and ICT - E-extension - Target farmers especially youth - Target staff |
| Livestock Development |  |
| - Increased production and productivity | - Promotion of dairy, beef, apiculture, poultry and goat farming - Adoption of new feeding technologies (Eco- - Reseeding grazing areas with quality hay - Promoting proper grazing lands management - Establishment of hay barns - Provision of extension services including training, AI and disease management services - Farmers and staff capacity building |
| - Marketing of livestock, products, value addition and mechanization | - Establishment of livestock markets and sourcing for external market. - Support value addition of milk, meat, honey, chicken, eggs and other animal products to improve their market competitiveness - Support livestock value addition cottage industries |
| - Disease and pest management | - Programmed vaccinations - Food safety certification - Construction and equipping of regional diagnostic laboratory facilities |
| - Insecurity and climate change effects mitigation | - Livestock identification and traceability programme - Better management of communal grazing fields and water points - Promote availability of credit and livestock insurance |
| - Cooperative enterprise development, networking and collaboration | - Formation of cooperatives for all livestock enterprises, SACCOs and dairy management groups - Pooling of resources by key stakeholder payers |
| Fisheries Sub-Sector |  |
| - Aquaculture development and increase Fish Production | - Training of both farmers and staff - Recruitment of more fish farmers - Rehabilitation of idle ponds and dams. - Introduction of modern fish farming technologies e.g. cage fish culture in dams, faster growing species. - Increasing fish production area. - Procurement of Liners and pond repairs - Stocking with faster growing species |
| - Improving Quality and access of fish feed | - Training on feed formulation and substitution of fishmeal with locally available - Acquiring feed formulation equipment and machinery |
| - Hatchery Development (Fish Spawning, Fingerlings Production) | - Sourcing of quality broodstock - Establishment and equipping of hatcheries - Monitoring and certification of hatcheries - Establishment of modern hatchery technologies. |
| - Strengthening Marketing Structures and Linkages | - Improve access to credit and insurance - Collaboration with development partners in the whole fish value chain, provision of inputs, transporters and marketers and fish traders - Operationalization of the Kanyakine fish processing centre and the Ngonyi white meat market |
| - Capacity building | - Inclusive capacity building |
| County Owned Enterprises – Agricultural Training Centre |  |
| - Increased agricultural skills among the farmers and other stakeholders (such as seed companies, agro-chemicals) | - Establishment of demonstration Centres and trial sites - Conduct farm visits and offer capacity building - Operationalization of the e-learning Centre |
| - Uptake of new agricultural technologies | - Sensitization on adoption new agricultural technologies through open days - Establishment of demonstration Centres and trial sites |
| - Certified agricultural plant materials | - Bulking of traditional high value food crops, livestock and fish feed |
| - Livestock and fish breed improvement | - Production for breeding |
| - Enhancement of awareness and adoption of agricultural mechanization technologies | - Enhance awareness through on-farm demonstration and field days on appropriate agricultural mechanization technologies |
| - enhance farm productivity by use of appropriate farm mechanization technologies | - Procurement of assorted machinery |
| - Infrastructural development at AMS Mitunguu station | - Infrastructural improvement |
| Lands, Physical Planning, Urban Development and Housing |  |
| - County Spatial Plan - Integrated Strategic urban spatial development plans | - Preparation of the county spatial plan - Establish a functional GIS system for the - county - Preparation of the integrated strategic - urban spatial development plans - Implementation of the spatial plan |
| - Land administration and management. | - Prepare County Land registry and an Implementable Valuation roll - Facilitate the completing of all open - adjudication sections - Facilitate the opening and completion of - new adjudication sections |
| - Urban Infrastructure - development | - Implementation of urban spatial plans - Establishment of urban governance - structures - Development, upgrading and maintenance - of urban infrastructure |
| - County wide public land - Inventory | - Identify, map and reserve existing public land - Repossess grabbed public land - Purchase land for public use and future - investment |
| - Housing and infrastructure | - Construction of houses in informal settlements. - Construct houses for county staff at Subcounty headquarters. - Improvement of access road in informal settlements - Increase access to clean water and sanitation in informal settlements. - Improve waste management methods to promote circular economy. - Develop effective storm water drainage and rain water harvesting. - Improved security through high mast lighting. - Promote use of Solar energy in street and household lighting |
| - Digital Land Governance. | - Support establishment and roll-out of digitization and information management systems for land tenure security that is accessible to all - Support establishment of the county land registries, integration of land information and customized functionalities. - Fast-track ascertainment of rights and interests in land for all including the marginalized, and hasten recognition, protection and registration of community land rights to secure tenure - Support establishment of an integrated application/approach on land records digitization and NLIMS and all other related systems. - Support the development of customized framework and guidelines for Alternative Justice Systems (AJS) which includes traditional or alternative dispute resolution (TDR/ADR) mechanisms - Establish strategic linkages between the justice systems and land administration - Introduce checks and balances for anti-corruption strategies and frameworks for land management - Support to the development of the inventory, progress and monitoring the outcome of formal land related cases - Identify areas of potential conflicts and disputes especially within the land and other natural resources use. - Adopt participatory and inclusive approaches on land and natural resources, and conflicts & disputes resolution. - Raise awareness on land rights and on the existing claims and dispute resolution mechanisms, in particular for women, indigenous communities, and other excluded groups. |
| Environment, Water and Natural Resources |  |
| - Provision of safe, adequate, reliable and clean water for all county residents | - Sinking, developing, equipping, solarization and distribution of water - Provision of storage facilities to the community - Construction of masonry storage tanks - Construction of distribution pipelines - Increase the capacity of the water treatment plants |
| - Develop distribution systems for the existing boreholes, water projects/schemes and water pans | - Excavation of trenches for construction of pipelines - Training water user committees - Rehabilitation of existing and stalled water schemes/projects and water pans - De-silting of the water pans |
| - Support to water service providers | - Strengthening urban and of existing rural water providers - Recycling of waste water |
| - Provision of reliable and adequate water for irrigation | - Construction of dams - Construction of climate proof new/rehabilitation of the existing water projects - Identification of the existing irrigation projects |
| - Development of a digital inventory of all water/irrigation projects | - Creation/digitization of water/irrigation projects database - GIS based Mapping of existing and new water projects |
| - Water quality monitoring | - Purchase water testing kits analyzing testing - Sampling of water from boreholes, ground and surface water - Training industrialist on minimum effective treatment of effluent before discharging to water streams - Construction and equipping of county water quality laboratory - Training the community on affordable water treatments methods at home |
| - Waste Management | - Procurement of water Skip loaders and bins &construction of receptacles - Procurement of personal protective equipment - Regular maintenance of dumpsite - Procurements & installation of commercial incinerator - Procure backhoe - Enforcements of environmental regulation - Hire of staff ensuring inclusivity - Purchase land for dumpsite - Develop of an integrated PPP and green growth& circular economy policy - Support &nurture community waste management value chains |
| - Pollution control | - Procurement of pollution control equipment - Mapping of potential pollution source areas - Urban forestry trees growing - Decommissioning of mining sites - Effluent management - Sensitization WRUAS, organized groups, community on pollution control measure |
| - Forests ecosystem management | - Surveillance of compliance of forest legislation - Establishment of sub county tree nurseries - Mapping and pegging of natural resource - Development and implementation of county forest management plans - Rehabilitate fragile and degraded ecosystem - Acquisition of community concession agreement and licenses - Promote implementation of transitional implementation plans between KFS & County Government - Capacity building of community conversation groups |
| - Fresh water and wetland ecosystem management | - Developing &implementation of catchment management plans - Desiltation of wetlands - Pegging riverine ecosystems - Trees growing in degraded catchment areas - Fencing of catchment areas - Empowering and sensitization of community and WRUAS |
| - Research on Natural resource endowment | - Conduct baseline survey - Undertake regular surveys on level of utilization |
| - Information and data management | - Establishment of EMS - Procurement of instruments like GPS |

## 4.2 Sector Programmes and Flagship Projects

This section provides sector programmes and flagship projects to be implemented in the planned period 2023 – 2027 as presented below in Tables 17 and 18 respectively.

## 4.2.1 Sector Programmes

Table 17 provides the sector programmes to be implemented in the planned period 2023 - 2027. It follows County Departmental Sectors.

### Table 17: Sector Programmes

| County Assembly |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Legislation and representation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To strengthen the capacity of the members of county Assembly in making laws and enhance their representation Capacity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved service delivery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub programme | Key output |  | Key performance indicators | Linkage To SDG targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  | Total budget (KES) M |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP1.1 Legislation and representation | Bills enacted |  | No of bills enacted |  | 5 | 398 | 10 | 438 | 15 | 482 | 20 | 530 | 25 | 583 | 2,431 |
|  | Motions adopted |  | No of motions Adopted |  | 50 |  | 80 |  | 120 |  | 150 |  | 180 |  |  |
|  | statement approved |  | No of statement approved |  | 5 |  | 7 |  | 9 |  | 11 |  | 13 |  |  |
|  | petition considered |  | No of petition considered |  | 5 |  | 7 |  | 9 |  | 11 |  | 13 |  |  |
| Sub Total |  |  |  |  |  | 398 |  | 438 |  | 482 |  | 530 |  | 583 | 2,431 |
| Programme 2: Legislative Oversight |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To strengthen the capacity of the members of county Assembly in order to exercise oversight over the county budget, develop education and public awareness, develop mechanisms for management of the political environment, optimal use of public resources and enhance accountability in governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved service delivery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Legislative oversight | Budget coordination and management (ADP, CFSP, CBROP) |  | Dates and number of budgets approved |  | 3 | 247 | 3. | 271 | 3 | 299 | 3 | 329 | 3 | 362 | 1,508 |
|  | Public Participation Forums/ countywide |  | No of fora |  | 5 | 36 | 5 | 36 | 5 | 36 | 5 | 36 | 5 | 36 | 180 |
|  | Capacity Building for MCA & Staff/headquarters |  | No. of MCA’s trained |  | 69 | 100 | 69 | 100 | 69 | 100 | 69 | 100 | 69 | 100 | 500 |
| Total |  |  |  |  |  | 383 |  | 407 |  | 435 |  | 465 |  | 498 | 2,188 |
| Programme 3: Administration management, planning and support of County Affairs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To enhance professionalism, build human resource capacity and provide effective services to the legislature to enable it meet its constitutional mandate |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Adequate space for members of staff and members of county assembly and easy mobility for PWDs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Physical Infrastructure Development | Improved service delivery and enhanced performance |  | % of recurrent expenditure |  | 68% | 180 | 67% | 150 | 65% | 120 | 63% | 90 | 60% | 73 | 613 |
| TOTAL |  |  |  |  |  | 961 |  | 995 |  | 1,037 |  | 1,085 |  | 1,154 | 5,232 |
| Office of the Governor |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: County Service Delivery Unit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (S): To deliver improved, more efficient and effective services to the residents |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Enhanced Coordination of key priority project and programme (Flagships) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.1: Service Satisfaction Levels | Improved citizen satisfaction levels |  | % level of citizen satisfaction with service delivery | SDG 3 | 60% | 10 | 60% | 10 | 65% | 10 | 70% | 10 | 85% | 10 | 50 |
|  |  |  | No. of citizen satisfaction reports | SDG 3 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 50 |
|  |  |  | No. of annual Governor’s forums held | SDG 3 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 50 |
| SP 1.2: Tracking Implementation of Governor’s Priority Projects | Enhanced delivery of Key Governor’s flagship projects. |  | % completion of key priority projects | SDG 9 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 25 |
|  |  |  | % progress tracking on departmental commitments on priority projects | SDG 9 | 100% | 15 | 100% | 15 | 100% | 15 | 100% | 15 | 100% | 15 | 75 |
|  |  |  | No. of Key priority project completion status report | SDG 3 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 50 |
|  |  |  | % of line ministries submitting implementation reports on time | SDG 3 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 25 |
| SP 1.3: Inter-ministerial field Missions on Key priority projects | Timely appraisal of priority projects |  | % field visit on key priority projects | SDG 9 | 100% | 10 | 100% | 10 | 100% | 10 | 100% | 10 | 100% | 10 | 50 |
|  |  |  | No. of field mission reports generated | SDG 9 | 4 | 10 | 4 | 10 | 4 | 10 | 4 | 10 | 4 | 10 | 50 |
|  |  |  | % Public opinion solicited and analyzed for decision making | SDG 9 | 100% | 10 | 100% | 10 | 100% | 10 | 100% | 10 | 100% | 10 | 50 |
| SP 1.4: Rapid Result Initiatives on Priority Projects | Fast-tracked implementation and delivery of priority project |  | No. of Line Ministries Supported on action plans and RRIs | SDG 3 | 10 | 5 | 10 | 5 | 10 | 5 | 10 | 5 | 10 | 5 | 25 |
|  |  |  | No. of RRI Sets conducted annually | SDG 3 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 50 |
| SP 1.5 Capacity development and training | Increased effectiveness in priority project tracking and reporting |  | % of staff trained | SDG 8 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 25 |
| Subtotal |  |  |  |  |  | 115 |  | 115 |  | 115 |  | 115 |  | 115 | 575 |
| Programme 2: Efficiency Monitoring |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To ensure delivery of government key pledges |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Effectiveness, efficiency and transparency in project implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkage s to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total budget (KES) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 2.1 M&E management system | Timely reporting of projects |  | % of work done | SDG 9 | 100% | 17 | - | - | - | - | - | - | - | - | 17 |
|  |  |  | No. of project reports generated | SDG 9 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2.5 |
| SP 2.2 Monitoring and Verification | Enhanced credibility, timely collaboration and information dissemination for decision making on project implementation. |  | % Of projects monitored and verified | SDG 9 | 100% | 5 | 100% | 10 | 100% | 10 | 100% | 10 | 100% | 10 | 45 |
|  |  |  | % Of health facilities inspected | SDG 3 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 25 |
|  | Increased value for money, quality project and service delivery and reduced risks to County |  | No. of project implementation status reports | SDG 3 | 1 | 1.5 | 1 | 2 | 1 | 3 | 1 | 3.5 | 1 | 4 | 14 |
|  |  |  | No. of Health facility status reports generated | SDG3 | 2 | 1 | 2 | 1.5 | 2 | 2 | 2 | 2.5 | 2 | 3 | 10 |
|  | Enhanced mobility |  | No of vehicles procured | SDG 3 | - | - | 2 | 14 | 100% | - | - | - | - | - | 14 |
|  | Enhanced conducive working environment |  | No of office furniture set procured | SDG 8 | - | - | 14 | 5 | - | - | - | - | - | - | 5 |
|  |  |  | Assorted Equipment procured | SDG 8 | - | - |  | 8 | - | - | - | - | - | - | 8 |
| SP 2.3 Capacity development and training | Increased effectiveness in project verification and reporting |  | % Of staff trained | SDG 8 | 5% | 1 | 30% | 6 | 30% | 6 | 30% | 6 | 5% | 2 | 21 |
| SP 2.4 Performance Management | Enhance staff performance and service delivery |  | % Of staff under performance contract appraised | SDG 8 | 100% | 2 | 100% | 3 | 100% | 3 | 100% | 3 | 100% | 3 | 14 |
|  |  |  | % Of performance management personnel trained |  | 100% | 2 | 100% | 3 | 100% | 3 | 100% | 3 | 100% | 3 | 14 |
|  |  |  | No. of RRI sets |  | 1 | 2 | 2 | 3 | 2 | 3 | 2 | 3 | 2 | 3 | 14 |
| SP 2.5 Departmental Coordination | Enhanced departmental synergy |  | No. of departmental monitoring reports developed | SDG 3 | 1 | 3 | 2 | 5 | 2 | 5 | 2 | 5 | 2 | 5 | 23 |
| Subtotal |  |  |  |  |  | 40 |  | 66 |  | 40.5 |  | 41.5 |  | 38.5 | 226.5 |
| Programme 3: Special Programs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To have a safe and resilient Meru County |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Reduced vulnerability |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 County disaster risk governance and coordination | Increased availability and access to disaster risk in formation and assessments |  | % Of early warning/action messages disseminated | SDG 11 | 60% | 2 | 70% | 3 | 80% | 3 | 90% | 3 | 95% | 3 | 14 |
|  | Improved disaster response mechanisms |  | % Response to emergencies related to natural disasters | SDG11 | 100% | 40 | 100% | 60 | 100% | 65 | 100% | 40 | 100% | 40 | 245 |
|  | Enhanced response to disaster risks |  | % Of staff trained on disaster management | SDG11 | 100% | 5 | 100% | 10 | 100% | 12 | 100% | 13 | 100% | 15 | 55 |
| SP 3.2 Civic Education & Public Participation | Increased accountability in public service delivery |  | % Of citizens accessing government services | SDG10 | 40% | 5 | 60% | 6 | 70% | 7 | 75% | 8 | 80% | 9 | 35 |
| SP 3.3 Cohesion and peace building | Improved inter and intra county relations |  | Proportion of citizens that live in harmony in the county | SDG16 | 60%. | 2.5 | 70% | 3 | 75% | 3.5 | 80% | 3.5 | 90% | 4 | 16.5 |
|  | Improved security and peace |  | % Increase in population that feel safe in their communities | SDG16 | 55% | 2.5 | 60% | 3 | 65% | 3 | 75% | 3.5 | 80% | 4 | 16 |
| SP 3.4 Food and non-food items | Improved social Economic status of the most vulnerable Meru County residents |  | % Of county population cushioned | SDG 2: | 90% | 100 | 90% | 100 | 90% | 100 | 90% | 100 | 90% | 100 | 500 |
| Subtotal |  |  |  |  |  | 157 |  | 185 |  | 193.5 |  | 171 |  | 175 | 881.5 |
| Programme 4: Research &Strategy Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To contribute to effective knowledge development in project planning and management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Proper project priority and planning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 4.2 Research and feasibility studies | Increased research development and feasibility studies |  | No. of research proposals developed | SDG 9 | - | - | 4 | 3 | 4 | 3 | 4 | 3 | 4 | 3 | 12 |
|  | No of feasibility studies done |  |  | - SDG 9 | - | - | 4 | 10 | 4 | 10 | 4 | 13 | 4 | 5 | 38 |
| SP 4.2 Dissemination of information | Effective information dissemination |  | No. of research reports disseminated | SDG 9 | - | - | 10 | 2 | 10 | 2 | 10 | 2.5 | 10 | 2.5 | 9 |
| SP 4.3 Capacity Development and process re-engineering | Increased effectiveness in project planning and management |  | % Of staff trained | SDG4 | 10% | 0.5 | 20% | 3 | 20% | 2 | 40% | 3 | 10% | 1.5 | 10 |
| SP 4.4 Develop a research policy and framework | For accountability and effective running of research work |  | No of policy document developed | SDG9 | - | - | 1 | 10 | - | - | - | - | - | - | 10 |
|  |  |  | No of research framework developed | SDG 9 | - | - | 1 | 10 | - | - | - | - | - | - | 10 |
| SP 4.5 Research & Strategy information System software | Efficiency Effectiveness in research management |  | Installed software | SDG9 | - | - | 1 | 17 | - | - | - | - | - | - | 17 |
| Subtotal |  |  |  |  |  | 0.5 |  | 55 |  | 17 |  | 21.5 |  | 12 | 106 |
| Programme 5: Partnerships and external linkages development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective(s): To enhance partnership for growth |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome(s): increased development partners involvement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 5.1 Research development | Increased development partners funding |  | No. of funding proposals for development projects | SDG 17 | 2 | 3 | 6 | 12 | 6 | 12 | 6 | 12 | 6 | 12 | 51 |
| SP 5.2 Stakeholder relations management | Increased development partners fund |  | Amount of revenue raised from development partners/ year | SDG 17 | 500 | 0.5 | 1,500 | 2 | 5,000 | 2 | 10,000 | 3 | 15,000 | 4 | 11.5 |
| SP 5.3 Institutional development | Establish a strong partnership and external linkages framework |  | No. of Meru County Partnership Policy developed | SDG 8 | - | - | 1 | 20 | - | - | - | - | - | - | 20 |
| SP 5.4 Capacity building | Enhancing skills and knowledge to enhance service delivery |  | % of staff trained | SDG 9 | 5% | 0.5 | 30% | 1 | 30% | 1 | 30% | 1 | 5% | 0.5 | 4 |
| Subtotal |  |  |  |  |  | 4 |  | 35 |  | 15 |  | 16 |  | 16.5 | 86.5 |
| Programme 6: Information dissemination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective(s): To offer timely and effective awareness creation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome(s): Well informed Citizenry |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 6.1 County Development Communication | Improved awareness of County Government Operations by its Publics & Stakeholders |  | No. of publications /Productions completed and distributed | SDG 9 | 12 | 15 | 12 | 21 | 12 | 21 | 12 | 25 | 12 | 20 | 102 |
| SP 6.2 Staff Trainings & Empowerment | Improve delivery of the Communications team |  | No of Trainings and Empowerment program scheduled and attended | SDG 9 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 10 |
| Subtotal 5 |  |  |  |  |  | 17 |  | 23 |  | 23 |  | 27 |  | 22 | 112 |
| Programme 7: Protocol and Event Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To ensure both official and public events are effectively planned and managed To ensure appropriate etiquette and order of precedence is effectively adopted in the official meetings |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Well planned and coordinated County events Well managed events and correct protocols adopted |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 7.1 Capacity development and training | Increased effectiveness in event management |  | No. of staff trained | SDG 9 | 15 | 3 | 20 | 3.5 | 20 | 3.5 | 20 | 3.5 | 20 | 3.5 | 17 |
| SP 7.2 Increased capacity in the event management | Increased efficiency and effectiveness in event management |  | No. of protocol equipment increased |  | 200 | 5 | 10 | 1 | 200 | 5 | 100 | 2 | 50 | 2 | 15 |
| SP 7.3 Capacity building for senior staff | Increased awareness on matters protocol |  | No. of officials adopted | SDG 9 | 20 | 5 | 30 | 6 | - | - | - | - | - | - | 11 |
| Subtotal |  |  |  |  |  | 13 |  | 10.5 |  | 8.5 |  | 5.5 |  | 5.5 | 43 |
| Programme 8: Administrative Planning and Support Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To Coordinate Planning, Effective Operations and Linkages |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Well-coordinated executive functions and linkage between departments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 8.1 Administrative Planning and Support Services | Well-coordinated Governor’s functions |  | % Of Successful Governor’s functions | SDG 8 & 16 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 100% | 5 | 25 |
|  | Enhanced Departmental Linkage |  | No. of departments collaborating on service delivery | SDG 8 & 16 | 10 | 5 | 10 | 5 | 10 | 5 | 10 | 5 | 10 | 5 | 25 |
| Subtotal |  |  |  |  |  | 10 |  | 10 |  | 10 |  | 10 |  | 10 | 50 |
| Grand Total |  |  |  |  |  | 356.50 |  | 499.50 |  | 422.50 |  | 407.50 |  | 394.50 | 2,080.50 |
| Finance, Economic Planning and ICT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Public Finance Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To enhance efficiency and effectiveness in utilization of public resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Enhanced efficiency and effectiveness in utilization of public resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkages to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget (KES M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Budget Coordination and Management | Budgeting guidelines and cycle adhered to |  | Number of budgetary reports produced within set timelines (1 CBROP/ year -1 CFSP/ year -1 Budget Estimates/ year -1 PBB/ year -1 Cash flow management report) -Debt Management Plan | Goal 8 | 5 | 25 | 5 | 25 | 5 | 25 | 5 | 25 | 4 | 25 | 125 |
|  |  |  | No of Annual budget implementation report | Goal 8 | 1 | 20 | 1 | 20 | 1 | 20 | 1 | 20 | 1 | 20 | 100 |
|  |  |  | Development/ Recurrent Budget Ratio | Goal 8 | 30:70 | - | 30:70 | - | 30:70 | - | 30:70 | - | 30:70 | - |  |
| SP 1.1 Accounting and reporting services | Improved level of transparency and accountability |  | Reduced Corruption Index | Goal 8 | 30 | 15 | 35 | 15 | 40 | 15 | 45 | 15 | 50 | 15 | 75 |
|  |  |  | No of County Assets valuation reports prepared |  | 1 | 10 | 1 | 10 | 1 | 10 | 1 | 10 | 1 | 10 | 50 |
|  |  |  | No of County inventory systems developed | Goal 8 | 1 | 10 | 1 | 10 | 1 | 10 | 1 | 10 | 1 | 10 | 50 |
| SP 1.2 Supply chain management | Improved compliance to procurement regulations |  | Level of pending bills | Goal 8 | 9% | 10 | 5% | 10 | 3% | 10 | 3% | 10 | 2% | 10 | 50 |
|  |  |  | % Level of compliance with Public Procurement Regulations | Goal 8 | 100% | 15 | 100% | 15 | 100% | 15 | 100% | 15 | 100% | 15 | 75 |
|  | Improved service delivery |  | No of procurement manuals prepared | Goal 8 | 1 | 20 | - | - | - | - | - | - | - | - | 20 |
|  |  |  | No of procurement policies developed |  | 1 |  | - | - | - | - | - | - | - | - |  |
| SP 1.4 Auditing | Prudent use of county financial resources |  | No of audit reports prepared | Goal 8 | 4 | 10 | 4 | 10 | 4 | 10 | 4 | 10 | 4 | 10 | 40 |
|  |  |  | Level of audit automation | Goal 8 | 100% |  | 100% |  | 100% |  | 100% |  | 100% |  | 10 |
| SP 1.5 Public Participation and Sensitization | Increased engagement in budgeting and decision making |  | No of wards covered | Goal 8 | 46 | 12 | 46 | 12 | 46 | 12 | 46 | 12 | 46 | 12 | 60 |
|  | Budgeting guidelines and cycle adhered to |  | No of Budget and Economic Forums done | Goal 8 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 10 |
| Sub-total |  |  |  |  |  | 149 |  | 129 |  | 129 |  | 129 |  | 129 | 665 |
| Programme 2: County Economic Planning, Policy Formulation, Monitoring & Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To enhance Evidence Based Policy Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s) Evidence based policies and plans |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 County Economic Planning, policy formulation and documentation | Informed priorities and resources allocation |  | No. of economic surveys | Goal 8 | 1 | 3 | 1 | 3 | 1 | 3 | 1 | 3 | 1 | 3 | 15 |
|  | Enhanced decision-making process and policy formulation |  | No of statistical Abstracts | Goal 8 | 1 | 120 | 1 | 120 | 1 | 120 | 1 | 120 | 1 | 120 | 600 |
|  | Well-articulated development programmes and projects |  | No of CIDPs | Goal 8 | 1 | 50 | - | - | - | - | - | - | - | - | 50 |
|  | Proper Implementation of CIDP projects and programmes |  | No of ADPs | Goal 8 | 1 | 3 | 1 | 3 | 1 | 3 | 1 | 3 | 1 | 3 | 15 |
|  | Informed priorities and resources allocation |  | No of Sectoral Plans | Goal 8 | - | - | 1 | 20 | - | - | - | - | - | - | 20 |
|  | Informed priorities and resources allocation |  | No of Departmental/SAGAs Strategic Plans | Goal 8 | 2 | 5 | 3 | 7.5 | 3 | 7.5 | 2 | 5 | 1 | 2.5 | 27.5 |
|  | Informed priorities and resources allocation |  | No of Ward Strategic Plans | Goal 8 | - | - | 12 | 12.5 | 11 | 12.5 | 12 | 12.5 | 11 | 12.5 | 50 |
| SP 2.2 Decentralization of planning levels | Informed priorities and resource allocation at the sub county level |  | No of sub county planning offices established | Goal 8 | - | - | 4 | 12 | 4 | 12 | 4 | 12 | 3 | 9 | 45 |
| SP 2.3 Community Engagement/Sensitization | Increased access to information and community participation |  | No of wards covered | Goal 10 | 46 | 12 | 46 | 12 | 46 | 12 | 46 | 12 | 46 | 12 | 60 |
| SP 2.4 Monitoring, Evaluation and Reporting | Improved implementation of projects |  | No of Meru County Integrated Monitoring and Evaluation Systems Implemented (CIMES)/ | Goal 8 | - | - | 1 | 20 | - | - | - | - | - | - | 20 |
|  |  |  | No of County Annual Progress Reports | Goal 8 | 1 | 5 | 1 | 5 | 1 | 5 | 1 | 5 | 1 | 5 | 25 |
|  |  |  | CIDP Review Reports (Mid Term/End Term) | Goal 8 | - | - | - | - | 1 | 20 | - | - | 1 | 20 | 40 |
|  |  |  | No. of County Public Expenditure Review reports | Goal 8 | 1 | 2 | 1 | 2 | 1 | 2 | 1 | 2 | 1 | 2 | 10 |
|  |  |  | No of CIDP indicators handbook revised | Goal 8 | - | - | 1 | 5 | - | - | - | - | - | - | 5 |
|  |  |  | -No of field visits carried out -No of field reports done -No of projects uploaded in M&E system | Goal 8 | -3 -3 | 4 | -3 -3 | 4 | -3 -3 | 4 | -3 -3 | 4 | -3 -3 | 4 | 20 |
| Sub Total |  |  |  |  |  | 204 |  | 226 |  | 201 |  | 178.5 |  | 193 | 1002.5 |
| Programme 3: Revenue Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To realize optimum revenue collection and monitoring |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s) Increased revenue |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Revenue Management | Increased revenue Collection Improve taxpayer relationship Automation of all revenue streams |  | Amount of Revenue Collected | Goal 8 | 600M | 100 | 800M | 120 | 1B | 130 | 1.1B | 140 | 1.2B | 150 | 640 |
| Sub total |  |  |  |  |  | 100 |  | 120 |  | 130 |  | 140 |  | 150 | 640 |
| Programme 4: Microfinance Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To improve access to credit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased access to credit facilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 4.1 Microfinance Branch Networking | Increased number of groups accessing loans |  | No of groups accessing loans | Goal 8 | 200 | 25 | 200 | 25 | 200 | 25 | 200 | 25 | 200 | 25 | 125 |
|  | Increase number of micro finance branches |  | No of branches opened | Goal 8 | - | - | 1 | 15 | 1 | 15 | 1 | 15 | 1 | 15 | 60 |
| SP 4.2 Loan Disbursement | Increased access to credit facilities |  | Amount of loans disbursed in millions | Goal 8 | 100 | 100 | 105 | 105 | 115 | 115 | 120 | 120 | 125 | 125 | 565 |
| SP 4.3 Capacity building of customers | Increased financial literacy |  | No of capacity building sessions | Goal 8 | 11 | 25 | 11 | 25 | 11 | 25 | 11 | 25 | 11 | 20 | 120 |
| SP 4.4 Institutional Development | Enhanced Institutional operations capacity and development |  | Level of compliance to World Regulations | Goal 8 | - | - | - | - | - | - | 10% | 10 | 30% | 20 | 30 |
| Sub Total |  |  |  |  |  | 150 |  | 170 |  | 180 |  | 195 |  | 205 | 900 |
| Programme 5: Information Communication and Technology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective(s): To enhance efficiency in service delivery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome(s): Reduced duration in accessing essential services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 5.1 Backbone infrastructure and Unified Wireless LAN | Extended infrastructure and Unified Wireless LAN |  | No of wards, sub county and municipalities connected | Goal 9 | 10 | 40 | 10 | 40 | 10 | 40 | 10 | 40 | 10 | 40 | 200 |
| SP 5.2 Automation and systems development | Automated processes for improved service delivery |  | No of systems developed | Goal 9 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 |  |  | 40 |
| SP 5.3 Enterprise Resource (ERP) system | Consolidation of county functions to a unified system |  | No of ERP developed | Goal 9 | - | - | - | - | 1 | 120 | - | - | - | - | 120 |
| SP 5.4 Installation of Video Conference Facility/ Governor’s Residence | Installed video conferencing system for remote communication |  | No of video conferencing systems developed | Goal 9 | 1 | 10 | - | - | - | - | - | - | - | - | 10 |
| SP 5.6 Development and maintenance of ICT standards | Regulated organization |  | No of ICT Standards ICT regulation ICT Policy developed | Goal 9 | 1 | 10 | - | - | - | - | - | - | - | - | 10 |
| SP 5.7 Establishment of ICT innovation centres ICT Literacy and Capacity Building | Development of ICT resource centres |  | No of resource centres developed | Goal 9 | - | - | 3 | 10 | 3 | 10 | 3 | 10 | - | - | 30 |
|  | Enhanced ICT Literacy |  | No of trainings done | Goal 9 | 5 | 10 | 5 | 10 | 3 | 6 | 2 | 4 | 2 | 4 | 34 |
| SP 5.8 Cloud and an Offsite County Data Center | Established Cloud and backup county data center |  | No of data centers established | Goal 9 | - | - | 1 | 80 | - | - | - | - | - | - | 80 |
| SP 5.9 Integration of Security Surveillance CCTV Systems | Improved security, monitoring and reporting |  | No of CCTV system integration done | Goal 9 | - | - | - | - | - | - | 1 | 10 | - | - | 10 |
| SP 5.10 Establishment of ICT Lab | Established repair and maintenance ICT Lab |  | No of ICT Labs established | Goal 9 | - | - | 1 | 20 | - | - | - | - | - | - | 20 |
| Sub Total |  |  |  |  |  | 80 |  | 170 |  | 186 |  | 74 |  | 44 | 554 |
| Programme 6: Fleet Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To ensure effective management of Transport System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Effective fleet & logistic services administration/ management and effective coordination of county fleet |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 6.1 Fleet management | Maintained fleet management systems Vehicle tracking |  | No. of fleet management systems developed | Goal 8 | 1 | 10 | - | - | - | - | - | - | - | - | 10 |
|  | Adequate Vehicles for easy mobility |  | No of vehicles Purchased | Goal 8 | 5 | 100 | 7 | 132 | 5 | 100 | 4 | 80 | 4 | 80 | 492 |
|  | Insurance and Accident management |  | No of County Vehicles Insured | Goal 8 | 305 | 21 | 310 | 28 | 315 | 30 | 320 | 35 | 325 | 40 | 154 |
| Sub Total |  |  |  |  |  | 131 |  | 160 |  | 130 |  | 115 |  | 120 | 656 |
| Grand Total |  |  |  |  |  | 814 |  | 975 |  | 956 |  | 831.5 |  | 841 | 4417.5 |
| Education, Science, Culture & Arts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Early Childhood Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To improve quality of basic Education in Meru County. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased access, retention, completion and transition rate in early childhood. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkage s to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget (KES. M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Improvement of nutritional value to learners | Increased enrolment of ECDE learners Improved health for learners |  | Number of ECDE learners enrolled Number of learners with good health | SDG 4 | 61,000 | 183 | 62,000 | 186 | 63,000 | 189 | 64,000 | 192 | 65,000 | 195 | 945 |
|  | Improved retention |  | Number of learners retained in ECDE centers |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Increased transition rate |  | Number of learners transiting to higher grade |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Number of learners accessing capitation |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.2 Promotion of Basic Education (ECDE) | Improved access to basic education |  | No. of ECDE teachers recruited |  | 400 | 8.8 | 147 | 3.23 | 100 | 2.2 | 100 | 2.2 | 100 | 2.2 | 4,449.23 |
|  |  |  | No. of classrooms constructed |  | 233 | 279.6 | 233 | 279.6 | 233 | 279.6 | 233 | 279.6 | 233 | 279.6 |  |
|  |  |  | No of sanitation units constructed |  | 155 | 46.56 | 155 | 46.56 | 155 | 46.56 | 155 | 46.56 | 156 | 46.56 |  |
|  |  |  | No. of ECDE centres equipped with furniture |  | 155 | 31.04 | 155 | 31.04 | 155 | 31.04 | 155 | 31.04 | 156 | 31.04 |  |
|  |  |  | No. of learners with learning materials |  | 61,000 | 122 | 62,000 | 122 | 63,000 | 122 | 64,000 | 122 | 65,000 | 122 |  |
|  |  |  | No. of ECDE Centres equipped with play materials |  | 776 | 310.4 | 776 | 310.4 | 776 | 310.4 | 776 | 310.4 | 776 | 310.4 |  |
|  |  |  | Number of officers and teachers trained |  | 2543 | 12 | 2543 | 12 | 2543 | 12 | 2543 | 12 | 2543 | 12 |  |
|  |  |  | No. of learners accessing digital learning |  | 40,000 | 50 | 22,000 | 50 | 62,000 | 40 | 62,000 | 40 | 62,000 | 40 |  |
|  |  |  | Number of ECDE centres monitored |  | 776 | 5 | 776 | 5 | 776 | 5 | 776 | 5 | 776 | 5 |  |
|  |  |  | No. of learners issued with uniforms |  | 50,000 | 20 | 50,000 | 20 | 50,000 | 20 | 50,000 | 20 | 50,000 | 20 |  |
|  |  |  | No. of community members empowered on basic education |  | 77,600 | 15.52 | 77,600 | 15.52 | 77,600 | 15.52 | 77,600 | 15.52 | 77,600 | 15.52 |  |
| SP 1.3 Promotion of day care centers | Improved access to day care |  | No. of children accessing the center/year |  | 500 | 60 | 506 | 60 | 500 | 60 | 500 | 60 | 500 | 60 | 300 |
|  | Increased revenue |  | Amount of revenue generated/ year |  | 9 | 0 | 9 | 0 | 9 | - | 9 | - | 9 | - |  |
| Sub total |  |  |  |  |  | 1,143.92 |  | 1,141.35 |  | 1,133.32 |  | 1,136.32 |  | 1,139.32 | 5,694.23 |
| Programme 2: Technical and Vocational Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve quality of technical training in Meru County |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Increased access, retention, completion and transition rate |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Promotion of vocational Education & training | Improved access to quality Education & training in Village Polytechnics |  | No. of Village Polytechnics equipped | SDG 4 | 10 | 8 | 12 | 10 | 15 | 20 | 5 | 7 | 3 | 5 | 1,788 |
|  |  |  | No. of instructors employed | SDG 4 | 100 | 31.2 | 100 | 31.2 | 100 | 31.2 | 100 | 31.2 | 100 | 31.2 |  |
|  |  |  | No. of workshops constructed | SDG 4 | 5 | 25 | 10 | 50 | 10 | 50 | 6 | 30 | 5 | 25 |  |
|  |  |  | No. of hostels constructed | SDG 4 | 3 | 60 | 5 | 100 | 5 | 100 | 4 | 80 | 3 | 60 |  |
|  |  |  | No. of Ablution blocks constructed | SDG 4 | 2 | 2.8 | 5 | 7 | 8 | 11.2 | 3 | 4.2 | 2 | 2.8 |  |
|  |  |  | No of model Village Polytechnics established | SDG 4 | 2 | 100 | 3 | 150 | 2 | 100 | 2 | 100 | 1 | 50 |  |
|  |  |  | No. of trainees accessing tuition subsidy | SDG 4 | 4,300 | 64.5 | 4,350 | 65.25 | 4,400 | 66 | 4,450 | 66.75 | 4,500 | 67.5 |  |
|  |  |  | No. of officers, principals and trainers trained | SDG 4 | 311 | 5 | 411 | 5 | 511 | 7 | 611 | 8 | 711 | 9 |  |
|  |  |  | No. of Village Polytechnics monitored | SDG 4 | 32 | 1 | 35 | 1 | 37 | 1 | 38 | 1 | 39 | 1 |  |
|  |  |  | No of Village Polytechnics integrated with ICT | SDG 4 | 30 | 2 | 30 | 2 | 30 | 2 | 30 | 2 | 30 | 2 |  |
|  |  |  | No. of trainees issued with tool kits | SDG 4 | 100 | 5 | 100 | 5 | 100 | 5 | 100 | 5 | 100 | 5 |  |
|  | Improved completion rate |  | No. of trainees accessing exam subsidy | SDG 4 | 1500 | 12 | 1650 | 13.2 | 1780 | 14.24 | 1820 | 14.56 | 2000 | 16 |  |
|  |  |  | Number of trainees that have graduated | SDG 4 | 1500 | - | 1650 | - | 1780 | - | 1820 | - | 2000 | - |  |
| SP 2.2 Promotion of home crafting | Improved access to home craft centres |  | No. of people accessing the centers/yr. | SDG 4 | 200 | 33.3 | 200 | 33.3 | 200 | 33.3 | 200 | 33.3 | 200 | 33.3 | 166.5 |
| SP 2.3 Retention enhancement fund | Improved access to technical & vocational training |  | No. of needy students accessing the fund/yr. | SDG 4 | 25,000 | 250 | 25,000 | 250 | 25,000 | 250 | 25,000 | 250 | 25,000 | 250 | 1,250 |
| Subtotal |  |  |  |  |  | 599.8 |  | 722.95 |  | 690.94 |  | 633.01 |  | 557.8 | 3,204.5 |
| Programme 3: Regulation of alcoholic drinks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To control sales, consumption, production and distribution of alcoholic drinks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased revenue and compliance with regulations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Licensing | Increased revenue collected |  | Number of licensed outlets | SDG 12 | 3,000 | - | 3,000 | - | 3,000 | - | 3,000 | - | 3,000 | - |  |
|  |  |  | Amount of revenue generated | SDG 12 | 50 | - | 50 | - | 50 | - | 50 | - | 50 | - |  |
| SP 3.2 Rehabilitation Centre | Improved health status |  | Number of addicts rehabilitated. | SDG 12 | 100 | - | 100 | - | 100 | - | 100 | - | 100 | - |  |
|  |  |  | Number of rehab centers constructed | SDG 12 | 1 | - | 1 | - | 1 | - | - | - | - | - |  |
|  |  |  | Number of addicts sponsored | SDG 12 | 100 | - | 100 | - | 100 | - | 100 | - | 100 | - |  |
|  |  |  | Number of staff employed | SDG 12 | 25 | - | 25 | - | 25 | - | - | - | - | - |  |
| SP 3.3 Public awareness and education | Increased awareness |  | Number of residents equipped with knowledge on alcoholic drinks | SDG 12 | 6500 | 6.5 | 7000 | 7 | 7200 | 7.2 | 7500 | 7.5 | 8000 | 8 | 36.2 |
| SP 3.4 Inspection and enforcement | Increased compliance with the Act and other regulations |  | Number of inspected and approved outlets. | SDG 12 | 3000 | 10 | 3000 | 10 | 3000 | 10 | 3000 | 10 | 3000 | 10 | 50 |
| SP 3.5 Amendment of 2016 alcoholic Drinks Act | Enhanced community participation in alcoholic control. |  | Operationalization of the new act | SDG 12 | 1 | 10 | - | - | - | - | - | 0 | - | - | 10 |
| SP 3.6 Capacity building | Improved efficiency in service delivery |  | Number of staff members trained | SDG 12 | 20 | 2 | 25 | 3 | 30 | 5 | 35 | 6 | 30 | 5 | 21 |
| Subtotal |  |  |  |  |  | 28.5 |  | 20 |  | 22.2 |  | 23.5 |  | 23 | 117.2 |
| Programme 4: Cultural & Arts Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To promote and preserve positive cultural practices and heritage |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased no of cultural practitioners, visitors and revenue |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 4.1 Conservation of Culture and Heritage | Preserved heritage |  | No of cultural practitioners attending cultural festivals | SDG 8&9 | 3,000 | 5.1 | 3,000 | 5.1 | 3,000 | 5.1 | 3,000 | 5.1 | 3,000 | 5.1 | 25.5 |
|  | Increased visitors to cultural centres |  | No of cultural centres operationalized | SDG 8&9 | 2 | 20.4 | 2 | 20.4 | 2 | 20.4 | 2 | 20.4 | 2 | 20.4 | 102 |
|  | To preserve cultural heritage |  | 1 Cultural Centre NYAKI/GIAKI/734 5.60 Acres | SDG 8&9 | Phase i | 4 | Phase ii | 4 | Phase iii | 4 | Phase iv | 4 | Phase v | 4 | 20 |
| SP 4.2 Construction of ten (10) recording studios at Sub County Headquarters | Promote creative industry |  | No of recording studios | SDG 8&9 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 50 |
| SP 4.3 Mapping, protection and conservation of (350) cultural shrines and practitioners Countywide | To Promote creative industry in Ameru Culture |  | No of mapped shrines and practitioners | SDG 8&9 | 70 | 3 | 70 | 3 | 70 | 3 | 70 | 3 | 70 | 3 | 15 |
| SP 4.4 Construction of Art Theatres at Ward Level | To develop the creative industry |  | No. of Art theatres | SDG 8&9 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 50 |
| SP 4.5 Kimeru Dictionary | To promote and learn Kimeru Language |  | No. of published copies | SDG 8&9 | 200 | 15 | 200 | 15 | 200 | 15 | 200 | 15 | 200 | 15 | 75 |
| SP 4.6 County Cultural Festival | To promote cohesion and integration |  | No. of participants | SDG 8&9 | 3000 | 10 | 3000 | 10 | 3000 | 10 | 3000 | 10 | 3000 | 10 | 50 |
| SP 4.7 Empowerment of Cultural Practitioners | To empower cultural practitioners |  | No. of practitioners | SDG 8&9 | 1000 | 1.5 | 1000 | 1.5 | 1000 | 1.5 | 1000 | 1.5 | 1000 | 1.5 | 7.5 |
| SP 4.8 Documentation and recording of Cultural Music | To preserve cultural Music for posterity |  | No. of Albums | SDG 8&9 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 10 |
| SP 4.9 Formulation of County Culture and Heritage Policy | To stream line the Cultural Function |  | Policy Document | SDG 8&9 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 5 |
| SP 4.10 Capacity building | Improved efficiency in service delivery |  | Number of staff members trained | SDG 8&9 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 |
| Subtotal |  |  |  |  |  | 84 |  | 84 |  | 84 |  | 84 |  | 84 | 420 |
| Programme 5: Library Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To promote a reading culture |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased no. of library users and revenue |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 5.1 Provision of library services | Increased No. of library users |  | No. of libraries constructed | SDG 4 | Phase i | 6.12 | Phase ii | 6.12 | Phase iii | 6.12 | Phase iv | 6.12 | Phase v | 6.12 | 30. |
|  | Increased No. of library users |  | No. of libraries equipped | SDG 4 | 5 | 10.68 | 5 | 10.68 | 5 | 10.68 | 5 | 10.68 | 5 | 10.68 | 53.4 |
| Subtotal |  |  |  |  |  | 16.8 |  | 16.8 |  | 16.8 |  | 16.8 |  | 16.8 | 84 |
| GRAND TOTAL |  |  |  |  |  | 1,873.02 |  | 1,985.10 |  | 1,947.26 |  | 1,893.63 |  | 1,820.92 | 9,519.93 |
| Youth Affairs, Sports, Gender and social Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Youth development and participation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To Increase youth involvement in social economic development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Gainful employment and engaged meaningful entrepreneurship |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkage s to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget (KES M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Education and skills development | Employable youths and improved livelihoods |  | Number of youths enrolled and trained | SDG9 | 500 | 5 | 500 | 5 | 500 | 5 | 500 | 5 | 500 | 5 | 25 |
|  |  |  | Number of talents academies established | SDG9 | 4 | 40 | 4 | 40 | 4 | 40 | 4 | 40 | 5 | 50 | 210 |
|  |  |  | Number of youths provided with requisite toolkits | SDG9 | 300 | 20 | 300 | 20 | 300 | 20 | 300 | 20 | 300 | 20 | 100 |
|  |  |  | Number of youths engaged in meaningful employment | SDG9 | 400 | 1.8 | 400 | 1.8 | 400 | 1.8 | 400 | 1.8 | 400 | 1.8 | 9 |
| SP 1.2 Humanitarian Assistance Program | To the empower marginalized group and families To conserve the environment |  | Number of marginalized groups and families targeted | SDG9 | 10,000 | 100 | 10,000 | 100 | 10,000 | 100 | 10,000 | 100 | 10,000 | 100 | 500 |
| SP 1.3 Talent development and youth empowerment | Exploited youth potential and improved livelihoods |  | Number of youths in talent-led initiatives | SDG9 | 100 | 30 | 100 | 30 | 100 | 30 | 100 | 30 | 100 | 30 | 150 |
| SP 1.4 Youth Enterprise Development | Gainful employment through entrepreneurship |  | No. of youth groups trained on entrepreneurship | SDG 8,9 | 100 | 10 | 200 | 20 | 300 | 30 | 400 | 40 | 500 | 50 | 150 |
|  |  |  | No. of jua-kali industries revived | SDG9 | 1 | 5 | 1 | 5 | 1 | 5 | - | 0 | - | 0 | 15 |
|  |  |  | % of youth companies accessing AGPO | SDG9 | 100% | 10 | 100% | 15 | 100% | 20 | 100% | 25 | 100% | 20 | 90 |
| SP 1.5 Youth, Health and Wellbeing | Protected youth from harmful cultural practices and other risky behavior |  | No. of youth trained | SDG 3 | 1000 | 2 | 2000 | 4 | 3000 | 6 | 4000 | 8 | 5000 | 10 | 30 |
|  |  |  | No. of mental health awareness centres | SDG 3 | 2 | 5 | 2 | 5 | 2 | 5 | 2 | 5 | 3 | 8 | 28 |
| SP 1.6 Youth mentorship program | All round equipped youths |  | No. of youth conventions held | SDG 5, 10 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 5 |
| SP 1.7 Meru Youth Service Community Road maintenance program |  |  | No. of youths engaged | SDG 1,11,8,9 | 500 | 8 | 500 | 8 | 500 | 8 | 500 | 8 | 500 | 8 | 40 |
| SP 1.8 Youth in modern agriculture | Changed negative attitudes of youth towards agriculture |  | Number of youths trained | SDG 2 | 100 | 1 | 300 | 3 | 400 | 4 | 400 | 4 | 500 | 5 | 17 |
|  |  |  | No. of model firms established | SDG 2 | 1 | 13 | 2 | 30 | - | 0 | - | 0 | - | 0 | 43 |
| SP 1.9 Youth and ICT | Enhanced youth chances of accessing employment through t on –line job platforms |  | Number of youths trained | SDG | 50 | 1 | 100 | 2 | 150 | 3 | 200 | 4 | 250 | 5 | 15 |
| SP 1.10 Youth inclusion and participation | Increased number of young people participating in County decision making processes |  | Number of youths in Key decision-making organs in the County | SDG 10,16 | 20 | 2 | 20 | 2 | 20 | 2 | 20 | 2 | 20 | 2 | 10 |
| Sub-total |  |  |  |  |  | 254.8 |  | 291.8 |  | 280.8 |  | 293.8 |  | 315.87 | 1,437 |
| Programme 2: Sports Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To increase youth participation in sports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Nurtured talents and increase in income |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Sports Talent Development | Increased revenue |  | Number of stadia upgraded |  | 2 | 70 | 2 | 70 | 2 | 70 | 2 | 70 | 2 | 70 | 350 |
|  |  |  | Number of play grounds upgraded |  | 45 | 54 | 45 | 54 | 45 | 54 | 45 | 54 | 45 | 54 | 270 |
|  | Enhanced access, progression and inclusivity |  | Number of youths enrolled in talent centres | SDG 8,3 | 100 | 30 | 100 | 30 | 100 | 30 | 100 | 30 | 100 | 30 | 150 |
|  |  |  | Number of championships | SDG 8,3 | 10 | 40 | 15 | 45 | 20 | 50 | 25 | 55 | 30 | 60 | 250 |
|  |  |  | Number of indoor arenas constructed | SDG 8,3 | 1 | 100 | - | - | - | - | - | - | - | - | 100 |
| Sub-totals |  |  |  |  |  | 294 |  | 199 |  | 204 |  | 209 |  | 214 | 1120 |
| Programme 3: Gender and Social Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To empower marginalized and enforce affirmative action |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased gender awareness, empowerment and gender inclusivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Affirmative Action/Empowerment grant | Empowered women, widows, youth, men, boy child, elderly, OVCs to uplift their living standards |  | No. of women, widows, youth, men, boy child, elderly, OVCs beneficiaries | SDG 5,10 | 2000 | 40 | 2000 | 40 | 2000 | 40 | 2000 | 40 | 2000 | 40 | 200 |
|  |  |  | Number of OVC, widows/widowers empowered | SDG 1,2 | 1500 | 10 | 1500 | 10 | 1500 | 10 | 1500 | 10 | 1500 | 10 | 50 |
|  |  |  | % of women and PWDs sensitized on AGPO |  | 20% of women and 10% of PWDs | 4 | 20% of women and 10% of PWDs | 4 | 20% of women and 10% of PWDs | 4 | 20% of women and 10% of PWDs | 4 | 20% of women and 10% of PWDs | 4 | 20 |
| Cottage industries (Industry Mashinani) | Increased engagement in economic activities |  | No. of youths,women,OVCs,PWDs trained and engaging in startups | SDG1,10 | 1800 | 40 | 1800 | 40 | 1800 | 40 | 1800 | 40 | 1800 | 40 | 200 |
| SP 3.2 GBV intervention | Reduction in SGBV cases |  | No of SGBV cases | SDG5 | 300 | 10 | 300 | 10 | 250 | 10 | 200 | 10 | 150 | 10 | 50 |
|  | Increased number of men and boys rescued from harmful vices |  | No. of men and boys rescued | SDG5 | 300 | 10 | 250 | 10 | 180 | 10 | 150 | 10 | 100 | 10 | 50 |
|  | Reduced cases of drug and alcohol abuse |  | No. of policies formulated | SDG5 | 1 | 1 | 1 | 1 | 1 | 1 |  | 0 |  | 0 | 3 |
|  |  |  | Number of Rehabilitation centers constructed | SDG5 | 1 | 500 | - | 0 | - | 0 | - | 0 | - | 0 | 500 |
| SP 3.3 Social care | Increased social care for the elderly |  | No. of elderly accessing social care | SDG1,10 | 1000 | 23 | 1000 | 23 | 1000 | 23 | 1000 | 23 | 1000 | 23 | 115 |
|  | Reduced teenage pregnancies |  | No. of teenagers trained on life skills | SDG1,10 | 1000 | 10 | 1000 | 10 | 1000 | 10 | 1000 | 10 | 1000 | 10 | 50 |
|  | Strengthened families in for OVC’s |  | No. of OVC’s accessing basic needs | SDG1,2 | 500 | 15 | 500 | 15 | 500 | 15 | 500 | 15 | 500 | 15 | 75 |
|  |  |  | No of PWDs accessing assistive devices and NHIF cover | SDG 10 | 300 | 10 | 300 | 10 | 300 | 10 | 300 | 10 | 300 | 10 | 50 |
|  | Increased access to universal health care |  | No of elderly accessing medical cover | SDG1,10 | 1500 | 10 | 1500 | 10 | 1500 | 10 | 1500 | 10 | 1500 | 10 | 50 |
| SP 3.4 Gender /disability mainstreaming | Improved quality of public policies, programmes and projects |  | Number of private and public officers sensitized | SDG1,10 | 300 | 1 | 300 | 1 | 300 | 1 | 300 | 1 | 300 | 1 | 5 |
| Sub-Totals |  |  |  |  |  | 684 |  | 184 |  | 184 |  | 183 |  | 183 | 1,418 |
| Total |  |  |  |  |  | 1232.8 |  | 674.8 |  | 668.8 |  | 685.8 |  | 712.8 | 3,975 |
| Roads, Transport, Energy and Public Works |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: County Road Network |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve county road and transport network |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Better accessibility and connectivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkages to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget (KES. M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Maintenance of roads | Improved access to essential services and reduced vehicle operation cost |  | Number of KM graded and graveled roads | SDG 9 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 1,150 |
|  |  |  | No of signage repaired | SDG 9 | 460 | 13.8 | 460 | 13.8 | 460 | 13.8 | 460 | 13.8 | 460 | 13.8 | 69.00 |
|  |  |  | No of M of culverts repaired | SDG 9 | 920 | 460 | 920 | 460 | 920 | 460 | 920 | 460 | 920 | 460 | 2,300 |
|  |  |  | No of bridges repaired | SDG 9 | 10 | 0.5 | 10 | 0.5 | 10 | 0.5 | 10 | 0.5 | 10 | 0.5 | 2.5 |
|  |  |  | No of KM patched | SDG 9 | 3 | 30 | 3 | 30 | 3 | 30 | 3 | 30 | 3 | 30 | 150 |
|  |  |  | No of KM2 of cabro repaired | SDG 9 | 150 | 0.375 | 150 | 0.375 | 150 | 0.375 | 150 | 0.375 | 150 | 0.375 | 1.875 |
| SP 1.2 Road opening, grading and gravelling | Improved access to essential services and reduced vehicle operation cost |  | No of KM opened | SDG 9 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 230 | 1,150 |
|  |  |  | No of KM graveled | SDG 9 | 230 |  | 230 |  | 230 |  | 230 |  | 230 |  |  |
|  |  |  | No of M2 of culverts | SDG 9 | 1380 | 20.7 | 1380 | 20.7 | 1380 | 20.7 | 1380 | 20.7 | 1380 | 20.7 | 103.5 |
|  |  |  | No of gabions installed | SDG 9 | 4600 | 55.2 | 4600 | 55.2 | 4600 | 55.2 | 4600 | 55.2 | 4600 | 55.2 | 276 |
|  |  |  | No of bridges constructed | SDG 9 | 46 | 460 | 46 | 460 | 46 | 460 | 46 | 460 | 46 | 460 | 2,300 |
| SP 1.3 Township improvement | Improved revenue |  | No of townships improved | SDG 9 | 10 | 800 | 10 | 800 | 10 | 800 | 10 | 800 | 10 | 800 | 4,000 |
|  |  |  | No of offset parking improved | SDG 9 | 10 |  | 10 |  | 10 |  | 10 |  | 10 |  |  |
|  |  |  | No of M2 of cabro laid | SDG 9 | 40,000 |  | 40,000 |  | 40,000 |  | 40,000 |  | 40,000 |  |  |
|  |  |  | KM of LVS | SDG 9 | 10 |  | 10 |  | 10 |  | 10 |  | 10 |  |  |
| SP 1.4 Fleet management | Improved mobility of staff |  | No of vehicles purchased | SDG 9 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 2 | 10 | 50 |
| SP 1.5 Maintenance of fleet |  |  | No of vehicles maintained | SDG 9 | 20 | 12 | 20 | 12 | 20 | 12 | 20 | 12 | 20 | 12 | 60 |
| SP 1.6 Maintenance of plant and equipment |  |  | Sum of plant and equipment | SDG 9 | 1 | 40 | 1 | 40 | 1 | 40 | 1 | 40 | 1 | 40 | 200 |
| Subtotal |  |  |  |  |  | 2,362.575 |  | 2,362.575 |  | 2,362.575 |  | 2,362.575 |  | 2,362.575 | 11,812.875 |
| Programme 2: County Energy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve County Lighting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved Security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Provision of markets and informal settlement lighting | Improved security in the region/county |  | No of low mast floodlights installed | SDG 7 | 92 | 46 | 92 | 46 | 92 | 46 | 92 | 46 | 92 | 46 | 230 |
|  |  |  | No. of high mast lights | SDG 7 | 15 | 52.5 | 15 | 52.5 | 15 | 52.5 | 15 | 52.5 | 15 | 52.5 | 262.5 |
|  |  |  | No. of townships lit | SDG 7 | 5 | 40 | 5 | 40 | 5 | 40 | 5 | 40 | 5 | 40 | 200 |
| SP 2.2 Promotion of clean cooking energy strategies | Reduced effects on climate change |  | Feasibility Studies, data base and Sensitization on clean cooking technologies | SDG 7 | 46 | 5 | 46 | 5 | 46 | 5 | 46 | 5 | 46 | 5 | 25 |
|  |  |  | No of clean energy appliances | SDG 7 | 2,000 | 20 | 2,000 | 20 | 2,000 | 20 | 2,000 | 20 | 2,000 | 20 | 100 |
| SP 2.3 Policy development and implementation | Reduced effects on climate change |  | No. of Policy Document developed | SDG 7 | 3 | 100 | 3 | 100 | 3 | 100 | - | - | - | - | 300 |
| SP 2.4 Renewable Energy generation | Reduced effects on climate change |  | No of biogas and bio digesters installed | SDG 7 | 460 | 46 | 460 | 46 | 460 | 46 | 460 | 46 | 460 | 46 | 230 |
| SP 2.5 Least Cost Electrification Strategies | Improved access to affordable energy solutions |  | No. of off-grid standalone distributed | SDG 7 | 50 | 4 | 50 | 4 | 50 | 4 | 50 | 4 | 50 | 4 | 20 |
| SP 2.6 Maintenance of floodlights, streetlights and equipment | Improved security in the region/county |  | Sum of floodlights and streetlights maintained | SDG 7 | 1 | 15 | 1 | 15 | 1 | 15 | 1 | 15 | 1 | 15 | 75 |
| Subtotal |  |  |  |  |  | 328.5 |  | 328.5 |  | 328.5 |  | 228.5 |  | 228.5 | 1442.5 |
| Programme 3: County Public works |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve the safety of county buildings |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: World class infrastructures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Construction of offices | Affordable office spaces for county staff |  | No of office blocks constructed | SDG 11 | 1 | 150 | 1 | 150 | 1 | 150 | 1 | 100 | - | - | 550 |
| SP 3.2 Construction of material labs | Enhanced quality of public facilities |  | Number of lab blocks | SDG 11 | 1 | 60 | - | - | - | - | - | - | - | - | 60 |
|  |  |  | Number of equipment provided | SDG 11 | - | - | 1 | 80 | - | - | - | - | - | - | 80 |
| SP 3.3 Maintenance of offices | Affordable office spaces for county staff |  | No of offices maintained | SDG 11 | 1 | 20 | 1 | 20 | 1 | 20 | 1 | 20 | 1 | 20 | 100 |
| SP 3.4 Plant and equipment yard | Enhanced quality of public facilities |  | No of equipment yards established | SDG 11 | 1 | 30 | - | - | - | - | - | - | - | - | 30 |
| SP 3.5 Municipal yard | Enhanced quality of public facilities |  | No of municipal yards established | SDG 11 | 1 | 30 | - | - | - | - | - | - | - | - | 30 |
| Subtotal |  |  |  |  |  | 290 |  | 250 |  | 170 |  | 120 |  | 20 | 850 |
| Total |  |  |  |  |  | 2,981.08 | 0.00 | 2,941.08 | 0.00 | 2,861.08 | 0.00 | 2,711.08 | 0.00 | 2,611.08 | 14,105.38 |
| Legal Affairs, Public Service Management and Administration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: County governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: to strengthen the public service delivery and bringing government services closer to the people. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: strengthened devolution towards service delivery to grass-root levels |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkages to SDG Tars | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget (KES. M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Staff training county wide | Optimal and quality staff |  | No. of staff trained and capacity built | SDG 8 | 400 | 80 | 400 | 80 | 400 | 80 | 300 | 60 | - | - | 300 |
| SP 1.2 Recruitment of county enforcement officers, trainings and equipment | Improved enforcements in county laws and policies |  | No. of enforcement officers recruited, trained and equipped | SDG 16 | 100 | 50 | 100 | 50 | 100 | 50 | 100 | 50 | 150 | 50 | 250 |
| SP 1.3 Promotions of the initial staff members | Enhanced service delivery and staff motivations |  | No. of staff members promoted | SDG 16 | 200 | 150 | 100 | 75 | 100 | 75 | - | 0 | - | 0 | 300 |
| SP 1.4 Recruitment of village administrators and Village council | Improved service delivery |  | No. of officers recruited and vehicles purchased | SDG 8 | Procure 15 vehicles and 46 motor cycles | 150 | 382 | 15 |  | 0 | - | 0 | - | 0 | 165 |
| SP 1.5 HR medical schemes | An effective medical cover to all the members of the staff |  | officers of staff members covered | SDG 3 | 100% | 300 | 100% | 300 | 100% | 300 | 100% | 300 | 100% | 300 | 1500 |
| SP 1.6 Performance Management | Increased effectiveness and efficiency in Public Service Delivery |  | No. of staff members under performance management | SDG 8 | 1500 | 60 | 1500 | 60 | 1500 | 60 | 1500 | 60 | 1500 | 60 | 300 |
| Subtotal |  |  |  |  |  | 790 |  | 580 |  | 565 |  | 470 |  | 410 | 2,815 |
| Programme 2: Legal Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Improved and effective legal advisory and services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Prudent execution of legal services. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 County legal registry and Library/County Headquarters | Reduced time taken to retrieve court files and other legal documents and safe storage of County Government Legislation |  | No. of established legal registry and library | SDG 16 | 1 | 350 | - | - | - | - | - | - | - | - | 350 |
| SP 2.2 Administrative Justice | Fully functional legal service framework |  | No. of cases completed and justice offered | SDG 16 | 30% | 60 | 50% | 60 | 70% | 60 | 90% | 60 | 100% | 60 | 300 |
| Subtotal |  |  |  |  |  | 410 |  | 60 |  | 60 |  | 60 |  | 60 | 650 |
| Programme 3: Town management and improvement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To make all the towns livable and lively and environment friendly |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Beautified and developed towns and ample working environment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Town beautification | Enhanced livable, adorable town environment. |  | No. flowers /trees planted | SDG 11 | 5,000 | 10 | 5,000 | 10 | 5,000 | 10 | 5,000 | 10 | Programme Maintenance and re-engineering | 10 | 50 |
| SP 3.2 County conservation services county wide | Enhanced county conservancy and tourism sector development |  | No. of ranger recruitment of, trained and kitted. | SDG 8 | 20 | 15 | 20 | 15 | 20 | 15 | 40 | 35 | - | - | 80 |
| SP 3.3 Recycling plant | Social friendly waste management promotion |  | No. of recycling plant constructed in the county. | SDG 11 | Initiation and spatial plannings | 100 | Phase 1construction | 200 | Phase 2 construction and operationalization | 400 | - | - | - | - | 700 |
| SP 3.4 Specialized Garbage and exhauster trucks/Countywide | Improve general cleanliness in the County |  | No. of Trucks Procured | SDG 11 | 5 | 40 | 5 | 40 | 5 | 40 | 5 | 40 | 5 | 40 | 200 |
| Town Transport System/Countywide | Increase efficiency in movement of people, goods and services in the County |  | No of bus park constructed | SDG 11 | 5 | 40 | 5 | 40 | 5 | 40 | 5 | 40 | 5 | 40 | 200 |
|  |  |  | No. KM of roads upgraded to bitumen standards | SDG 11 | 10 |  | 10 |  | 10 |  | 10 |  | 10 |  |  |
| Subtotal |  |  |  |  |  | 205 |  | 305 |  | 505 |  | 125 |  | 90 | 1,230 |
| Programme 4: Public Service Management and Transformations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To strengthen the public service delivery and devolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Strengthened devolution and service delivery to grass root levels. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 4.1 Construction of Meru school of government | Improved skills and competences of county public service and external linkages |  | Established MSG within the timeframe | SDG 8 | Initiate the construction | 150 | Complete the construction of MSG | 200 | - | - | - | - | - | - | 350 |
| SP 4.2 Construction of Sub County and Ward offices and vehicles/motorcycles | Fully built and equipped Sub County Offices |  | No. of offices constructed and vehicles/motorcycles purchased | SDG 11 & 16 | 45 Ward Offices, 15 Sub Count Offices, 150 vehicles and 460 motor cycles | 600 | - | 600 | - | 600 | - | 0 | - | - | 1,800 |
| Subtotal |  |  |  |  |  | 750 |  | 800 |  | 600 |  | 0 |  | 0 | 2,150 |
| Total |  |  |  |  |  | 2155 |  | 1745 |  | 1730 |  | 655 |  | 560 | 6,845 |
| Trade, Industrialization, Tourism and Cooperative |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Trade Promotion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To enhance conducive business environment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s) Enhanced business environment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Outcome |  | Key performance indicators | Linkages to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget KES. M |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Special economic zones | Reduced resource wastage |  | No. of industries constructed | SDG 8,9 | Planning | 0.5 | 1 | 400 | - | - | 1 | 400 | - | - | 800.5 |
| 1.2 Industrial Parks | Increased Value addition on products |  | No. of industrial parks constructed | SDG 8,9 | Planning | 0.2 | 1 | 50 | 1 | 50 | 1 | 50 | 1 | 50 | 200.2 |
| SP 1.4 Market Development and upgrading | Improved conducive, efficient, business environment |  | No. of dust free Markets fully upgraded with Modern market stalls, ablution block, crèche’, cold storage system, and waste management unit | SDG 9 | 5 | 200 | 5 | 200 | 5 | 200 | 5 | 200 | 5 | 200 | 1,000 |
| SP 1.5 Market Development (Construction of modern Kiosks) | Increased job opportunities |  | No. of modern kiosks constructed | SDG 9 | 100 | 5 | 100 | 5 | 100 | 5 | 100 | 5 | 100 | 5 | 25 |
| SP 1.6 Trade Promotion (Trade and Jua kali Exhibitions) | Increased volume of goods traded |  | No. of exhibitions and trade fairs attended | SDG 9 | 3 | 2.5 | 3 | 2.5 | 3 | 2.5 | 3 | 2.5 | 3 | 2.5 | 12.5 |
| SP 1.7 Capacity Buildings | Empowered Entrepreneurs |  | No. of entrepreneurs trained | SDG 9 | 3,000 | 2 | 3,000 | 2 | 3,000 | 2 | 3,000 | 2 | 3,000 | 2 | 10 |
| SP 1.8 Trade Promotion | Legislative and guidelines |  | No. of policies in place | SDG 9 | - | - | 1 | 2 |  |  | 1 | 2 | - | - | 4 |
|  | Database of Traders |  | No. of database developed | SDG 9 | - | - | 1 | 1 | - |  | - |  | - | - | 1 |
| SP 1.9 Promotion of Fair-Trade Practices | Fair trade practices within the County |  | No. of weights and measures equipment calibrated and verified | SDG 9 | 2500 | 1 | 2500 | 1 | 2500 | 1 | 2500 | 1 | 2500 | 1 | 5 |
| SP 1.10 Satellite Markets | Promotion of Buy Meru build Meru products |  | No. of satellite markets established | SDG 9 | Planning | 0.8 | 1 | 3 | 1 | 3 | 1 | 3 | M&E | 1 | 10.8 |
| SP 1.11 Establishment of MSMEs revolving fund | To financially empower MSMEs |  | No. of traders benefiting | SDG 9 | 24,000 | 120 | 24,000 | 120 | 24,000 | 120 | 24,000 | 120 | 24,000 | 120 | 600 |
| SP 1.12 Maintenance of Market utilities | Improved Business e environment |  | No. of Market Repairs done | SDG 9 | Need basis | 5 | Need basis | 5 | Need basis | 5 | Need basis | 5 | Need basis | 5 | 25 |
| Subtotal |  |  |  |  |  | 337 |  | 791.5 |  | 388.5 |  | 790.5 |  | 386.5 | 2,694 |
| Programme 2: Tourism Development, Diversification and Promotion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To increase tourist arrivals and activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased County revenue from tourism |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.1 Tourism product development | Increased developed tourist sites |  | No. of developed tourist sites | SDG 8,9 | 2 | 35 | 2 | 45 | 2 | 55 | 2 | 65 | 2 | 75 | 275 |
| SP 1.2 Tourism Marketing | Increased domestic and international tourist arrivals |  | No. of promotion activities | SDG 8,17 | 4 | 5 | 4 | 6 | 4 | 7 | 4 | 8 | 4 | 9 | 35 |
| SP 1.3 Capacity building | Increased trainees per year |  | No. of trainees per year | SDG 8,12,17 | 300 | 2.5 | 400 | 3.5 | 500 | 4.5 | 600 | 5.5 | 700 | 6.5 | 22.5 |
| Total |  |  |  |  |  | 42.5 |  | 54.5 |  | 66.5 |  | 78.5 |  | 90.5 | 332.5 |
| Programme 3: Co-operatives Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objectives: To increase incomes through improved governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Enhanced self-reliant and economically viable Cooperatives |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.1 Capacity building for cooperative Societies |  | Enhanced capacity building for cooperatives | No. of cooperatives capacity enhanced | SDG 9,12 | 15 | 50 | 20 | 55 | 25 | 57 | 27 | 59 | 30 | 62 | 283 |
|  |  |  | No. of membership increase/year | SDG 9,12 | 10,200 |  | 15,000 |  | 18,000 |  | 20,000 |  | 22,000 |  |  |
|  |  |  | No. of Members/Management Committee trained | SDG 9,12 | 10,0000 |  | 13,0000 |  | 15,000 |  | 18,000 |  | 20,000 |  |  |
| SP 1.2 Revitalization of coffee Sector | Increase in income from coffee and volume traded |  | Amount coffee income generated (KES) /year | SDG 9,12 | 620 | 150 | 650 | 170 | 700 | 180 | 740 | 195 | 780 | 205 | 900 |
|  |  |  | No. of coffee factories refurbished/Modernized | SDG 9,12 | 15 |  | 17 |  | 20 |  | 23 |  | 25 |  |  |
|  |  |  | Amount of coffee cherry in Kgs/year | SDG 9,12 | 10.5M Kgs |  | 11.5M Kgs |  | 12.2M Kgs |  | 13MKgs |  | 13.8M Kgs |  |  |
|  |  |  | Amount disbursed through coffee revolving Fund | SDG 9,12 | 110 |  | 120 |  | 135 |  | 150 |  | 200 |  |  |
| SP 1.3 Dairy Sector promotion | Increase in income from dairy Milk equipment support and volume produced |  | Amount of revenue/Income (KESs) generated per year | SDG 9,12 | 2.2B | 30 | 2.5B | 35 | 2.7B | 38 | 3.1B | 42 | 3.5B | 45 | 190 |
|  |  |  | No. of Dairy Cooperatives supported with milk equipment | SDG 9,12 | 8 |  | 12 |  | 15 |  | 20 |  | 25 |  |  |
|  |  |  | No. of liters of milk Produced per year | SDG 9,12 | 50.2 M liters |  | 59.4 liters |  | 65.6 liters |  | 72.8 liters |  | 78sM liters |  |  |
| SP 1.4 Promotion of Potatoes, bananas, Miraa, Avocado & Macadamia Co-operatives | Increase in number of cooperatives supported with market linkages, storage & value addition facilities |  | No. of Cooperatives Supported with Cold store facilities | SDG 9,12 | 1 | 60 | 2 | 65 | 2 | 110 | 2 | 120 | 2 | 130 | 485 |
|  |  |  | No. of Cooperatives supported with value addition facilities | SDG 9,12 | 1 |  | 1 |  | 2 |  | 2 |  | 3 |  |  |
|  |  |  | No. of market sourced for different value chains | SDG 9,12 | 3 |  | 4 |  | 5 |  | 6 |  | 8 |  |  |
| SP 1.5 Promotion of SACCOs (Boda boda/PWDs and others) | SACCOS supported with revolving fund & seed capital/grants |  | No. of SACCOS Supported with Revolving Fund/grants | SDG 9,12 | 30 | 10 | 35 | 15 | 40 | 10 | 45 | 15 | 55 | 10 | 60 |
|  |  |  | Amount of seed capital disbursed No of licences issued | SDG 9,12 | 20 |  | 25 |  | 30 |  | 35 |  | 40 |  |  |
| SP 1.6 Governance & Administration of Cooperatives | Enhanced compliance to Meru County Cooperatives Act 2014 |  | No of Cooperatives Compliant with the Act | SDG 9,12 | 160 | 20 | 180 | 25 | 190 | 28 | 205 | 32 | 215 | 35 | 140 |
| Subtotal |  |  |  |  |  | 320 |  | 365 |  | 423 |  | 463 |  | 487 | 2,058 |
| Programme 4: Investments Promotion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To increase investment in the county |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s) increased investments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.1 Value addition to farm produce | Increased volumes of value addition |  | No. of metric tons of produce processed per annum-Potatoes | SDG 9,12,17 | 50,000 | 40 | 50,000 | 40 | 50,000 | 40 | 50,000 | 40 | 50,000 | 40 | 200 |
|  |  |  | No. of metric tons of produce processed per annum-Bananas | SDG 9,12,17 | 50,000 | 40 | 50,000 | 40 | 50,000 | 40 | 50,000 | 40 | 50,000 | 40 | 200 |
|  |  |  | No. of metric tons of meat processed – Fish, chicken | SDG 9,12,17 | 1,920 | 1 | 3,840 | 1.5 | 5,760 | 2 | 7,680 | 2.5 | 9,600 | 3 | 10 |
|  |  |  | No. of metric tons of fruits, vegetables and nuts processed per annum | SDG 9,12,17 | 4,000 | 4 | 8,000. | 4 | 12,000 | 4 | 16,000 | 4 | 20,000. | 4 | 20 |
|  |  |  | No. of hides and skins processed to wet blue leather | SDG 9,12,17 | 14,640 | 4 | 29,280 | 4 | 43,920 | 4 | 58,560 | 4 | 73,200 | 4 | 20 |
|  |  |  | No. of tons processed and marketed of coffee | SDG 9,12,17 | 1.5 | 10 | 2 | 10 | 2.5 | 10 | 3 | 10 | 4 | 10 | 50 |
|  |  |  | % increase in raw honey processed | SDG 9,12,17 | 5% | 2 | 10% | 2 | 15% | 2 | 20% | 2 | 25% | 2 | 10 |
|  |  |  | % increase in quantities of Miraa processed | SDG 9,12,17 | 5% | 4 | 5% | 4 | 5% | 4 | 5% | 4 | 5% | 4 | 20 |
|  |  |  | No. of tons of cereals packaged and sold | SDG 9,12,17 | 10,000 | 10 | 10,000 | 10 | 10,000 | 10 | 10,000 | 10 | 10,000 | 10 | 50 |
| SP 1.2 Infrastructure development | Increased housing, office & commercial space, warehousing and ICT infrastructure |  | Gross built up area in M2 of commercial space of Grade A rating. | SDG 9,12,17 | - | - | 5,000 | 200 | 10,000 | 500 | 10,000 | 500 | 15,000 | 800 | 2,000 |
| SP 1.3 Tourism and Hospitality | Increased hotel bed capacity |  | Bed capacity | SDG 9,12,17 | - |  | 50 | 50 | 50 | 60 | 100 | 90 | 100 | 100 | 300 |
| SP 1.4 Renewable energy generation | Increased use of clean energy |  | Proportion of Megawatts connected to the Grid | SDG 9,12,17 | - | 200 | - | 200 | - | 300 | 25 | 300 | 25 | 300 | 1,300 |
| Subtotal |  |  |  |  |  | 315 |  | 565.5 |  | 976 |  | 1,006.5 |  | 1,317 | 4,180 |
| Total |  |  |  |  |  | 1014.5 |  | 1776.5 |  | 1854 |  | 2338.5 |  | 2281 |  |
| Health Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Preventive and Promotive Health |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To reduce disease burden |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Increased standards of living, life expectancy and reduced mortality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.1 Environmental and community health | Increased use and access to quality health services |  | Number Of indigents covered for UHC | SDG 3 | 39,000 | 360 | 50,000 | 400 | 70,000 | 400 | 90,000 | 250 | 130,000 | 250 | 1660 |
|  |  |  | No. of Households reached with health prevention education | SDG 3 | 250,000 | 50 | 250,000 | 25 | 250,000 | 25 | 250,000 | 30 | 250,000 | 50 | 180 |
|  |  |  | No. of water samples collected for analysis | SDG 3 | 56 | 50 | 100 | 50 | 120 | 50 | 150 | 50 | 180 | 50 | 250 |
|  |  |  | No. of market actors sensitized on food quality | SDG 3 | 50 | 1.5 | 80 | 1.5 | 100 | 1 | 120 | 1 | 150 | 1.5 | 6.5 |
|  |  |  | No. of health facilities inspected annually | SDG 3 | 120 | 1.5 | 140 | 1.5 | 160 | 1 | 180 | 1 | 200 | 1.5 | 6.5 |
|  |  |  | % of schools implementing school health policy | SDG 3 | 28% | 4 | 36% | 4 | 44% | 4 | 52% | 4 | 60% | 4 | 20 |
|  |  |  | % reduction of vector borne disease incidents | SDG 3 | 10% | 1 | 13% | 1 | 15% | 1 | 17% | 1 | 20% | 1 | 5 |
|  |  |  | No. of blood donation drives conducted | SDG 3 | 192 | 20 | 210 | 30 | 220 | 40 | 250 | 40 | 300 | 40 | 170 |
|  | Reduction food and water borne diseases |  | % Reduction of water borne diseases | SDG 3,6,11 | 20% | 30 | 20% | 30 | 30% | 40 | 15 | 20 | 15 | 10 | 130 |
|  | Sanitation facilities friendly to persons with disabilities |  | No. of sanitation facilities that are disability friendly in the public and the community | SDG 3,6,11 | 2 | 10 | 4 | 10 | 6 | 5 | 8 | 5 | 10 | 5 | 35 |
|  | Improved Sanitation |  | % of villages declared open defecation (ODF) free | SDG 3,6,11 | 10% | 5 | 40% | 5 | 60% | 5 | 75% | 5 |  | 5 | 25 |
|  | Reduce the triple threats in Meru (GBV/IPV, HIV and Teenage pregnancy) and Mental health |  | % of GBV cases reported per month | SDG 3 &5 | 40% | 2.5 | 30% | 3.5 | 20% | 4.5 | 20% | 5.5 | 5% | 5.875 | 21.875 |
|  |  |  | No. of SGBV survivors who access support services | SDG 3 | 2,400 | 2 | 2,400 | 2 | 2,400 | 2 | 2,400 | 2 | 2,400 | 2 | 10 |
| SP 1.2 Communicable and Non-communicable Disease Prevention and Control | Increase screening for NCDs for all gender at all levels of care including for breast & cervical cancer, Diabetes & Hypertension |  | % of persons screened for NCDs | SDG 3 | 30% | 50 | 40% | 50 | 50% | 50 | 60% | 50 | 70% | 50 | 250 |
|  |  |  | % of newly diagnosed Cancer patients put on treatment | SDG 3 | 20% | 5 | 30% | 5 | 50% | 5 | 70% | 5 | 90% | 5 | 25 |
|  |  |  | TB Prevalence per 100,000 people | SDG 3 | 264/100,000 | 5 | 245/100,000 | 5 | 225/100,000 | 5 | 215/100,000 | 5 | 200/1000,00 | 5 | 25 |
|  | Increased awareness about NCDs including cancers |  | No. of awareness creation meetings conducted (IEC materials, Health Messages & media campaign coverage) | SDG 3 | 50 | 5 | 50 | 5 | 50 | 5 | 50 | 5 | 60% | 5 | 25 |
|  | Strengthened referral and follow up system for all NCDs clients including confirmed cases of cancer |  | % of diagnosed patients referred and followed with NCDs including cancers | SDG 3 | 50% | 1 | 60% | 1 | 70% | 1 | 80% | 1 | 90% | 1 | 5 |
|  | Improved capacity building of all health care professionals and community health volunteers on NCDs including cancers |  | No. of trainings conducted on NCDs including cancers | SDG 3 | 2 | 25 | 4 | 25 | 4 | 25 | 4 | 25 | 4 | 25 | 125 |
|  |  |  | % of CHVs trained on NCDs including cancers | SDG 3 | 75% | 25 | 80% | 25 | 85% | 25 | 90% | 25 | 95% | 25 | 125 |
|  | Establish ed and operationalized more palliative and rehabilitative care centers |  | No. of palliative care centers established | SDG 3 | 5 | 10 | 7 | 10 | 10 | 10 | 12 | 10 | 15 | 10 | 50 |
|  | Established and operationalized fully functional regional referral centers under the hub and spoke model including for cancer care and treatment |  | No. of functional regional satellite cancer clinics | SDG 3 | 1 | 50 | 2 | 50 | 3 | 50 | 4 | 50 | 4 | 50 | 250 |
|  | Establish and operationalize fully functional regional reference laboratory and center of excellence for prompt diagnosis of NCDs including cancers (Pathology lab) |  | No. of operationalized regional NCD reference laboratory (including Pathology lab) | SDG 3 | 1 | 200 | 1 | 200 | 1 | 200 | 1 | 200 | 1 | 200 | 1000 |
| SP 1.3 HIV/AIDS program | Increase uptake of targeted HIV Testing services (First 95) |  | % of clients identified and tested for HIV | SDG 3 | 76% | 3 | 83% | 3.35 | 89% | 3.67 | 92% | 3.84 | 95% | 4.02 | 17.88 |
|  | Increase Utilization of Quality ART Services (2nd 95) |  | % of clients active on ART | SDG 3 | 88% | 2 | 90% | 2 | 92% | 2 | 94% | 2 | 95% | 2 | 10 |
|  | Attainment of Viral Suppression for all Patients on Treatment (3rd 95) |  | % of clients who are virally suppressed | SDG 3 | 88% | 2 | 90% | 2 | 92% | 2 | 94% | 2 | 95% | 2 | 10 |
|  | Increased awareness on HIV/AIDS |  | No. of HIV/AIDs advocacy meetings held | SDG 3 | 132 | 1 | 150 | 1 | 176 | 1 | 200 | 1 | 220 | 1 | 5 |
|  |  |  | No. of people reached during advocacy meetings | SDG 3 | 4,000 | 1 | 7,000 | 1 | 10,000 | 1 | 15,000 | 1 | 20,000 | 1 | 5 |
| SP 1.4 Nutritional Services | Reduced stunted growth burden |  | Stunting rate | SDG 3 | 45% | 5 | 35% | 2 | 25% | 3 | 15% | 3 | 5% | 3 | 16 |
|  | Increased access to nutrition & Dietetics services |  | % of health facilities with functional anthropometric equipment in OPD | SDG 3 | 35% | 7.5 | 40% | 7.5 | 50% | 5 | 60% | 5 | 70% | 5 | 30 |
|  |  |  | % of patient attending OPD who are assessed for BMI | SDG 3 | 15% | 1 | 20% | 1 | 30% | 1 | 40% | 1 | 50% | 1 | 5 |
|  | Scale up access to delivering IMAM services to ASAL sub-counties |  | % of health facilities offering IMAM services in ASAL sub-counties | SDG 2 | 20% | 3 | 25% | 3 | 28% | 1 | 30% | 1 | 40% | 1 | 9 |
|  | Improved micronutrient status for children, adolescent women of reproductive health and older persons |  | % of children 1-5 years who are dewormed at least once per year | SDG 3 | 46% | 10 | 50% | 10 | 60% | 10 | 70% | 10 | 80% | 10 | 50 |
|  |  |  | % of children under five years receiving vitamin A supplementation | SDG 3 | 85% | 7 | 90% | 7 | 93% | 7 | 95% | 7 | 98% | 7 | 35 |
|  |  |  | % of pregnant women receiving IFAS for at least 90 days | SDG 3 | 25% | 5 | 30% | 5 | 40% | 5 | 50% | 5 | 60% | 5 | 25 |
| SP 1.5 Mental Health | Reduced prevalence of mental health diseases |  | % of mental health illness awareness | SDG 3 | 20% | 15 | 40% | 15 | 60% | 15 | 80% | 20 | 100% | 15 | 80 |
|  |  |  | % of Mental health cases identified and initiated on treatment | SDG 3 | 50% | 10 | 60% | 20 | 70% | 10 | 75% | 20 | 85% | 15 | 75 |
| SP 1.6 Disease Surveillance | Strengthened surveillance focal points at all levels |  | Improve non-polio AFP rates from 1.71% to 3.42% | SDG3, | 0.50% | 5 | 0.50% | 5 | 0.50% | 5 | 0.50% | 5 | 0.71% | 5 | 25 |
|  |  |  | No. of AFP and measles samples collected and sent to reference laboratories | SDG3, | 24 | 50 | 25 | 50 | 26 | 50 | 28 | 50 | 30 | 50 | 250 |
| SP 1.7 Health Promotion | Existence of a functional health promotion structure Formation of School Health Clubs |  | % of people aware of health and health related matters | SDG 3 | 10% | 20 | 20% | 20 | 40% | 30 | 60% | 20 | 100% | 30 | 120 |
|  |  |  | No. of school health clubs formed | SDG 3 | 220 | 5 | 440 | 5 | 660 | 5 | 880 | 5 | 1100 | 5 | 25 |
|  | Fully functional community health units offering integrated, appropriate health services |  | % Community health units coverage | SDG 3,6,11 | 81% | 70 | 86% | 70 | 91% | 140 | 95% | 60 | 100% | 70 | 410 |
| SP 1.8 Maternal and Child Health Care | Improved maternal and child health |  | % of children under one year fully immunized | SDG 3 | 80% | 10 | 83% | 10 | 87% | 10 | 90% | 10 | 95% | 10 | 50 |
|  |  |  | % of deliveries conducted by skilled attendants | SDG 3 | 80% | 5 | 83% | 5 | 85% | 5 | 87% | 5 | 90% | 5 | 25 |
|  |  |  | % of pregnant women attending 4 ANC visits | SDG 3 | 40% | 5 | 45% | 5 | 50% | 5 | 60% | 5 | 70% | 5 | 25 |
|  |  |  | % of postnatal mothers attending PNC at 6 weeks | SDG 3 | 40% | 4 | 50% | 3 | 60% | 3 | 70% | 3 | 80% | 3 | 16 |
|  |  |  | % of children under 1 who have received LLITNs | SDG 3 | 60% | 2 | 65% | 2 | 70% | 2 | 75% | 2 | 80% | 2 | 10 |
|  |  |  | % of pregnant women who have received LLITNs | SDG 3 | 45% | 2 | 50% | 2 | 60% | 2 | 70% | 2 | 80% | 2 | 10 |
|  | Increase access to eMTCT services |  | Identify 95% of mothers requiring PMTCT at the ANC clinic | SDG 3 | 92% | 3 | 93% | 3 | 94% | 3 | 95% | 3 | 96% | 3 | 15 |
|  |  |  | % of identified mothers put on HAART | SDG 3 | 97% | 1 | 97.50% | 1 | 98% | 1 | 98.50% | 1 | 99% | 1 | 5 |
|  | Increase number of infants diagnosed for HIV using by PCR below 2 months |  | % of children with EID PCR tests results | SDG 3 | 36% | 2 | 40% | 2 | 50% | 2 | 60% | 2 | 70% | 2 | 10 |
|  | Strengthened care practices and services for improved maternal, newborn, Infant and young child nutrition |  | % of children initiated on Breast feeding within 1 hour | SDG 2 | 80% | 1.5 | 83% | 2 | 85% | 2 | 87% | 2 | 90% | 2 | 9.5 |
|  |  |  | % of children and women of reproductive age with Minimum Acceptable diet | SDG 2 | 25% | 3.5 | 30% | 3.5 | 40% | 3.5 | 50% | 3.5 | 60% | 3.5 | 17.5 |
|  |  |  | % of children below 6 months who are exclusively breastfed | SDG 2 | 60% | 5 | 65% | 5 | 70% | 5 | 80% | 5 | 90% | 5 | 25 |
| SP 1.9 Reproductive Health | Improved reproductive health services |  | % of Women of reproductive age screened for Cervical cancers | SDG 3 | 5% | 5 | 7.50% | 5 | 10% | 5 | 12.5 | 5 | 15% | 5 | 25 |
|  |  |  | % Women of reproductive age accessing FP commodities | SDG 3 | 25% | 6 | 30% | 6 | 40% | 6 | 50% | 6 | 60% | 6 | 30 |
|  |  |  | Proportion of girls aged 10 -14 years vaccinated against HPV | SDG 3 | 9% | 3 | 12% | 3 | 15% | 3 | 18% | 3 | 20% | 3 | 15 |
|  | Increase knowledge and skills of HCW on CEmONC |  | % of HCW trained on CEmONC | SDG 3 | 10% | 5 | 20% | 5 | 30% | 5 | 40% | 5 | 50% | 5 | 25 |
|  |  |  | % of HCW mentored on CEmONC | SDG 3 | 15% | 2.5 | 25% | 2.5 | 35% | 2.5 | 45% | 2.5 | 60% | 2.5 | 12.5 |
|  | Increased utilization of technology to pass health messages to women of reproductive age |  | % Increase of number of radio/TV media sessions | SDG 3 | 5% | 2 | 7.50% | 2 | 10% | 2 | 12.50% | 2 | 15% | 2 | 10 |
|  |  |  | % Increase in facilities that have health messages running on screens at MCH clinic | SDG 3 | 20% | 1 | 25% | 1 | 30% | 1 | 35% | 1 | 40% | 1 | 5 |
|  |  |  | % increase of women of reproductive age (Pregnant) receiving short health messages | SDG 3 | 5% | 3.5 | 10% | 3.5 | 20% | 3.5 | 30% | 3.5 | 40% | 3.5 | 17.5 |
| SP 1.10 Youth Health | Increased youth health |  | No. of facilities offering youth friendly services | SDG 3 | 4 | 5 | 4 | 5 | 4 | 5 | 8 | 5 | 8 | 5 | 25 |
|  |  |  | No. of youths accessing sexual and reproductive health services | SDG 3 | 1200 | 3 | 1500 | 3 | 3000 | 3 | 5000 | 3 | 8500 | 3 | 15 |
|  |  |  | % of youth with information on teenage pregnancies | SDG 3 | 10% | 2 | 20% | 2 | 30% | 2 | 40% | 2 | 70% | 4 | 12 |
|  |  |  | % of youth accessing drug abuse prevention information | SDG 3 | 20% | 2 | 40% | 2 | 60% | 2 | 80% | 2 | 100% | 2 | 10 |
| SP 1.11 Immunization | Increased access to vaccine preventable diseases |  | % of children under 1 year fully immunized | SDG 3 | 79% | 5 | 83% | 5 | 85% | 5 | 87% | 5 | 90% | 5 | 25 |
|  |  |  | % of children under 1 year who have received Penta 1 | SDG 3 | 62% | 3 | 65% | 3 | 70% | 3 | 75% | 3 | 80% | 3 | 15 |
|  |  |  | % of children under 1 year who have received Penta 3 | SDG 3 | 61% | 2 | 65% | 2 | 70% | 2 | 75% | 2 | 80% | 2 | 10 |
|  |  |  | Percentage of children between 12-17yrs) vaccinated against Covid-19 | SDG 3 | 5% | 2.5 | 25% | 2.5 | 50% | 2.5 | 75% | 2.5 | 95% | 2.5 | 12.5 |
|  |  |  | Percentage of the people above 18yrs vaccinated against covid 19 | SDG 3 | 32% | 2.5 | 40% | 2.5 | 50% | 2.5 | 75% | 2.5 | 95% | 2.5 | 12.5 |
| Subtotal |  |  |  |  |  | 1,235 |  | 1,267.85 |  | 1,349.67 |  | 1,110.84 |  | 1,134.395 | 6,098 |
| Programme 2: Curative and Rehabilitative Health |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To provide quality and affordable health care |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Reduced Morbidity and Mortality rate |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Specialized Services | Increased access to specialized health care |  | % of people accessing specialized services | SDG 3 | 25% | 300 | 40% | 250 | 55% | 250 | 70% | 250 | 85% | 300 | 1350 |
| SP 2.2 Diagnostic Services | Increased access to diagnostic services |  | % of people with access to diagnostic services | SDG 3 | 25% | 200 | 40% | 300 | 55% | 250 | 70% | 250 | 85% | 200 | 1200 |
| SP 2.3 Rehabilitative Services | Improved status of living |  | % of people with access to rehabilitative services | SDG 3 | 30% | 150 | 45% | 150 | 60% | 200 | 70% | 250 | 85% | 260 | 1010 |
| SP 2.4 Pharmaceutical and Non-pharmaceutical commodities | Enhanced access to Essential Medicine and medical supplies |  | % stock out of tracer essential medicines and medical supplies | SDG 3 | 60% | 500 | 50% | 500 | 35% | 500 | 35% | 500 | 5% | 500 | 2500 |
| SP. 2.5 Emergency and disaster response Services | Improved response to medical emergencies and disasters |  | Average response time (minutes) in health services | SDG 3 | 80 | 70 | 60 | 70 | 40 | 70 | 30 | 70 | 20 | 70 | 350 |
|  | Strengthen County preparedness and response to public health emergencies |  | % of budget set aside for Epidemic preparedness and response | SDG 3 | 0.10% | 60 | 1% | 50 | 2% | 40 | 3% | 25 | 5% | 25 | 200 |
|  |  |  | No. of functional PHEOC (EOC) established | SDG 3 | 1 | 20 | 1 | 20 | 1 | 20 | 1 | 20 | 1 | 20 | 100 |
| SP 2.6 Eye Health | Availability of functional units |  | No. of facilities with functional eye health Unit | SDG 3 | 4 | 50 | 6 | 50 | 8 | 50 | 10 | 50 | 11 | 50 | 250 |
| SP 2.7 Primary health care | Establish and operationalize Primary care Networks |  | No. of Primary care networks established | SDG 3 | 2 | 40 | 2 | 40 | 2 | 40 | 2 | 40 | 2 | 40 | 200 |
|  |  |  | No. of motor vehicles for level PCN and County Primary care Division purchased. | SDG 3 | 3 | 3 | 2 | 4 | 2 | 4 | 2 | 4 | 2 | 4 | 24 |
|  |  |  | No. of utility/service motorbikes for primary care networks purchased | SDG 3 | 36 | 0.2 | 36 | 0.2 | 36 | 0.2 | 36 | 0.2 | 36 | 0.2 | 36 |
|  |  |  |  |  |  | 1,393.2 |  | 1,434.2 |  | 1,424.2 |  | 1,459.2 |  | 1,469.2 | 7,180 |
| Programme 3: Administration, Planning and Support Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To Improve service delivery in the health sector |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Improved access to quality and affordable health services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Health Infrastructure | Increased access to basic health and related services |  | No. of standard Level 4 Hospitals | SDG 3 | 4 | 250 | 5 | 250 | 6 | 250 | 7 | 250 | 8 | 250 | 1250 |
|  |  |  | No. of standard Level 3 Hospitals | SDG 3 | 36 | 150 | 38 | 150 | 40 | 150 | 42 | 150 | 44 | 150 | 750 |
|  |  |  | No. of standard Level 2 Hospitals | SDG 3 | 112 | 100 | 115 | 100 | 120 | 100 | 120 | 100 | 120 | 100 | 500 |
| SP 3.2 Human Resource for Health | Increased health care outcomes |  | No. of Medical Doctors per 10,000 population | SDG 3.8 | 0.6 | 150 | 0.7 | 150 | 0.8 | 150 | 0.85 | 150 | 0.9 | 150 | 750 |
|  |  |  | No. of Nurses per 10,000 population | SDG 3,8 | 6.4 | 100 | 6.5 | 100 |  | 100 |  | 100 |  | 100 | 500 |
|  |  |  | Proportion of other essential Health Workforce | SDG 3,8 | 5.70% | 100 | 5.80% | 100 | 5.90% | 100 | 6% | 100 | 6.10% | 100 | 500 |
|  |  |  | % of Health management workers trained | SDG 3,8 | 10% | 10 | 30% | 10 | 55% | 10 | 75% | 10 | 100% | 10 | 50 |
| SP 3.3 Planning | Enhanced health planning and resource allocation |  | No. of health plans and policies developed | SDG 3,12 | 10 | 20 | 15 | 15 | 20 | 15 | 25 | 15 | 30 | 5 | 70 |
|  |  |  | No. of Health management system in place | SDG 3 | 1 | 100 | 1 | 150 | - | - | - | - | - |  | 250 |
| Sub-Totals |  |  |  |  |  | 980 |  | 1,025 |  | 875 |  | 875 |  | 865 | 4,620 |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Agriculture, Rural and Urban Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Crop Production |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Increase productivity, access to market |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Increased family income; and increase in yield |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub programme | Key outcome |  | Key performance indicators | Linkage to SDG targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total budget (KES M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1: Promotion of grain production | Diversified farm production and enhanced wealth creation |  | Tonnage of certified Green Grams seeds (Ndengu) issued. | SDG 1 &2 | 80 | 20 | 80 | 20 | 80 | 20 | 80 | 20 | 80 | 20 | 100 |
|  |  |  | Tonnage of certified sorghum seeds issued. | SDG 1 &2 | 60 | 15 | 60 | 15 | 60 | 15 | 60 | 15 | 80 | 20 | 80 |
|  |  |  | Tonnage of certified Maize seeds issued. | SDG 1 &2 | 80 | 20 | 80 | 20 | 80 | 20 | 120 | 30 | 120 | 30 | 120 |
|  |  |  | Tonnage of certified Bean seeds issued. | SDG 1 &2 | 40 | 10 | 40 | 10 | 40 | 10 | 40 | 10 | 40 | 10 | 50 |
|  |  |  | Tonnage of certified Cowpeas seeds issued. | SDG 1 &2 | 40 | 10 | 40 | 10 | 40 | 10 | 40 | 10 | 40 | 10 | 50 |
| SP 1.2: Promotion of Horticultural crops | Enhanced wealth creation |  | Tonnage of certified potato seed issued | SDG 1 &2 | 200 | 12 | 200 | 12 | 200 | 12 | 200 | 12 | 200 | 12 | 60 |
|  |  |  | Tonnage of Tissue Culture Banana seedlings issued. | SDG 1 &2 | 50,000 | 7.5 | 50,000 | 7.5 | 50,000 | 7.5 | 50,000 | 7.5 | 50,000 | 7.5 | 37.5 |
| SP 1.3: Promotion of cotton production. | Increased household incomes and job creation |  | Tonnage of quality cotton seed issued. | SDG 1 &2 | 20 | 10 | 20 | 10 | 20 | 10 | 20 | 10 | 20 | 10 | 50 |
| SP 1.4: Promotion of Kitchen Gardening | Enhanced food and Nutrition security |  | Kgs of assorted seeds distributed. | SDG 1 &2 | 1000kg | 2.0 | 1000kg | 2.0 | 1000kg | 2.0 | 1000kg | 2.0 | 1000kg | 2.0 | 10.0 |
| Subtotal |  |  |  |  |  | 106.5 |  | 106.5 |  | 106.5 |  | 116.5 |  | 121.5 | 557.5 |
| Programme 2: Tree Crop Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To increase tree crop productivity, access to market |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved coverage of Tree Crop |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Fruit tree seedlings | -Improved yield of fruit tree in the county -Improved household incomes |  | No. of Mango seedlings planted | SDG 2 | 50,000 | 7.5 | 50,000 | 7.5 | 50,000 | 7.5 | 50,000 | 7.5 | 50,000 | 7.5 | 37.5 |
|  |  |  | No. of avocado seedlings planted | SDG 2 | 100,000 | 15 | 100,000 | 15 | 100,000 | 15 | 100,000 | 15 | 100,000 | 15 | 75.0 |
|  |  |  | No. of Macadamia seedlings planted | SDG 2 | 100,000 | 25 | 100,000 | 25 | 100,000 | 25 | 100,000 | 25 | 100,000 | 25 | 125 |
| SP 2.2 Coffee improvement | Increase production and productivity in coffee production |  | No. of packages of assorted inputs distributed. | SDG 1 & 2 | 2000 | 10 | 2000 | 10 | 2000 | 10 | 2000 | 10 | 2000 | 10 | 50 |
| SP 2.3 Miraa improvement | Increase production and productivity in miraa production |  | No. of packages of assorted inputs distributed. | SDG 1 & 2 | 2000 | 20 | 2000 | 20 | 2000 | 20 | 2000 | 20 | 2000 | 20 | 100 |
| Sub-totals |  |  |  |  |  | 77.5 |  | 77.5 |  | 77.5 |  | 77.5 |  | 77.5 | 387.5 |
| Programme 3: Soil Conservation, Fertility management and Water Harvesting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): Increase in conserved arable land and efficient farm water use |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased arable land reclaimed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3. 1 Soil and Water Conservation | Reduced soil erosion |  | Length (Km) of conservation structures laid. | SDG 13 & 15 | 90 | 8 | 90 | 8 | 90 | 8 | 90 | 8 | 90 | 8 | 40 |
| SP 3.2 Soil testing | Improved soil management and crop production |  | % completion of a soil testing lab | SDG 13 & 15 | 5% | 1 | 10% | 1 | 15% | 1 | 20% | 1 | 25% | 1 | 5 |
| SP 3.3 Water harvesting for increased food production through construction of farm ponds and water pans | Reduction on reliance on rain fed agriculture |  | No. of farm ponds constructed | SDG 13 & 15 | 100 | 15 | 100 | 15 | 100 | 15 | 100 | 15 | 100 | 15 | 75 |
|  |  |  | No. of water pans constructed | SDG 13 & 15 | 4 | 40 | 4 | 40 | 4 | 40 | 4 | 40 | 4 | 40 | 200 |
| Subtotal |  |  |  |  |  | 64 |  | 64 |  | 64 |  | 64 |  | 64 | 320 |
| Programme 4: Inputs Supply Support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To increase access of farm inputs to farmers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased farm inputs in farm production |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 4.1: Distribution of government subsidized fertilizer | Enhanced productivity and reduced cost of production |  | No. of tonnes of fertilizer distributed | SDG 2 | 500 | 8 | 500 | 8 | 500 | 8 | 500 | 8 | 500 | 8 | 40 |
| SP 4.2 Distribution of Farm Inputs |  |  | No of farm inputs distributed | SDG 1&2 | 10,000 | 4 | 10,000 | 4 | 10,000 | 4 | 10,000 | 4 | 10,000 | 4 | 20 |
| Sub-totals |  |  |  |  |  | 12 |  | 12 |  | 12 |  | 12 |  | 12 | 60 |
| Programme 5: Value Addition, Agro-processing and Aggregation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): Increase farm incomes and reduction of post-harvest losses. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Improved incomes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 5.1 Macadamia Value Addition/ processing | Increased farm incomes and reduced crop losses |  | No. of Processing units supported. | SDG 1&2 | 1 | 20 | 0 | 0 | 1 | 20 | 0 | 0 | 0 | 0 | 40 |
| SP 5.2 Avocado Value addition/ Processing |  |  | No. of Processing units supported. | SDG 1&2 | 0 | 0 | 1 | 20 | 0 | 0 | 1 | 20 | 0 | 0 | 40 |
| SP 5.3 Sunflower processing |  |  | No. of Processing units supported. | SDG 1&2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 12 | 12 |
| SP 5.4 Mango Value addition/ processing |  |  | No. of Processing units supported. | SDG 1&2 | 1 | 15 | 0 | 0 | 0 | 0 | 1 | 15 |  | 0 | 30 |
| SP 5.5 Banana Value Addition/ Processing |  |  | No. of Processing units supported. | SDG 1&2 | 0 | 0 | 1 | 20 | 0 | 0 | 0 | 0 | 1 | 20 | 40 |
| SP 5.6 Potato Value Addition/ Processing |  |  | No. of Processing units supported. | SDG 1&2 | 0 | 0 | 0 | 0 | 1 | 20 | 1 | 20 | 0 | 0 | 40 |
| SP 5.7 Miraa Value Addition/ Processing |  |  | No. of Processing units supported. | SDG 1&2 | 0 | 0 | 1 | 15 | 1 | 15 | 1 | 15 | 0 | 0 | 45 |
| SP 5.8 Construction of food stores/Aggregation centres | Reduced post-harvest losses |  | No. of food stores constructed | SDG 1&2 | 5 | 300 | 5 | 300 | 5 | 300 | 0 | 0 | 0 | 0 | 900 |
| Subtotal |  |  |  |  |  | 335 |  | 355 |  | 355 |  | 70 |  | 32 | 1,147 |
| Programme 6: Capacity building |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): Enhanced adoption of modern agricultural technologies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Increased productivity. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 6.1 Farmer trainings | Enhanced capacity for farmers |  | No. of farmers trained |  | 80,000 | 10 | 900000 | 12 | 100,000 | 14 | 110,000 | 16 | 120,000 | 18 | 70 |
|  |  |  | Number of field days held |  | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 50 |
| SP 6.2 Staff Training | Improved service delivery |  | No. of staff trained |  | 100 | 8 | 100 | 8 | 100 | 8 | 100 | 8 | 100 | 8 | 40 |
| SP 6.3 County Agricultural Sector Steering Committee (CASSCOM) | Improved service delivery and sector synergy |  | No. of meetings convened |  | 4 | 2 | 4 | 2 | 4 | 2 | 4 | 2 | 4 | 2 | 10 |
| Sub-totals |  |  |  |  |  | 30 |  | 32 |  | 34 |  | 36 |  | 38 | 170 |
| Livestock Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Livestock Production |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Increase Production and productivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Sustained household income and protection of Livelihoods |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.1 Livestock production improvement (1 cow per needy household)/Countywide | To enhance food security and secure livelihood |  | No. of cows procured and distributed | SDG 1&2 | 1000 | 150 | 1000 | 150 | 1000 | 150 | 1000 | 300 | 1000 | 250 | 1,000 |
| SP 1.2 Dairy Cattle Improvement, value addition and marketing | Improved levels of household incomes |  | No. of milk litres produced per cow per day | SDG 1&2 | 12 | 10 | 12.5 | 10 | 13 | 10 | 13.5 | 10 | 14 | 10 | 50 |
|  |  |  | % increase in volume of evening milk sold | SDG 1&2 | 55 | 5 | 56 | 5 | 58 | 5 | 60 | 5 | 62 | 5 | 25 |
| SP 1.3 Pasture and fodder development | Improved livestock production |  | No. of Kgs of Fodder seeds procured | SDG 2 | 15 | 1.5 | 30 | 4.5 | 45 | 6.75 | 60 | 9 | 75 | 11.25 | 33 |
|  |  |  | No. of hay barns constructed | SDG 2 | 5 | 1 | 5 | 1 | 5 | 1 | 5 | 1 | 5 | 1 | 5 |
| SP 1.4 Goat milk production | Enhanced nutrition and diversified household incomes |  | No. of dairy goat pure breeds imported | SDG 1 &2 | 15 | 1.8 | 10 | 1.2 | 10 | 1.2 | 10 | 1.2 | 5 | 0.6 | 6 |
|  | Equipping of dairy Goat processing plant |  | No. of liters of goat milk processed (litres) |  | 0 | 0 | 500 | 2 | 1000 | 3 | 1500 | 3 | 2000 | 2 | 10 |
| SP 1.5 Local Poultry improvement | Increase in household incomes |  | % increase in no of cross-breed chicken (400,000 baseline) | SDG 1&2 | 20% | 15 | 40% | 20 | 60% | 25 | 80% | 30 | 100% | 35 | 125 |
| SP 1.6 Livestock population management and standards | Proper records of livestock variety countywide; Effective livestock management |  | % of animals censured | SDG 2 | 100 | 4 | 100 | 4 | 100 | 4 | 100 | 4 | 100 | 4 | 20 |
| SP 1.7 Beef cattle Development | Enhanced livestock productivity |  | No. of the Beef Unions strengthened | SDG 1&2 | 5 | 1 | 5 | 1 | 5 | 1 | 5 | 1 | 5 | 1 | 5 |
|  |  |  | % reduction in cattle mortality rate during drought | SDG 1& 2 | 40 | 10 | 35 | 10 | 30 | 10 | 25 | 10 | 20 | 10 | 50 |
| SP 1.8 Bee Keeping | Enhance apiculture |  | No. of apiaries established | SDG 1& 2 | 20 | 5 | 60 | 7 | 100 | 8.5 | 140 | 9.5 | 180 | 10 | 40 |
| SP 1.9 Livestock marketing | Enhanced market accessibility |  | No. of market Constructed | SDG 1&2 | 1 | 8.5 | 1 | 8.5 | 1 | 8.5 | 1 | 8.5 | 2 | 16 | 50 |
| Subtotal |  |  |  |  |  | 212.8 |  | 224.2 |  | 233.95 |  | 392.2 |  | 355.85 | 1,419 |
| Programme 2: Veterinary Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Control Diseases and pests and Increased Reproduction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Sustained household income and protection of Livelihoods |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Livestock disease Management | Reduced cost of livestock production |  | % reduction in livestock diseases incidence | SDG 3 | 10% | 20 | 10% | 20 | 10% | 20 | 10% | 20 | 10% | 20 | 100 |
| SP 2.2 Livestock Genetic Improvement | Improved livestock productivity |  | No. of inseminations done per annum |  | 6000 | 20 | 6000 | 20 | 6000 | 20 | 6000 | 20 | 6000 | 20 | 100 |
| SP 2.3 Hides & skins and leather development | Increased levels of household incomes |  | % Increment of hides and skins processed | SDG 9 | 10% | 2 | 10 | 4 | 10 | 5 | 10 | 7 | 10 | 8 | 26 |
|  |  |  | Number of tanneries established | SDG 9 | 0 | 0 | 1 | 10 | 1 | 10 | 1 | 10 | 0 | 0 | 30 |
| SP 2.4 Veterinary public health | Enhanced livestock productivity |  | % reduction in zoonotic diseases incidences among humans | SDG 3 | 10% | 5 | 10% | 5 | 10% | 5 | 10% | 5 | 10% | 10 | 30 |
|  |  |  | No. of modern abattoirs constructed | SDG 3 | 15 | 15 | 15 | 15 | 0 | 0 | 0 | 0 | 0 | 0 | 30 |
| SP 2.6 Regional Veterinary Diagnostic facilities | Enhanced livestock productivity |  | No. of regional labs constructed and equipped | SDG 3 | 0 | 0 | 1 | 15 | 1 | 15 | 1 | 15 | 0 | 0 | 45 |
| SP 2.7 Livestock identification and traceability (LIT) and market brands | Enhanced livestock productivity |  | No. of cattle branded (Baseline 30,000) | SDG 3 | 10% | 10 | 25% | 10 | 40% | 10 | 65% | 10 | 75% | 10 | 50 |
| Subtotal |  |  |  |  |  | 72 |  | 99 |  | 85 |  | 87 |  | 68 | 411 |
| Programme 3: Fisheries Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To create wealth and Improve food and nutrition security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved livelihoods and quality of life |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Aquaculture development | Diversified sources of household income |  | Tonnage of fish harvested per year | SDG2 | 200 | 10 | 220 | 11 | 240 | 12 | 260 | 13 | 280 | 16.5 | 62.5 |
| SP 3.2 Fingerlings Production | Improved quality of fish produced |  | No. of fingerlings (in Millions) | SDG2 | 1.5 | 2 | 2.5 | 5 | 3.5 | 6 | 4.5 | 7 | 5 | 8 | 28 |
| SP 3.3 Fish Feed Production | Improved quality of fish |  | Tonnes of Feed (Formulated and ABO) | SDG12 | 100 | 10 | 200 | 10 | 300 | 10 | 400 | 10 | 500 | 10 | 50 |
| SP 3.4 Emerging biological organisms feed sources | Increased sources of food (protein) |  | % uptake of new feeds | SDG9 | 1% | 8 | 5% | 8 | 10% | 8 | 15% | 8 | 20% | 8 | 40 |
| SP 3.5 Upgrading Fish Farms | Improved household income |  | Increase in the fingerlings Produced per farm | SDG2 | 0.9 | 1.8 | 1.3 | 2.4 | 1.5 | 3 | 1.8 | 3.6 | 2.1 | 4.2 | 15 |
|  |  |  | % Increase of table-size fish produced (in grams) | SDG2 | 10% | 3 | 20% | 3 | 30% | 3 | 40% | 3 | 50% | 3 | 15 |
| SP 3.6 Exploiting dam fisheries | Increase in the fishing area |  | Quantity of Dam fish (in tons) | SDG2 | 80 | 5 | 100 | 5 | 120 | 5 | 130 | 5 | 150 | 5 | 25 |
|  |  |  | Boats procured | SDG2 | 3 | 4.5 | 3 | 4.5 | 3 | 4.5 | 3 | 4.5 | 3 | 4.5 | 22.5 |
|  |  |  | Fishing nets procured | SDG2 | 3 | 0.3 | 3 | 0.3 | 3 | 0.3 | 3 | 0.3 | 3 | 0.3 | 1.5 |
|  |  |  | Safety gadgets procured | SDG2 | 20 | 1.6 | 20 | 1.6 | 20 | 1.6 | 20 | 1.6 | 20 | 1.6 | 8 |
| SP 3.7 Strengthening Marketing Structures and Linkages | Improved household income |  | % Increase in employment rate by 40% | SDG2 | 5% | 1.5 | 20% | 1.5 | 40% | 1.5 | 60% | 1.5 | 80% | 1.5 | 7.5 |
|  |  |  | Seed Money (Million KES) to support Fish Farmers Cooperatives | SDG8 | 2 | 1.5 | 2 | 1.5 | 2 | 1.5 | 2 | 1.5 | 2 | 1.5 | 7.5 |
| SP 3.8 Establishment of fish production infrastructure | Improved household income |  | No. of operational and equipped facilities | SDG2 | - | 0 | 95% | 15 | 100% | 15 | - | 0 | - | 0 | 30 |
|  |  |  | % of processed fish | SDG2 | 1% | 5 | 5% | 5 | 10% | 5 | 15% | 5 | 20% | 5 | 25 |
| SP 3.9 Value addition technologies | Improved household incomes |  | No. of farmers trained | SDG4 | 80 | 0.64 | 80 | 0.64 | 80 | 0.64 | 80 | 0.64 | 80 | 0.64 | 3.2 |
|  |  |  | No. of value addition technologies adopted (smoking kiln, filleting unit | SDG9 | 2 | 1.5 | 2 | 1.5 | 2 | 1.5 | 2 | 1.5 | 2 | 1.5 | 7.5 |
| SP 3.10 Capacity Building (Farmers and Staff) | Increase fish productivity in the county |  | No. of Technical staff trained | SDG4 | 40 | 3.2 | 40 | 3.2 | 40 | 3.2 | 40 | 3.2 | 40 | 3.2 | 16 |
| Sub-totals |  |  |  |  |  | 59.54 |  | 79.14 |  | 81.74 |  | 69.34 |  | 74.44 | 364.2 |
| Semi-Autonomous Government Agencies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Agriculture Training and extension (ATC) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To equip farmers and other stakeholders with relevant agricultural skills and knowledge |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Increase in the number of farmers adopting the technologies, increase agricultural yields and income |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.1 Agriculture Training | Wealth creation. |  | No. of farmers trained | SDG 4 | 6,000 | 6 | 6500 | 6.5 | 7000 | 7 | 7500 | 7.5 | 8000 | 8 | 35 |
| SP 1.3 Conference Facilities | Enhanced revenues |  | Amount of revenue collected (KES.) Annually | SDG 2 | 9.5 | 7.8 | 10.5 | 8 | 11.5 | 8.5 | 12.5 | 9 | 13.5 | 9.5 | 42.8 |
| Sub-totals |  |  |  |  |  | 13.8 |  | 14.5 |  | 15.5 |  | 16.5 |  | 17.5 | 77.8 |
| Programme 2: Agriculture Enterprises and Mechanization Services (AMS) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 1.2 Agriculture Enterprise | Enhanced economic development of all stakeholders |  | Amount of revenue collected (KES.) Annually |  | 2.5 | 0.9 | 3 | 1.1 | 3.5 | 1.2 | 4 | 1.25 | 4.5 | 1.3 | 5.75 |
| SP 1.3 Infrastructural Development | Improved enterprise performance |  | No. of infrastructure projects initiated |  | 1 | 9.2 | 2 | 30 | 1 | 60 | 1 | 6 | - | - | 105.2 |
| SP 1.4 Agricultural Mechanization Services | Reduced cost of production |  | No. of assorted machinery procured |  | - | - | 1 | 4.8 | 1 | 4.8 | 1 | 4.8 | - | - | 14.4 |
| Sub-totals |  |  |  |  |  | 10.1 |  | 35.9 |  | 66 |  | 12.05 |  | 1.3 | 125.35 |
| Grand Total |  |  |  |  |  | 993.24 |  | 1,099.74 |  | 1,131.19 |  | 953.09 |  | 862.09 | 5,039.35 |
| Lands, Physical Planning, Urban Development and Housing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Land Administration and Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To Secure private and public Land Tenure in county To Secure private and public Land Tenure in county |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Secured land tenure |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkages to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget (KES. M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Land Adjudication and Registration | Secured land tenure |  | % of adjudication sections closed | SDG 11 | 20% | 45 | 40% | 42 | 60% | 38 | 80% | 36 | 100% | 25 | 186 |
| SP 1.2 Valuation roll | Harmonized land rates |  | % level of completion of the Valuation roll Public la register | SDG 11 | 60% | 150 | 80% | 90 | 100% | 60 | 0 | 0 | 0 | 0 | 300 |
| SP 1.3 County land registry and Land Information Management System | operational, secure and digitalized land registry |  | % of county land data digitized | SDG 11 | 40% | 100 | 60% | 60 | 75% | 30 | 85% | 30 | 100% | 30 | 250 |
| SP 1.4 Demarcation and Monumenting Public Land | Secured Public land |  | % of Public land | SDG 11 | 20% | 20 | 40% | 20 | 60% | 20 | 80% | 20 | 100% | 20 | 100 |
| SP 1.5 Land Acquisition/ Countywide | Increased Public land |  | No. of acreage acquired | SDG 11 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 100 |
| Sub Total |  |  |  |  |  | 335 |  | 232 |  | 168 |  | 106 |  | 95 | 936 |
| Programme 2: Urban Infrastructure development and Municipalities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Provide well planned, coordinated urban infrastructure Sustainable growth and development of our urban |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Secure, accessible and conducive environment for living and working in municipalities. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Urban Infrastructure development in municipalities. | Improved urban infrastructure in municipalities |  | % of Meru residents with ease of access to urban services and Structures. (municipalities) | SDG 11 | 40% | 2,000 | 40% | 1,000 | 40% | 1,000 | 40% | 1,000 | 40% | 1,000 | 6,000 |
| SP 2.2 Urban Infrastructure development in towns | Improved urban infrastructure in towns |  | % of Meru residents with ease of access to urban services and Structures in towns | SDG 11 | 60% | 80 | 60% | 80 | 60% | 80 | 60% | 90 | 60% | 80 | 400 |
| SP 2.3 Municipalities and Town Governance | Improved governance in towns and municipalities |  | % of urban centers with functional enforcement unit and by laws | SDG 11 | 20% | 10 | 40% | 10 | 60% | 10 | 80% | 10 | 100% | 10 | 50 |
| Sub total |  |  |  |  |  | 2,090 |  | 1,090 |  | 1,090 |  | 1,100 |  | 1,090 | 6,450 |
| Programme 3: Physical Planning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Provide well planned, coordinated settlements harmonious with their natural environment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Secure, accessible and conducive environment for living and working Sustainable growth and development of our urban and rural settlements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 The County Spatial plan | Optimized productivity of land countywide |  | % level of completion of County Spatial plan | SDG 11 | 40% | 200 | 55% | 75 | 70% | 75 | 85% | 75 | 100% | 75 | 500 |
| SP 3.2 Geographical information Management System | Reduce the cost of Physical Planning in the county |  | % of completion of the County GIS Lab established | SDG 11 | 0 | 0 | 100% | 250 | - | 0 | - | 0 | - | 0 | 250 |
| SP 3.3 Local Physical and Land use development plans | Sustainable Local Physical and Land use development |  | No. of Local Physical and Land use development plans | SDG 11 | 1 | 50 | 2 | 50 | 3 | 50 | 4 | 50 | 5 | 50 | 250 |
| SP 3.4 Market Land use plans | Orderly markets |  | No. of Market Land use plans | SDG 11 | 5 | 2.5 | 10 | 2.5 | 15 | 2.5 | 20 | 2.5 | 25 | 2 | 12 |
| SP 3.5 Development Control unit | Coordinated spatial development |  | % level of creation of Development control unit | SDG 11 | 60% | 20 | 70% | 11 | 80% | 11 | 90% | 5 | 100% | 5 | 52 |
| Subtotal |  |  |  |  |  | 272.5 |  | 388.5 |  | 138.5 |  | 132.5 |  | 132 | 1064 |
| Programme 4: Housing and Informal settlement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To ensure livable safe and standardized built environment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Quality County housing to work and live in |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 4.1 Affordable Housing | Affordable housing for poor and vulnerable/Countywide |  | No. of house units completed | SDG 6,10,11,13,17 | 100 | 800 | 100 | 800 | 100 | 800 | - | 0 | - | 0 | 2400 |
|  | Affordable housing For County staff |  | No. of House Units completed. | SDG 6,10,11,13,17 | 210 | 1140 | 210 | 1140 | 210 | 1140 | 210 | 1140 | 160 | 660 | 5220 |
|  | Renovation of County staff houses |  | No. of units renovated | SDG 6,10,11,13,17 | 100 | 150 | 100 | 150 | 100 | 150 | 100 | 150 | 100 | 150 | 750 |
|  | Improved informal settlements urban infrastructure development |  | % Infrastructure development | SDG 6,10,11,13,17 | 10% | 175 | 20% | 175 | 30% | 175 | 30% | 175 | 10% | 175 | 875 |
| SP 4.2 Housing policy development and implementation | Secure, inclusive and decent private and public houses. |  | % level of housing policy developed. | SDG 6,10,11,13,17 | 40% | 10 | 70% | 3 | 100% | 3 | - | 0 | - | 0 | 16 |
| SP 4.3 Governor’s Residence | Installed lighting backup |  | No of generators installed | SDG 6,10,11,13,17 | 1 | 5.0 | - | - | - | - | - | - | - | - | 5.0 |
| Subtotal |  |  |  |  |  | 2,280 |  | 2,268 |  | 2,268 |  | 1,465 |  | 985 | 9,266 |
| Programme 5: Human Resource Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To enhance professionalism and skills in the workforce. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Professional and skilled workforce |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 5.1 Capacity building | Professional and skilled workforce |  | No. of staff trained | SDG 6,10,11,13,17 | 20 | 5 | 40 | 5 | 60 | 5 | 80 | 5 | 100 | 5 | 25 |
| Subtotal |  |  |  |  |  | 5 |  | 5 |  | 5 |  | 5 |  | 5 | 25 |
| Programme 6: Digital Land Governance Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Improved food and nutrition security, livelihoods and sustainable development in Kenya through equitable and secure access and management of land as per Vision 2030 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved security of tenure and equitable access to land and natural resources for enhancement of livelihoods and sustainable socioeconomic development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 6.1 Digital Land Governance | Enhanced efficient and effective land governance through the digitization and digitalization of land records and processes |  | % of data Digitized | SDG 6,10,11,13,17 | 20% | 20 | 40% | 10 | 60% | 10 | 80% | 10 | 100% | 10 | 60 |
|  | Improved conflicts and disputes resolution mechanisms on land and natural resources |  | % Completion of development Alternative justice system framework guidelines | SDG 6,10,11,13,17 | 20% |  | 40% |  | 60% |  | 80% |  | 100% |  |  |
|  | Improved and inclusive policy, legal and institutional frameworks |  | Number of policies developed | SDG 6,10,11,13,17 | 1 |  | 2 |  | 3 |  | 4 |  | 5 |  |  |
| Sub total |  |  |  |  |  | 20 |  | 10 |  | 10 |  | 10 |  | 10 | 60 |
| Total |  |  |  |  |  | 5,002.50 |  | 3,993.50 |  | 3,679.50 |  | 2,818.50 |  | 2,317.00 | 17,801.00 |
| Environment, Water and Natural Resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme 1: Domestic Water Supply and irrigation. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To increase access to adequate, clean, and reliable safe water. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Increased number of households with access to adequate, clean and reliable safe water. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Programme | Key Output |  | Key Performance Indicators | Linkage to SDG Targets | Planned Targets and Indicative Budget (KES. M) |  |  |  |  |  |  |  |  |  | Total Budget (KES. M) |
|  |  |  |  |  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  | 2026/2027 |  | 2027/2028 |  |  |
|  |  |  |  |  | Target | Cost | Target | Cost | Target | Cost | Target | Cost | Target | Cost |  |
| SP 1.1 Rural Water Supply. | Increased number of households with access to adequate, clean and reliable safe water. |  | No. of households with adequate, clean, reliable safe water. | SDG: 1,2,3,4,5,10,12,13$17 | 7500 | 424.6 | 7500 | 424.6 | 7500 | 424.6 | 7500 | 424.6 | 6050 | 301.4 | 1,999.8 |
|  | Increased number of coordinated and sustainable water projects. |  | No. of coordinated and sustainable water projects. | SDG: 1,2,3,4,5,10,12,13$17 | 10 | 80 | 30 | 240 | 30 | 240 | 20 | 160 | 10 | 80 | 800 |
| SP 1.2 Rainwater harvesting and storage | Increased number of households with access to clean and safe water. |  | No. of households and institutions with water harvesting facilities | SDG: 1,2,3,4,5,10,12,13$17 | 4500 | 100 | 4500 | 100 | 4500 | 100 | 4500 | 100 | 4500 | 100 | 500 |
| SP 1.3 Irrigation water Supply | Increased acreage under irrigation. |  | No. of hectares under irrigation. | SDG: 1,2,3,4,5,10,12,13$17 | 120 | 200 | 120 | 200 | 120 | 200 | 120 | 200 | 120 | 200 | 1000 |
| SP 1.4 Water Quality monitoring and control. | Reduced cases of water related ailments. |  | No. of water laboratories established | SDG: 1,2,3,4,5,10,12,13$17 | 1 | 17 | - | 0 | - | 0 | - | 0 | - | 0 | 17 |
| SP 1.5 Development of a strategic Plan | Improvement in efficiency in implementation of the projects |  | No. of Strategic Plans in place | SDG: 1,2,3,4,5,10,12,13$17 | 1 | 8 | - | 0 | - | 0 | - | 0 | - | 0 | 8 |
| SP 1.6 Develop a water master plan | Improvement in efficiency in implementation of the projects |  | No. of water Master Plans in place | SDG: 1,2,3,4,5,10,12,13$17 | 1 | 12 | - | 0 | - | 0 | - | 0 | - | 0 | 12 |
| SP 1.7 Review of 2014 County water Act | Updated act aligning county water act to national water act |  | Reviewed County Water Act 2014 | SDG: 1,2,3,4,5,10,12,13$17 | 1 | 12 | - | 0 | - | 0 | - | 0 | - | 0 | 12 |
| SP 1.8 Acquiring departmental vehicles | Increased mobility and efficiency in implementation of the projects |  | No. of Available vehicles to transport engineers and other technical officers to different sites | SDG: 1,2,3,4,5,10,12,13$17 | 2 | 15 | 2 | 15 | 1 | 7.5 | 1 | 7.5 | 1 | 7.5 | 52.5 |
| SP 1.9 Acquiring Human resource capital | Availability of technical officers in the sector |  | No. of technical officers hired | SDG: 1,2,3,4,5,10,12,13$17 | 29 | 16.2 | - | 0 | - | 0 | - | - | - | - | 16.2 |
| Sub-Total |  |  |  |  |  | 884.8 |  | 979.6 |  | 972.1 |  | 892.1 |  | 688.9 | 4,417.5 |
| Programme 2: Water resource Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To increase water storage, harvesting and use efficiency |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Increased water storage in cubic meters |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 2.1 Construction of Dams | Increased water storage in cubic meters impounded |  | No. cubic meter of water in storage | SDG: 1,2,3,4,5,10,12,13$17 | 1,000,000 | 400 | 1,000,000 | 400 | 1,000,000 | 400 | 1,000,000 | 400 | 1,000,000 | 400 | 2,000 |
| SP 2.2 Construction of water Pans | Increased water harvesting and storage in cubic meters |  | No. of cubic meters collected and stored | SDG: 1,2,3,4,5,10,12,13$17 | 500,000 | 200 | 500,000 | 200 | 500,000 | 200 | 500,000 | 200 | 500,000 | 200 | 1000 |
| SP 2.3 Sinking of boreholes | Increased water access for domestic use |  | No of boreholes sunk | SDG: 1,2,3,4,5,10,12,13$17 | 50 | 200 | 50 | 200 | 50 | 200 | 50 | 200 | 50 | 200 | 1000 |
| Sub-total |  |  |  |  |  | 800 |  | 800 |  | 800 |  | 800 |  | 800 | 4,000 |
| Programme 3: Environmental conservation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To increase county tree cover and rehabilitated sites : To mitigate, adopt and build resilience against climate change impacts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: increased county tree cover and rehabilitated sites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Rehabilitation and protection of degraded sites or key ecosystem program | Hills rehabilitated |  | No. of tree seedling planted and nurtured | SDG 6 and 13 | 120,000 | 5 | 130,000 | 6 | 140,000 | 6.5 | 145,000 | 7 | 150,000 | 8 | 32.5 |
|  | Riparian area conserved and protected through WRUAs |  | No. of riparian areas concerned and protected | SDG 6 and 13 | 3 | 4 | 3 | 4 | 3 | 4 | 3 | 4 | 3 | 4 | 20 |
|  | community sensitization forums |  | No. of community sensitization forums held | SDG 6 and 13 | 11 | 2 | 11 | 2.2 | 11 | 2.2 | 11 | 2.2 | 11 | 2.5 | 11.1 |
|  | development of resource management plans |  | No. of management plan developed | SDG 6 and 13 | 1 | 5 | 1 | 5 | 1 | 5.5 | - | - | - | - | 15.5 |
|  | Mapping and pegging of the natural resources |  | No. of natural resources mapped and pegged | SDG 6 and 13 | 2 | 10 | - | 0 | 2 | 12 | - | - | - | - | 22 |
|  | Capacity building of the staff Capacity building of the staff Employment of forest guards/scouts |  | No. staff trainings held | SDG 6 and 13 | 2 | 2 | - | 0 | 2 | 2 | - | - | - | - | 4 |
|  | Conservation related laws and regulation enforced |  | No. of staff trained | SDG 6 and 13 | 11 | 2 | 7 | 2 | 7 | 2.5 | 2 | 0.6 | - | - | 7.1 |
|  | Conservation related laws and regulation enforced Conservation related laws and regulation enforced |  | No. of forest guard/scouts employed | SDG 6 and 13 | 4 | 1 | - | 0 | 4 | 1 | - | - | - | - | 2 |
|  | Conservation related laws and regulation enforced |  | No. of handled, prosecuted and fined | SDG 6 and 13 | 11 | 2 | 11 | 2 | 11 | 2.5 | 11 | 3 | 11 | 3.5 | 13 |
|  |  |  | No. of institutions provided with tree seedling | SDG 6 and 13 | 22 | 5 | 33 | 2 | 33 | 6 | 35 | 6 | 38 | 7 | 26 |
|  | Promotion of sustainable use of energy saving and green energy |  | No. of tree seedlings provided | SDG 6 and 13 | 20,000 | 0 | 22,000 | 0 | 24,000 | 0 | 25,000 | 0 | 25,000 | 0 | 0 |
|  | Promotion of sustainable use of energy saving and green energy |  | No of schools with conservation club | SDG 6 and 13 | 11 | 2 | 11 | 2 | 13 | 2.2 | 14 | 2.5 | 15 | 3 | 11.7 |
|  | Promotion of sustainable use of energy saving and green energy |  | No. of schools advocating green energy and energy saving | SDG 6 and 13 | 3 | 5 | 5 | 5.5 | 5 | 6 | 6 | 6 | 6 | 7 | 29.5 |
|  | Environmental education in schools |  | No. of school environmental education foras held | SDG 6 and 13 | 11 | 2 | 11 | 2 | 11 | 2 | 11 | 3 | 11 | 3 | 12 |
|  | Celebrated county environmental greening day |  | No of County environmental greening day held | SDG 6 and 13 | - | 0 | 1 | 4 | 1 | 4 | 1 | 4.5 | 1 | 5 | 17.5 |
|  | Community tree nursery enhanced and established |  | No. of community tree nursery enhanced and established | SDG 6 and 13 | 11 | 20 | 11 | 20 | 12 | 20.5 | 12 | 20.5 | 13 | 30 | 111 |
|  | Farm forestry field/Extension school |  | No. of farm forestry field/extension field schools held | SDG 6 and 13 | 1 | 11 | 1 | 11 | 1 | 11 | 1 | 11 | 1 | 11 | 55 |
|  | Community woodlot established |  | No. of community woodlot established | SDG 6 and 13 | 11 | 0.4 | 11 | 0.4 | 11 | 0.5 | 11 | 0.5 | 11 | 0.6 | 2.4 |
|  | Community conservation groups supported |  | No. of community conservation groups supported | SDG 6 and 13 | 6 | 10 | 6 | 10 | 7 | 10 | 7 | 11 | 10 | 15 | 56 |
| Subtotal |  |  |  |  |  | 88.4 |  | 78.1 |  | 100.4 |  | 81.8 |  | 99.6 | 448.3 |
| Programme 4: Environmental management and Protection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To sustainably manage environment and natural resources : To minimize environmental pollution : To combat climate emergencies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Sustainably managed environment and Natural resources : Minimized and regulated environmental pollution : Green growth and circular economy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 4.1 Solid Waste Management | 3 dumpsites Maintained |  | No of dumpsite maintained | SDG 6, 9, 11, 12 and 13 | 3 | 12 | 3 | 10 | 3 | 10 | 3 | 9 | 3 | 9 | 50 |
|  | PPEs and tools provided to cleaning staffs |  | No of staff provided with PPEs and tools | SDG 6, 9, 11, 12 and 13 | 500 | 5 | 500 | 5.2 | 500 | 5.4 | 500 | 5.5 | 500 | 5.5 | 26.6 |
|  | Skip loaders, garbage lorries and skip bin procured |  | No of Skip loaders Garbage lorries and skip bins procured | SDG 6, 9, 11, 12 and 13 | 3 | 39 | 2 | 26 | 2 | 26 | 2 | 26 | 2 | 26 | 143 |
|  | Litter bin procured |  | No of litter bin procured | SDG 6, 9, 11, 12 and 13 | 100 | 0.2 | 100 | 0.2 | 100 | 0.2 | 50 | 0.1 | 50 | 0.1 | 0.8 |
|  | Dumpsite land acquired |  | Acreage of dumpsite land acquired | SDG 6, 9, 11, 12 and 13 | 10 | 100 | - | 0 | - | 0 | - | 0 | - | 0 | 100 |
|  | Backhoe procured |  | No. of backhoe procured | SDG 6, 9, 11, 12 and 13 | 1 | 30 | - | 0 | - | 0 | - | 0 | - | 0 | 30 |
|  | Cleaning/loaders engaged |  | No. of cleaning/loader engaged | SDG 6, 9, 11, 12 and 13 | 50 | 9 | 30 | 5.4 | 20 | 3.6 | 25 | 4.5 | 20 | 3.6 | 26.1 |
|  | Incinerators procured and installed |  | No. of incinerators procured and installed | SDG 6, 9, 11, 12 and 13 | 1 | 25 | - | 0 | 1 | 25 | 1 | 25 | - | 0 | 75 |
|  | Staff and community sensitized |  | No. sensitization meetings held | SDG 6, 9, 11, 12 and 13 | 22 | 7 | 22 | 7.2 | 22 | 7.5 | 22 | 7.8 | 22 | 8 | 37.5 |
|  | Waste related regulation and rules enforced |  | No. of cases handled, prosecuted and fined | SDG 6, 9, 11, 12 and 13 | 5 | 0.2 | 4 | 0.2 | 4 | 0.25 | 3 | 0.25 | 5 | 0.3 | 1.2 |
|  | Waste recovering and recycling facility installed |  | No. of waste recovering and recycling facility installed | SDG 6, 9, 11, 12 and 13 | 1 | 200 | - | 0 | - | 0 | - | 0 | - | 0 | 200 |
|  | Waste management special groups established |  | No. of waste management special group established/formed | SDG 6, 9, 11, 12 and 13 | 1 PPP | 5 | - | 0 | 1 | 5 | - | 0 | - | 0 | 10 |
|  | Environmental clean-up |  | No. of clean up held | SDG 6, 9, 11, 12 and 13 | 5 | 10 | 6 | 10.5 | 6 | 11 | 7 | 12 | 7 | 12 | 55.5 |
|  | Pollution hotspot areas mapped |  | No. of pollution hotspot areas mapped | SDG 6,11 and13 | 55 areas | 3 | 50 | 3 | 50 | 3 | 45 | 3 | 40 | 3 | 15 |
|  | Pollution control equipment procured |  | No. of pollution equipment procured | SDG 6,11 and13 | 11 | 5.5 | 1 | 3 | - | 0 | - | 0 | - | 0 | 8.5 |
|  | Pollution related cases handled and licensed |  | No. of cases handled and licensed | SDG 6,11 and13 | 30 cases | 0.3 | 30 | 0.3 | 30 | 0.3 | 30 | 0.3 | 30 | 0.3 | 1.5 |
|  | community sensitization meetings |  | No. of community sensitization | SDG 6,11 and13 | 11 meetings | 5 | 11 | 5 | 11 | 6 | 11 | 6 | 11 | 6 | 28 |
|  | Staff capacity building on pollution control measures |  | No. of meetings held to capacity build staff on pollution issues | SDG 6,11 and13 | 4 trainings | 2 | 4 | 2 | 4 | 2.5 | 4 | 2.5 | 4 | 3 | 12 |
| Sub-total |  |  |  |  |  | 458.2 |  | 78 |  | 105.75 |  | 101.95 |  | 76.8 | 820.7 |
| Programme 5: Research and development in Environmental Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective (s): To generate new knowledge, technologies and innovations that enhance informed decision making in Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome (s): Availability of knowledge based environmental management system : Enhancement of environmental performance : Fulfilment of compliance obligations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 5.1 Natural Resource Research Centre | Improved data base on natural resource |  | No. of resource baseline survey report | SDG 9 | 1 | 50 | 1 | 50 | 1 | 50 | 1 | 50 | 1 | 50 | 250 |
| SP 5.2 Information n and Data Management System | Availability of knowledge based environmental management system |  | No. of Established EMS system | SDG 9 | 1 | 4 | - | 0 | - | 0 | - | 0 | - | 0 | 4 |
|  |  |  | No. of procured GPS instrument | SDG 9 | 11 | 1.2 | - | 0 |  | 0 | - | 0 | - | 0 | 1.2 |
| SP 5.3 Policy formulation | Policy formulated |  | No. of policy formulated and reports compiled | SDG 9 | 1 | 3.5 | 1 | 3.5 | 1 | 3.5 | - | 0 | - | 0 | 10.5 |
|  |  |  | No. of existing policies and laws reviewed | SDG 9 | 1 | 3.5 | - | 0 | 1 | 3.5 | - | 0 | - | 0 | 7 |
| SP 5.4 Environmental compliance | Programmes, Projects and plans subjected to EIA, EA, and SEA |  | No. of Programmes, project and plans subjected to EIAs, EAs and SEA | SDG 9 | 20 | 5 | 20 | 5.5 | 25 | 6 | 30 | 6.5 | 20 | 7 | 30 |
| SP 5.5 County Environmental greening day | Gazzeted county environmental greening day |  | No. of county Environmental greening days gazzeted | SDG 9 | - | 0 | 1 | 2 | - | 0 | - | 0 | - | 0 | 2 |
| SP 5.6 Acquiring Departmental Vehicles | 5 vehicles procured |  | No. of vehicles procured | SDG 9 | 1 | 7.5 | 2 | 15 | 1 | 7.5 | 1 | 7.5 | 1 | 7.5 | 45 |
| Sub-total |  |  |  |  |  | 74.7 |  | 76 |  | 70.5 |  | 64 |  | 64.5 | 349.7 |
| Programme 6: Provision of potable water and sanitation services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve livelihood through affordable portable water and sanitation services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved living conditions for the residents of Meru County |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SP 6.1 Potable water | Installation of Water meters |  | No. of water connection sites and meters identified for connection | SDG: 1, 2, 3,4,5,6,10,12, 13 | 3000 | 12 | 3,000 | 12 | 3000 | 12 | 3,000 | 12 | 3,000 | 12 | 60 |
|  | Raw water main Meru municipality |  | 6 KM DN 315mm 10 no Air valves + chambers 9 no washouts +chambers and 10 storage tanks 1000M3 | SDG: 1, 2, 3,4,5,6,10,12, 13 | 40% | 76 | 40% | 76 | 20% | 38 |  | 0 |  | 0 | 190 |
|  | Raw water main in Timau |  | 5 Km long DN 200 MM Pipeline, 1 no intake, 3,000M3/Day CFU, and a 225M cubed Storage tank. | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 24 | 20% | 24 | 20% | 24 | 20% | 24 | 20% | 24 | 120 |
|  | Raw water main and intake in Mitunguu |  | 1No intake 5 Km DN 200 MM 10 no Air valves + chambers 10 no washouts +chambers | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 9 | 20% | 9 | 20% | 9 | 20% | 9 | 20% | 9 | 45 |
|  | Raw water main Kanyakine |  | 15Km DN 200 MM 15 no Air valves + chambers 15 no washouts +chambers | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 17 | 20% | 17 | 20% | 17 | 20% | 17 | 20% | 17 | 85 |
|  | Water Treatment plant Kanyakine |  | Construction of 1no 3000m3/ day treatment plant ,1 no 250m3 clear water tank | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 30 | 20% | 30 | 20% | 30 | 20% | 30 | 20% | 30 | 150 |
|  | Raw water main Nkubu |  | Construction of 1no intake 20 KM DN 250MM 5 no Air valves + chambers 5 no washouts +chambers | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 21 | 20% | 21 | 20% | 21 | 20% | 21 | 20% | 21 | 105 |
|  | Water Treatment plant Nkubu |  | No. of 3000M3/day high elevation vantage water treatment plant constructed | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 30 | 20% | 30 | 20% | 30 | 20% | 30 | 20% | 30 | 150 |
|  | Reticulation system in Nkubu |  | Design and lay a well-planned 20 km DN 110 to 32 MM water reticulation system for Nkubu | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 8 | 20% | 8 | 20% | 8 | 20% | 8 | 20% | 8 | 40 |
|  | New water supply in Mikinduri |  | Construction of 1 no intake, Installation of 20 KM DN 250mm raw water main, construction of 1 no treatment plant, 20 km DN 110 to 32 mm water reticulation system and metering of 5000 no connections | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 58 | 20% | 58 | 20% | 58 | 20% | 58 | 20% | 58 | 290 |
|  | Tigania water supply |  | Installation of 10km DM 200mm raw water main, 20 km DN 110 to 40 mm water reticulation system and meter 3500 connections | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 32.4 | 20% | 32.4 | 20% | 32.4 | 20% | 32.4 | 20% | 32.4 | 162 |
|  | Drilling of a solarized equipped borehole |  | No. of solarized and equipped borehole drilled | SDG: 1, 2, 3,4,5,6,10,12, 13 | 3 | 22.5 | 3 | 22.5 | 3 | 22.5 | 3 | 22.5 | 3 | 22.5 | 112.5 |
|  | Installation of fire hydrants |  | No. Fire hydrants installation with high level tank10m cubed steel tanks | SDG: 1, 2, 3,4,5,6,10,12, 13 | 3 | 0.45 | 3 | 0.45 | - | 0 | - | 0 | - | 0 | 0.9 |
|  | Meru County Urban Water System |  | 1 no intake, 7km DN 450 MM raw water mainline, 25,000m3/day treatment plant ,10 No 1000m3 storage tank and 3000km of transmission and distribution pipelines from 450mm to 110mm | SDG: 1, 2, 3,4,5,6,10,12, 13 | 40% | 520 | 40% | 520 | 20% | 260 | - | 0 | - | 0 | 1300 |
|  | Storage tanks Distribution pipeline within Meru Municipality |  | 10 no storage tanks 1000 M3 58 km DN 150mm to 50mm distribution network | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 32.6 | 20% | 32.6 | 20% | 32.6 | 20% | 32.6 | 20% | 32.6 | 163 |
|  | Solarized high lift pumping for Milimani treatment plant |  | Installation of a surface pump rated at 60M3/H at 60 M head. Installation of solar panels to run the pump. | SDG: 1, 2, 3,4,5,6,10,12, 13 |  | 0 | 100 | 15 | - | 0 | - | 0 | - | 0 | 15 |
| SP 6.2 Sanitation | New Sewer connection Meru / Maua municipality |  | Design of sewer laterals Installation of 57km 200mm sewer laterals Installation of man holes Installation of individual connections | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 400 | 20% | 400 | 20% | 400 | 20% | 400 | 20% | 400 | 2000 |
|  | Decentralized treatment facility in Timau and Meru municipality |  | Construction of 2 no Decentralized treatment facility and 400 no toilets | SDG: 1, 2, 3,4,5,6,10,12, 13 | 50% | 17 | 50% | 17 | - | 0 | - | 0 | - | 0 | 34 |
|  | Conventional Sewerage facility in Nkubu |  | 1 no waste Conventional Sewerage facility in Nkubu | SDG: 1, 2, 3,4,5,6,10,12, 13 | 20% | 100 | 20% | 100 | 20% | 100 | 20% | 100 | 20% | 100 | 500 |
| Sub-total |  |  |  |  |  | 1,409.95 |  | 1,424.95 |  | 1,094.5 |  | 796.5 |  | 796.5 | 5,522.4 |
| Total |  |  |  |  |  | 3,716.05 |  | 3,436.65 |  | 3,143.25 |  | 2,736.35 |  | 2,526.30 | 15,558.60 |

## 4.2.2 Flagship Projects

The county plans to implement high result and impact yielding programmes and projects. The impact is in terms of employment creation, increasing county competitiveness, revenue generation. The aim is to further accelerate growth in the key areas of the county. Their implementation will be by both levels of Government and Development Partners in the county. The information is presented in Table 18.

### Table 18: Flagship Projects

| Project Name | Location | Objective | Description of Key Activities | Key Output(s) | Time Frame | Estimated cost (KES.) | Source of Funds | Lead Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Finance, Economic Planning & ICT |  |  |  |  |  |  |  |  |
| Development of County Statistical Abstract | County Headquarter | Updated data for informed planning. To enhance policy formulation. To enhance informed decision making. To promote effective service delivery. | Acquisition of data collection software and hardware. Training of survey personnel. Data collection, collation, analysis. Report writing. | Updated statistical data | 2023-2027 | 600M | CGM Development Partners | Finance & Planning KNBS |
| Education, Science, Culture & Arts |  |  |  |  |  |  |  |  |
| School Meals and Nutrition | Countywide | Quality education Enhanced health for learners | Data collection on pupil numbers Programme Design Procurement process. Distribution Monitoring and evaluation | -Increase in enrollment Retention transition and completion -Increased literacy levels | 2023-2027 | 945M | CGM and Development Partners | Education |
| Construction of ECDE classrooms and sanitation blocks | Countywide | To enhance access to basic education To improve hygiene | Develop architectural design Develop bills of quantities. Advertise and award tenders. Construction works. Monitoring & Evaluation | -1165 ECDE classrooms -776 public ECDE Sanitation blocks | 2023 - 2027 | 1.6300B | CGM and Development Partners | Department of Education, Science, Culture & Arts |
| Establishment of model Village Polytechnics | Sub County | Improve quality education and training | Procurement procedures. Construction and equipping. Recruitment of personnel. Monitoring and evaluation | -Increased employment -Increased access, enrolment and completion rates | 2023-2027 | 500M | CGM and Development Partners | Education and Technology |
| Youth Affairs, Sports, Gender and Social Development |  |  |  |  |  |  |  |  |
| Humanitarian Assistance Program | Across the county | To the empower marginalized group and families To conserve the environment | Afforestation Food distribution to the marginalized Urban and informal settlement cleanups | Improved livelihood | 2023-2027 | 500 M | CGM | Youth Affairs, Sports, Gender and Social Development |
| Rehabilitation Center | Countywide | -Reduce number of persons dependent on alcohol & drug abuse -To rescue GBV/FGM AND OVCs | Site identification. Architectural designs and plans. Procurement procedure. Monitoring and evaluation. Equipping the center. Recruitment of personnel Formulation of policies | -Reduce number of persons’ dependent on alcohol & abusive drugs -productive and responsible community -increased revenue -Reduced GBV/FGM cases | 2023-2027 | 500M | CGM, Alcohol Board, NACADA and other Development Partners | Alcoholic drinks control board. |
| Roads, Transport, Energy & Public Works |  |  |  |  |  |  |  |  |
| Cabro paving and low volume seal roads | County | Provide climate proof roads | Cabro laying Tarmacking Drainage system Routine maintenance activities | 10 km per year LVS roads 10km per year of cabro-laying | 2023-2028 | 3B | - CGM - KRB - KDSP - World Bank - KISIP - EU | Directorate of Gender and Social Development |
| Legal Affairs, Public Service Management and Administration |  |  |  |  |  |  |  |  |
| Strengthened Devolved Governance | Countywide | To strengthened public service delivery and bringing government services close to the people | Build and equip 45 ward offices, 15 Subcounty offices Purchase of 150 sub county vehicles and 460 motor cycles for Ward Administrators | Established and equipped offices, purchased transport vehicles and motor cycles | 2023-2027 | 1.8B | CGM | LAPSA |
| Trade, Investment & Industrialization Programmes |  |  |  |  |  |  |  |  |
| Establishment of MSMEs revolving fund | Countywide | To empower MSMEs | -Mapping of MSMEs - Capacity building on financial literacy - Establishing legal frameworks and lending systems -Operationalization | -Social economic development of beneficiaries - Happy County | 2023-2027 | 600M | County Government and Development Partners | -County Government of Meru Department of Trade, Tourism, Investments and Development partners -MCMC |
| Special Economic Zones (SEZs) | Countywide | To create employment by generation of economic activities | -feasibility study -Identification of site -Engagement with development partners -procurement process -Awarding of works -Launch | -Jobs creation -Quality and market competitive products -Reduced resource wastage | 2023-2027 | 800.5B | County Government and Development Partners | County Government of Meru & Department of Trade, Tourism, Investments and Cooperatives Development, MCIDC |
| Renewable energy (solar, wind and waste to energy | Imenti North and arid areas | To tap into green energy potential in Meru County. | Conduct research & feasibility study Land allocation Community sensitization Coordination of intergovernmental and PPP relations |  | 2023-227 | 1.3B | MCIDC & PPP | MCIDC & PPP |
| Health Services |  |  |  |  |  |  |  |  |
| Health infrastructure | Health facilities countywide | -To improve inpatient services | -Wards in 4 major level IV hospitals | -Functional male and female wards in all level IVs | 2023-2027 | 300M | CGM | Department of Medical services |
|  |  | -To provide comprehensive hospital services | -Comprehensive NCDs care centres in Level IV hospitals | -Availability of comprehensive NCDs care services in 4 major level IV facilities | 2023-2027 | 200M | CGM | Department of Medical services |
|  |  | -To improved diagnostic services | -Supply diagnostic machines and reagents and provide adequate 6 X-Ray and 2 CT scan equipment and supplies. | -Availability of X-rays services in level IVs and availability of lab services in level IIIs and IVs | 2023-2027 | 250M | CGM | Department of Medical services |
|  |  | -To improve access to morgue services | -Build, complete, equip and operationalize stalled morgues in level IVs | -Functional morgues in level IVs | 2023-2027 | 200M | CGM | Department of Medical services |
|  |  | Expansion of mortuary at MeTRH | One 200 carrying capacity |  |  |  |  |  |
|  |  | -To improve specialized services | - Complete, equip and operationalize stalled theatres | -Functional theatres in the 4 main level IVs | 2023-2027 | 200M | CGM | Department of Medical services |
|  |  | -To reduce risk of exposure to medical waste | -construct standard incinerators in the main level IVs | -Functional incinerators in the 4 main level IVs | 2023-2027 | 150M | CGM | Department of Medical services |
|  |  | -To improve amenities in Level IIs, IIIs and IVs | -Electricity connection, water supply, fencing, and toilets. -Renovation of existing facilities Automation of records | -Enhanced primary healthcare Improved records by computerization of all hospitals | 2023-2027 | 200M | CGM | Department of Medical services |
| Meru Cancer Center | MeTRH | To reduce cancer incidence, morbidity and mortality | - Construction, equipping, staffing and operationalization - Set up of 50 bed capacity | - Fully functioning Meru Cancer Center at Level 5 | 2023-2027 | 2.5B | PPP | Department of Medical services |
| Cancer Research Institute/ MeTRH (Cancer Center) | MeTRH | To enhance fundamental knowledge of the Cancer biology towards prevention, detection and treatment | · Construction, Equipping. Identification of biomarkers for Diagnosis Pre-symptomatic screening for patients Bio-Banking | Construct 1 functional Cancer Research Centre (CaRC) at Level 5 | 2023-2027 | 2.5B | CGM | Department of Medical services |
| Agriculture, Urban and Rural Development |  |  |  |  |  |  |  |  |
| Livestock production improvement (1 cow per needy household) | Countywide | To enhance food security and secure livelihood | Identification of beneficiaries Procure and distribute cows | Improved livelihoods in 5,000 households | 2023-2027 | 1B | CGM and Development Partners | ALF |
| Construction of food stores for value addition/agro processing/aggregation | County wide | Increased market access, creation of employment and reduced post-harvest loss | Site identification, design, Procurement, construction, monitoring and evaluation | 15 food stores Constructed | 2023-2027 | 900M | CGM Donors | ALF, Physical planning, and trade |
| Lands, Physical Planning, Urban Development and Housing |  |  |  |  |  |  |  |  |
| Affordable Housing for the poor and vulnerable | Countywide | To improve investments in the county and improve the living standards | - Mapping of the vulnerable - Design of houses - Construction - Monitoring and evaluation | Developed 2,500 simple houses & sanitation facilities for the marginalized | 2023-2027 | 2.4B | CGM Donors | Roads, housing, Physical planning and social development |
| County Spatial Plan | Countywide | Optimized utilization of land countywide | - Notification of intention to plan. - Development of the concept paper. - Preparation of a base map. - Reconnaissance study - County profiling. - Creating a draft copy. - Public participation - Stakeholder engagement. - Come up with a draft plan - Approval by the –County Assembly | A County Spatial Plan | 2023-2027 | 500M | CGM, FAO, USAID, any other Development Partners | CGM, NG Physical Planning Department |
| Environment, Water and Natural Resources |  |  |  |  |  |  |  |  |
| Construction of dams and water pans | Countywide | To increase water for irrigation, domestic use, small industries and ecosystem support. | - Feasibility studies, - Design report - EIA report. - Implementation - Land Acquisition | 90 water pans 46 Dams | 2023-2027 | 3B | CGM, Donors/ Partners | CGM -KFS -NEMA WRA |
| Climate change locally led mitigation adaption and resilient actions | County wide | To increase tree cover in the county | - Rehabilitation of degraded sites, - School greening program, Establish woodlots, - Provision of seedlings Provision of storage tanks - Provision of energy saving jikos - Promote commercial forestry, - Promote urban, forestry/greening - Recruitment of forest scouts | .2hills ,55schools, 55 woodlots 11 nurseries 55 energy saving jikos 10,000 trees planted 50 forest scouts recruited | 2023-2027 | 1.2B | . CGM . Donors, CBOs, FBOs, NGOs, Development Partners | -CGM -KFS -NEMA WRA -CBOs -WROAs -CFAs |
|  |  | To conserve and protect riparian areas | - Capacity building of conservation groups - Mapping and pegging of 5 wetlands, Rehabilitate 2 critical wetlands - Fencing - Tree planting | -110 community sensitization barazas on riparian conservation (2 per sub-county/year) 5 wetlands mapped/pegged 2 critical wetlands rehabilitated | 2023-2027 |  | . CGM . Donors . CBOs . FBOs . NGOs . Partners | -CGM -KFS -NEMA WRA -CBOs -WROAs -CFAs |
| Clean, Reliable and adequate water Supply | County wide | Sinking of boreholes and distribution of boreholes to increase access of adequate and reliable clean water | - Drilling, developing& equipping the boreholes - Rehabilitation of existing boreholes, Provision of water pipes, Excavation of trenches to lay water | Number of boreholes drilled and equipped No of boreholes rehabilitated No. of pipes distributed Number of Kilometers of the trenches excavated | 2023-2027 | 1B | . CGM, Donors, CBOs, FBOs, NGOs, Partners | CGM Water & Irrigation, MEWASSCO |
|  | Meru County Urban Water System | Address the existing deficit in water supply within Meru municipality and its environs Ensure potable water demand is met in Meru municipality and its environs | - Construction of an intake. - Construction of a water treatment system. - Construction of a water storage tanks, - Construction of water conveyance system. | Number of Constructed and fully functional waste stabilization ponds Length (KM) of Fully constructed and functional conveyance system | 2023-2027 | 1.3B | . CGM, Donors, CBOs, FBOs, NGOs, Partners | CGM Water & Irrigation, MEWASSCO |
| Grand Total |  |  |  |  |  | 31.391B |  |  |

## 4.3 County Integrated Development Plan Linkages with National Development Agenda, Regional and International Development Frameworks

The Meru County Development Plan 2023-2027 is linked to other development documents and aims at ensuring the goals set are met. The linkage is as below in table19.

### Table 19: Linkages with Kenya Vision 2030, other plans and international obligations

| National Development Agenda/Regional/International Obligations | Aspirations/Goals | County Government contributions/Interventions |
| --- | --- | --- |
| Office of the Governor |  |  |
| Kenya Vision 2030/ Medium Term Plan | An issue-based, people oriented, result centered and accountable county | - Increased accountability in public service delivery. - Carrying out public participation forums |
| SDGs | SDG 9 – Industry, Innovation and Infrastructure | - Implementation of M&E framework that enhances service delivery, communication and innovation |
|  | SDG 2: Zero hunger | - Ensuring that the county population is cushioned for hunger through provision of food to vulnerable citizens |
|  | SDG 3– Good Health and Well being | - Enhancing health delivery to the people through inspection of health facilities and having reports |
|  | SDG 3 – Decent Work and Economic Growth | - Ensuring a conducive environment for employees and capacity development |
|  | SDG 11: Sustainable Cities and Communities | - Increased response to emergencies related to natural disasters |
|  | SDG 16: Peace and Justice Strong Institutions | - Improved inter and intra county relations4 - Improved security and peace |
|  | SDG 17: partnerships to achieve growth | - Establishing partnerships to facilitate development of policies & plans; capacity building and revolving capital- get other areas of partnership |
| Agenda 2063 | Aspiration 4. A peaceful and secure Africa | - Promote policies that will increase peace among county residents; policies that will improve inter and intra relations |
|  | Aspiration 7. Africa as a strong, united, resilient and influential global partner and player | - Partnership development and external affairs directorate ensures that the county links with other counties and development partners |
| Finance, Economic Planning & ICT |  |  |
| Kenya Vision 2030/ Medium Term Plan | Economic Pillar- to maintain a sustained economic growth of 10% p.a. | - Revenue Allocation and generation; - Revenue Collection Automation system - Disbursement of loans for doing business |
| SDGs | GOAL 1: No Poverty | - Giving out of loans to members of groups for various personal development |
|  | GOAL 8: Decent Work and Economic Growth | - Allocation of funds across all development programmes and projects - Citizen engagement through public participation in the identification of development projects |
| Agenda 2063 | Aspiration 1. A prosperous Africa based on inclusive growth and sustainable development | - Promotion of groups through training and giving loans. |
| Meru Vision 2040 | Economic Pillar: for a Fast Growing and Inclusive Economy | - Enhancing access of financial services; - Enhancing saving initiatives; - Being responsive to emerging economic issues; - Promoting efficient financial service delivery; - Improving stakeholder involvement; - Building capacity for the stakeholders, - Automating County Revenue Systems; - Mobilizing support for resources in market accessibility |
| Education, Science, Culture & Arts |  |  |
| Kenya Vision 2030/ Medium Term Plan | To ensure inclusive and equitable quality education that promotes lifelong learning opportunities for all learners. | - Resource mobilization (both capital and human). - Strengthening partnership and linkages. |
| SDGs | SDG 1 – No Poverty | - Implementation of skills development in vocational training centres. |
|  | SDG 2 – Zero Hunger | - School feeding intervention targeting ECDE |
|  | SDG 3 – Good Health & Wellbeing (Please refer to: https://sdgs.un.org/goals | - Provision of adequate water and Sanitation facilities |
|  | SDG 4-Quality education | - Employment and training of ECDE Teachers. - Construction of adequate infrastructure E.g., classrooms. |
|  | SDG 6-Clean water and sanitation | - Provision of water tanks and construction of pit latrines. |
|  | SDG9-Industry, innovation and infrastructure | - ICT Courses in the vocational training center. - Skilled oriented courses at Village Polytechnic. |
| Agenda 2063 | Goal 2: Well educated citizens and skilled revolution underpinned by science and technology innovation. | - Establishment of vocational training Centre. - Provision of opportunities for early learning. |
|  | Goal 3. Healthy and well-nourished citizens | - Provision of feeding program to ECDE Learners. - Provision of vitamin A and deworming. |
| Paris Agreement on Climate Change, 2015 | Zero carbon solution | - Tree planting in ECDE Centers. |
| EAC Vision 2050; | Quality and access to education | - County Government is committed to providing access to quality education in all ECDE Centers through Improved. infrastructure and human resource. |
| ICPD25 Kenya Commitments; | Attainment of Basic Universal education. Entrepreneurship and skill training. | - Strengthening ECDE enrolment, access and completion rate from pp2 to Grade 1 - Establishment of Vocational training to offer entrepreneurship courses for skill development. |
| Sendai Framework for Disaster Risk Reduction 2015 – 2030 | Global target D: Substantially reduce disaster damage to critical infrastructure and disruption of basic services, among the health and educational facilities. | - Adhere to engineers’ recommendations on infrastructure construction to avoid disasters. |
| Youth Affairs, Sports, Gender and social development |  |  |
| Kenya vision 2030 | A just and cohesive society enjoying equitable social development in a clean and secure environment | - Youth Enterprise Development - Establishment of talents academies - Creation of Programmes that support PWDs engaged in business, agriculture and other economic activities - MYS |
| SDGs | SDG 1 – No Poverty | - Youth Enterprise Development |
|  | SDG 3 – Good Health & Wellbeing | - Construction mental health awareness centres - Sports Talent Development |
|  | SDG5-Gender equality | - reduction in SGBV cases |
|  | SDG 8-Decent work and economic growth | - Enrollment of youth in talent centres - Youth Education and skills development |
| Roads, Transport, Energy and Public Works |  |  |
| Kenya Vision 2030/ Medium Term Plan/ EAC 2050 | Deploy a world class infrastructure facilities and services | - Transport is an enabler of the Vision 2030 |
| SDGs | SDG 7- Affordable and Clean Energy | - Provision of clean energy. - Increase renewable energy use - improve energy use efficiency, enhance international cooperation regarding clean energy access |
|  | SDG 9- Industry, Innovation, and Infrastructure | - Provision of reliable infrastructure for all |
|  | SDG 11-Sustainable Cities and Communities | - Provision of safe and affordable housing for all - Provision of safe and affordable transport for all - Provision of green public space. |
| Agenda 2063 | Goal 10: World class infrastructure criss-crosses Africa. | - Road improvement - Build resilient infrastructure, |
| Paris Agreement on Climate change | Its goal is to limit global warming to well below 2, preferably to 1.5 degrees Celsius | - Provision of solar and wind energy as alternatives to traditional energy methods |
| Sendai Framework for Disaster Risk Reduction 2015-2030 | Aspiration 3: Investigating in disaster risk reduction for resilience | - Conduct feasibility studies before and during road construction |
| Legal Affairs, Public Service Management and Administration |  |  |
| Kenya Vision 2030/ Medium Term Plan | Social Pillar-A just and cohesive society enjoying equitable social development in a clean and secure environment Political pillar- An issue-based, people-centered, result-oriented, and accountable democratic political | - Enhancement of just and cohesive society through provision of legal services and equitable development in public service delivery. - Engaging people in public service transformations and result oriented HR policies |
| SDGs | Goal 8: Promote sustained, inclusive and sustainable economic growth, full and productive employment and decent work for all | - Implementation of Human resource policies and providing adequate and equipped office spaces for decent working environment. |
|  | Goal 11: Make cities and human settlements inclusive, safe, resilient and sustainable | - Developing, upgrading and beatifications of towns across the county |
|  | Goal 16: Promote peaceful and inclusive societies for sustainable development, provide access to justice for all and build effective, accountable and inclusive institutions at all levels | - Provision of legal services and advisory |
| Trade, Industrialization, Tourism and Cooperative |  |  |
| Kenya Vision 2030/ Medium Term Plan | To enhance conducive business environment | - Use cooperatives to spur growth such as promotion of Women, Youth and General Traders Saccos; and value addition of produce - End Wanton misuse of public funds - Encourage Public Participation in development initiatives - Encourage partnerships and networking to mobilise resources - To achieve an average economic growth rate of more than 10% per annum and sustaining the same until 2030 and beyond - Upgrading of Meru National Park - Miraa Farmers Livelihood Improvement Project - Establishment of modern trade kiosks |
| The UN 2030 Agenda and the Sustainable Development Goals; | Goal 8: Decent Work and Economic Growth | - Financing SMEs to steer growth hence creating employment - Investment in renewable energy, value addition, real estate, hospitality shall create productive employment, economic growth and transformation - Achieve full and productive employment - Substantially reduce the proportion of youth not in employment, education and training - Generate employment opportunities through Establishment of County Hotel in Meru National Park - Establishment of Nyambene Conservancy. - Create synergies with agriculture for promotion of Agro tourism and local tourism service provider sectors to increase revenue and development of basic infrastructure. - Support and train community-based tourism organizations to develop skills and strengthen the local economy. - Promotion of micro and small enterprises as an alternative form of employment and business creation. - Through capacity building prospective and practicing entrepreneurs are counseled and trained on sustainability of their enterprises. In some instances, the entrepreneurs are supported through provision of tools and equipment. - Capacity building of cooperatives trainings, Workshops, governance, financial literacy etc. |
|  | Goal 9: Industry, Innovation and Infrastructure | - The construction of market facilities - The County Government is in process of building market kiosks for the purpose of regulating - Support value addition initiatives among cooperatives |
|  | Goal 15: Life on Land | - Creation of awareness raising activities for conservation of flora and fauna and preservation of biodiversity - Capacity building for tourism service providers on ways to reduce waste and consumption. - Develop tourism products that promote sustainability. |
| Africa’s Agenda 2063; | Aspiration 1. A prosperous Africa based on inclusive growth and sustainable development | - Promotion of small business through training and giving loans. - Bringing in private investors into the county to create opportunities for business and employment. - Develop and diversify sustainable tourism products such as ecotourism, Agro tourism and sustainable community-based tourism organizations. - Establishment of Nyambene conservancy to conserve our northern grazing area and its ecosystem. - Promotion of entrepreneurship and value addition within the agricultural sector for crops, Fish and Livestock. |
| Health Services |  |  |
| Kenya Vision 2030/ Medium Term Plan | Health Care delivery – To provide equitable health care at the highest affordable standard | - Fully operationalized health facilities - Increasing patient to health personnel ratio - Increase skilled deliveries - Reduce number of HIV new infections - Reduce incidence of TB, Malaria and Hepatitis B - NCDs interventions including screening and cancer center development - Mental health services interventions - Increase access to family planning options and reproductive health services - Mapping of vulnerable households and increasing insurance coverage - Interventions around improving water, hygiene & sanitation and air pollution - Increasing the proportion of people using safely managed drinking water and sanitation services and handwashing facilities - Road improvement - Sustainable exploitation of resources in the oceans, rivers and lakes - Conservation of water bodies |
| SDGs | SDG 3 – Good Health & Wellbeing: Ensure healthy lives and promote well-being for all at all ages SDG 6 – Clean Water and Sanitation: Ensure availability and sustainable management of water and sanitation for all |  |
| Agenda 2063 | Goal 1: Prosperous Africa – Healthy and well-nourished citizens |  |
| ICPD25 Kenya Commitments | All goals i.e. - Achieve universal access to sexual and reproductive health and rights as a part of universal health coverage (UHC) - Address sexual and gender-based violence15 and harmful practices - Draw on demographic diversity to drive economic growth and achieve sustainable development - Uphold the right to sexual and reproductive health services in humanitarian and fragile contexts |  |
| EAC Vision 2050 | Increased access to Health services; safe water, improved sanitation and Health services, and reduced HIV prevalence and Communicable diseases |  |
| Meru Vision 2040 | Health Sector Flagship projects; - Community Health Campaign - Universal Health Coverage - Health lifestyles strategy - Upgrading all County and Sub-County Hospitals - Medi-tourism |  |
| Agriculture, Rural and Urban Development |  |  |
| Kenya Vision 2030/ Medium Term Plan | To be an innovative, commercially oriented, and modern agriculture and livestock sector | - Supporting Agro processing, value addition and aggregation - Seed and breed quality improvement - Provision of extension services - Promotion of diversified agriculture - Reduce over-reliance of rain fed agriculture - Establishment of livestock feed reserves (hay barn) - Crop and livestock disease management |
| SDGs | Goal 1- No poverty Goal 2 – No hunger Goal 8 – Decent work and economic growth Goal 9 –Industry innovation and infrastructure Goal 10 – Reduced inequality Goal 12 –Responsible consumption and production Goal 13 – Climate action Goal 14 – Live below water Goal 15 – Life on land | - Improve dairy production and income generation through 1 cow per needy family programme - Promotion of apiculture and aquaculture - Provision of fodder and construction of hay barns to secure livestock feed - Provision of quality inputs including seed, seedling, AI services and brood stock - Supporting Agro processing, value addition and aggregation - Provision of fodder and construction of hay barns to secure livestock feed - Promotion of soil and water conservation - Promoting water harvesting and irrigated agriculture - Capacity building on GAP, conservation in agriculture, fish production and use of farm waste as sources of clean energy |
| Agenda 2063 | A Prosperous Africa, based on Inclusive Growth and Sustainable Development (1) A High Standard of Living, Quality of Life and Well Being for All Citizens (3) Healthy and well-nourished citizens | - Improve dairy production and income generation through 1 cow per needy family programme - Supporting Agro processing, value addition and aggregation - Capacity building and promotion of agribusiness through farmer cooperatives - Provision of seeds for kitchen gardens |
| Paris Agreement on Climate Change | Long-term temperature goal (Art. 2) Mitigation (Art. 4) Loss and damage (Art. 8) | - Provision of tree crop seedlings - Provision of drought resistant seeds to promote sorghum and cotton farming - Provision of fodder and construction of hay barns to secure livestock feed - Promotion of soil and water conservation - Promoting water harvesting and irrigated agriculture - Capacity building on GAP, conservation in agriculture, fish production and use of farm waste as sources of clean energy |
| EAC Vision 2050 | Aspiration; Enhanced inclusiveness in development and socio-economic transformation. Achievement of high per capita income to give the population adequate purchasing powers and improved quality of life. Economic empowerment of the citizens to spur growth and fast track poverty. Reduction Job creation initiatives to provide for current and future needs of the bulging youth population | - Provision of quality inputs including seed, seedling, AI services and brood stock - Improve dairy production and income generation through 1 cow per needy family programme - Inputs supply support - Supporting Agro processing, value addition and aggregation - Promotion of aquaculture and apiculture - Provision of seed capital to dairy and fish farmers - Promotion of irrigated agriculture and SMART technologies in agriculture - Exploitation of dams for fishing - Capacity building of crops, livestock and fish farmers |
| Lands, Physical Planning, Urban Development and Housing |  |  |
| Kenya Vision 2030/ Medium Term Plan | Economic Pillar to maintain a Sustained economic growth of 10% p.a. | - Upgrading of underutilized Meru National Park. - Implementation of the Miraa Farmers Livelihood - Improvement Project - Harnessing anticipated potential occasioned by the LAPSSET corridor, Isiolo - Use cooperatives to spur growth such as promotion of Women, Youth and General Traders Saccos; and value addition of produce - End Wanton misuse of public funds - Encourage Public Participation in development initiatives - Encourage partnerships and networking to mobilise resources45 Resort City and Isiolo International Airport. - Modernization of all towns in Meru - Private investment attraction - Agro-food Processing Programme; Construction of - banana processing plant, Coffee milling & marketing investment and Potato processing factory - Revenue Allocation and generation; Revenue - Automation system - Introduction of bamboo farming |
| SDGs | SDG 11: Sustainable Cities and Communities SDG 3 – Good Health & Wellbeing | - Improve access to decent and affordable housing in the informal - settlements in Meru, Maua and Nkubu towns. - Construct inclusive bus parks and stages in all the towns - Develop plans for efficient and inclusive town transport systems - Hold town hall meetings to give the citizens opportunities to participate in development and management of the towns - Establish recreation parks and promote recreation/entertainment activities - Develop, equip and implement efficient liquid and solid waste management systems in all the towns - Develop spatial plans for all the town and urban settlement - Ensuring the entire county has spatial plan to guide and harmonize development activities and ensure environmental sustainability. Further the department will prepare Subcounties, wards and urban areas spatial plans. - In promoting access for all to adequate, safe and affordable housing and basic services and upgrade slums the department shall collaborate with the national government, the private and other development partners to promote the adoption of building technologies and practices through establishment training centres to capacity built the Meru residents as well as using these technologies to provide affordable public infrastructure. - The department shall support Meru residents including through financial and technical assistance, in building sustainable and resilient buildings utilizing local materials. - Through planning the department shall provide access to safe, affordable, accessible and sustainable transport systems for all, improving road safety, notably by expanding public transport, with special attention to the needs of those in vulnerable situations, women, and children, persons with disabilities and older persons. - Fully operationalized health facilities - Increasing patient to health personnel ratio |
| Agenda 2063 | Goal 2: World class Infrastructure criss-crosses Africa. | - Road improvement |
|  | Goal 6: Blue/Ocean economy for accelerated economic growth | - Sustainable exploitation of resources in the oceans, rivers and lakes - Conservation of water bodies |
| Environment, Water and Natural Resources |  |  |
| Kenya Vision 2030/ Medium Term Plan/ EAC 2050 | ASAL Development: Irrigation | - Water can boost the agricultural economic sector through irrigation |
| SDGs | SDG 6: Clean water and sanitation | - Provision of clean water, health standards are improved as hygiene is made better |
|  | SDG 15: Life on land | - Taking appropriate measures on climate change prevents aridity |
|  | SDG 13: Climate action | - By taking action on climate change we can curb it and its impacts |
|  | SDG 12: Responsible Consumption and production | - Sustainable consumption and production patterns |
|  | SDG 2: Zero hunger | - Through irrigation, there could be food provision in ASAL |
|  | SDG 1: No poverty | - Boost in agriculture creates more employment and opportunity hence improving living standards |
| Agenda 2063 | Aspiration 1: A Prosperous Africa, based on inclusive growth and sustainable development Goal | - Water, irrigation and natural resources promotes agricultural productivity and production |
| Paris Agreement on Climate change | Its goal is to limit global warming to well below 2, preferably to 1.5 degrees Celsius | - Taking action to achieve a climate-neutral world |
| Sendai Framework for Disaster Risk Reduction 2015-2030 | Aspiration 3: Investigating in disaster risk reduction for resilience | - Conduct feasibility studies on Climate change and implement them to prevent disasters like famine - By irrigation, the risk of food insecurity is reduced |

## 4.4 Cross-Sectoral Linkages

The County works well when is one unit. Cross-sectoral integration will be ensuring coherence in policy-making principles and objectives among different policy sectors in the county and aligning priorities and timeframes; collaboration among different departments, and across levels, in order to co-produce policies. The linkages will aim at Harnessing cross-sector synergies and mitigating adverse cross-sector impacts. The considerations will be made in respect to harnessing cross-sector synergies arising from possible programme impacts and the mitigation measures will be adopted to avoid or manage potential adverse cross-sector impacts as indicated in the Table 20.

### Table 20: Cross-sectoral impacts

| Programme Name | Linked Sector(s) | Cross-sector Impact |  | Measures to Harness or Mitigate the Impact |
| --- | --- | --- | --- | --- |
|  |  | Synergies | Adverse Impact |  |
| County Assembly |  |  |  |  |
| Legislation and representation | County Executive | Collaborations and cooperation between Assembly and Executive and other County Governments on various issues and overlapping functions | Lack of enactment of bills and approval of motions | Regular meetings, agreements and MOUs to guide working relationship between the two levels of governments |
| Legislative oversight | County Executive | Timely access to county information, data, documents and ownership of development projects | Conflict of interests and delay in approval and implementation of development projects | Regular meetings, agreements and MOUs to guide working relationship between the two levels of governments. |
| Administration management, planning and support of County Affairs | County Assembly Service Board | Communication and coordination of Assembly operations; conducive working environment | Ineffective communication and administration systems | Setting up clear and effective communication channels; appropriate physical infrastructure |
| Office of Governor |  |  |  |  |
| County Service Delivery | Flagship implementing Sectors | Closer collaboration with implementing line departments | Delayed timeliness in priority project delivery | Engage National Government, Development Partners and PPP in County development |
| Efficiency monitoring | All sectors | Increase in implementation of development projects | Low monitoring and verification of development projects | Operationalization of efficiency monitoring and reporting system |
| Disaster management | All sectors | Improved resilience and economic empowerment of county residents | Poor responses to natural based disasters and emergencies | In collaboration with sector actors establish disaster response mechanisms |
| Cohesion and Peace Building | All sectors | Enhanced cohesion and peaceful co-existence; free movement of people and goods | Sub-tribe wars/fighting over sharing of natural resources and citizen displacement | Utilize traditional systems for peace building (Such as Njuri Ncheke) and conflict resolution, increase security in high security risk areas; and set up disaster response funding |
| External partnerships | All sectors | Resources gap addressed and new ways of public service delivery | Stalling and delay in implementation of projects | Engage National Government, Development Partners and PPP in County development |
| Communication and Events | All sectors | Improved information sharing and flow | Lack of ownership of development projects | Engaging PPP; Capacity building; Automation of key government services and operations |
| Finance Economic planning and ICT |  |  |  |  |
| Public Finance Management | All Sectors | Budgeting, Accounting, Procurement, audit | Delayed disbursement of funds | Liaising with National Treasury on timely release of funds |
| County Economic Planning, Policy Formulation, Monitoring & Evaluation | All Sectors | Planning, | Inadequate funding of planned programmes/projects | Source for alternative source of funds (Development partners) |
| Revenue Management | Trade | Revenue collection in the markets | Poor market infrastructure | Construction and maintenance of markets and other amenities e.g., Toilets |
|  | Environment | Revenue Collection | Uncollected Garbage | Prompt garbage collection |
|  | Transport& Infrastructure | Revenue collection | Inadequate floodlights. Poor feeder roads to the markets | Installation of new floodlights and maintenance of the existing ones. Improving infrastructure of feeder roads |
|  | Physical Planning, Urban development & Public Works | Revenue collection | Unplanned Markets | Physical Planning of the markets |
| Microfinance Development | Trade and Cooperatives | Funding of market groups | Defaulting loan repayment | Enforcement and listing of defaulters |
| Information Communication and Technology | All sectors | Internet connectivity and ICT Infrastructure | Misuse of internet | Blocking of selected sites |
| Fleet Management | All Sectors | Provision of mobility | Misuse of county Vehicles | Installation of track system |
| Education, Science, Culture & Arts |  |  |  |  |
| Early Childhood Development Education | Health | Provision of Immunization and supplements for learners | Poor health leading school drop out | Capacity building for parents and education stakeholders Timely immunization and giving of food supplements |
|  | Agriculture | Empowering school to produce food for learners | Lack of balanced diet leading to malnutrition | Capacity building of school management and community on proper agriculture practices to alleviate malnutrition. |
| Early Childhood Development Education Vocational Education and Training | Environment | Empowerment of education stakeholder on environmental conservation | Environmental degradation | Environmental conservation |
|  | Infrastructure | Developing and approving building plans and designs | Condemned structures leading security risk | Ensuring building plans and designs are approved |
|  | Health | Give inspection reports for registration | Unfriendly trainees’ environment | Ensuring health reports are in place before establishment of Village Polytechnics |
|  | Agriculture | Empowering centres to produce food for trainees | Lack of enough quality food for trainees | Capacity building of center management and trainees on proper agriculture practices to alleviate inadequate quality |
|  | Environment | Empowerment of education stakeholder on environmental conservation | Environmental degradation | Environmental conservation |
| Regulation of alcoholic drinks | Trade & Legal | A healthy and productive county population | Loss of business after closure of some alcoholic drinks’ outlets and illegal brewing. | Provision of alternative income generating projects to those involved in illegal alcoholic trade. |
| Rehabilitation | Health | Counseling, Treatment and rehabilitation of persons dependent on alcoholic drinks | Lack of county rehabilitation center | Collaboration between alcohol board and health sector to sponsor and rehabilitate persons dependent on alcohol |
| Culture & Arts Development | Tourism | Ameru culture promoted, talents identified and developed | Lack of talents development and ‘lost culture’ | In partnership with sector actors promote and conserve culture and promote talents in arts |
| Youth Affairs, Sports, Gender and Social Development |  |  |  |  |
| Youth Development | Education, Agriculture, Roads, Land, Finance and Trade | Training on ICT, agribusiness activities, access to finance for businesses, Availability of lands for youths in agriculture Increased engagement of youths in construction industry Increased job opportunities for youths in building of roads infrastructure | Poor living standards among the youth; dependency and high rate of unemployment | Adequate funding and curriculum reforms to suit market driven skills; funding to youth enterprises; relevant training on political, social-economic opportunities; training on value addition; land zooning |
| Sports Development | Education and Trade | Youth engagement in sports as a profession | High drugs and substance abuse; high rate of crimes; and increased conflict between the land owners (parents) and the youths | Rehabs, seminars and peer training; in collaboration with sector actors to improve access to sports facilities |
| Gender and Social Development | Office of the Governor | Peaceful co-existence, affirmative action for special groups; and reduced GBV and FGM | Gender violence, increase in FGM practices and social-based wars | Promotion of alternative rites of passage; sensitize communities on gender violence, enforce legal framework on FGM |
| Roads, transport, Energy and Public Works |  |  |  |  |
| Road’s infrastructure | Trade | Connection to market centres | Pulling down of structures on road reserve | Establishment of market centres and parking bays along the roads; Develop a resettlement plan. |
|  | Environment | Conserve the environment | Environment Pollution Soil erosion | Comply with and enforce NEMA Guidelines |
|  | Lands | Provide road corridor | Encroachment of roads | Roads are to be well demarcated |
| Provision of sustainable energy | All sectors | Clean, efficient and sustainable energy | Adverse climate change | Energy is an enabler |
| Standard public works infrastructure | All sectors | Provide safe office and work infrastructure | Environment Pollution | Comply with and enforce NEMA Guidelines and regulations |
| Legal Affairs, Public Service Management and Administration |  |  |  |  |
| Devolved governance and public service management | All county departments | Coordination of government policies in the grassroots and service delivery | Possibility of slow development take off | Full implementation of devolution services |
| Human resource policy | All sectors | Recruitment and promotion of staff. | Wage bill inflation | Adoption of non-replacement policy where there are over-laps and duplication of duties. |
| Town management | Trade | Providing ample work environment for traders. | Encroachment to private lands due to town expansions. Pollution | Government to set aside enough budget to acquire town spaces. Ensure compliance to NEEMA policies. |
| Enforcement transport means and facilities | Finance | Provides finance and facilitations for fleet management. | High cost of acquiring and maintenance | Buy cheaper means of transport such as motor bikes instead of vehicles to be used at some levels |
| Trade, Investment, Industrialization, Tourism and Cooperative Development |  |  |  |  |
| Industrialization and Trade Development | National Government, Agriculture, Public works, Roads, Finance, physical planning, Economic planning, ICT and development partners | Industries expansion (such as value addition of agricultural products, hospitality, energy, retail & real estate) Improved ease of doing business for MSMEs, Empowering MSMEs through capacity building, affordable credit, enabling environment, provision of equipment and facilitating market access. | Unexploited natural resources, lost investment & business opportunities and effective waste management and increase in poverty levels | Adoption of appropriate modern technology and engagement with investment partners through PPP |
| Co-operatives Development | Agriculture, Social Development & Finance | Sensitization, formation and support of co-operative movements for special groups in the societies; and positive working environment at work place; improved governance in Cooperatives | Poor living standards and lack of market to produce | Encourage various groups to establish multi-industry cooperatives (e.g., a SACCO that deals with coffee, miraa, livestock and other value chains |
| Tourism development, diversification and Promotion | Land, Water, Agriculture, Infrastructure, Environment, ICT & Finance | Improved access to tourist attraction sites, amenities, accommodation and secure attractions. | Poor access to sites, insecurity, poorly maintained amenities, increased poaching and encroachment | Development and sustainable use of tourist sites; Partnership with national government agencies and other development agencies. |
| Investments promotion | Trade, Land, Roads, Agriculture & Energy | Promote investment in as such industries as agriculture, tourism, hospitality, energy, retail & real estate; employment and wealth creation | Lack of investment opportunities | Engagement with investment partners through PPP |
| Health Services |  |  |  |  |
| Preventive and Promotive Health | Agriculture, Water & Environment | Improved hygiene & sanitation; public health and nutrition status; Zoonotic disease surveillance | Pollution of environment by biomedical wastes, more cases of drugs and substance abuse; water pollution and deaths | Enhance county health policies; create public sensitizations on the health requirements; collaboration in liquor licensing; and training of a community health personnel in mental health and psychology |
| Curative and Rehabilitative Health | Roads and Education and Social Development | Improve access to health facilities; and awareness creation and rehabilitation services for drugs and substance abusers | Loss of lives and poor living standards | Provision of adequate means to treat and dispose wastes and health education; partnership among health sector State and Non-Sector Actors to establish rehab/ drop-in-centres across the county and establish specialized health services |
| Administration, Planning and Support Services | Office of the Governor and Legal | Public participation in promotion of health | Slows decision making | Implement the public participation framework |
| Agriculture, Rural and Urban Development |  |  |  |  |
| Crop production & Tree crop development | Land, Water, Environment, Trade and Legal | Secure agricultural land through development controls as informed by spatial plan; provision of water for irrigation | Crop damage by animals, misuse of agrochemicals and water/river pollution | Completion of spatial plan, facilitate proper disposal of expired chemicals and containers; and compliance with NEMA standards on waste disposal |
| Soil Conservation, Fertility management and Water Harvesting | Land, Water, Environment and Legal | Available water for agriculture and improved agricultural yields | Poor agricultural yields and conflicts on use of water resources | Use of appropriate soil fertility management and water harvesting facilities |
| Inputs Supply Support | Land, Water and Environment | Appropriate agriculture inputs | Poor agricultural yields | Collaboration with various sector actors and use of appropriate agricultural inputs |
| Value Addition and Agro-processing | Land, Energy, Roads, Water, Environment, Trade and Legal | Appropriate and modern Agro processing technology; LCE solutions | Poor technology and low agricultural incomes | Collaboration with various sector actors to establish efficient Agro-processing mechanisms |
| Capacity building | Legal, Finance & CPSB | Skilled and highly motivated staff, improved performance & service delivery | Poor service delivery and demotivated staff | Offer relevant training, exposure and performance-based incentives |
| Livestock production & Veterinary services | Health, Land, Water and Environment | Improved health and food nutritional security (animal origin); increase in household incomes integrated water & natural resources management | Environmental degradation, transmission of zoonotic diseases; encroachment of livestock development land by estate developers; and interference with wildlife migration due to fencing | Collaboration among sector actors, bio-filtration systems; land use control and provision of wildlife migration corridor |
| Fisheries Development | Water, Energy, Environment, MCIDC Cooperatives & Trade | Well managed and safe water bodies for fish industry and provision of processing facilities and markets for fish | Water and environmental pollution; poor access to markets; poor farmer group dynamics | Compliance with NEMA standards and market development for fish through collaboration with Trade department and Non-State Actors |
| Agriculture Education and Extension | All sectors | Skilled farmers and improved agricultural yields | Obsolete agricultural methods | In partnership with farmers groups and other sector actors offer relevant agricultural methods |
| Agricultural Mechanization Services | Land, Energy, Water, Environment and Trade | Appropriate and modern agricultural technologies | Poor technology and low agricultural incomes | Collaboration with various sector actors to establish effective and efficient agricultural technologies |
| Lands, Physical Planning, Urban Development and Housing |  |  |  |  |
| Land Administration and Management | Legal, Finance, Water, Agriculture, Roads & Environment | Securing of public land; efficient storage and retrieval of land information; and timely and efficient update of land information | Land-related conflicts; and displacement of people and enforcement of policies. | Sensitization of public on land administration, collaboration with National Land Commission and other government agencies |
| Physical Planning. | Legal, Finance, Roads, Water, Agriculture & Environment | Appropriate physical infrastructure; optimal utilization of space preparation of housing models and future rating; appropriate boundary establishment; and incorporation of environmental considerations in housing development | -Poor living standards and Conflicts. -Lack of baseline information. -Lack of proper feedback mechanism with the citizenry. | Land use planning; accurate land valuation; and capping of house selling prices and rent to values that are affordable by the targeted beneficiaries. Having a mechanism for feedback from the citizens. |
| Environment, Water and Natural Resources |  |  |  |  |
| Domestic Water Supply and irrigation. | Agriculture | Irrigation provides agricultural yields and is a necessity in fisheries | Lack and decline of water for agriculture results to aridity and reduction of aquaculture | Introduce irrigation in arid areas to enhance productivity |
|  | Health | Improve sanitation | Deteriorated hygiene | Provide water for sanitation to prevent diseases like COVID-19 and cholera |
|  | Lands | Provision of land for dam and borehole construction | Land disputes with the locals | Prior settlement and agreement with landowners |
|  | Education | Water is a necessity in learning institutions | Low turn up in schools and poor hygiene among learners | Water should be availed in learning institutions in form of boreholes or piped water to improve learning environment |
| Water resource Management | Agriculture | Provision and Storage of water for irrigation | Low productivity | Provision and Storage of water to ensure continuous availability of adequate water for irrigation |
|  | Health/Education | Improve sanitation | Deteriorated health | Provide adequate water to health institutions/Facilities |
| Environmental conservation | Energy | Energy saving | Energy waste | promotion of sustainable use of energy saving and green energy |
|  | Agriculture | Farming methods that conserve the environmental resources | Soil infertility, decreased farm production | Sensitize people/Farmers on ways of conserving the environment |
| Environmental management and Protection | Trade | minimize environmental pollution | Unhealthy working environment | Minimize and regulate environmental pollution. Ensure markets and towns are free of pollution |

# CHAPTER FIVE: IMPLEMENTATION FRAMEWORK

## 5.1 Overview

Taking lessons from the implementation of the Second Generation CIDP 2018-2022, the County Government will revise the institutional set up for effective delivery of the proposed County programmes and projects going forward.

The chapter also contains the budget projection required for managing the County Government over the 2023-2027 period. It includes the resources that are available for capital projects development, the strategies for revenue enhancement and their projections for the plan period. Further the Chapter provides insight on the County financial resources forecast and the expenditure needs required to actualize the proposed programmes and projects as well as possible measures for addressing resource gap. It also includes strategies for asset management, financial management, and capital financing. Revenue enhancement strategies, resource sharing with the central government, means of attracting external funding are also included.

## 5.2 Institutional Framework

The structure of the County Government of Meru is institutionalized into four broad areas:

- The County Government Executive.

- The County Assembly.

- The County Public Service Board.

- County Treasury.

The County Government Executive is headed by the Governor (and Deputy Governor), the County Executive Committee Members and the County Secretary. These constitute the top leadership for the county that provide the overall vision for the government. At this level, happens the setting of and steering the strategic direction. The development goals for the county are also set at this level. The specific roles of officers holding positions at the Executive in implementation of this plan are as follows;

Office of the County Governor is responsible for:

- Providing leadership in the management of the affairs of the county

- Providing policy direction in the County Government and ensuring proper governance structures are in place;

- Ensuring implementation of county and other national legislation, as may be required; Overseeing the decentralization of services to the extent possible;

- Promoting democratic and accountable exercise of power;

- Ensuring participation of the people in decision-making; and

- Mainstreaming the interests and rights of the people.

- Ensuring this plan is implemented.

The Deputy Governor shall deputize the Governor and represent him when and wherever necessary.

For the County Executive Committee, Article 179 (3) (b), of the Constitution, provides for the number of Executive Committee members in the County Government of Meru to be not more than ten. The technical functions of the county have been organized into these ten Departments. Each of the Department has specified mandates to deliver services to the people of Meru. A County Executive Committee Member, is the head of each department and provides policy direction to the Chief Officer who is the accounting officer.

Specifically, an Executive Committee Member is therefore responsible for;

- Implementing county legislation;

- Implementing within the county, national legislation to the extent that the legislation so requires;

- Managing and coordinating the functions of the county administration and its departments; and

- performing any other functions conferred to it by the Constitution or national legislation;

- Preparing legislation for consideration by the County Assembly;

- Providing regular reports to the County Assembly for deliberation and decision making; and Preparing County budgets and plans.

The County Assembly together with the County Executive are at the apex of the organizational hierarchy of the county government. As provided for in the Constitution, the County Assembly holds legislative authority and comprises of members elected by registered voters at the wards; special seat members; members of marginalized groups including persons with disabilities and the youth. The membership also includes the Speaker who is an ex-officio member elected by the County Assembly itself. The functions of the County Assembly include enacting county laws and superintends over all the affairs of the county including receiving and approving the development plans and policies of the county. It also oversees the development and management of the county infrastructure and institutions; and is responsible for approval of the county budgets and expenditures.

Another important structure in the county ‘s organizational hierarchy is the County Public Service Board, which is established under an Act of Parliament as provided for under Article 235(1) of the Constitution of Kenya, 2010. The Article provides for a County Public Service Board in each county with control over the County Public Service. The board ensures that the county has adequate and competent personnel to propagate the development addenda for the county. One of mandates of the Board is to establish and if necessary, abolish offices in the County Public service. The board appoints and confirms persons to hold or act in offices; it exercises disciplinary control over persons holding or acting in those offices. The board shall promote the county’s core values, integrity and inclusiveness-approach to service delivery through the recruitment of best people and the conduct of continuous capacity building in the county public service.

Section 105 of the PFM Act, Establishments a County Treasury for each county government. It spells the composition of the County Treasury to comprise of: the County Executive Committee member for finance; the Chief Officer; and the department or departments of the County Treasury responsible for financial and fiscal matters. The Act stipulates that The County Executive Committee member for finance shall be the head of the County Treasury. The County Treasury is responsible of monitoring, evaluating and oversight of the management of public finances and economic affairs of the county government. It is basically the arm through which the county mobilizes resources for funding the budgetary requirements of the county government and putting in place mechanisms to raise revenue and resources for the successful implementation of this CIDP.

A summary of the County Government Organizational Chart is depicted below:

Meru County Government Organizational Structure

#### Figure 3: Meru County Government Organizational Structure

The implementation of the developed programmes and projects are dependent on proper functioning of the different stakeholders in the county, everyone has a role to play in the implementation and achievement of the plan. The different organs and their roles are as depicted in Table 21 below.

### Table 21: Institutional Arrangement

| S/No. | Institution | Role in Implementation of the CIDP |
| --- | --- | --- |
|  | County Executive Committee | - Initiation of the CIDP development process - Approval of CIDP - Budgetary allocation and approval. - Implementation of CIDP programmes and projects - Monitoring and evaluation of the CIDP projects and programmes - Review of the CIDP |
|  | County Assembly | - Approval of CIDP - Oversight of CIDP implementation of programmes and projects - Passing of relevant bills - Political goodwill - Budgetary allocation approval |
|  | County Government Departments | - Implementation of CIDP programmes and projects |
|  | County Planning Unit | - Monitoring and evaluation of the level of implementation of the CIDP projects and programmes - Preparation of Annual Development Plans to ease development of CIDP |
|  | Office of the County Commissioner | - Liaison in formulation of sector policies - Support sector development programmes and projects |
|  | National Planning Office at the county | - Capacity building - Support the county in the development of the programmes and projects |
|  | Other National Government Departments and Agencies at the county | - Mapping of investment opportunities - Capacity building - Product development - Regulation and licensing - Provision of trade and industrial development credit |
|  | Development Partners | - Liaison in formulation of sector policies - Support sector development programmes and projects - Capacity building - Create linkages with international donors - Funding of projects and programs |
|  | Civil Society Organizations | - Support government development efforts and assist in provision of resources - Advocacy |
|  | Private Sector | - Partner with government to invest and provide capital to drive development in the sector - Corporate Social Responsibility |

## 5.3 Resource Mobilization and Management Framework

The government of Kenya is increasingly constrained in mobilizing the required financial and technical resources. Growing urban population, increasing Rural-Urban migration, and all-round demand for social and economic development have compounded the pressure on existing infrastructure: this has also increased the demand-supply gap. This plan therefore proposes framework for maximizing existing resources and securing new and additional resources for the implementation of county programmes and projects.

The existing revenue sources for the county include: Own Source Revenue, National government Transfers in the form of equitable share and conditional grants. The county therefore will maximize on these resources as discussed below:

Local Revenue Collection: The County generates revenue from locally mandated sources as contemplated in article 290 (3) of the constitution. These legally mandated sources include; property and entertainment taxes, licenses and fees for any services they provide in accordance with the stipulated laws. Some of the license and fess include; rents, fines, forfeitures, rates (direct and indirect), business permits and license, parking fees and cess.

In order to maximize on this source of revenue, completion of digitization of revenue collection system will be prioritized. This will streamline the revenue collection system, seal all leakages, increase revenue collection base and reducing cost of revenue collection thereby enhancing efficiency in revenue management and increase collection. In addition, there will be an investment strategy towards construction of bus parks and parking bays to increase revenue streams. In order to secure this much needed funding for development; there will be formulation and facilitation of the enactment of appropriate pieces of legislation such as finance bills and strengthened enforcement to ensure compliance during the plan period.

National Transfers: The National Treasury is mandated to mobilize domestic and external resources for financing National and County Governments. Article 202 of the Constitution 2010 stipulates how revenue raised nationally shall be shared equitably among the National and County Governments and further states that County governments may be given additional allocations from the National Government ‘s share of the revenue, either conditionally or unconditionally. This equitable sharing is premised on the following parameters set by the Commission of Revenue Allocation (CRA); population (45 per cent), equal share (26 per cent), poverty (18 per cent), land area (8 per cent), fiscal effort (2 per cent) and development factor (1 per cent). To maximize the equitable share from the national government, strategic measures will be put in place to enhance county ‘s fiscal effort and increase development factor during the plan period.

Loans and grants: Loans is another important source of funding especially for capital investments and long-term projects and programmes which the county may consider as a new and additional source. Article 212 of the constitution 2010 provides that county governments may raise revenue through borrowing guaranteed by the national government and approved by the county assembly. The County Treasury having been mandated by the PFMA 2012 to mobilize resources for funding the budgetary requirements of the county government and putting in place mechanisms to raise revenue and resources will carry out due diligence and adopt it as and when appropriate during the plan period.

Grants are financial assistance from development partners with specific conditionality which must be adhered to by the recipient. Based on historical trends the county has received grants from development partners and the allocation has been increasing over the years. In order to maintain the growth trajectory, the County will endeavor to ensure strict compliance with the conditionality that accompany the grants and enhance accountability and transparency of the funds received for implementation of programmes and projects in the plan.

Public Private Partnerships: This is a government service or private business venture which is funded and operated through a partnership of government and one or more private sector companies. Under this arrangement, the county government in collaboration with the private sector or business community will jointly participate in the implementation of major development projects including but not limited to major construction works, roads, sewerage systems, hospitals and schools. The rules relating to PPPs are anchored in the PPPs Act no, 15 of 2013 Kenya gazette supplement. This arrangement is fast, efficient and cost effective in the implementation of projects; provides better project design and spreads risks associated with major projects.

In Kenya there has been considerable progress in attracting private investment into the country. Therefore, there is a potential for Public Private Partnerships (PPPs) to contribute more and help to bridge the development gaps at the county level. Towards this new and additional financing model the county will strive to use the developed framework, host forums and conferences to woo investors.

##### 5.3.1 Resource requirements by Sector

The proposed sectoral budgets that show the financial requirements derived from programmes and projects and specific sector projects are depicted below:

### Table 22: Summary of Sector Financial Resource Requirements

| Sector/Department Name | Resource Requirement (KES. Million) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | FY 2023/24 | FY 2024/25 | FY 2025/26 | FY 2026/27 | FY 2027/28 | Total | % of total budget requirements |
| County Assembly | 961 | 995 | 1,037.00 | 1,085.00 | 1,154.00 | 5,232.00 | 4.68% |
| Office of the Governor | 356.5 | 499.5 | 422.5 | 407.5 | 394.5 | 2,080.50 | 1.86% |
| Finance, Economic Planning & ICT | 814 | 975 | 956 | 831.5 | 841 | 4,417.50 | 3.95% |
| Education, Science, Culture and Arts. | 1,873.02 | 1,985.10 | 1,947.26 | 1,893.63 | 1,820.92 | 9,519.93 | 8.52% |
| Youth Affairs, Sports, Gender and Social Development | 1232.8 | 674.8 | 668.8 | 685.8 | 712.8 | 3,975.00 | 3.56% |
| Roads, transport, energy and public works | 2,981.08 | 2,941.08 | 2,861.08 | 2,711.08 | 2,611.08 | 14,105.40 | 12.62% |
| Legal Affairs, Public Service Management and Administration | 2,155 | 1,745 | 1,730 | 655 | 560 | 6,845.00 | 6.13% |
| Trade, Tourism, Cooperative and Investment | 1,014.50 | 1,776.50 | 1,854.00 | 2,338.50 | 2,281.00 | 9,264.50 | 8.29% |
| Health Services | 3,608 | 3,727.05 | 3,648.87 | 3,445.04 | 3,468.60 | 17,897.76 | 16.02% |
| Agriculture, Livestock Development and Fisheries | 993.24 | 1,099.74 | 1,131.19 | 953.09 | 862.09 | 5,039.35 | 4.51% |
| Lands, Physical Planning, Urban Development and Housing | 5002.5 | 3993.5 | 3679.5 | 2818.5 | 2317 | 17,811.00 | 15.94% |
| Environment, Water, Natural Resources & Climate Change | 3,716.05 | 3,436.65 | 3,143.25 | 2,736.35 | 2,526.30 | 15,558.60 | 13.92% |
| Total | 24,707.89 | 23,848.92 | 23,079.45 | 20,560.99 | 19,549.29 | 111,746.54 | 100.00% |

Source: Sectors in chapter four

##### 5.3.2 Revenue Projections

This section indicates the various sources of revenue in the County as in Table 23.

### Table 23: Revenue Projection

| Type of Revenue | Base year 2022/23 | FY 2023/24 | FY 2024/25 | FY 2025/26 | FY 2026/27 | FY 2027/28 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| a) Equitable share | 9,493.86 | 9,522.34 | 9,550.91 | 9,579.56 | 9,508.30 | 9,537.12 | 47,698.23 |
| b) Conditional allocations from loans and grants (Development Partners) | 965.21 | 994.17 | 1,023.10 | 1,054.71 | 1,086.35 | 1,086.35 | 5,244.68 |
| c) Own Source Revenue | 600.00 | 630.00 | 661.50 | 694.58 | 729.30 | 765.77 | 3,481.15 |
| d) Public Private Partnership (PPP) | 0 | 4,500.00 | 5,500.00 | 6,500.00 | 7,000.00 | 7,500.00 | 31,000.00 |
| e) other sources: Hospital FIF | 270.00 | 275.40 | 280.91 | 286.53 | 292.26 | 298.10 | 1,433.20 |
| f) Kaguru ATC | 33.67 | 35.35 | 37.12 | 38.98 | 40.93 | 42.97 | 195.35 |
| Total | 11,362.74 | 15,957.26 | 17,053.54 | 18,154.36 | 18,657.14 | 19,230.31 | 89,052.61 |

Source: Budget office

##### 5.3.3 Estimated Resource Gap

The resource gap or variance between the estimated revenue and the resource requirement as per Table 24 below, represents the deficit that is expected for all departments for the CIDP 2023-2027. The variance is attributed to the increased number of capital-intensive projects that will be launched such as Water, Agriculture, Lands, Roads and Transport and Education. A substantial amount of the KES. 22,693.93B short fall will be addressed through:

- Increased revenue collection enha

- nced by automated collection system

- Funding Proposals based on flagship projects and specific sector projects that clearly depict expected outcomes submitted to development partners and PPP

- Loans and grants applications

- Inter-county development programmes

- Use of innovative financing instruments such as Development Bond

- Enactment of the finance act 2023

- Review of valuation roll.

### Table 24: Resource Gaps

| FY | Requirement (KES. M) | Estimated Revenue (KES. M) | Variance (KES. M) |
| --- | --- | --- | --- |
| 2023/2024 | 24,707.89 | 15,957.26 | 8,750.63 |
| 2024/2025 | 23,848.92 | 17,053.54 | 6,795.38 |
| 2025/2026 | 23,079.45 | 18,154.36 | 4,925.09 |
| 2026/2027 | 20,560.99 | 18,657.14 | 1,903.85 |
| 2027/2028 | 19,549.29 | 19,230.31 | 318.98 |
| Total | 111,746.54 | 89,052.61 | 22,693.93 |

Below is a graphical representation of the above tabulated CIDP resource requirement versus estimated revenue over the period of the CIDP 2023-2027. The graph shows that the first three years are very crucial for the county because that is when most of the projects are being implemented, therefore budget requirement high. In the last two years’ department/sectors will be concluding the projects that they were implementing, thus the resource requirement going down. The variance in the first three years is high due to high resource requirement from the sectors. The gaps in the resource requirement shall be addressed through resource mobilization and management strategies.

#### Figure 4: County Integrated Development Budget Requirement Versus Estimated Revenue

##### 5.3.4 Resource Mobilization and Management Strategies

The county government intends to mobilize the required financial resources to cope with the rising demand for development programmes that define the specific projects and the county transformative projects so as to improve the livelihoods of the people of Meru.

To achieve this, the county shall embark on the following revenue mobilization strategies: -

- The County Government will explore feasible opportunities under the Public Private Partnerships (PPPs). The County will pursue possible financing of selected projects in the CIDP 2023-2027 through PPP arrangements.

- Other off-balance sheet financing support will include direct project financing under the Kenya Urban Support Programme (KUSP)

- Additionally, the County Government will continue to seek for direct project funding from the National Government through continuous engagement with respective State Departments.

- Further the County Government will continue to engage the local/international civil society organizations to continually complement the public-sector development initiatives through community mobilization, projects prioritization and implementation.

- In order to achieve optimal use of the available resources the County Government will further focus on fiscal consolidation through expenditure rationalization and prudence in resource use in order to free up resources for priority development programmes.

- The county also expects to receive grants from development partners for various projects. It should be noted that under the PFM Act 2012, regulations approved by parliament shall provide for the administration, control and management of grants, including procedures to ensure that grants are spent on the basis of the Integrated County Development Plan.

## 5.4 Asset Management

The county will enhance an efficient and effective asset management system that seeks to reduce operating costs, raise cash and improve the service delivery and increase the useful life of available resources. County assets include land and buildings, motor vehicles, plant and machineries and equipment. The county government will institute prudent asset management systems and processes, which will include-

- Developing an Assets Performance Measurement Framework to provide a framework for performance management.

- Development of county asset register.

- Valuation of all county assets.

- Uniform and consistent reporting formats for financial sustainability performance measures.

- Adoption of asset management accounting principles such as depreciation.

- Disposal of obsolete assets as prescribed under the Public Procurement and Disposal Act, 2005 or its amendment.

- Timely and efficient repair and maintenance of assets to reduce wastage and breakages.

- Purchasing and operating high quality assets that generate value for money to the County.

- Allocation and application of assets’ system based on need and value addition to the realization of integrated development plan.

- Sharing of assets among various county government departments to reduce on wastage.

- Safeguarding and protection of assets to ensure maximum security and reduce cases of theft.

- Development and adoption of county asset management policy and law.

## 5.5 Risk Management

The table below shows the key anticipated risks that may hinder the implementation of the CIDP 2023-2027, potential risk implications and proposed mitigation measures to enhance sustainable development.

### Table 25: Risk, Implication, Level and Mitigation Measures

| Risk Category | Risk |  | Risk Implication | Risk Level (Low, Medium, High) | Mitigation measures |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Inadequate financial resources |  | Stalled projects | Medium | Resource Strategies mobilization |  |  |
| Technological | Cyber Risk | security | Breach of valuable information | High | Investment in cyber security risk management |  |  |
| Climate Change | Drought |  | Loss of livestock and reduced crop productivity | High | Climate practice | smart | agriculture |
| Organizational | Inadequate Human Resource Capacity |  | Inefficiency in service delivery | Medium | Timely recruitment |  |  |
| Political | Inadequate political will |  | Implementing non priority projects Interference in services delivery processes and staff victimization | Medium | Regular engagements/advocacy forums with the political class through the health committee |  |  |
| Disease Outbreaks e.g. COVID-19 | Stoppage of essential services / Strained human resource and inadequate financing |  | Reduce access to healthcare services such as vaccination for children, less health care workers and increased drop out on various diseases such as ART, TB, etc. | High | Have an emergency preparedness plan with commodities and resource ready in case of an outbreak |  |  |

## 5.6 Ward Development Projects Initiatives

To ensure that the captioned project and programmes are well implemented, the County/Ward in a participatory budgeting process, will plan to implement Ward Equalization Programmes and Projects as will be agreed. This will aim at equalizing all wards to ensure none is left behind in realizing the goal of Making Meru Happy.

# CHAPTER SIX: MONITORING, EVALUATION AND LEARNING

## 6.1 Overview

Monitoring and Evaluation (M&E) is an essential part of Planning within the Project Cycle Management. M&E systems play a critical role not just at the National level but at the County level to ensure that Policies/Projects/Programs achieve their developmental goals. Legal mechanisms established in the Constitution of Kenya, Section 232, have necessitated the development of Monitoring and Evaluation systems for devolved levels of government, to ensure that principles of good governance and transparency in the management of public funds are adhered to.

This chapter outlines how projects within the Meru County Integrated Development Plan will be monitored and evaluated during the implementation period to ensure that efficient utilization of public resources is achieved. The chapter presents the existing M&E structure at Meru County (6.2), the skills available and resources allocated to M&E (6.3), outcome indicators to track progress (6.4) proposed mode of data collection and analysis (6.5) and tools for dissemination and learning (6.6). Finally, in section 6.7, the Chapter will present an evaluation plan highlighting specific programs that will be evaluated.

## 6.2 County Monitoring and Evaluation Structure

The County Government of Meru has established guidelines for the coordination of Monitoring, Evaluation and Learning activities within Meru County. The structure takes into consideration the guidelines proposed in NIMES and CIMES and proposes a functional system that ensures that local stakeholders are involved. Since 2019, Meru County has had in place an M&E policy and M&E framework to; operationalize M&E activities; define the roles of M&E staff; and support project budgets allocated to this cost.

The M&E function is domiciled at the Directorate of Economic Planning as well as the Efficiency Monitoring Unit. In addition, various M&E committees have been established to support monitoring and evaluation mechanisms at all levels of governance (see Figure 3).

#### Figure 5: County M&E Structure

Source: Meru County M&E policy

## 6.3 M&E Capacity

The M&E function in Meru County is carried out by Economists and Research Officers in the directorate of Economic Planning and in the directorate of Efficiency Monitoring. The roles of the focal persons responsible for M&E activities are outlined in the County Government of Meru M&E framework. Furthermore, to ensure that the M&E function is carried out objectively, the Meru County Assembly approved a motion that 2% of each project budget be allocated to M&E activities.

## 6.4 M&E Outcome Indicators

The Kenyan Government has made systematic attempts to institutionalize Monitoring and Evaluation as a tool for policy-making. This means that instead of implementing policies and hoping that they will succeed, public institutions are now required to define clear objectives and assess their performance. One important tool in Monitoring and Evaluation is the use of Indicators.

Indicators are measurable characteristics that are used to gauge the condition on the ground.  Within the monitoring process, indicators generate feedback on whether programs are achieving their desired objective, thereby offering crucial information for policymakers to make changes where necessary.

For the projects in the CIDP to be achieved, all programs will need to be monitored at various levels of implementation (inputs, activities, outputs, outcome, and impact).

This section will give a summary of outcome indicators that will be used to measure whether a program is achieving its medium and long-term objectives. These indicators are derived from the Meru County Indicator Handbook and are in line with the National M&E Norms and Standards. The information on respective sector programs is captured in Table 26.

### Table 26: Summary of M&E Outcome Indicators

| Programme | Outcome | Outcome Indicator (s) | Baseline |  | Mid Term Target | End Term Target | Reporting Responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Value | Year |  |  |  |
| County Assembly |  |  |  |  |  |  |  |
| P1: Legislation and Representation | Improved service delivery | No of bills enacted | 6 | 2021 | 35 | 75 | County Assembly |
|  |  | No of motions Adopted | 28 | 2022 | 250 | 580 |  |
|  |  | No of statement approved | 8 | 2021 | 21 | 45 |  |
|  |  | No of petition considered | 1 | 2021 | 21 | 45 |  |
| P2: Legislative Oversight | Improved service delivery | Budget estimates approved and all budget documents (ADP, CFSP, CBROP) approved as per time lines set in the budget circular. | Approved Budget estimate | 2022 | Budget estimates approved and all budget documents (ADP, CFSP, CBROP) approved as per time lines set in the budget circular. | Budget estimates approved and all budget documents (ADP, CFSP, CBROP) approved as per time lines set in the budget circular. | County Assembly |
| P3: Administration, Management, Planning and Support of County Affairs | Improved performance and employee satisfaction | Percentage in employee satisfaction index | 0 | 2022 | 50% | 85% | County Assembly |
| Office of the Governor |  |  |  |  |  |  |  |
| P1: County Service Delivery | Enhanced Coordination of key priority project and programme (Flagships) | County Service Access Index | - | 2022 | 60% | 100% | County Service Delivery Uni |
| P2: Efficiency Monitoring | Effectiveness, efficiency and transparency in project implementation | County Service Access Index | - | 2022 | 50% | 70% | Efficiency Monitoring Unit |
| P3: Special Programs | Reduced vulnerability to disasters | % of disasters mitigated. (Disaggregated by type) | 55% | 2022 | 40% | 35% | Director Special Programs |
| P4: Civic education | Adequately sensitized, educated and well-informed citizens | Citizen satisfaction index | 0.5 | 2022 | 0.55 | 0.65 |  |
| P5: Cohesion and peace building | Improved cohesion and peace within the county | Social cohesion index | 0.5 | 2022 | 0.7 | 0.8 |  |
| P6: Partnerships and external linkages development | Increased involvement of developmental partners | Amount of grants from developmental partners per year | 100M | 2022 | 250M | 300M | Partnerships and External Affairs Unit |
| P7: Communication | Well informed Citizenry | County development Communication index | 0.54 | 2022 | 0.58 | 0.6 | Communication Directorate |
| P8: Protocol and Event Management | Well planned, coordinated and managed county events | County development index | 0.5489 | 2022 | 0.65 | 0.75 | Director of Protocol |
| Finance, Economic Planning & ICT |  |  |  |  |  |  |  |
| P1: Public Finance Management | Enhanced efficiency and effectiveness in utilization of public resources | Audit Opinion | Unqualified | 2022 | Unqualified | Unqualified | Directorate of Accounts/Audit |
| P2: County Economic Planning & Policy Formulation | Evidence based policies and plans | Annual project implementation level | 40% | 2022 | 45% | 60% | Directorate of Economic Planning |
| P3: Revenue Management | Increased revenue collection | % of revenue collected in relation to annual targets | 77% | 2022 | 85% | 90% | Meru County Revenue Board |
| P4: Microfinance Development | Increased access to credit facilities | % Of loans’ uptake | 70% | 2022 | 80% | 95% | Meru County Microfinance |
| P5: ICT | Increased access to ICT services | % Access to ICT services | 56% | 2022 | 65% | 78% | Directorate of ICT |
| P6: Fleet Management | Efficiency in County Fleet Management | Employee satisfaction index | - | 2022 | 30% | 50% | Directorate of County Fleet Management Services |
| Education, Science, Culture and Arts |  |  |  |  |  |  |  |
| P1. Early Childhood Development Education | Increased access, retention, completion and transition rate in early childhood. | % transition rate from ECDE to primary level | 94% | 2022 | 95% | 100% | Department of Education, Science, Culture & Arts |
| P2. Technical and Vocational Education Development | Increased access, retention, completion and transition rate. | % of trainees enrolled | 45% | 2022 | 50% | 60% | Department of Education, Science, Culture, & Arts |
| P3. Regulation of alcoholic drinks | Increase in revenue generated | Amount of revenue generated | 40M | Alcohol Board Report 2022 | 30M | 50M | CEO Alcohol board |
| P4. Culture & Arts Development | Increased no of cultural practitioners, visitors and revenue | No of cultural events held | 15 | 2022 | 30 | 75 | Director - Culture |
| P5. Library services | Increased number of library users and revenue | Number of people accessing library services | 500 | 2022 | 550 | 600 | Director - Library Services |
| Youth Affairs; Sports, Gender |  |  |  |  |  |  |  |
| P1: Youth development and participation | Gainful employment and engaged meaningful entrepreneurship | % of youths in employment (as a % of total youths trained) | - | - | 19 | 17 | Youth Affairs |
|  |  | Human Development Index | 0.55 | 2022 | 0.7 | 0.8 | Youth Affairs |
| P2: Sports development | Nurtured talents and increase in income | % of youths participating in tournaments (% of the total youths) | - | - | 15 | 20 | Directorate of Sports |
| P3: Gender and Social Development | Increased gender awareness, empowerment and gender inclusivity | Gender related development index | - | - | - | - | Directorate of Gender and Social Development |
| Roads, Transport & Energy |  |  |  |  |  |  |  |
| P1: County Road network | Reduced travel time | Travel time | 35KM/HR | 2022 | 40KM/HR | 50KM/HR | Directorate of Road and Transport |
| P2: County energy | Improved security | Business hours | 12Hrs | 2022 | 18Hrs | 24Hrs | Directorate of Energy |
|  | Increased revenue collection | Proportion in revenue | 385M | 2022 | 450M | 500M | Directorate of Revenue |
| P3: County Public Works | Improved provision of office space | Proportion of office space | 70% | 2022 | 80% | 100% | Directorate of public works |
| Legal Affairs, Public Service Management and Administration |  |  |  |  |  |  |  |
| P1: Access to public goods and services and public service management and transformations | Increased citizen satisfaction | Proportion of people satisfied with services | 30% | 2022 | 60% | 100% | LAPSMA |
| P2: County law enforcement | To ensure maintenance of law and order | % Proportion of officers recruited, trained and kitted. | 25% | 2022 | 60% | 100% | LAPSMA, CPSB |
| P3: Town management and administration | Improved and beatified towns with proper sanitation and clean water across the county | %Proportion of urban residents satisfied by services offered by town administration | 40% | 2022 | 70% | 100% | LAPSMA |
| P4: Office accommodation management | Sufficient and well-equipped offices | Citizen satisfaction index | 70% | 2022 | 80% | 100% | LAPSMA |
| P5: legal services | Enhanced legal services to the county | % Proportion of court cases closed | 10% | 2022 | 50% | 80% | LAPSMA, CPSB |
| Trade, Tourism, Cooperative Development & Investment |  |  |  |  |  |  |  |
| P1: Trade Development | Enhanced business environment | Ease of doing business | - | 2022 | 60% | 65% | Directorate of Trade |
| P2: Tourism development, diversification and Promotion | Increased County revenue from tourism | Share of Tourism revenue to GDP (%) | - | 2022 | 2% | 5% | Directorate of Tourism |
| P3: Cooperative Development | Enhanced self-reliant and economically viable Cooperatives | % of financially viable cooperatives (Debt to Equity %) | - | 2022 | 40% | 55% | Directorate of Cooperatives |
| P4: Investments promotion | Increased Investment | Share of investment income to expected county income | - | 2022 | 2% | 2.5% | MCIDC |
| Land and physical Planning, Urban Development & Housing |  |  |  |  |  |  |  |
| P1: Land Administration and Management | Secured land tenure | % Of active adjudication sections registered | 26% | 2022 | 40% | 45% | Department of Lands, Physical Planning, Urban Development and Housing |
| P2: Urban Infrastructure development and Municipalities | Improved urban infrastructure | % Growth and structure of investments in urban areas | - | 2022 | 40% | 60% | Department of Lands, Physical Planning, Urban Development and Housing |
| P3: Physical Planning | Secure accessible and conducive environment for living and working. | % Level of planned and mapped regions. | 20% | 2022 | 70% | 100% | Department of Lands, Physical Planning, Urban Development and Housing |
| P4: Housing and Informal settlement | Quality County housing to live and work in. | % Level of compliance to building standards. | - | 2022 | 50% | 100% | Department of Lands, Physical Planning, Urban Development and Housing |
| Health Services |  |  |  |  |  |  |  |
| P1: Preventive and Promotive Health | Reduced disease burden | % Of reduction in disease burden | 50 | 2022 | 15 | 25 | Directorate of Public Health |
| P2: Curative and Rehabilitative Health | Reduced morbidity and mortality rate | Morbidity Rate per 1000 population | 3.5 | 2021 | 3.1 | 2.9 | Directorate of Medical Services |
|  |  | Mortality Rate per 1000 population | 7 | 2021 | 5.5 | 6 |  |
|  |  | Maternal Mortality Rate per 100,000 live births | 93.2 | 2021 | 85 | 70 |  |
|  |  | Infant Mortality Rate per 1000 live births | 36 | 2021 | 32 | 25 |  |
|  |  | Under 5 mortality rates | 45 | 2021 | 43 | 35 |  |
|  |  | Under 5 morbidity rates (OPD visits/<5yr) | 9 | 2022 | 7 | 5 |  |
| P3: Administration, Planning and Support Services | Improved access to quality and affordable health services | % Of the population with access to affordable medicines and vaccines on a sustainable basis | 50 | 2022 | 60 | 70 | Department of Health Services (Administration) |
| Agriculture, Rural and Urban Development |  |  |  |  |  |  |  |
| Agriculture |  |  |  |  |  |  |  |
| P1: Crop production | Increased crop production | Increased usage certified assorted seeds issued | 10% | 2021/22 | 30% | 60% | County Director of Agriculture |
| P2: Tree crop development | Improved yield of fruit tree crop | % increased fruit tree crops seedling issued | 30% | 2021/22 | 50% | 70% | County Director of Agriculture |
| P3: Soil Conservation, Fertility management and Water Harvesting | Increased arable land reclaimed | Length (Km) of conservation structures laid. | - | 2021/22 | 225 | 450 | County Director of Agriculture |
|  | Reduction on reliance on rain fed agriculture | No. of farms with alternative water sources | - | 2021/22 | 260 | 520 | County Director of Agriculture |
| P4: Inputs Supply Support | Increased fertilizer use in farm production | Tonnage (MT) of subsidized fertilizer purchased by farmers per year | 1,386.2 | 2021/22 | 1,250 | 2,500 | County Director of Agriculture |
| P5: Value Addition and Agro-processing | Diversified farm incomes | Supported value chains | 2(Ongoing) | 2021/22 | 7 | 14 | County Director of Agriculture |
| P6: Capacity building | Empowerment of farmers | % of farmers trained | 5% | 2021/22 | 50% | 100% | County Director of Agriculture |
| Livestock Development |  |  |  |  |  |  |  |
| P1: Livestock production | Sustained household income and protection of Livelihoods | Increase in value of dairy products | 50% | 2021/22 | 60% | 70% | County Director of Livestock |
|  |  | % Increase in No. of cross-breed chicken | 400,000 crossbreed chicken | 2021/22 | 60% | 100% | County Director of Livestock |
|  |  | % Increase in honey volume produced | 600,000kgs produced | 2021/22 | 60% | 100% | County Director of Livestock |
| P2: Veterinary services | Sustained household income and protection of Livelihoods | % Reduction in livestock diseases incidences | 50% | 2021/22 | 30% | 50% | County Director of Livestock |
|  |  | % Reduction in zoonotic diseases incidences among humans | 50% | 2021/22 | 30% | 50% | County Director of Livestock |
|  |  | Hides and skins processing | - | 2021/22 | 2 tanneries | 5 tanneries | County Director of Livestock |
|  |  | % Reduction in cattle rustling incidences | 30,000 registered animals | 2021/22 |  |  | County Director of Livestock |
| Fisheries Development |  |  |  |  |  |  |  |
| P1: Fisheries Development | Improved livelihoods and quality of life | % increase of new fish farmers | 20% | 2021/2022 | 30% | 60% | County Director of Fisheries |
| County Owned Enterprises (Kaguru Agricultural Training Centre) |  |  |  |  |  |  |  |
| P1: Agriculture Education and Extension | Improved technologies adoption by farmers | % increase in the number of farmers adopting the technologies, increasing agricultural yields and income | 40% | 2021/2022 | 60% | 80% | Principle Kaguru ATC |
| P2: Agricultural Mechanization Services (AMS) | Enhanced efficiency in agriculture production | % uptake of mechanized farming | 15% | 2021/2022 | 30% | 40% | Manager, AMS Mitunguu |
| Water, irrigation, Environment and Natural resources |  |  |  |  |  |  |  |
| P1. Domestic water supply | Improved access to safe clean and adequate water | % of household with access to adequate, clean and reliable safe water | 14% | 2021/2022 | 16% | 20% | Department of water |
| P.2 Water resource management | Increased water storage | Annual per capita water availability in cubic meters | 2.3M3 | 2021/2022 | 3.5M3 | 3.9M3 | Department of water |
| P3. Environmental conservation | Increased county tree cover and rehabilitated sites | % Forest cover in relation to the total land cover | 7% | 2021/2022 | 8% | 9.5% | Department of Environment, Natural resource management and climate change |
| P4. Research and development in environmental management | Availability of Environment Monitoring System (EMS) | % volume of data retrieved | - | 2021/2022 | 1% | 5% | Department of water |

## 6.5 Data Collection, Analysis and Reporting

Monitoring and Evaluation is a continuous process from project initialization right up project termination. The M&E function requires regular data collection and departments in the county will need to put structures in place to enable quality data collection at each activity stage. This data will then be analyzed and managed through the Department of Economic Planning and the Efficiency Monitoring Unit. The M&E process will be anchored in e-CIMES.

Reporting is an essential part of the M&E process as it provides means of communicating to various stakeholders. Various departments and sectors will be required to present progress and achievements through quarterly and monthly reports.

### Table 27: Monitoring and Evaluation Report Mechanism

| Type of Report | Purpose | Frequency | Responsibility | Report to Who |
| --- | --- | --- | --- | --- |
| Annual Reports | Detail annual achievements of the county vis-à-vis the implementation plan, outlining the targets met, challenges and recommendations for the subsequent programs/plan cycle | Annual | CEC | Governor and County Assembly |
| Semi-annual reports | Provides mid-year evaluation of the county’s activities | Twice a year | Chief Officer | CEC/ County Secretary |
| Quarterly Reports | Details the County’s status with regard to achievement of the activities outlined in the CIDP providing opportunity for amendment and recommendations based on evaluation. | Quarterly | Directors | Chief Officer |
| Monthly Activity Reports | These will provide information with regard to various county’s programme/project activities undertaken in the month as per the work plan and public participations, e.g., tracking reports, Workshop reports, policy status reports and investor enquiry reports. It should highlight the timelines met, challenges and possible recommendations | Monthly | Directors | Chief Officer |
| Institutional information | Information to staff on the status of the County, achievements and expectations including Human Resource Management | Monthly | CECs | Governor |
| Public/Customer Satisfaction Report | Conduct a public/Customer satisfaction survey to gauge the level of service delivery and satisfaction | Annually | County Secretary | Governor |
| Performance Contract annual evaluation report | The annual performance contract report provides the status of achievements attained by the county/ departments annually. This details actual performance against target contained in the performance contract | Annually and quarterly | CECs | Governor |

## 6.6 Dissemination, Feedback Mechanism, Citizen Engagement, and Learning

Information sharing on the implementation status of projects is important to enforce accountability as well as ensure that stakeholders are aware of the quality of projects completed. Feedback mechanisms will be encouraged at the ward level such that the perception of project beneficiaries is adequately captured. Project planning accountability will entail an effort to meet the diverse information interests and expectations of all those who have a stake in a project – e.g., beneficiaries, managers, staff, donors, the public at large.

## 6.7 Evaluation Plan

Evaluation of programs provides valuable insights into the extent to which a project is meeting intended goals and serving intended beneficiaries. This information is important for policy making and to provide future direction for the program.

The county will undertake two types of evaluations for various projects namely mid-term and end-of-project evaluations:  Mid-term will be undertaken to review progress and propose alterations to project design during the remaining period of implementation while end-of-project evaluation will be conducted at the completion of the project period. The specific types and timing of evaluations for various projects will be determined at the design and planning stage of each Project. Programs that have overarching reach in the county will be included in the Evaluation plan presented in Table 27

### Table 28: Summary of Evaluation Plan

| No | Policy/ Programme/ Project | Evaluation Title (specify the type) |  | Outcome(s) | Use of the Evaluation Findings | Commissioning Agency/ Partners | Anticipated Evaluation start date | Anticipated Evaluation end date | Evaluation Budget (KESs.) | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Finance, Economic Planning & ICT |  |  |  |  |  |  |  |  |  |  |
|  | Transition of MCMC to MFB (Registration process) | Evaluation of progress of converting MCMC to MFB |  | Increased revenue/customer base | Identification of transition status | Microfinance Cooperation | July 2023 | June 2027 | 10M | CGM |
| Education, Science, Culture and Arts |  |  |  |  |  |  |  |  |  |  |
|  | Early Childhood Development | Mid-term Evaluation of School meals and Nutrition |  | Increased access, retention, completion and transition rate in early childhood | Improved quality of basic Education | CEC Education | June 2025 | Sept 2025 | 7M | CGM/Donor |
|  | Technical and Vocational Development | Mid-term Evaluation of capitation to Village Polytechnics trainees |  | Increased access, retention, completion and transition rate | Improved access to quality training in Village Polytechnics | CEC Education | June2025 | Sept 2025 | 3M | GoK/ Donor |
| Roads, Transport & Energy |  |  |  |  |  |  |  |  |  |  |
|  | County road network |  | Evaluation of road network coverage program | Improved efficiency of programme implementation | Improve motorability and accessibility in the county | CEC Roads, transport, energy and public works | June 2025 | June 2027 | 2.069B | GoK/ Donor |
|  | County Energy |  | Evaluation of energy coverage in the county | Improved security and increased trading hours | Improve the Security in the county | CEC Roads, transport, energy and public works | June 2025 | Sept 2027 | 1.98B | GoK/ Donor |
|  | County Public works |  | Evaluation of public works brought up | Adequate, safe and quality buildings | Improve the quality of public works | CEC Roads, transport, energy and public works | June 2025 | June 2027 | 850M | GoK/ Donor |
| Legal Affairs, Public Service Management and Administration |  |  |  |  |  |  |  |  |  |  |
|  | County governance and public service management and administration. |  | Rapid evaluation of public sector service delivery and HR reforms. | Increased service delivery. Increased number of citizens satisfied with the service delivery in the county. | Improve public sector services and implementation framework. | CEC Legal Affairs, Public Service Management and Administration | June 2025 | Sept 2027 | 50M | GoK/Donor. |
|  | Legal services and county enforcement services |  | Efficient timely evaluation and scrutiny of the progress of court cases in progress and enhancing rapid and effective law enforcements. | Prudent execution of legal services and enhanced law enforcement in the county. | To improve and guide on legal services and law enforcements. | CEC LA, PSMA | June 2025 | Sept 2027 | 20M | GoK /Donor |
|  | Town management and improvement |  | Rapid evaluation of the progress made in development and transformations of the towns across the county. | Improved town transformations and developments. | To inform the development strategies in town developments. | CEC LA,PSMA | June 2025 | Sept 2027 | 30M | GoK/Donors |
|  | Office accommodations |  | Evaluation on the office spaces and accommodations across the county | Enhanced office accommodations and equipment of the offices and county enforcement stations | To improve the quality of offices for better working conditions to achieve optimal service delivery | CEC LA,PSMA | June 2025 | Sept 2027 | 20M | GoK/Donors |
| Land and physical Planning, Urban Development & Housing |  |  |  |  |  |  |  |  |  |  |
|  | P1: Land Administration and Management |  | Rapid evaluation on Secured land tenure | Improved Security of land tenure | Inform on gaps on land administration and improve secured land tenure. | CECM Land and physical Planning, Urban Development & Housing | June 2025 | Sept 2027 | 13.72M | CGM, Development Partners |
|  | P4: Housing and Informal settlement |  | End-term evaluation on quality County housing to live and work in. | Quality County housing to live and work in. | Improve the quality of housing and informal settlements in the county | CECM Land and physical Planning, Urban Development & Housing | Sept 2027 | Sept 2027 | 177.72M | CGM, Development Partners |
| Health Services |  |  |  |  |  |  |  |  |  |  |
|  | Health Sector Programs |  | Rapid Evaluation of the Health Sector program | Increased access to health Services | Improve the delivery of health services | CEC Health | June 2027 | Sept 2027 | 5M | GoK/ Donor |
| Agriculture, Livestock Production and Fisheries |  |  |  |  |  |  |  |  |  |  |
|  | Livestock production |  | Evaluation of the improvement of livestock production and household income from the dairy enterprise | Enhanced food security and secure livelihood | Inform on policies for poverty reduction and food security | Agriculture, Livestock Development and fisheries | July 2023 | June 2027 | 15M | CGM |
| Water and irrigation, Natural resource, Environment and Climate Change |  |  |  |  |  |  |  |  |  |  |
|  | P1. Domestic water supply |  | Evaluation of the degree in access to water by the rural community | Increased coverage of households to access water | Inform the most efficient approach to increase access to water by significant number of the households | Water &irrigation Mewassco | July 2023 | June 2027 | 12M | CGM |
|  | P.2 Water resource management |  | Evaluation of the degree in increase in harvesting and storage capacities | Increased volume of harvested and stored water | Inform the most sustainable methods of harvesting and storing of huge quantities of water | Water &irrigation Mewassco | July 2023 | June 2027 | 12M | CGM |
|  | P3. Environment Management and protection |  | Evaluation of the degree of effectiveness and efficiency in environmental health(garbage collection) and safety of the cleaning workforce | The number of waste collection vehicles in place and their working conditions. No of dumpsite/landfill maintained to required standards, mechanization of waste landfill, New landfill/dumpsite land acquired and no/type of protective equipment and tools procured and supplied to cleaning staff | Inform the Environmental quality/status (sanitation status of towns and markets), enhancement of solid waste disposal site and the immediate environment and the occupation safety and health of the sanitation workforce | Environment, Natural Resources and Climate Change | July 2023 | June 2027 | 10M | CGM |
|  | P4. Environmental conservation |  | Evaluation of the progress in environmental conservation and promotion of Environment conservation | Increased forest cover in the county, green spaces created through town beautification and greening program, reduction of pressure on conserved areas and protection of critical key ecosystems | Inform gaps on county forest cover, county conservation efforts and compliance/enforcement issues on environmental conservation | Environment, natural resources and climate change | July 2023 | June 2027 | 8M | CGM |
|  | P4. Research and development in environmental management |  | Evaluation in progress in environmental compliance, policies formulation and review, promotion of PPPs in Environmental management, protection and conservation and availability of county environmental database | Achieve best practices in hierarchy of solid waste management and environmental conservation, upscaling and adherence to environmental compliance levels, data collection, documentation and storage | Inform Knowledge gaps in Environmental management and protection, Environmental conservation, compliance levels and ease of information retrieval | Environment, natural resources and climate change | July 2023 | June 2027 | 12M | CGM |

# ANNEX I: PROJECTS DERIVED FROM PROGRAMMES

## Annex 1.1: County Assembly Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Speakers Residence/ Kithoka | Provide adequate housing for the Speaker | Provide adequate housing space for the Speaker per Design and BQ | -Procurement -Design -Commissioning and handover | Solar powered heating system, construction of septic tank | 35 | CGM | 2021-25 | County Assembly Service Board |
| Hansard Equipment/ County Assembly | To provide an integrated audiovisual system with capabilities of card identification and voting | 100% Functional voting, card identification, data segregation and audiovisual system for 69 MCAs and Speaker | -Procurement -Installation -Testing -Commissioning | Energy efficient equipment | 80 | CGM | 2023-25 | County Assembly Service Board |
| Construction of a non-residential building for breastfeeding mothers | To provide a lactation space for breastfeeding employees | Provide a safe and comfortable space for female employees | Procurement -Design -Commissioning and handover |  | 3 |  | 2023-28 |  |
| Sub-total |  |  |  |  | 118 |  |  |  |

Part II: New Projects

| Project Name/ Location | Objectives | Targets | Description of Activities (Key Outputs) | Green Economy considerations | Cost (KESs.) Million | Source of funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Legislative and Committee Services |  |  |  |  |  |  |  |  |
| Legislative and Oversight Project/countywide | To foster good governance | - 50 Bills approved - 500 Motions | -Drafting of Bill -Public participation - Assembly approval - Assent into Law | -Train and create awareness on cross cutting issues - Ensure policies and laws are responsive to cross cutting issues | 2,431 | CGM | 2023 - 2027 | County Assembly |
| Programme 2: Legislative oversight |  |  |  |  |  |  |  |  |
| Capacity Building for MCA & Staff/Headquarters | To train and improve staff skills | Train 100% staff members and 100% MCAs | -Identify trainers -Provide training to the members and staff | -Train MCAs in climate change, DRR, environmental conservation and conflict sensitivity programming | 500 | CGM | 2023 - 2027 | County Assembly |
| Public Participation Forums/COUNTYWIDE | To provide services that inform and enlighten public | Hold at least fifty public participation forums | - Media engagement -Identify target groups -Conduct seminars and Workshops on county policies | Prior informed consent, transparency social dialogue, democratic accountability and freedom from vested interests | 180 | CGM | 2023 - 2027 | County Assembly |
| Budget coordination and management (ADP, CFSP, CBROP | To ensure that all parts of the institution are in balance with each other and know how they fit in | Ensure that all parts of the institutions are in balance with each other and know how they fit in | A type of budget that reflects both the input and output from each unit of the institution | Coordination across different sectors and levels Encompassing expenditure that is damaging to the environment | 1,508 | CGM | 2023 - 2027 | County Assembly |
| Programme 3: General Administration, Planning and Support Services |  |  |  |  |  |  |  |  |
| Construction of office block and Restaurant/headquarter | Provide adequate space for the Assembly | Working space for 100% staff 50- seater restaurant | -Procurement -Design -Commissioning and handover | Solar powered heating lighting and system, construction of septic tank -Installation of rainwater harvesting structures - Ensure that the building has proper ventilation to minimize daytime power lighting | 375 | CGM CGM | 2023 - 2027 | County Assembly |
| Speakers Residence/ Kithoka | Provide adequate housing for the Speaker | Provide adequate housing space for the Speaker per Design and BQ | -Completion -Commissioning and handover | Solar powered heating system, construction of septic tank | 35 |  | 2023 - 2027 |  |
| Hansard Equipment/ County Assembly | To provide an integrated audiovisual system with capabilities of card identification and voting | 100% Functional voting, card identification, data segregation and audiovisual system for 69 MCAs and Speaker | -Procurement -Installation -Testing -Commissioning | Energy efficient equipment | 80 |  | 2023 - 2027 |  |
| Construction of a non-residential building for breastfeeding mothers | To provide a lactation space for breastfeeding employees | Provide a safe and comfortable space for female employees | Procurement -Design -Commissioning and handover |  | 3 |  | 2023 - 2027 |  |
| MCAs Office Block | To provide an adequate space for all honorable members of the County Assembly | 100% Functional Office Block for honorable members | Procurement -Design Commissioning and handover | Solar powered Elevator | 100 |  | 2023 - 2027 |  |
| Modern Elevator | To enhance conducive working environment To promote easy mobility for the PWDs in the current County Assembly Office block | 1 Functional Elevator | -Procurement -Design and contract for modification Provision of lift/elevator/ramp Commissioning and handover |  | 20 |  | 2023 - 2027 |  |
| Total |  |  |  |  | 5,232 |  |  |  |

## Annex 1.2: Office of the Governor Projects

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: County Service Delivery |  |  |  |  |  |  |  |  |
| Service Satisfaction Levels Surveys/Countywide | To enhance citizen feedback for project ownership and sustainability | Improved citizen satisfaction levels | Definition of key metrics. Create and choose best tool and distribution channel. Data collection. Results analysis. Action on feedback. Survey again. | Compliance with MoH health safety regulations | 150 | CGM & Development Partners | 2023 – 2027 | County Service Delivery Unit |
| Tracking Implementation of Governor’s Priority Projects/Countywide | To ensure timely delivery of Governor’s priority projects | Enhanced project delivery | Field visits, Project appraisals, Project reporting | Key priority project Indicators should be responsive to environmental disaster risk reduction and environmental impact assessment regulations. Compliance with MoH health safety regulations | 175 | CGM & Development Partners | 2023 - 2027 | County Service Delivery Unit |
| Inter-ministerial field Missions on Key priority projects/Countywide | To ensure improved timeliness and budgetary absorption in implementation of projects | Enhanced project delivery | Field visits, Project appraisals, Project reporting | Key priority project Indicators should be responsive to environmental disaster risk reduction and environmental impact assessment regulations. Compliance with MoH health safety regulations | 150 | CGM & Development Partners | 2023 - 2027 | County Service Delivery Unit |
| Rapid Result Initiatives on Priority Projects/Countywide | To enhance efficiency in service delivery | Enhanced project delivery | Action Plans Implementation of RRIs. Evaluation of RRIs. Awards. | Advocacy on climate change goals in RRIs | 75 | CGM & Development Partners | 2023 - 2027 | County Service Delivery Unit |
| Capacity development and training/ HQs | To enhance efficiency in service delivery | Increased staff productivity | Staff Training needs analysis Procurement. Enrollment | Advocacy on climate change trainings and gender equity | 25 | CGM & Development Partners | 2023 - 2027 | County Service Delivery Unit |
| Subtotal |  |  |  |  | 575 |  |  |  |
| Programme 2: Monitoring Efficiency |  |  |  |  |  |  |  |  |
| M&E management system/HQ | To facilitate reporting through data collection and analysis | 1 | Procurement, installation, training and commissioning of 1 M&E System | Data collection on cross cutting issues should incorporate decision on environmental resilience and climate change | 19.5 | CGM | 2023 – 2024 | Efficiency Monitoring Unit |
| Monitoring and Verification/ Countywide | To ensure improved efficiency in implementation of projects | Effective utilization of County Resources | Field visits, Project appraisals, Project reporting | M&E Indicators should be responsive to environmental disaster risk reduction and environmental impact assessment regulations. Compliance with MoH health safety regulations | 121 | CGM | 2023 - 2027 | Efficiency Monitoring Unit |
| Capacity development and training/HQ | To enhance efficiency in service delivery | Increased staff productivity | Staff Training needs analysis Procurement. Enrollment | Advocacy on climate change trainings and gender equity | 21 | CGM | 2023 - 2027 | Efficiency Monitoring Unit |
| Performance contracting and appraisal/Countywide | To enhance efficiency in service delivery | Increased staff productivity | Drafting of Performance contracts & SPAS reports. Implementation of RRIs. Evaluation of PC, SPAS, RRIs. Awards. | Advocacy on climate change goals in PCs, SPAS & RRIs | 42 | CGM | 2023 - 2027 | Efficiency Monitoring Unit |
| Departmental Coordination/HQ | To increase efficiency in implementation of departmental programs and activities. | Well-coordinated department activities | Incorporation of Coordinators in departmental key activities | Mainstreaming of crosscutting issues in reporting | 23 | CGM | 2023 - 2027 | Efficiency Monitoring Unit |
| Sub-total |  |  |  |  | 226.5 |  |  |  |
| Programme 3: Special programs |  |  |  |  |  |  |  |  |
| County disaster command Centre/Meru town | To have a safe and resilient Meru County | Fully operational command Centre | Construction of Centre Equipment and personnel | Capacity building staff on climate change and gender related issues | 20 | NG CGM | 2023 - 2027 | Directorate of special programs |
| Acquisition of advanced life support ambulances/ Countywide | To minimize citizen vulnerability to disasters and improved response to disasters | Timely response to emergencies | Procurement of ambulances | Ensure that vehicles procured are fuel efficient with minimized emissions | 42 | CGM | 2023 - 2027 | Directorate of special programs |
| Construction of fire stations/Countywide | To efficient and timely response | Fully operational fire stations | Construction of fire stations | Installation of solar energy | 150 | CGM | 2023 - 2027 | Directorate of special programs |
| Acquisition of locally assembled fire engines/HQ | For efficient and effective response to emergency | Timely response to emergency | Procurement of fire engines | Ensure that vehicles procured are fuel efficient and minimized emissions | 30 | CGM | 2023 - 2027 | Directorate of special programs |
| Acquisition of food and non-food items/HQ | To alleviate hunger and the vulnerable in Meru County | % of population cushioned | Procurement of food and non-food items | Proper storage and treatment -proper use and Management | 500 | CGM | 2023 - 2027 | Directorate of special programs |
| Accident and trauma Centre at Subuiga (Buuri West) | Providing prompt medical attention, stabilizing patients and safe transportation to the hospital | Reliable, effective, efficient and timely response to emergencies and accidents | Construction of an accident and trauma Centre Procurement of hospital equipment’s Employment of medics | Modern Incinerator | 139.5 | CGM | 2023 - 2027 | Office of the Governor |
| Sub-total |  |  |  |  | 881.5 |  |  |  |
| Programme 4: Research and Strategy |  |  |  |  |  |  |  |  |
| Research and feasibility studies/Countywide | To enhance priorities in project implementation | To have an informed decision making in PROJECT prioritization | Procurement, consultancy procedures and training. | Data collection on cross cutting issues should incorporate decision on environmental resilience and climate change | 50 | CGM | 2023 - 2027 | Research and Strategy |
| Dissemination of information/ Countywide | Effective and efficient project communication | To enhance effective project management | Procurement, installation, training and commissioning of research and strategy System | Data disseminated to accommodate and sensitize on cross cutting issues that will incorporate decision on environmental resilience and climate change | 9 | CGM | 2023 - 2027 | Research and Strategy |
| Capacity Development and process re-engineering/HQ | Increased staff productivity and research structures | To enhance productivity of the staff | Training needs analysis and procurement processes | Advocacy on climate change trainings and gender equity | 10 | CGM Donor | 2023 - 2027 | Research and Strategy |
| Develop a research policy and framework/HQ | To enhance efficiency in service delivery | To promote service delivery | Stakeholders’ engagement, Procurement, training, develop policy and framework, validate and publication | Corporate cross cutting issues on decision making concerned with environmental resilience and climate change | 20 | CGM | 2023 - 2027 | Research and Strategy |
| Research & Strategy information System software/HQ | To increase information retrieval and dissemination | To enhance effective and efficient data and info management | Procurement process, Training, Installation, trial and management | Enlighten the community /institution on issues of climate change, environmental conservation and conflict sensitive | 17 | CGM | 2023 - 2027 | Research and Strategy |
| Sub-total |  |  |  |  | 106 |  |  |  |
| Programme 5: Partnerships and External Affairs |  |  |  |  |  |  |  |  |
| Research Development/ Countywide | Increased development partners funding | Identify the needs for informed decision in proposal writing | Field visits, Data collection and analysis, proposal writing | Research development Indicators should be responsive to environmental disaster risk reduction and environmental impact assessment regulations. Compliance with MoH health safety regulations | 51 | CGM | 2023 - 2027 | Partnerships and External Affairs |
| Stakeholder relations management/Countywide | Increased development partners fund | Increased number of partners | Regular meeting and consultations | Mainstreaming of crosscutting issues in proposal writing | 11.5 | CGM Donor | 2023 - 2027 | Partnerships and External Affairs |
| Institutional Development/Countywide | Establish a strong partnership and external linkages framework and policy | Increased staff productivity | Procurement, Training and drafting of directorate framework and policy | Advocacy on climate change goals in policy and framework | 20 | CGM Donor | 2023 - 2024 | Partnerships and External Affairs |
| Capacity building/HQ | Enhancing skills and knowledge to enhance service delivery | Fully trained staff to enhance efficient service delivery | Procurement And training | Advocacy on climate change trainings and gender equity | 4 | CGM | 2023 - 2027 | Partnerships and External Affairs |
| Sub-total |  |  |  |  | 86.5 |  |  |  |
| Programme 6: Communication |  |  |  |  |  |  |  |  |
| Media Outreach/Countywide | To ensure timely Dissemination of information | Wide audience reach | - Liaise with print and electronic media outlets. - Procurement of communication gadgets. | Ensure they enlighten the community on issues of climate change, environmental conservation and conflict sensitive | 10 | CGM | 2023 - 2027 | Office of the Governor |
| Weekly Press Briefings/Countywide | Update the Public on the County Government activities | Wide Audience reach | County spokesperson to share weekly activities of past week & update public on upcoming events. | To include information on conservation via our briefings | 10 | CGM | 2023 - 2027 | Office of the Governor |
| County Newspaper/Magazine/Countywide | Capture county activities and programs carried out in detail | Wide audience reach | Monthly publication highlighting projects and status with images and graphics | Utilize bio-degradable materials and limit production where necessary | 15 | CGM | 2023 - 2027 | Office of the Governor |
| Production of features and Documentaries/Countywide | Produce short human interest stories around county programs from media and social media consumption | Wide audience reach | Quarterly feature productions with targeted documentaries (public or investor oriented) | Proper planning of work to reduce carbon footprint. | 20 | CGM | 2023 - 2027 | Office of the Governor |
| Production of County marketing and branding materials/HQ | Productions of info packs, Investor packs, Banners, Branded materials, among other materials | Wide audience reach | Collection, design, production of County branded materials | Utilize bio-degradable materials and limit production where necessary | 11 | CGM | 2023 - 2027 | Office of the Governor |
| Procurement & Upgrading of Equipment, infrastructure/HQ | Purchase of video & photo cameras, Laptops, Software, TV, Cloud storage, Storage server, hard disk, Desks, chairs, Lenses, secure & reliable Internet Connection, Camera Stands, Camera backpacks, Sound equipment, among other critical items | Improve delivery of the Communication office | Purchase of equipment to help team in delivery on time | Engage supplier who observe conservation while pick items that help conserve on energy. Educate team on conservation methods and implement some of the steps as a team. | 30 | CGM | 2023 - 2027 | Office of the Governor |
| Procurement, booking of Publicity slots on Mainstream media/HQ | Booking of interview slots, adverts, editorials, | Help position county products, content and executive to express government position on programs, etc. | Purchase of air time on regional and national TV and Radio station. | Include and advocate for conservation measure during our messaging. Working with like-minded partners | 16 | CGM | 2023 - 2027 | Office of the Governor |
| Sub-total |  |  |  |  | 112 |  |  |  |
| Programme 7: Protocol and event management |  |  |  |  |  |  |  |  |
| Event management/ Countywide | To ensure events are effectively planned and managed | Enhanced service delivery | Procure protocol equipment’s Rebranding of specific equipment’s to fit national standards | Advocate on gender considerations during events | 15 | CGM | 2023 - 2027 | Office of the Governor |
| Training and development/ Countywide | To enhance efficiency in service delivery | Enhanced productivity | Enrollment for short professional courses Refresher courses | Advocacy on climate change. Training and gender equality | 28 | CGM | 2023 - 2027 | Office of the Governor |
| Sub-total |  |  |  |  | 43 |  |  |  |
| Programme 8: Administrative Planning and Support Services |  |  |  |  |  |  |  |  |
| Administrative Planning and Support Services/Countywide | To Facilitate Coordination Planning, Operations and Linkage | Successful Governor functions and departmental | Governor Diary, Logistics, Liaison | Ensure Noise reduction and use of biodegradable material | 50 | CGM | 2023 – 2027 | Office of the Governor |
| Sub-total |  |  |  |  | 50 |  |  |  |
| Grand total |  |  |  |  | 2,080.5 |  |  |  |

## Annex 1.3: Finance, Economic Planning and ICT Sector Projects

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Public Finance Management |  |  |  |  |  |  |  |  |
| Budgetary documents/ reports /Headquarter | To enhance an efficient and effective budget process and decision making | -1 CBROP/ year -1 CFSP/ year -1 Budget Estimates/ year -1 PBB/ year -1 Cash flow management report | Budget making process through Macro working group, sector working groups, establishment of budgetary documents such as CBROP, CFSP and budget estimates |  | 125 | CGM | 2023-2027 | Budget directorate |
|  |  | 1 County Annual Budget implementation report | -Conduct departmental/sectoral annual budget implementation reports -Consolidation of departmental reports to form one annual budget implementation report |  | 100 | CGM | 2023-2027 | Budget directorate |
| Budget & Economic Forums/ Countywide | To improve on quality of budgetary documents/ reports | 2 budget and economic forums/ year | Conduct consultative process in preparation of CFSP, CBROP and matters relating to budgeting and financial management |  | 10 | CGM | 2023-2027 | Budget directorate |
| Public Participation/ Countywide | To establish development projects | 2 public participations/ year | Collection of major development projects in all locations within wards in every Sub- County |  | 60 | CGM | 2023-2027 | Budget Directorate |
| Accounting, reporting and auditing/HQ | To improve level of transparency and accountability | -Quarterly financial reports Annual -Audit report | -Preparation of quarterly financial reports -Preparation of annual audit reports |  | 50 | CGM | 2023-2027 | Accounts and Audit Directorates |
|  |  | One county inventory system developed | Preparation of a county inventory system |  | 50 | CGM | 2023-2027 | Directorate of Accounts |
|  |  | Reduction of corruption index | -Putting in place rules and regulations that should be strictly followed -Enforcement of rules and regulations |  | 75 | CGM | 2023-2027 | Directorate of accounts |
| Supply Chain Management/HQ | To improve Compliance of procurement regulations | 100% Compliance with public procurement regulations | Enforcement of procurement regulations |  | 75 | CGM | 2023-2027 | Directorate of procurement |
|  | To reduce the level of pending bills | 0 % level of pending bills | Prompt payment of all suppliers/contractors |  | 50 | CGM | 2023-2027 | Directorate of procurement |
|  | To improve on procurement services | One procurement Manual prepared and implemented | -Collection of the necessary information in the preparation of the manual -Actual preparation of the procurement manual |  | 10 | CGM | 2023-2027 | Directorate of procurement |
|  | To prepare a county procurement policy | One procurement policy prepared and implemented | -Desktop collection of baseline information -Preparation of the county procurement policy |  | 10 | CGM | 2023-2027 | Directorate of procurement |
| Auditing | To ensure prudent use of county resources | 5 audit reports i.e. 4 quarterly and 1 annual report. | Preparation of County audit reports quarterly and annually |  | 40 | CGM | 2023-2027 | Directorate of Audit |
|  |  | 1 Audit Software | Acquisition of 1 audit software |  | 10 | CGM | 2023-2027 | Directorate of Audit |
| Sub-total |  |  |  |  | 665 |  |  |  |
| Programme 2: County Economic Planning, Policy Formulation, Monitoring & Evaluation |  |  |  |  |  |  |  |  |
| Sectoral plans development/HQ | To guide the county in planning process in all sectors | -Prepare a county sectoral plan | - Preparation of County Sector Plans |  | 20 | CGM Development Partners | 2023-2027 | Directorate of Economic Planning |
| CIDP & ADP development/HQ | To guide the county in planning & Budgeting process | 1 CIDP 5 ADPs | - Preparation of Annual Development Plans |  | 55 | CGM | 2023-2027 | Directorate of Economic Planning |
| Departmental Strategic Plans /Headquarter | To guide the department in planning | -one strategic plan per departmental/SAGA (on need basis) | - Desk top review - Collection of data - Analysis of data - Compilation - Integration and drafting of the strategic plan |  | 27.5 | Development Partners | 2023-2027 | Directorate of Economic Planning |
| Ward Strategic Plans/Countywide | To guide wards in planning for their development agenda | Prepare 46 ward strategic plans | - Desk top review - Collection of data - Analysis of data - Compilation -Integration -Drafting of the strategic plan |  | 60 | CGM | 2023-2027 | Directorate of Economic Planning |
| Meru County Integrated Monitoring and Evaluation System (CIMES)/ County Headquarter | To assess the impact and outcome of the implementation of programs and projects | -One operational CIMES –Data bank for all projects and programmes | - M &E software - Laying of M & E backbone framework - Establish M &E framework - &E reports Proper budgetary allocation to projects and programmes |  | 20 | Development Partners | 2023-2027 | Directorate of Economic Planning |
| County Annual Progress Report/ Headquarter | To assess the level of implementation of programs and projects | One County Annual Progress Report | - Collection of departmental progress reports - Compilation - -Integration - -Drafting of the report |  | 25 | CGM | 2023-2027 | Directorate of Economic Planning |
| County Public Expenditure Review reports/ Head quarter | To improve utilization of public funds | Annual/ quarterly public expenditure report | - Preparation of expenditure reports |  | 10 | Development Partners | 2023-2027 | Directorate of Economic Planning |
| Planning at decentralized levels/Countywide | To improve service delivery | 9 sub county planning offices | - Establishment of planning offices |  | 45 | CGM | 2023-2027 | Directorate of Economic Planning |
| Public participation on planning (ADP) /Countywide | To ensure citizen-oriented projects | Ward level | - Collection of data Dissemination of reports and plans. |  | 60 | Development Partners | 2023-2027 | Directorate of Economic Planning |
| Economic survey/Countywide | To gather accurate Information for planning processes | -1 economic survey report per year | - Collection of data, analysis of data, collation - Dissemination of survey report |  | 15 | CGM | 2023-2027 | Directorate of Economic Planning |
| Evaluation of Implementation of the CIDP/ Countywide | To assess progress in achievement of the CIDP | -1 Mid Term Review -1 End Term Review | - Undertake Data Collection, forums, field visits, meetings and Workshop to Review CIDP |  | 40 | Development Partners | 2023-2027 | Directorate of Economic Planning |
| Monitoring of projects/ Countywide | To ensure programs, projects and policy in the county are closely monitored | All projects and programmes | - Field visits - Procurement of vehicles - Community based M & E |  | 20 | Development Partners | 2023-2027 | Directorate of Economic Planning |
| 2Revision of County Indicator Handbook/HQ | To ensure all project performance indicators are captured | Revision of one county performance indicator handbook | - Departmental revision of project performance indicators |  | 5 | CGM | 2023-2027 | Directorate of Economic Planning |
| Sub-total |  |  |  |  | 402.5 |  |  |  |
| Programme 3: Microfinance Development |  |  |  |  |  |  |  |  |
| Capacity building of customers/Countywide | To provide financial literary to membership | All members | Training on basic book keeping |  | 120 | CGM/MCMC/PP | 2023-2027 | Microfinance |
| Sensitization Fora/Countywide | To increase the number of groups accessing loans | All member/groups | Sensitization of the microfinance activities |  | 125 | CGM | 2023-2027 | Microfinance |
| Loan disbursement/ Countywide | To increase access to credit facilities | All members to access loans | Issuance of loans |  | 565 | CGM | 2023-2027 |  |
| Opening of Branches (At the Sub County Level) | To bring services close to Mwananchi in sub-counties | 4 branches | Opening branches in sucounties to dentralize service delivery to mwananchi | - | 60 | CGM | 2023-2027 | Microfinance |
| Transition of MCMC to MFB (Registration process)/HQ | To enhance institutional operations capacity and development | Fully pledged microfinance bank | Registration processof MCMC | - | 30 | CGM | 2023-2027 | MCMC |
| Sub-total |  |  |  |  | 900 |  |  |  |
| Programme 4: Revenue Management |  |  |  |  |  |  |  |  |
| Revenue Management/HQ | To increase revenue collection | All revenue streams | -Frequent visit to the revenue collection points -Enforcement of county finance bill |  | 640 | CGM | 2023-2027 | Revenue board |
| Sub-total |  |  |  |  | 640 |  |  |  |
| Programme 5: Fleet Management |  |  |  |  |  |  |  |  |
| Fleet management system Development/HQ | To enhance county fleet management | All County vehicles | Purchase and installation of the system |  | 10 | CGM | 2023-2027 | Fleet Management Directorate |
| Purchase of county Motor vehicles/HQ | To enhance mobility of staff | All county staff | Procurement of the vehicles |  | 492 | CGM | 2023-2027 | Fleet management Directorate |
| Insurance of county vehicles/HQ | To enhance safety of county staff and vehicles | All County Vehicles | Procurement of insurance covers |  | 136 | CGM | 2023-2027 | Fleet management Directorate |
| Sub-total |  |  |  |  | 656 |  |  |  |
| Programme 6: ICT Development |  |  |  |  |  |  |  |  |
| Development of an Enterprise Resource Planning system/HQ | To consolidate organization function to a unified system | I System | Development and installation of an ERP system |  | 120 | CGM/ Partners | 2023 – 2027 | ICT, Finance |
| Development and maintenance of ICT standards/HQ | To regulate organizations ICT systems, hardware and software | 1 ICT policy | -Development of ICT standards and regulations -Revision of ICT Policy |  | 10 | CGM | 2023 - 2027 | ICT, Finance |
| Installation of Video Conference Facility/ Governor Residence | To enhance remote communication and conferencing | 1 System | To install a Video conference system that support remote communication at governor’s residence |  | 10 | CGM | 2023 - 2027 | ICT, Governors |
| County Backbone Infrastructure /Countywide | To extend County ICT infrastructure to the ward level | 50 offices | Installation of structured cabling to the Sub County/Municipalities/ward offices and connect to internet |  | 200 | CGM | 2023 - 2027 | ICT, Finance |
| Cloud and an Offsite County Data Center/ headquarter | To Establish of a Cloud and backup county data center | 1 Cloud back up data center | Building and Equipping of a new off-site additional Backup Data center |  | 80 | CGM | 2023 - 2027 | ICT, Finance |
| Establishment of ICT innovation centres ICT Literacy and Capacity Building/Countywide | To raise ICT literacy levels To Establish Self-study program for entrenching ICT and leisure time management. | ICT hubs at 9 sub counties | -Establishment of Centers of excellence through collaborations with training institutions -Capacity building of staff, ICT proffessionals and community Youth empowerment and innovation centers /Countywide |  | 64 | CGM/ Partners | 2023 - 2027 | ICT, Governor’s Office & Finance |
| Integration of Security Surveillance CCTV Systems/headquarter | To Improve security, monitoring and reporting in identified county offices | Integrating 3 systems to 1 | Installation CCTV Monitoring Systems |  | 10 | CGM | 2023 - 2027 | ICT, Finance & Public Service and Administration |
| Establishment of ICT Lab /headquarter | To establish a repair and maintenance Lab for ICT equipment | 1 ICT lab | Identification of the location, Renovation of Rooms, and procurement of the working toolkits, Hardware and Software |  | 20 | CGM | 2023 - 2027 | ICT, Finance |
| Automation and systems development/HQ | To Automate processes for improved service delivery | 8 systems automated | Requirements gathering, development of specification, procurement, development and installation, testing and training. |  | 40 | CGM and partners | 2023 - 2027 | ICT, Finance |
| Sub-total |  |  |  |  | 554 |  |  |  |
| Grand total |  |  |  |  | 3,817.5 |  |  |  |

## Annex 1.4: Education, Science, Culture and Arts Sector Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Early Childhood Development Education |  |  |  |  |  |  |  |  |
| Construction of ECDE classrooms/ countywide | To create child friendly school environment | -71 ECDE classrooms -6780 learners | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 41.4 | CGM | 2022-2023 | Department of Education, Science, Culture & Arts |
| Construction of Social halls/Countywide | To equip learners with social skills | 2 Social halls | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 3.8 | CGM | 2022-2023 | Department of Education, Science, Culture & Arts |
| Construction of sanitation units in ECDE centers/ countywide | To improve hygiene | 400 ECDE centers | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 1.65 | CGM | 2022-2023 | Department of Education, Science, Culture & Arts |
| Provision of furniture in ECDE centres/countywide | To ensure conducive learning environment and enhance retention | 18 ECDE centers | -Develop architectural design -Develop bills of quantities -Advertise and award tenders | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 1.9 | CGM | 2022-2023 | Department of Education, Science, Culture & Arts |
| Sub totals |  |  |  |  | 48.75 |  |  |  |
| Programme 2: Technical and Vocational Development |  |  |  |  |  |  |  |  |
| Construction and completion of Workshops/ Countywide | To enhance access to vocational training environment | -11 Workshops -135 Trainees | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 10.95 | CGM | 2022-2023 | Department of Education, Science, Culture & Arts |
| Completion of hostel at Karurune | To enhance accommodation and retention of trainees | -1 hostel -300 trainees | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 1 | CGM | 2022-2023 | Department of Education, Science, Culture & Arts |
| Fencing of Village Polytechnics/Countywide | To enhance access to vocational training and improve security | 2 Village Polytechnics | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 1.6 | CGM | 2022-2023 | Department of Education, Science, Culture & Arts |
| Sub –total |  |  |  |  | 13.55 |  |  |  |
| Programme 3: Regulation of alcoholic drinks |  |  |  |  |  |  |  |  |
| Licensing of alcoholic Outlets in the County /Countywide | To control number of outlets | 3000 outlets/year | -Applications -Inspections -Issuance of licenses |  | - | Alcohol Board | 2023-2027 | Alcohol Board, National Police Service, Department of Health, Relevant National Government officials |
| Grand total |  |  |  |  | 62.3 |  |  |  |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Early Childhood Development Education |  |  |  |  |  |  |  |  |
| Establishment of day care centres in Maua, Timau and Meru | To ensure proper custodial care to children | -3-day care centres -10,000 children per year | Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 300 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Procurement of ECDE learning materials/ Countywide | To ensure quality curriculum implementation | 65,000 ECDE learners | Tendering Procurement Distribution | Adherence to AGPO, PWD friendly Use of locally available materials Harness green energy | 610 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Play equipment/ Countywide | To ensure holistic development of learners | 776 ECDE centres | -Tendering Procurement Distribution -Provision of play and rest materials | PWD friendly Use of locally available materials | 155.2 | CGM, Development Partners & NDMA | 2023- 2027 | Department of Education, Science, Culture & Arts |
| ICT Integration/Digital learning in ECDE centres/Countywide | To ensure ICT Integration in ECDE curriculum | -776 public EC DE centres -65,000 ECDE learners | -Tendering -Procurement -Distribution | Adherence to AGPO | 219.73 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Recruitment of ECDE Teachers/Countywide | To provide quality education | 847 ECDE teachers | -Advertisement -Shortlisting -Interviewing and hiring -Posting Reporting | 30% Procurement opportunities for the youth and PWD | 18.63 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Provision of furniture in ECDE centres/ Countywide | To ensure conducive learning environment and enhance retention | 65,000ECDE learners | Tendering Procurement and distribution | Adherence to AGPO, PWD friendly Use of locally available materials Harness green energy | 1,552 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Capacity building for ECDE teachers and officers/Countywide | To improve ECDE service delivery | 2500 teachers 30 officers | Identification of training needs Data collection Training schedules and materials Identification of trainers Report writing | Advocacy on climate change trainings and gender equity | 60 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Curriculum monitoring and evaluation/ Countywide | To improve curriculum implementation for quality and standards | 776 ECDE centres | Monitoring schedules Work plans Reporting | M&E Indicators should be responsive to environmental disaster risk reduction and environmental impact assessment regulations. | 25 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Issuing of uniforms to vulnerable learners/ Countywide | To increase access, retention and completion for learners | 50,000 | Tendering Procurement and distribution | Engage youth, women and persons with special needs | 100 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Community empowerment on basic education/Countywide | To increase access, retention and completion for learners | 77,600 | Identification of training needs Data collection Training schedules and materials Identification of trainers Reporting | Advocacy on climate change trainings and gender equity | 77.6 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Sub-total |  |  |  |  | 3,118.16 |  |  |  |
| Programme 2: Technical and Vocational Development |  |  |  |  |  |  |  |  |
| Construction of Workshops/Countywide | To create a conducive youth training environment and enhance retention | -36 Workshops in 30 Village Polytechnics -9,100 trainees | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 180 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Construction of hostels/ Countywide | To create a conducive youth training environment and enhance retention | 20 hostels in 10 Village Polytechnics centres 4,000 trainees | Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 400 | CGM | 2023 -2027 | Department of Education, Science, Culture & Arts |
| Ablution blocks for trainees/Countywide | To create a conducive youth training environment and enhance retention | 20 ablution blocks for 20 Village Polytechnics | Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 28 | CGM | 2023 - 2027 | Department of Education, Science, Culture & Arts |
| Equipping of Village Polytechnics/ Countywide | To provide quality training | -45 Village Polytechnics equipped -1920 trainees | -Tendering -Procurement -Distribution and installation | Adherence to AGPO, PWD friendly Use of locally available materials Harness green energy | 50 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Recruitment of Village Polytechnics trainers /Countywide | To provide quality training | 500 Village Polytechnics trainers | Advertisement -Shortlisting -Interviewing and hiring -Posting | Consideration for youth, women and persons with special needs | 156 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Up scaling of subsidized tuition fees(capitation)/ Countywide | To enhance access and quality training | -39 Village Polytechnics -22,000 trainees | -Data capture and verification preparation of vouchers and payment | Consideration for youth, women and persons with special needs | 330 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Subsidized exam fees for Village Polytechnics/Countywide | To enhance access and quality training | 8,750 trainees | Data capture and verification; preparation of vouchers and payment | Consideration for youth, women and persons with special needs | 70 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Capacity building for Village Polytechnics trainers, managers and officers/Countywide | To improve ECDE service delivery | 711 trainers 30 managers 11 officers | Identification of training needs Data collection Training schedules and materials Identification of trainers Reporting | Advocacy on climate change trainings and gender equity | 35 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Curriculum monitoring and evaluation/ Countywide | To improve curriculum implementation for quality and standards | 30 Village Polytechnics | Monitoring schedules Work plans Reports | M&E Indicators should be responsive to environmental disaster risk reduction and environmental impact assessment regulations. | 5 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Issuing of tool kits to needy Village Polytechnics graduands/ Countywide | To reduce unemployment of youth | 500 | -Tendering -Procurement -Distribution and installation | Engage youth, women and persons with special needs | 25 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| ICT Integration in Village Polytechnics/ Countywide | To improve curriculum implementation and service delivery | 30 Village Polytechnics | Tendering Procurement and distribution | Adherence to AGPO | 10 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Retention enhancement fund/Countywide | To increase access, retention and completion for students in post – primary educational institutions | 125,0000 learners | Identification of needs Data collection and collation Cheque writing and disbursement Reporting | Consideration for youth, women and persons with special needs | 1,250 | CGM | 2023-2027 | Department of Education, Science, Culture & Arts |
| Construction of home craft centres/Countywide | To equip the citizens with relevant skills | -10 home craft centres -3,000 trainees | -Develop architectural design -Develop bills of quantities -Advertise and award tenders -Construction works | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 166.5 | CGM | 2023- 2027 | Department of Education, Science, Culture & Arts |
| Sub-total |  |  |  |  | 2,705.5 |  |  |  |
| Programme 3: Regulation of Alcoholic Drinks |  |  |  |  |  |  |  |  |
| Inspection, crackdown and Enforcement /Countywide | To ensure adherence to liquor Act and relevant policies. | 3, 000 outlets | -Raids -physical Inspections -Crackdown monitoring | - | 50 | CGM, Alcohol Board, National Service, Revenue Board | 2023-2027 | Department of Education, Science, Culture & Arts |
| Public education and Community mobilization/Countywide | To reduce alcohol abuse | 36,000 persons | Conduct sensitization Workshops and seminars on alcohol use targeting youth, boda boda riders, women and security officers | Advocacy on climate change trainings and gender mainstreaming | 36.2 | CGM, Alcohol Board | 2023-2027 | Department of Education, Science, Culture & Arts |
| Capacity building/ Countywide | Improved efficiency in service delivery | 30 Staff members 7 Board members | -conduct induction for Board members Staff training on customer service, supervisory skills and senior management courses | Advocacy on climate change trainings and gender mainstreaming | 21 | Alcohol Board | 2023-2027 | Department of Education, Science, Culture & Arts |
| Amendment of Meru County Alcoholic Drinks Control Act 2016/HQ | Enhanced community participation in alcoholic control. | 1 Act | Drafting of the bill Public participation Amendment draft submission to the county assembly | Ensure policies and laws are responsive to cross cutting issues | 10 | Alcohol Board | 2023-2027 | Department of Education, Science, Culture & Arts |
| Sub-total |  |  |  |  | 117.2 |  |  |  |
| Programme 4: Cultural & Arts Development |  |  |  |  |  |  |  |  |
| Construction of a Cultural Centre on Nyaki/Giaki /734 5.60 Acres | To promote and conserve Meru cultural heritage | One fully equipped and operationalized Cultural Centre | Floating of tender -tender award -Construction - Equipping and staffing -Monitoring and evaluation | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 20 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Construction of ten (10) Cultural Centres at Sub County headquarters | To promote and conserve Meru cultural heritage | One fully equipped and operationalized Cultural Centre | -Site identification -Floating of tender -Tender award -Construction - Equipping and staffing -Monitoring and evaluation | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 102 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Mapping, protection and conservation of Cultural Shrines and Practitioners/Countywide | To promote Ameru culture | Mapped shrines and practitioners | -Survey on identification and mapping of all shrines and practitioners |  | 15 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Construction of Art Theatres/Countywide | To develop the creative industry | Art theatres constructed in the 46 wards | -site identification -Floating of tender -tender award -Construction - Equipping and staffing -monitoring and evaluation | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 50 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Kimeru Dictionary/headquarters | To promote and learn Kimeru language | 2000 copies of published dictionary | -Conduct research and collate all the inputs on Kimeru language -Writing of manuscripts -Edit and publish |  | 75 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Kenya Music and cultural festival-county wide | To promote Ameru culture | 300 trainees per year | - Site identification - Contracts - Tender Awards - Supervisions - Construction - Equipping and staffing -Monitoring and Evaluation | Adherence to AGPO, solar energy, tree planting, rain water harvesting and use of appropriate building technologies | 50 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| County Cultural Festivals/Countywide | To promote and preserve culture To promote cohesion and integration | 3000 participants per year | Identification of participants -Sensitization Workshop - | Consideration for youth, women and persons with special needs | 25.5 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Empowerment of Cultural Practitioners/ Countywide | To empower cultural practitioners | 1000 per year | Workshops and seminars | Advocacy on climate change trainings and gender mainstreaming | 7.5 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Establishment of recording studios /Countywide | To nurture and develop talents To preserve Cultural Music for Posterity | 15 Centres 10 Albums | Procurement procedures. Construction and equipping. Recruitment of personnel. Monitoring and evaluation | Advocacy on climate change trainings and gender mainstreaming | 60 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Formulation of County Culture & Heritage Policy/HQ | To Stream line the Cultural Function | One (1) Policy Document | -Procurement of Consultancy Services -Public Participation -A Bill | Ensure policies and laws are responsive to cross cutting issues | 5 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Capacity Building/ Countywide | Improved efficiency in Service Delivery | 10 staff members to be trained | Identify staff needs Training needs | Advocacy on climate change trainings and gender equity | 10 | CGM & Development Partners | 2023-2027 | Department of Education, Science, Culture & Arts |
| Sub-total |  |  |  |  | 420 |  |  |  |
| Programme 5: Library Services |  |  |  |  |  |  |  |  |
| Construction of public libraries/ Countywide | To promote a reading culture | 1 Library | - Site identification - Contracts - Tender Awards - Supervisions - Construction - Equipping and staffing -Monitoring and Evaluation | Adherence to AGPO, solar energy, and use of appropriate building technologies | 30.6 | CGM | 2023-2027 | Department of Education, Science, Culture & Arts |
| Equipping of County Libraries/ Countywide | To Promote a reading Culture | 6 Libraries Equipped | -Procurement -Monitoring & Evaluation | Adherence to AGPO, PWD friendly Use of locally available materials Harness green energy | 53.04 | CGM | 2023-2027 | Department of Education, Science, Culture & Arts |
| Total |  |  |  |  | 83.64 |  |  |  |
| Grand Total |  |  |  |  | 6,444.5 |  |  |  |

## Annex 1.5: Youth Affairs; Sports, Gender and Social Development Sector Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Youth empowerment |  |  |  |  |  |  |  |  |
| MYS intake/ Countywide | To Equip youths with employable skills | 430 youths | Mindset and discipline training and enrollment to Village Polytechnics |  | 20 | CGM | 2022-2023 | MYS |
| Sub-total |  |  |  |  | 20 |  |  |  |
| Programme 2: Sports Infrastructure |  |  |  |  |  |  |  |  |
| Equipping of Kinoru Stadium Municipality Ward. | To attract international events | 1 stadium | Equip the stadium to international standards | - Consideration of AGPO | 20 | National government | 2023-2027 | County Government and National government |
|  |  |  |  | Sub-total | 20 |  |  |  |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Youth Development and participation |  |  |  |  |  |  |  |  |
| Youth empowerment/ Countywide | To Equip Youths with Skills Viable for Monetization | 1500 | -Repair and expansion of ponds -Acquisition of quality bloodstock -Modernization and operationalization of hatchery | Adherence to AGPO | 100 | CGM | 2023-2027 | MYS |
| Development and empowerment of youth talent led initiatives | To exploit youth potential and improve livelihoods | 500 | Identification of youths with talent. Trainings | Adherence to AGPO | 150 | CGM | 2023-2027 | MYS |
| Revival Jua Kali industries/ Countywide | To get youths engaged in meaningful employment. | 3 markets | -Identification of youths to be trained on Juakali and artisan courses -Setting Up of The Markets | Adherence to AGPO, solar energy, and use of appropriate building technologies | 15 | CGM | 2023-2027 | MYS |
| Youth involvement in modern agriculture/ Countywide | To change the mindsets of youths in relation to agriculture and exploit the agricultural value chain | 100 youths. | Identification and preparation of the farm Procurement of necessary services and equipment. | Use of appropriate technologies | 60 | CGM | 2023-2027 | MYS |
| Youth Health Awareness/ Countywide | To protect young people from harmful practices | 1000 | -Establishment of partnerships and linkages. -Identification of key areas of focus | Adherence to AGPO | 58 | CGM | 2023-2027 | MYS |
| Establishment and equipping of Youth talent academies/ Countywide | To identify, nurture and market the talents to enable youth earn livelihoods from their endowments | 21 | -Identification of the locations-venue Equipping with relevant equipment Showcasing Scouting(identification) Development of identified talents Linkages /marketing of the talents | Adherence to AGPO, solar energy, and use of appropriate building technologies | 210 | CGM | 2023-2027 | -Youth Affairs -Finance -Partners |
| Skills Development/ Countywide | Promote youth employability and awareness | 4500 | Trainings | Adherence to AGPO and use of appropriate technologies | 34 | CGM | 2023-2027 | Youth Affairs -Finance -Partners |
| Mainstreaming of youth issues in county development agenda/ Countywide | To enhance and promote youth inclusivity in County decision –making organs | 100 | Development of a county youth policy Creation of a youth advisory Board | Adherence to AGPO and use of appropriate technologies | 10 | CGM | 2023-2027 | Youth Affairs -Finance -Partners |
| Youth Enterprise Development/County wide | Promote youth employment through entrepreneurship development | 500 | -Inculcate entrepreneurial skills to the youth -Provide youth SMEs with seed capital -Capacity build youth groups and individuals on AGPO | Integration of ICT | 150 | CGM | 2023-2027 | Youth Affairs -Finance -Partners |
|  | To increase gainful employment through youth own companies and enterprises | 100% | -Inculcate entrepreneurial skills to the youth -Provide youth SMEs with seed capital -Capacity build youth | Integration of ICT | 90 | CGM | 2023-2027 | Youth Affairs -Finance -Partners |
| Youth mentorship conventions | To ensure all round equipped youths | 5 | -Identification of youths. Conventions | Adherence to AGPO and use of appropriate technologies | 5 | CGM | 2023-2027 | Youth Affairs -Finance -Partners |
| Youth Community programmes engagements | To improve youth economic livelihoods | 2,000 | Identification of youth to be engaged in Meru Youth Service Community Road maintenance program | Adherence to AGPO and use of appropriate technologies | 40 | CGM | 2023-2027 | Youth Affairs -Finance -Partners |
| Youth employment accessibility though ICT flatforms | To increase chances of youth employability through online job platforms | 750 | Trainings | Adherence to AGPO and use of appropriate technologies | 15 | CGM | 2023-2027 | Youth Affairs -Finance -Partners |
| Sub-Total |  |  |  |  | 937 |  |  |  |
| Programme 2: Sports Development |  |  |  |  |  |  |  |  |
| Construction and equipping of Stadia/Countywide | - To improve sports standards and enhance revenue | Ten fully operational stadiums | Contracts, design and construction Perimeter fence ablution blocks, changing rooms and podium | solar energy, and use of appropriate building technologies | 350 | CGM | 2023 – 2027 | Youth Affairs and Sport, Football Kenya Federation Sports Kenya, Athletics Kenya, |
| Upgrading of Public Playground/ Countywide | - To enhance access to sporting facilities | 225 fully upgraded playgrounds (One ground per ward annually) | Contracts, dozing, grading and compressing leveling, goal posts, marking, sanitation facilities | solar energy, and use of appropriate building technologies | 270 | CGM | 2023 – 2027 | Youth Affairs and Sport |
| Sporting equipment/ countywide. | Promote participation of local sport teams in different sporting events | 10 Sports Disciplines fully equipped | Procurement and distribution of sports equipment | solar energy, and use of appropriate building technologies | 50 | CGM | –2023 – 2027 | Youth Affairs and Sport, FKF, Sports Kenya & Athletics Kenya |
| Meru County Talent Academy/ Countywide | To identify and nurture talents | 3,000 Youths | Establish and manage academies, training and research for global competitiveness | Adherence to AGPO, solar energy, and use of appropriate building technologies | 150 | CGM, Development Partners | 2023 – 2027 | Youth Affairs and Sport |
| Sports tournaments /leagues countywide | Promote youth participation in sports | 10 Sports disciplines | Drawing of Budgets, identification of teams, referees, actual leagues |  | 200 | CGM, Donors | 2023-2027 | Youth Affairs and Sports, Sports federations, |
| Construction of indoor Arena in Municipality Ward | - To improve sports standards and enhance revenue | 1 Indoor Arena for all indoor games | Contracts, design and construction | Adherence to AGPO, solar energy, and use of appropriate building technologies | 100 | CGM | 2023-2027 | Youth Affairs and Sports, Sports Kenya |
| Sub-total |  |  |  |  | 1120 |  |  |  |
| Programme 3: Gender and Social Development |  |  |  |  |  |  |  |  |
| Empowerment Grant/ Countywide | Empower women, widows, youth, men, boy child, elderly, OVCs to uplift their living standards | 10,000 | Identify the individual/groups Issue funds Trainings. Advocacy for universal standard of care for the older persons. Mapping elderly and OVCs |  | 270 | CGM | 2023-2027 | Directorate of gender and social development |
| Establish Cottage industry (Industry Mashinani)/ County wide | To offer simple skills, simple products using indigenous technologies | 15 | Site identification Construction of cottage Equipping Start capital | Use of solar energy and appropriate building needs & technologies | 200 | CGM | 2023-2027 | Directorate of gender and social development, public work |
| SGBV Reduction and intervention strategies | To rehabilitate and offer counseling to the SGBV | 1200 | Mapping, rescuing and empowering of the affected |  | 50 | CGM | 2023-2027 | Directorate of Gender and Social Development |
| Men and Boys rescue programmes | To rescue men and boys from harmful vices | 980 | Identify the vulnerable men and boys |  | 50 | CGM | 2023 – 2027 | Directorate of Gender and Social Development, |
| Policy support for drug and alcohol abuse | To anchor drug and alcohol intervention on locally adopted policy interventions | 1 | Stakeholders’ engagement, Procurement, training, develop policy and framework, validate and publication | Corporate cross cutting issues on decision making concerned with environmental resilience and climate change | 3 | CGM | 2023 – 2027 | Directorate of Gender and Social Development, |
| Social care support to elderly/accessing universal medical coverage | To increase social safety net coverage of elderly poor | 12,500 | Mapping of the marginalized elderly. empowerment. |  | 165 | CGM | 2023 – 2027 | Directorate of Gender and Social Development, |
| Teenage friendly program | To train teenagers on life skills | 5,000 | Identify the vulnerable teenagers Training |  | 50 | CGM | 2023 – 2027 | Directorate of Gender and Social Development, |
| Issuance of OVC accessing basic needs and assistive devices to PWDS / Countywide | To ease mobility for the physical and visually impaired. | 2,500 OVCs 2000 PWD | Mapping of PWD Support in assistive devices | Use of appropriate modern technologies | 125 | CGM | 2023-2027 | Directorate of Gender and Social Development |
| Gender mainstreaming in county programmes | To improve quality of public policies, programmes and projects | 1,500 |  | Use of appropriate modern technologies | 5 | CGM | 2023-2027 | Directorate of Gender and Social Development |
| Sub-total |  |  |  |  | 918 |  |  |  |
| Grand total |  |  |  |  | 2,975 |  |  |  |

## Annex 1.6: Roads, Transport, Energy and Public Works Sector Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme1: Roads Works |  |  |  |  |  |  |  |  |
| Road opening and grading works of various roads in Akachiu ward | To improve motorability and make them all weather roads | 15KM- road grading | Grading, gravelling, Surveying Dossing, | Grass planting to prevent soil erosion | 2.945191 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road opening, gravelling and grading and drainage works in Kangeta ward | To improve access to market and improve drainage | 12KM 21M of culverts | installation of culverts, box culverts, Gabions, construction of bridges, Surveying Dossing, levelling | Use of local labour (youth, women &PWDS) | 2.999 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road opening and grading works of various roads | To improve access to market and improve drainage | 15KM- road grading | Grading, gravelling, Surveying Dossing, Spot improvement | Tree planting on road reserves | 4. 985 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road opening and grading works of various roads in Athiru Ruujine ward | To improve motorability, improve drainage and make it all weather road | 14KM | -Grading and Gravelling Surveying Dossing, levelling Spot improvement | Use of local labour (youth, women &PWDS) - road banks rehabilitation | 3.997 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Construction and maintenance of culverts works | To improve motorability, improve drainage | 30M Culverts | -Culvert installation Surveying Road marking Spot improvement | Use of local labour (youth, women &PWDS) | 2.898 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road grading and gravelling in Thangatha ward | To stop landslides and erosion -To Improve motorability and make it all weather road | 14KM | -Cut to fill -Grading and gravelling Dossing, levelling Procure machinery for roads | Use of local labour (youth, women &PWDS) -road banks rehabilitation | 2.600 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road grading and gravelling in Kityhanga-Lucioti-Kiromwathi road in Antubetwe Kiongo | -To provide connectivity - To Improve motorability and make it all weather road | 14KM | -Cut to spoil -Grading and gravelling - Surveying Dossing, levelling | Use of local labour (youth, women &PWDS) -road banks rehabilitation -Grass planting to prevent soil erosion | 3.244 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Grading and gravelling in Akachiu ward | To Improve access and motorability and make it all weather road | 10KM-Grading and graveling | -Cut to spoil -Heavy Grading and Gravelling Surveying Dossing, levelling | road banks rehabilitation - Use of local labour | 2.400 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Upgrading of Jerusalem Street in Nkubu (phase 2) | To Improve access and motorability and make it all weather road | 200M | -Cut to spoil -Grading and Gravelling Spot improvement Watering and Compacting Monitoring of projects | road banks rehabilitation -Use of local labour - Grass planting to prevent soil erosion | 4.993 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Gravelling works in IBIS market | To Improve access and motorability and make it all weather road | -200M 6 culverts of 900mm | -Cut to spoil -Heavy Grading and gravelling -Culvert Installation Dossing, levelling, watering and compacting | road banks rehabilitation - Use of local labour | 2.1 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Gravelling works in Athwana | Improve drainage and market access | 15.5KM | -Heavy Grading and gravelling Monitoring of projects | road banks rehabilitation - Use of local labour - Grass planting to prevent soil erosion | 0.500 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road opening and drainage works in Antuambui-Kiguru-Ikuu-Irimba-Ntherone road | Improve connectivity | -12KM- road grading and graveling 21M of culvert | -Heavy Grading and graveling -Culvert installation | road banks rehabilitation - Use of local labour | 2.899 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Grading and gravelling in Kanuni ward | To Improve access and motorability and make it all weather road | 14KM | -Cut to spoil -Grading and gravelling Monitoring of projects | -road banks rehabilitation -Use of local labour - Grass planting to prevent soil erosion | 1.900 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Grading and gravelling in Kanuni ward | To Improve access and motorability and make it all weather road | 13KM | -Cut to spoil -Grading and gravelling Monitoring of projects | -road banks rehabilitation -Use of local labour - Grass planting to prevent soil erosion | 2.900 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Grading works of Various roads in Ntunene ward | To Improve access and motorability and make it all weather road | 14KM 16 Gabions | -Cut to spoil -Grading and gravelling Dossing, levelling Monitoring of projects Installation of culverts and gabions | -Use of local labour - Grass planting to prevent soil erosion | 3.687 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Grading and graveling in Athwana wards | To Improve access and motorability and make it all weather road | 13 KM | -Cut to spoil -Grading and gravelling Scour checks construction | -Use of local labour - Grass planting to prevent soil erosion | 0.900 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road opening, grading and gravelling of Lenjoka-Marir-Kirindara roads in Ntunene wards | To Improve access and motorability and make it all weather road | 14KM | -Cut to spoil -Grading and gravelling -Culvert and Gabion installation Dossing, levelling Procure machinery Monitoring of projects | -Use of local labour - Grass planting to prevent soil erosion | 2.778 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Bridge construction in Nkomo ward | Improve drainage and market access | 9M | -Construction of drifts and a bridge Feasibility studies Procure machinery Monitoring of projects | Use of local labour (youth, women &PWDS) -road banks rehabilitation | 4.734 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Construction of Murera drift | Improve drainage and market access | 20M | -Construction of drifts Monitoring of projects | Use of local labour (youth, women &PWDS) -road banks rehabilitation | 1.445 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Road and drainage work in Thangatha ward | To Improve access and motorability and make it all weather road | 12KM 21M culverts | -Grading and gravelling -Culvert installation - Surveying Dossing, levelling Monitoring of projects | road banks rehabilitation - Use of local labour -Grass planting to prevent soil erosion | 1.900 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Drainage and Culvert works in Kiagu | To Improve access and motorability and make it all weather road | 20M | Drainage construction Monitoring of projects | -Grass planting to prevent soil erosion | 2.318 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Routine maintenance of various roads in Kiirua-Naari roads | -Upgrade earth/Gravel Road to paved standards using cheap and locally available materials -Provide employment to the locals | 14KM | -Earthworks Surveying Monitoring of projects | -Use of local labour -road banks rehabilitation -Grass planting to prevent soil erosion | 1.994 | CGM | 2023-2027 | Directorate of Roads and Transport |
| Sub-total |  |  |  |  | 56.13119 |  |  |  |
| Programme2: County Lighting |  |  |  |  |  |  |  |  |
| Installation of flood lights in all wards | To provide adequate lighting in market centers | 165 Low masts | Procuring, installation of flood lights | Use of local labour -use of standardized items/energy saving. | 82.5 | CGM, REREC | 2023-2027 | CGM, REREC |
| Installation of flood lights in all wards | To provide adequate lighting in market centers | 4 high masts | Procuring, installation of flood lights | Use of local labour -use of standardized items/energy saving. | 12.813600 | CGM, REREC | 2023-2027 | CGM, REREC |
| Sub-total |  |  |  |  | 95.3136 |  |  |  |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme1: Roads Works |  |  |  |  |  |  |  |  |
| Routine maintenance of county roads/ countywide | To improve access, motorability, improve drainage and make them all weather roads | 1150KM | Road grading Gravelling -Road opening - signage repair - culverts repair - bridges repair - patched road - graveled roads - gabions installed - culverts constructed -bridges constructed -cabros laid Surveying Road marking Feasibility studies Sidewalks construction Dossing, levelling Procure machinery for roads Spot improvement Monitoring of projects | road banks rehabilitation - Use of local labour -Grass/ tree planting to prevent soil erosion Use of gabions Soil compacting | 3673.375 | CGM | 2023-2027 | Directorate of roads and transport |
| Road opening, grading and gravelling/ Countywide | To improve access, motorability, improve drainage and make them all weather roads | 1150KM opened and graveled. 5900M culverts installed. 200,000 m2 cabros laid. 230 bridges constructed. | Road opening, gravelling, culvert and gabion installation, signage installation, bridges, cabro laying, | -Road banks rehabilitation - Use of local labour -Grass/ tree planting to prevent soil erosion -Use of gabions Watering the soil Soil compacting | 3,829.5 | CGM | 2023-2027 | Directorate of roads and transport |
| Township improvement/ Countywide | To beautify and improve townships | 50 townships/ offset parking improved. | Cabro laying, flowers planting and drainage works | Flowers/Tree planting | 1,000 | CGM | 2023-2027 | Directorate of roads and transport |
| Fleet management/ HQ | For efficient mobility of staff | 10 Vehicles to be purchased | Fleet purchase | Purchase of hybrid vehicles | 50 | CGM | 2023-2027 | Directorate of roads and transport |
| Maintenance of fleet/HQ | For efficient mobility of staff | 100 fleet vehicles maintained | Repair and maintenance |  | 60 | CGM | 2023-2027 | Directorate of roads and transport |
| Maintenance of plant and equipment/ Countywide | To enable projects and works | 5 equipment maintained | Repair and maintenance |  | 200 | CGM | 2023-2027 | Directorate of roads and transport |
| Sub-total |  |  |  |  | 8,812.875 |  |  |  |
| Programme 2: County Lighting |  |  |  |  |  |  |  |  |
| Installation of low mast floodlights/ Countywide | To make markets secure | 230 low mast floodlights installed | Procuring and installation of low mast floodlights | Use of energy saving lights Use of ecofriendly material | 230 | CGM, REREC | 2023-2027 | CGM, REREC |
| Street lighting/ Countywide | To light townships | 25 townships lit | Procuring and installation of streetlights Rural electrification | Use of energy saving lights Use of ecofriendly material | 200 | CGM, REREC | 2023-2027 | CGM, REREC |
| Installation of high mast flood lights/Countywide | To provide adequate lighting in market centers | 75 high mast floodlights installed | Procuring, installation and maintenance of flood lights | Use of energy saving lights Use of ecofriendly material | 262.5 | CGM, REREC | 2023-2027 | CGM, REREC |
| Maintenance of floodlights, streetlights and equipment | Improved security if the region/County | Sum of floodlight and street lights maintained | Repair and maintenance of lights Procurement of equipment (high-up cranes) | Use of energy saving lights Use of ecofriendly material | 75 | CGM | 2023-2027 | CGM |
| Clean energy provision/ Countywide | To provide clean energy | Provision and maintenance of 10,000 clean energy appliances | Feasibility Studied, database and purchase and distribution of appliances | Clean energy appliances | 100 | CGM, REREC | 2023-2027 | CGM, REREC, EU |
|  |  | Installation of 2,300 biogas and biodigesters | Purchase and distribution of appliances | Use of modern technology. Use of ecofriendly materials | 230 | CGM, REREC | 2023-2027 | CGM, REREC, EU |
| Least Cost Electrification Strategies/ Countywide | Improved access to affordable energy solutions | 250 Stand alone | Purchase, distribution and maintenance. | Green energy compliance | 20 | CGM, REREC | 2023-2027 | CGM, REREC, EU |
| Development and implementation of Energy Policies/ HQ | To promote clean energy | 3 policies on energy | Drafting of bills, Enactment and formation of an Energy Committee |  | 300 | CGM | 2023-2027 | CGM, EU |
| Capacity building and training/ Countywide | Sensitize households on clean cooking energy techniques | Conduct 46 ward energy sensitization forums | Need assessment Training Monitoring and evaluation | Training on green economy | 25 | CGM | 2023-2027 | CGM, EU |
| Sub-total |  |  |  |  | 1,442.5 |  |  |  |
| Programme 3: County Public Works |  |  |  |  |  |  |  |  |
| Construction of offices/ Countywide | Provide ample working space | 45 Functional Offices/ Countywide | - Site visit - Mapping - Fencing - Publishing a repossession request in national gazette - Litigation | Use of local materials Use of solar Use of light machines | 550 | CGM | 2023-2027 | Directorate of Public works |
| Maintenance of offices/ Countywide | Keep the working space conducive | 45 Offices | - Repair and maintenance | Use of local materials Use of solar Use of light machines | 100 | CGM | 2023-2027 | Directorate of Public works |
| Establishment of plant and equipment yard/ Countywide | Safety and neatness | 1 Equipment Yard | - Site visit - Mapping - Fencing | Use of local materials Use of solar Use of light machines | 30 | CGM | 2023-2027 | Directorate of Public works |
| Construction of municipal yard | Safety and neatness | 1 Municipal yard | - Site visit - Mapping - Fencing | Use of local materials Use of solar Use of light machines | 30 | CGM | 2023-2027 | Directorate of Public works |
| Construction of material labs/ Municipality | Provision of a research Centre | 1 Material Lab | - Site visit - Mapping - Fencing - Publishing a repossession request in national gazette - Litigation - Provision of equipment | Use of local materials Use of solar Use of light machines | 140 | CGM | 2023-2027 | Directorate of Public works |
| Sub total |  |  |  |  | 850 |  |  |  |
| Grand total |  |  |  |  | 11,105.375 |  |  |  |

## Annex 1.7: Legal Affairs, Public Service Management and Administration Sector Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Public Service Management and Transformation |  |  |  |  |  |  |  |  |
| Human Resources Establishment and Deployment /Countywide | To improve staffing levels | Optimal staffing by 2028 | Recruit and deploy qualified staff to fill the gaps in the public service | Gender Youth PWD | 500 | CGM | 2023-2027 | H/R CPSB Public service |
| Staff Training/ Countywide | To increase staff productivity | 1500 members of staff | Establish training needs assessment (TNA) Enrolment at training institutes Evaluate | Climate change course mainstreaming | 300 | CGM | 2023-2027 | Public service management |
| Sub-total |  |  |  |  | 800 |  |  |  |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: County Governance |  |  |  |  |  |  |  |  |
| Staff training | Optimal quality staff | 1500 members of staff | Capacity building Engagement of training institutions to equip the staff with necessary skills and knowledge | Climate change course mainstreaming | 300 | CGM | 2023-2027 | CPSB/ PSA |
| County Enforcement Service/County wide | To strengthen and develop a professional County Enforcement service | 550 enforcement officers | Recruit 350 enforcement officers Train and kit the enforcement officers Develop a communication system Procure vehicles Build enforcement lines |  | 250 | CGM | 2023-2027 | Directorate of Enforcement and Office Accommodation |
| Recruitment of village administrators and village council | To reduce the distance covered to the nearest government office To ensure efficient and effective service delivery | 392 village administrators and village council employed and trained | Recruit village Administrators (Vas) as per County Government Act (CGA),012 and Meru County Coordination of Government functions Act Hire offices for village administrators |  | 165 | CGM | 2023-2027 | County Public Service Board LA,PSM&A |
| Promotion of initial members of staff | To enhance service delivery and staff motivation | 500 staff member promoted | Departmental/ County HR Committee meetings on promotion |  | 300 | CGM | 2023-2027 | LA,PSM&A |
| HR Medical Schemes | To ensure efficient medical cover | 100% | Verification of staff data Procurement and Award |  | 1,500 | CGM | 2023-2027 | LA,PSM&A |
| Performance management/ Countywide | To achieve effectiveness and efficiency in public service delivery | 1500 members of staff | Sensitization on importance of performance contracting Setting and negotiating of targets Performance contracts signing Vetting and performance appraisal |  | 300 | CGM | 2023-2027 | LA, PSM & Admin |
| Programme 2: Legal Services |  |  |  |  |  |  |  |  |
| County legal registry and Library/County Headquarters | To reduce time taken to retrieve court files and other legal documents To ensure safe storage of County Government Legislation | Reduce retrieval time from 30 to 5 minutes Safe storage for all legal documents | Acquire space for county registry and library Equipping Operationalization |  | 350 | CGM | 2023-2027 | LA, PSM&A |
| Administrative justice programmes | To hasten prosecution and determination of county enforcement cases | Appropriate budget availed | Administering justice and court procedures implementation |  | 300 | CGM | 2023-2027 | LA,PSM&A |
| Programme 3: Town Management and Improvement |  |  |  |  |  |  |  |  |
| Specialized garbage and exhauster trucks/all sub-county headquarters | To improve general cleanliness of the county To improve efficiency in garbage collection | 5 trucks p.a. | - Procurement of the trucks - Employ plant operators |  | 200 | CGM Development Partners | 2023-2027 | Town Administration Development Partners |
| Waste Recycling Plant/Meru Town | To enhance cleanliness To promote eco-friendly solid waste management and environmental conservation | 1 | - Design, construct and commission the waste recycling plant |  | 700 | CGM Development Partners | 2023-2027 | CGM Development Partners |
| Town Beautification / All towns | To create more livable, lively and beautiful towns | 20,000 trees and flowers planted | - Carry out visual improvements |  | 50 | CGM | 2023-2027 | Town Administration |
| Town transport system/countywide | To achieve efficient movement of people, goods and services | 20 bus parks 50 km of road upgraded to bitumen | - Construction of bus parks. - Road construction |  | 200 | CGM | 2023-2027 | Town Administration |
| County Conservation Service/County wide | To secure the County conservancy and tourist sites and promote the county tourism | 100 rangers | Recruit 50 conservation rangers Training and kitting Procure vehicles Construct a ranger’s camps - Develop a communication system |  | 80 | CGM | 2023-2027 | Town Administration |
| Programme 4: Public Service Management and Transformation |  |  |  |  |  |  |  |  |
| Meru school of Government/ Kaguru | To improve on skills and competences of county public service | One school of government established | Construction of learning and catering facility PPPs identification and establishment Equipping & staffing Developing Programmes Training |  | 350 | National government County government Development Partners | 2023-2027 | H/R CPSB Public service |
| Grand total |  |  |  |  | 5,045 |  |  |  |

## Annex 1.8: Trade, Tourism, Cooperative Development and Investment Sector Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Trade Development |  |  |  |  |  |  |  |  |
| Construction of Markets/County wide | To enhance entrepreneurship | 45 | -Construction of boundary walls -Construction of market sheds -Leveling and gravelling/concreting the market grounds -Construction of market toilets | -Gender Youth PWLD – ensuring buildings are accessible - Cold storage system in markets, -Waste management unit -Adherence to AGPO | 450 | CGM | 2018-2022 | Trade, Lands & Public Works |
| Sub-total |  |  |  |  | 450 |  |  |  |
| Programme 2: Tourism Development |  |  |  |  |  |  |  |  |
| Kiirua tourim circuit | To diversify tourism product | 1 | Development of tourist facilities and amenities |  | 18.83 | County, Tourism fund, National Government, Investors, PPP | 2021-2022 | County Government, National Government Tourism agencies and Public Private Partnerships. |
| Meru Municipality Arboretum | To diversify tourism product | 10 | Development of tourist facilities and amenities |  | 8.940 | County, Tourism fund, National Government, Investors, PPP | 2021-2022 | County Government, National Government Tourism agencies and Public Private Partnerships. |
| Programme 3: Cooperative Development |  |  |  |  |  |  |  |  |
| Construction of cold store facility/ Countywide | To enhance aggregation & marketing for enhanced returns | I cold store facility | -Construction, Equipment procurement |  | 50 | NARIGP & CGM | 2021-2027 | Agriculture & Cooperative dept, National dept |
| Revitalization of coffee factories/Countywide | To enhance quality, security and processing of coffee | Factories in the identified 6 Coffee Societies | -Revitalization of the current structures -Fixing of new structures |  | 60 | NARIGP & CGM | 2021-2027 | Agriculture & Cooperative dept, National dept |
| Programme 4: Investments Promotion |  |  |  |  |  |  |  |  |
| Meru County Energy Park | To tap into green energy potential in Meru County. | Development of solar power, wind power, small hydro power and waste to energy plant [200MW] | Land lease Community sensitization Coordination of intergovernmental and PPP relations Construction | To tap into clean energy | 1,300 | PPP | 2018-2022 | MCIDC & Partners |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Trade Development |  |  |  |  |  |  |  |  |
| Construction of modern kiosks/ Countywide | To facilitate conducive environment for entrepreneurs | 500 | - Fabrication and construction of kiosks - Allocation of modern kiosks | Gender Adherence to AGPO. Youth | 25 | County Government | 2023-2027 | Trade, Public Works, Legal & Administration, MDCs |
| Trade Promotion (Trade and Jua kali Exhibitions | Increase volume of goods traded | 15 |  | Adherence to AGPO. | 12.5 | CGM | 2023-2027 | Trade, Public Works, Legal & Administration, MDCs |
| Promotion of Fair-Trade Practices | Fair trade practices within the County | 12500 weights and mesures equipment | Procurement | Adherence to AGPO. | 5 | CGM | 2023-2027 | Trade, Public Works, Legal & Administration, MDCs |
| Development of Trade and Industrialization policy and Trade Act/HQ | Regulate trade and direct trade | 1 trade policy/ MSMEs policy 1 Public market management policy | - Identification of Technocrats - Public participation - Development of policy Zero draft - Presentation to Cabinet and assembly committee for Trade - Validation and Final policy document - Publishing and launch | Inclusive policies Ordered trade, Spur trade | 5 | County Government | 2023-2027 | Trade, Public Works, Legal & Administration, Revenue, Economic Planning |
| Satellite Markets/Nakuru/ Mombasa/Nairobi | To promote buy Meru build Meru | 3 | - Liaison with respective counties (Nakuru, Mombasa and Nairobi) for collaboration - Identify site and fabrication - Sensitize the MSMES - Allocate spaces to MSMES | Digital Infrastructure Integration | 10.8 | CGM and Development partners | 2023-2027 | Trade Directorate, MCIDC, Economic Block, Legal Directorate |
| MSMEs Capacity Building/HQ | Empowering Entrepreneurs with entrepreneurial and technical skills | 15,000 | - Conduct TNA - Develop training manual - Conduct the training | Capacity building on green economy | 10 | CGM and Development partners | 2023-2027 | Trade Directorate, Finance |
| Market Development and Upgrading/ Countywide | To facilitate Improved conducive and efficient business environment | 25 | - Construction of boundary walls - Construction of market sheds - Leveling and gravelling/concreting the market grounds - Construction of market toilets - Installation of cold storage system in markets - Construction of a Waste management unit - Provision of a fully equipped Cleche’ | Use of appropriate modern technologies | 1,000 | CGM and Development partners | 2023-2027 | Trade, Finance, Lands & Public Works |
| Industrial Park/ Countywide | Increased Value addition, livelihoods and food security | 4 | - Site identification - Development of proposals for Funding - Public participation/ sensitization - Implementation - Monitoring and Evaluation - Reporting | Use of appropriate modern technologies | 200.2 | CGM and Development partners | 2023-2027 | Directorate of Trade, MCIDC, Legal, Public works, EMU National Government |
| Maintenance of Market utilities/ Countywide | Improved Business e environment | Need basis All markets | - Construction of boundary walls - Construction of market sheds - Leveling and gravelling/concreting the market grounds - Construction of market toilets - Installation of cold storage system in markets - Construction of a Waste management unit | Use of appropriate modern technologies | 25 | CGM and Development partners | 2023-2027 | Directorate of Trade, MCIDC, Legal, Public works, EMU |
| Sub-Total |  |  |  |  | 1,293.5 |  |  |  |
| Programme 2: Tourism Development |  |  |  |  |  |  |  |  |
| Capacity Building / County-wide | To improve on skills and competences of tourism service providers | 2500 | - Training personnel, - Exchange programmes, events and standards competition, refresher courses | Training on green economy | 22.5 | National government County government | 2023-2027 | County Government, National Government Tourism agencies and Public Private Partnerships |
| Tourism product development /Countywide | To diversify tourism product | 10 | - Development of tourist facilities and amenities | Eco-friendly tourism facilities & sustainable use of the ecosystem | 275 | County Government National Government and its Agencies, Private Investors, PPP | 2023-2027 | County Government, National Government Tourism agencies and Public Private Partnerships. |
| Tourism marketing /County wide | Increase tourist arrivals in the County | 20 | - Advertising through Print and electronic media, - Organize and participate in events and exhibitions | Eco-friendly tourism | 35 | County and National tourism ministry and its agencies-KTB, TF, | 2023-2027 | County Government, National Government Tourism agencies and Public Private Partnerships |
| Sub-total |  |  |  |  | 332.5 |  |  |  |
| Programme 3: Cooperative Development |  |  |  |  |  |  |  |  |
| Capacity building for cooperative societies/ Countywide | Strengthen, equip and nature skills on the power of shared synergies (Cooperate). | -107 new Cooperative promoted - Increase Cooperative membership by 85,200members - Offer capacity building trainings of 76,000 members/Committees | - Development of TNAs - Development of training manuals - Carrying out trainings, seminars, Workshops & benchmark Workshops. | Training on green economy | 283 | CGM, National Gov’t, Development partners | 2023 – 2027 | Cooperative Directorate, National Government & Development partners |
| Promotion of SACCOs (Boda boda/PWDs) Countywide | To provide Affordable credit facilities to the Saccos/members | 210 Saccos | - Credit policy formulation - Disbursement of seed capital - Sensitization forums - Trainings of member on saving/credit and financial literacy. - -Award of loans/ (Hustler fund) - Develop records for boda boda - Sensitization on drugs - Cost sharing on boda boda licences | Digital Infrastructure integration | 60 | CGM, National Gov’t, Development partners, Beneficiary Savings | 2023 – 2027 | Cooperative Directorate, National Government & Development partners |
| Revitalization of coffee Sector/ Countywide | -To raise incomes for coffee farmers -To increase quantity of coffee produced. To upgrade Coffee factories. | -To raise incomes to KESs 700M per year. -To raise cherry production to 11.5M kilograms. -25 Factories upgraded Per year -Establish coffee Revolving fund of KESs 200M | - Hold sensitization forums - Support in coffee milling, branding and packaging - Support in proper market accessibility. - Support in upgrading of coffee factories to modern standard. - Support Meru County millers’ union in upgrading the milling facility. - Establishment of Coffee fund. | Use of improved seedlings | 900 | -County Government | 2023-2027 | Directorate of Cooperatives and National Government MCIDC |
| Dairy Sector promotion /Countywide | -To Increase milk production -To promote and develop new dairy Co-operatives. - To help improve handling of milk products. -To help in value addition. | -Converting 10 CBOs into co-operatives -To support 40 dairy co-operatives in capacity building on good animal husbandry and milk products. - To Support 80 dairy Co-operatives in acquiring dairy support equipment (milk coolers milk cans generators, Freezers etc.) | - Hold sensitization forums - Offer capacity building Workshops on good animal husbandry and milk products (yoghurt, cheese etc.). - Disbursements’’’ of milk equipment (milk cans, cooling tanks, pasteurizer machines, generators etc.). - Conversion of self-help groups and CBOs into formal Co-operatives - Bench marking Tours | Use of high end breeds | 190 | -County government - National Government -Development partners | 2022-2027 | County Government, national Government and development partners |
| Promotion of Potatoes, bananas, Miraa, Avocado, Mangoes, Macadamia Co-operatives/ Countywide. | -Enhance & Promote development of co-operatives to improve livelihoods -Support Storage, Value addition & Marketing Initiatives for better returns | -Promotion and registration of new co-operatives. - Establish/ Support 9 Cooling/ Storage facilities. - Establish 9 Value addition facilities. | - Hold Sensitization meetings - Conversion of formal groups into Cooperatives -Support in Market linkages - Support in cooling/Storage facilities - Support/establishment of Value addition facilities. | Use of certified seeds and agrochemicals | 485 | CGM PPP | 2023-2027 | County Government, National Government MCIDC and other development partners |
| Governance & Administration of Cooperatives/ Countywide | Enhanced compliance to Meru County Cooperatives Act 2014 | Ensure 190 Cooperative are compliant with the relevant laws | - Hold sensitization forums - Carry out TNAs on leadership trainings - Develop training manuals - Carry out trainings - Carry out general meetings, audit, inspections etc. |  | 140 | County government - National Government -Development partners | 2023- 2027 | County Government, national Government and development partners |
| Sub-total |  |  |  |  | 2,058 |  |  |  |
| Programme 5: Investments Promotion |  |  |  |  |  |  |  |  |
| Infrastructure development/ Countywide | To Increase grade A & B office spaces, commercial space in Meru County. To generate revenue for the County government through MCIDC | 46 County Offices/Office Parks | - Planning - Construction of offices countywide | Use of appropriate modern building technology | 2,000 | National Government PPP Private Sector | 2023-2027 | MCIDC & other Partners |
| Construction of value addition plants/Countywide | To increase farm earnings | -Potato Plant -Banana Plant -Meat plant -Vegetables, nuts, and others | - Construction and operationalization of value addition plants | Use of appropriate modern building technology | 580 | PPP | 2023-2027 | MCIDC & Partners |
| Tourism and Hospitality | Increase hotel bed capacity | 300 | - Construction and operationalization | Use of appropriate modern building technology | 300 | PPP | 2023-2027 | MCIDC & Partners |
| Sub Total |  |  |  |  | 2,880 |  |  |  |
| Grand Total |  |  |  |  | 6,564 |  |  |  |

## Annex 1.9: Health Sector Projects

Part I: Ongoing Projects

| Project Name/ Location | Objectives | Targets | Description of Key Activities | Green Economy considerations | Cost (M. Ksh.) | Source of funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 2: Curative Health Services |  |  |  |  |  |  |  |  |
| Health Facilities/ Countywide | To enhance access to quality health services | Completed and operationalized stalled health facilities | - Finishing – plumbing, electrical installation, furniture, Fencing and Staffing of Health Facilities at; - Mjini, Mulathankari, Thimangiri KMTC Disp, Kambakia, Kaaguru, Kunati, Kibore, Luthie, Matabithi, Kadebene, Mbaraga, Luuma, Mula dispensaries Revenue Management, Akachiu H/Cs - Finishing, equipping, power connection, staffing and operationalizing Male and Female wards at; - Kibirichia subcounty hospital, Miathene Ward Block, Nyambene subcounty Hospital, Mutuati hospital and Laare H/C - Maternity Units. Floor creed, equipping, fittings, furniture, placenta pit, septic tank, finishes, equipping, staffing and operationalization at; - Naari hospital maternity unit block, Igoki, Kathithi, Kinoru and Runogone Dispensaries, Githongo hospital, Kagoji dispensary, Kanyakine hospital, Kiarago health center, Miathene Ward Block, Mutionjuri H/C, Limoro dispensary, Muccune Dispensary, Kitheo maternity unit, Muccune Dispensary maternity, Mumui maternity unit, Mutelai dispensary lab block, Mikinduri Sub- County Hospital, Akaiga, Mulika, Kiguchwa, Igarii, Nkando, Kiraone, Kathelwa Dispensary, Thamare and Athiru Ruujine Dispensaries, Theera health centre, dispensary. Muthara hospital, Lailuba and Karama Health centres, Nyambene subcounty Hospital Mutiokiama H/C Antubochiu Maternity - Removal and safe disposal of asbestos roofing, re-roofing of the buildings at: MeTRH, Kiirua, Ruiri. Kiraone, Miathene, Mbeu, Mweronkanga Health Facilities - Roofing, Finishing, equipping, staffing and operationalizing theatres at; Timau Sub County hospital, Githongo hospital, Mikinduri Sub-county Hospital and Kangeta Hospital - Roofing, Finishing, equipping, staffing and operationalizing mortuaries at; Timau sub county hospital, Kanyakine mortuary and Githongo Hospital - Equipping, staffing and operationalizing OPD and Casualty Department at; Timau and Nyambene subcounty Hospitals - Roofing, Finishing, equipping, staffing and operationalizing Trauma/emergency ward at; Subuiga dispensary - Finishing – plumbing, electrical installation, equipping, furniture, Fencing and Staffing of Outpatient blocks at; Igoki and Kaongo health centres - Piping of oxygen to wards; Kanyakine wards and Nyambene L4 Hospital. - Repair of ambulances and utility vehicle at; Kanyakine hospital and Kunati Health centre - Construction of incinerators at; Kanyakine hospital - Construction of pediatric & surgical wards at; - Mbeu, Kiegoi and Theera H/C - Drilling of Boreholes at; Kanyakine hospital, Mutionjuri and Kiraone H/C - Procurement and installation of 100kvA generators at; - Mbeu and Kiraone Health Facilities - Procurement and installation of Xray and EMR and ultrasound machines at; Miathene SCH - Equipment, staffing, and operationalize Dental units at; Muthara hospital | Solar energy installation for heating and lighting PWD friendly Use of locally available materials Harness green en1ergy | 500 | CGM | 2023-2027 | Health Services |
| Ward Block/MTRH | To provide quality in-patient services | 1 ward block of 300 bed-capacity | - Equipping - Operationalization | Use of locally available materials Harness green energy | 400 | CGM | 2023-2027 | Health Services |
| ICU Unit/MTRH | To improve capacity of critical health services | One operational ICU unit of 10 bed-capacity | - Equipping - Staffing | Use of locally available materials Harness green energy | 50 | CGM | 2023-2027 | Health Services |
| Imaging center(MTRH) | To enable early diagnosis and intervention | One imaging unit at MTRH | - Equipment; CT scan machine and MRI machine - Medical supplies and consumables | Use of locally available materials Harness green energy | 200 | CGM | 2023-2027 | Health Services |
| Universal Health Coverage (NHIF)/Countywide | To upscale universal health coverage in the county | 500,000 Meru County Residents | - Awareness creation at community level - Enrolment to the NHIF programme - Equipping facilities with medical supplies - Staff rationalization | Use of locally available materials Harness green energy | 400 | CGM | 2023-2027 | Health Services |
| Staff Houses/Subcounties | To improve on availability of staff round the clock within the facility | 15 Staff Quatres | - Plumbing, electrification, tilling, fencing, finishing and equipping at; Gatimbi health centres, Kiija dispensary, Igane health centre, Njuthine and Njuruta dispensaries | Use of locally available materials Harness green energy | 100 | CGM | 2023-2027 | Health Services |
| Sub Total |  |  |  |  | 1650 |  |  |  |

Part II: New Projects

| Project Name/ Location | Objectives | Targets | Description of Key Activities | Green Economy considerations | Cost (Kshs.) | Source of funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Preventive Health Care |  |  |  |  |  |  |  |  |
| Community Health Strategy | To enhance community access to healthcare | 330 Fully functional Community Health units | · Enhance and empower community services · Incentivizing community service through payment of stipends and NHIF subscriptions for CHVs. · Provision with the adequate tools for CHVs · Implementation of Community Led Total Sanitation (CLTS) · Training of community Health volunteers on technical modules and community health Committee · Sensitization of HCWs on signal reporting · Strengthen community surveillance | Engage youth, women and persons with special needs | 500 | CGM | 2023-2027 | Health Services |
| School hygiene & sanitation/ County wide | To scale up sanitation and hygiene in schools | 2,292 Schools implementing comprehensive School Health Policy | · Roll out of school health policy · Training Teachers and students on school health policy · Installation of handwash facilities and construction of toilets/latrines | Policy considerations to be factored into the plan with regard to green energy, clean and green environment | 500 | CGM | 2023-2027 | Health Services |
|  | To promote health education and awareness on disease prevention | 2,000 Health Education sessions | · Health education sessions, distribution of health messages (posters/brochures) in schools |  |  |  |  |  |
|  | To promote menstrual hygiene management | 500 Persons trained on menstrual health hygiene Management | · To educate both teachers and students on menstrual hygiene management · Supply sanitary towels to girls |  |  |  |  |  |
|  | To curb drug and substance use | 12,000 students sensitized on drugs and substance abuse | · Sensitize on drug and substance use on students · Counselling sessions to addicts |  |  |  |  |  |
|  | To ensure deworming of all school going pupils. | 75,815 (ECDE pupils) | · Deworming the school going pupils after every three months |  |  |  | 2023-2027 | Health Services |
| Disease prevention and control/ | Integrated disease surveillance and response | 30 AFP cases identified | · Carry out active case search (AFP) | Engage youth, women and persons with special needs | 100 | CGM | 2022-2027 | Health Services |
|  |  | 1000 food handlers to be vaccinated against typhoid and Typhoid | · Procurement of Typhim vaccine · Collecting, compiling and online sending of reports · Physical tracing of defaulters to ensure completion of treatment regime · Active case finding and defaulter tracing |  |  |  |  |  |
|  |  | 571 Health facilities doing weekly epidemiological reporting | · Weekly epidemiological reporting from all facilities |  |  |  |  |  |
| Vector, vermin and rodent control/ | To prevent vector, rodents and vermin related illnesses | 600 (Assorted) Public Health Chemicals & equipment availed | · Procurement of assorted public health chemicals, spraying/fumigation and applications of those chemicals and disinfectants · Indoor Residue Spraying at households · Larviciding stagnant water · Aerosol spraying in bush areas · Procure 22 Pressure Knapsack sprayers, 11 Motorized Pumps, 2 Thermo foggers and 500pcs of PPE's | Policy considerations to be factored into the plan with regard to green energy, clean and green | 100 | CGM | Continuous | Health Services |
| Community Sanitation Marketing | To promote sanitation and hygiene at the community level | 150 Waste collection BINs provided | · Training of PHOs, APHTs and CHEWs on CLTS implementation process | Policy considerations to be factored into the plan with regard to green energy, clean and green | 150 | CGM | 2023-2027 | Health Services |
|  |  | 50 Celebrations conducted on ODF attainment | · Pre-triggering /social mobilization of the community · Improving community hygiene through targeted messages · Supporting community units in health outreaches Training of County team on certification of ODF villages · Triggering, claiming and verification of ODF villages at sub-county levels · Certification of ODF villages by the County team · Develop and disseminate SOPS for waste management · Provide BiNs in urban areas · Build Burning Chambers and Incinerators in Health facilities |  |  |  |  |  |
| Health education and promotion /countywide | To raise awareness on communicable and non-communicable disease prevention in the community | 200 media engagements conducted | · Media messages creating awareness on ways to prevent diseases at household level · Healthy Choice campaigns to encourage lifestyle and behavioral changes to fight non-communicable diseases · Public barazas, churches and meetings on health awareness · Integrate sign language in health education · Health education meetings, intensifying disease surveillance, vaccination, TB/ART/ immunization drugs interrupters tracing, community dialogues and action days, condoms distributions | Policy considerations to be factored into the plan with regard to green energy, clean and green | 300 | CGM | 2023-2027 | Health Services |
| Special groups integration | To increase youth access to health services To increase PLWDs inclusiveness in health programmes | Establish 5 functional youth friendly Centers | · Developing a comprehensive health package for youth delivered through the youth friendly centers · Establish youth friendly centers in all SubCounties · Youth mobilization through peers to increase uptake of youth friendly services · Involve PWDs in implementing health programmes · Developing a health package for PWDs delivered through special outlets in the health facilities specifically for PWDs | Engage youth, women and persons with special needs | 200 | CGM | 2023-2027 | Health Services |
| HIV/AIDs/ Countywide | To increase access to HIV/AIDs Services | 50 Condom demonstration models 200 condom Dispensers 10,000 IEC materials | · Procurement of Condom demonstrators Models (Male and Female) · Condom dispensers · Megaphones · Nutritional foods (Support Groups) | Engage youth, women and persons with special needs Adherence to AGPO | 100 | CGM | 2023-2027 | Health Services |
|  |  |  | · IEC materials |  |  |  |  |  |
| Mental health/Countywide | To reduce incidences of mental illness | Establish 5 regional Mental, Neurological and | · Integration and implementation of the Mental Health Policy | Engage youth, women and persons with special needs | 200 | CGM | 2023-2027 | Health Services |
|  |  | Substance use Centers | · Develop substance use prevention and harm reduction interventions |  |  |  |  |  |
|  |  |  | · Public awareness media campaigns in mental health literacy |  |  |  |  |  |
|  |  |  | · Develop Life skills education programs to school going children and college-going persons |  |  |  |  |  |
|  |  |  | · Develop Harm, Suicide, Substance use and Alchohol prevention programs |  |  |  |  |  |
| Public Health Laboratory/ | To improve food and water safety and quality control | Collect and analyze 180 water samples for biological and chemical analysis | · Equipping and operationalize | Use of Energy friendly materials Adherence to AGPO | 350 | CGM | 2023-2027 | Health Services |
|  |  |  | · Procure water sampling bottles |  |  |  |  |  |
|  |  |  | · Procure food sampling bags |  |  |  |  |  |
|  |  | Collect and analyze 3000 food samples | · Procure reagents for food analysis for the food laboratory |  |  |  |  |  |
|  |  |  | · Procure food 1 analyzer |  |  |  |  |  |
|  |  | Sensitize 150 market actors on food quality | · Training public health analysts |  |  |  |  |  |
|  |  |  | · Sensitize food stakeholders on quality food and proper food handling |  |  |  |  |  |
|  |  |  | · Collection of food and water samples for biological and chemical analysis |  |  |  |  |  |
|  |  |  | · Transportation of food and water samples |  |  |  |  |  |
| County Referral Laboratory /MeTRH | To enhance the culturing, examination and identification of microorganisms inflicting infections | 1 County Referral Laboratory | · Construction, equipping, staffing and operationalization | Use of locally available materials Adherence to AGPO | 50 | CGM | 2023-2027 | Health Services |
|  |  |  | · Establishment of Parasitology Laboratory |  |  |  |  |  |
|  |  |  | · Establishment of Microbiology Laboratory, Molecular and Bacteriology Laboratory |  |  |  |  |  |
| Support towards malnutrition/ countywide | To improve on health through addressing malnutrition challenges | Conduct 1 nutritional survey | · Baseline survey on nutritional status | Engage youth, women and persons with special needs | 150 | NDMA | 2023-2027 | Health Services |
|  |  |  | · Mapping of malnutrition prone areas within the county |  |  |  |  |  |
|  |  |  | · Identification of the root causes of malnutrition within the county |  |  |  |  |  |
|  |  |  | · Targeted interventions addressing the root causes |  |  |  |  |  |
|  |  | Conduct 100 sensitizations on proper nutrition | · Community sensitization on proper nutrition |  |  |  |  |  |
|  |  |  | · Food security interventions at domestic level in affected areas |  |  |  |  |  |
| Medical outreaches/ countywide | To improve community health through outreach programmes targeting community members | Conduct 220 Outreaches | · Integrated community outreaches | Engage youth, women and persons with special needs | 250 | NDMA | 2023-2027 | Health Services |
| Environmental Hygiene | To improve environmental health | To issue 11,485 valid medical certificates to food handlers | · Advocating for Proper food handling | Engage youth, women and persons with special needs | 120 | CGM | 2023-2027 | Health Services |
|  |  |  | · Proper sewer drainage |  |  |  |  |  |
|  |  |  | · Ensuring proper hygiene in food handling places and Hotel staff certification |  |  |  |  |  |
|  |  |  | · Proper handling of industrial waste |  |  |  |  |  |
|  |  | To license 9349 food premises issued (valid public health license) | · Inspection of food premises |  | 120 | CGM | 2023-2027 |  |
|  |  |  | · Training of food handlers |  |  |  |  |  |
|  |  |  | · Cracking of non-compliant food handlers including hawkers |  |  |  |  |  |
| Motorbikes for PHOs in level 1 | To enhance mobility for all public health officers | Procure 50 Motorbikes | · Procurement of motor bikes | Adherence to AGPO | 20 | CGM | CGM | Health Services |
| Maternal and child health campaigns | To increase utilization of maternal and child health service | Ensure 294 Health facilities are immunizing | · Integrated community outreaches in religious organizations and public barazas encouraging women to take their children for immunization services | Policy considerations to be factored into the plan with regard to green energy, clean and green environment | 300 | CGM | 2023-2027 | Health Services |
|  |  |  | · Procure new KEPI fridges | Adherence to AGPO |  |  |  |  |
|  |  | Ensure 95% pregnant women are attending at least 4 ANC visits | · To encourage more pregnant women to go for 4 ANC visits | Policy considerations to be factored into the plan with regard to green energy, clean and green environment |  |  |  |  |
|  |  | 100 % deliveries conducted by skilled birth attendants | · Community messages targeting women aimed at reducing early pregnancies and ensuring 2-year gap between births is implemented |  |  |  |  |  |
|  | To enhance accessibility of quality reproductive health services | Ensure 70% women of reproductive age receiving FP commodities | · Community messages targeting women aimed at reducing early pregnancies and ensuring 2-year gap between births is implemented · FP educaton materials · Media Approaches and Campaigns Identification of biomarkers for Diagnosis Pre-symptomatic screening for patients BioBanking | Policy considerations to be factored into the plan with regard to green energy, clean and green environment | 88 |  |  |  |
| Sub Total |  |  |  |  | 3,598 |  |  |  |
| Programme 2: Curative and rehabilitative Services |  |  |  |  |  |  |  |  |
| Pharmaceutical and non-pharmaceutical products /countywide | To improve access to medicines in all health facilities for service delivery | Increase availability of essential medicines | · Identification of essential medicines list for all levels · Quantification to ensure optimal stocks · Procurement arrangements | Use of locally available materials Adherence to AGPO | 1,540 | CGM | 2023-2027 | Health Services |
|  |  | Construction of 50 stores in level II, III & IV | · Purchase of shelves and pallets for all level II, III & IV |  | 200 | CGM | 2023-2027 | Health Services |
| TB Isolation Centre | To improve TB care and management | Construct, equip and furnish 1 county TB isolation centre | · Identification of the location of the isolation · Construction of isolation centre · Equipping & furnishing the isolation centre | Use of locally available materials Adherence to AGPO | 50 | CGM | 5years | Health services |
| Rehabilitative centers/ Countywide | To offer physical and psychological rehabilitative services | 5 rehabilitative centers | · Construction, equipping and operationalizing a rehabilitative center in all sub counties · Purchase hydrocollator, Swiss ball, treadmill, static bicycle, dumb bells | Use of locally available materials Adherence to AGPO | 100 | CGM | 2023-2027 | Health Services |
| Wellness Center / Countywide | To reduce elevated health risks | Increased adoption and maintenance of healthy behaviors by 50% | · Construction, equipping and operationalizing wellness centers | Use of locally available materials Adherence to AGPO | 100 | CGM | 2023-2027 | Health Services |
|  |  |  | · Identification and development of wellness programs |  |  |  |  |  |
| Orthopedic Workshop/MeTRH | To maintain and restore proper function of musculoskeletal systems | Increased proficiency in diagnosis, evaluation, and treatment of adult and pediatric patients with musculoskeletal disorders by 50% | · Construction, equipping and operationalizing wellness centers | Use of locally available materials Adherence to AGPO | 20 | CGM | 2023-2027 | Health Services |
|  |  |  | · Development of patient care programmes |  |  |  |  |  |
| Communicable Disease Center/ MeTRH | To support and treat patients with a spectrum of communicable diseases | Reduce impact of communicable diseases on the population by 50% | · Construction, equipping and operationalizing wellness centers | Use of locally available materials Adherence to AGPO | 20 | CGM | 2023-2027 | Health Services |
|  |  |  | · Development of patient care programmes |  |  |  |  |  |
| Laboratories/ all level IIIs & IVs countywide | To improve access to laboratory diagnostic services | Equip and operationalize 50 labs | · Equip laboratories · Upgrade laboratories · Laboratory supplies and consumables | Use of locally available materials Adherence to AGPO | 200 | CGM | 2023-2027 | Health Services |
| Ambulances/ All Level IV hospitals | To improve referral services | Procure 10 ambulances | · Procure and equip ambulances | Adherence to AGPO | 150 | CGM | 2023-2027 | Health Services |
| Mother and Child Center /MeTRH | To reduce pre-natal and neonatal mortality and morbidity | Construct 1 mother and child center | · Construction, equipping and operationalizing | Use of locally available materials Adherence to AGPO | 250 | CGM | 2023-2027 | Health Services |
| Eye Health Services/Countywide | To increase access to eye health services | Provide 11 Eye Units | · Construction, equipping, operationalizing, renovations and medical supplies | Use of locally available materials Adherence to AGPO | 150 | CGM | 2023-2027 | Health Services |
| Maternity units /Level IIIs/countywide | To increase access to MNCH | Establish 50 maternity units | · Construction · Human resource · Equipping · Medical supplies and consumables | Use of locally available materials Adherence to AGPO | 200 | CGM | 2023-2027 | Health Services |
| Primary Health Care | To enhance delivery of primary health care services | 40 primary care networks | · Training on basic trauma, life support and ETAT and EMONC services to /improve indicators and outcomes · Purchase of Motor Vehicles and Motorbikes for PCNs | Policy considerations to be factored into the plan with regard to green energy, clean and green environment Engage youth, women and persons with special needs | 200 | CGM | 2023-2027 | Health Services |
| Sub Total |  |  |  |  | 3,180 |  |  |  |
| Programme 3: Administration, Planning and Support Services |  |  |  |  |  |  |  |  |
| Staff Recruitment/ countywide | To improve service delivery in health facilities | Increased staff numbers in line with staff: patient ratio | · Hiring of more staff members · Facilitation of staff with proper working tools | Engage youth, women and persons with special needs | 2500 | CGM & NDMA | 2023-2027 | Health Services |
| Recruitment of CHVs | To improve on service delivery at community level | 500 CHVs recruited | · Recruitment of CHVs · Developing integrated training kit for CHVs · Empowering CHVs with skills and training necessary to deliver an integrated health package in households | Engage youth, women and persons with special needs | 500 | NDMA | 2023-2027 | Health Services |
| PWDs friendly facilities/Countywide | To increase access of health services to PWDs | PWD friendly health facilities | · Design and construct PWDS friendly facilities and Amenities · Purchase adjustable beds · To train staffs on basic sign language · Assign special consultation rooms for PWDs to increase uptake of health services by reducing time spent seeking health services | Ecological and environ- mental conservation such as afforestation Catchment area protection and conservation Solar energy Wind energy& hydro- power Climate change mainstreaming | 150 | CGM | 2023-2027 | Health Services |
| Customer satisfaction/ Countywide | To improve customer satisfaction | 5 Customer satisfaction surveys conducted | · Procure modern and comfortable waiting bay benches at outpatient, lab, CCC, MCH, Administration and pharmacy waiting bays · Utilize CHVs in client engagement, client mobilization, and client ushering within level 4 hospitals · Exit Interviews | Engage youth, women and persons with special needs | 100 | CGM | 2023-2027 | Health Services |
|  |  | 192 Grievances resolved | · Institute Grievance redress mechanism |  |  |  |  |  |
| Health Information Systems and Research/ Countywide | To improve accessibility of patient’s data and management of finances | 1 Hospital management system (HIS) in all Health facilities | · Installation of Health Management Information systems · Trainings and Capacity building | Adherence to AGPO | 260 | CGM | 2023-2027 | Health Services |
| Quality Improvement /Countywide | To fully implement the Kenya Quality Model for Health (KQMH) | 11 quality improvement teams formed | · Functional Quality improvement teams and work improvement teams | Engage youth, women and persons with special needs | 40 | CGM | 2023-2027 | Health Services |
| Food and rations supply for patients/ Countywide | To provide patients with the right food and nutrition | 47 Facilities with adequate patient food supply | · Food supplies | Engage youth, women and persons with special needs Adherence to AGPO | 370 | CGM | 2023-2027 | Health Services |
| Biomedical sheds and workshops/ Countywide | To improve repair and maintenance of machines, equipment buildings and utility supply | 30 Biomedical sheds and workshops | · Construction of biomedical shed and workshops | Use of environmentally friendly materials | 260 | CGM | 2023-2027 | Health Services |
| Augmentation of the County energy Plan/Countywide | To enhance power and water connectivity of Level II facilities | Model demonstration of 15 Model level II facilities | · Implementation of County Energy Plan · Electricity and water connection to model facilities · Procurement of Solar and Power back up equipment · Bulk purchase of equipment & systems | Use of environmentally friendly materials | 100 | CGM | 2023-2027 | Health Services |
| Spatial plan for Level IVs and Level V (Master Plan) | To enhance optimization of health facilities Countywide | Development of spatial plans for 15 health facilities | · Feasibility studies · Surveys · Development and launching | Policy considerations Factored, including Green energy, green and clean environment | 90 | CGM | 2023-2027 | Health Services |
| Meru County Health Department Office block | To consolidate departmental offices for efficient services delivery | 1 Office block complete | · Construction · Equipping · Staffing · Furniture and Fittings | Policy considerations Factored, including Green energy, green and clean environment Use of environmentally friendly materials Adherence to AGPO | 150 | CGM | 2023-2027 | Health Services |
| Capacity Building of all Health managers / Countywide | Enhance Management and Leadership skills among Health Managers | 250 Healthcare managers trained on management and HR | · Training Needs assessment Benchmarking for best practices · Source for funds · Make arrangements for the training | Policy considerations Factored, including Green energy, green and clean | 100 | CGM | 2023-2027 | Health Services |
| Sub Total |  |  |  |  | 4,620 |  |  |  |
| Grand Total |  |  |  |  | 11,398 |  |  |  |

## Annex 1.10: Agriculture, Livestock Development and Fisheries Sector Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fisheries Development Directorate |  |  |  |  |  |  |  |  |
| Programme 1: Fish Development |  |  |  |  |  |  |  |  |
| Fingerlings Production/ Countywide | To improve fish production Improve nutrition, Food security and wealth | 5M quality fingerlings | Establishment and equipping hatcheries Certification of hatcheries Acquisition of quality broodstock | -30% Procurement opportunities for the youth and PWD Proper disposal of hatchery wastes and chemicals | 28 | CGM Development partners | 2023-2027 | Directorate of fisheries development, National Government MDAs and Development Partners |
| Kanyakine fish factory/ Imenti South | To establish of fish production infrastructure | Operational fish processing factory | Completion of the factory Equipping of the factory Fish processing and transportation | 30% Procurement opportunities for the youth and PWD | 45.7 | CGM Development partners | 2023-2027 | Directorate of fisheries development, National Government MDAs and Development Partners |
| Sub- totals |  |  |  |  | 73.7 |  |  |  |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Agriculture (Crops) Directorate |  |  |  |  |  |  |  |  |
| Programme 1: Crop production |  |  |  |  |  |  |  |  |
| Grain production/ Countywide | To improve production and diversification of selected value chains | Issue 1,540 T of certified green grams, sorghum, maize, beans and cowpeas | Procure and distribute assorted seeds -Beneficiaries identification -Field monitoring -Agricultural extension services | Engage youth, women and persons with special needs; Mainstream for climate change | 400 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Potato production/ Countywide | -To improve production preferred for processing | Issue 1000T of certified potato seed | -Procure and distribute seed potato -Agricultural extension services | Engage youth, women and persons with special needs; Mainstream for climate change | 60 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Banana production/ Countywide | -To improve production of preferred market varieties | Issue 100 Tissue Culture Banana seedlings | -Procure and distribute tissue culture banana seedlings -Agricultural extension services | Engage youth, women and persons with special needs; Mainstream for climate change | 37.5 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Cotton production/ Countywide | To revitalize cotton farming | Issue 100T of cotton seeds | -Procure and distribute cotton seeds -Agricultural extension services | Engage youth, women and persons with special needs; Mainstream for climate change | 50 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Promotion of kitchen gardening/ Countywide | To enhance food and nutrition security | Distribute 5T of assorted seeds to households | -Procure and distribute assorted seeds -Beneficiaries Identification -Agricultural extension services | Engage youth, women and persons with special needs; Mainstream for climate change | 10 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Sub-total |  |  |  |  | 557.5 |  |  |  |
| Programme 2: Tree Crop Development |  |  |  |  |  |  |  |  |
| Fruit tree crops development/ Countywide | To increase household income and improved yield of fruit tree in the county | Distribute 1.25 M mango, avocado and macadamia seedlings | -Procure and distribute assorted seedlings -Beneficiaries Identification -Agricultural extension services -grafting | Engage youth, women and persons with special needs; Mainstream for climate change | 237.5 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Coffee production improvement/ County | To increase production and productivity in coffee sector | Distribute 10,000 packages of assorted inputs | -Procure and distribute assorted inputs -Beneficiaries Identification -Agricultural extension services | Engage youth, women and persons with special needs; Mainstream for climate change | 50 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Miraa production improvement/ Countywide | Miraa farmers livelihood improvement | Distribute 10,000 packages of assorted inputs | -Procure and distribute assorted inputs -Beneficiaries Identification -Agricultural extension services | Engage youth, women and persons with special needs; Mainstream for climate change | 100 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Sub-totals |  |  |  |  | 387.5 |  |  |  |
| Programme 3: Soil Conservation, Fertility management and Water Harvesting |  |  |  |  |  |  |  |  |
| Soil and Water Conservation and soil testing/ Countywide | To reduce soil erosion | 450Kms of conservation structures laid 25% completion of a soil testing lab | Procure soil conservation lay out equipment Initiate the construction of a soil testing lab | Engage youth, women and persons with special needs; Mainstream for climate change | 45 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Water harvesting/ Countywide | To reduce over reliance on rain fed agriculture | Construct 500 farm ponds and 20 water pans | -Procure liners -Identification of beneficiaries -Excavation | Engage youth, women and persons with special needs; Mainstream for climate change | 275 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Sub-totals |  |  |  |  | 320 |  |  |  |
| Programme 4: Inputs Supply Support |  |  |  |  |  |  |  |  |
| Distribution of government subsidized fertilizer | To enhanced productivity and reduced cost of production | Distribution of 2,500 T of fertilizer | -Registration of farmers -Capacity building farmers on input support | Engage youth, women and persons with special needs | 40 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Provision of farm input supplies |  | Assorted small farm inputs | Procurement of assorted inputs e,g wheelbarrows, spades, fork/jembes, mud boots, ox plough, knap sack sprayers | Engage youth, women and persons with special needs | 20 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Sub-total |  |  |  |  | 60 |  |  |  |
| Programme 5: Value Addition, Agro-processing and Aggregation |  |  |  |  |  |  |  |  |
| Agro-processing/ value addition/ Countrywide | To increase production and support cottage industries | -2 macadamia, 2 avocado, 1 sunflower, 2 mango, 2 banana, 2 potato and 3 miraa processing units supported | -Conversion of formal groups into Cooperatives -Support in Market linkages -Support in establishing agro processing -Value addition. | Engage youth, women and persons with special needs; Mainstream for climate change | 247 | CGM Development partners | 2023-2027 | Directorate of Agriculture, MCIDC, Cooperatives Directorate National Government MDAs and Development Partners |
| Sub-total |  |  |  |  | 247 |  |  |  |
| Programme 6: Capacity building |  |  |  |  |  |  |  |  |
| Farmer trainings/ Countywide | Enhanced capacity for farmers | Train 500,000 farmers Hold 50 field days | -Demos -Field days -Agricultural extension services -Trainings -Materials | Engage youth, women and persons with special needs; | 120 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Staff Training/ Countywide | Improved service delivery | Train 100 staff | -Exchange programmes -Provision of training materials Refresher courses Certification courses | Mainstream for climate change | 40 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| County Agricultural Steering Committee (CASSCOM) | Improved service delivery and sector synergy | Convene 20 Meetings | Operationalization of CASSCOM. Sectoral meetings | Mainstream for climate change | 10 | CGM Development partners | 2023-2027 | Directorate of Agriculture, National Government MDAs and Development Partners |
| Sub-total |  |  |  |  | 170 |  |  |  |
| Livestock Production |  |  |  |  |  |  |  |  |
| Programme 1: Livestock production |  |  |  |  |  |  |  |  |
| Dairy cattle improvement, value addition and marketing/ Countywide | To increase production | Procurement of coolers and milk cans Capacity building of dairy farmers | Training on quality livestock feeding Extension services and demos | Engage youth, women and persons with special needs; Mainstream for climate change | 75 | CGM Development partners | 2023-2027 | Directorate of Livestock Development, National Government MDAs and Development Partners |
| Beef cattle Development/ Countywide | To enhance livestock productivity | 5 beef unions strengthened | Training Recruiting new members and capacity building 5 million annual grants | Engage youth, women and persons with special needs; Mainstream for climate change | 55 | CGM Development partners | 2023-2027 | Directorate of Livestock Development, Cooperatives Directorate National Government MDAs and Development Partners |
| Goat milk production, processing &value addition/ Countywide | To increase production and consumption of goat milk | -50 dairy goat pure breeds imported -10 dairy goat milk processing plants | -Procure and distribute dairy goats -Identify plant site -Tendering -Constructing and equipping plants | Engage youth, women and persons with special needs; Mainstream for climate change | 16 | CGM Development partners | 2023-2027 | Directorate of Livestock Development, National Government MDAs and Development Partners |
| Local Poultry improvement/ Countywide | To increase productivity of small farm units Promote white meat production, processing and consumption | 400,000 Chicken procured and distributed | -Procuring and distribution of chicken | Engage youth, women and persons with special needs; Mainstream for climate change | 125 | CGM Development partners | 2023-2027 | Directorate of Livestock Development, National Government MDAs and Development Partners |
| Bee keeping/ Countywide | To promote apiculture | -Establish 500 apiaries -Establish honey refinery | Purchase, equipping and distribution of beehives | Engage youth, women and persons with special needs; Mainstream for climate change | 40 | CGM Development partners | 2023-2027 | Directorate of Livestock Development, National Government MDAs and Development Partners |
| Pasture and fodder development/ Countywide | To improved feed quality | Procure 125 kgs of fodder seeds 25 hay barns constructed | -Identify beneficiaries -Procure and distribute fodder seeds -Site identification for hay barns -Tendering -Construction | Engage youth, women and persons with special needs; Mainstream for climate change | 38 | CGM Development partners | 2023-2027 | Directorate of Livestock Development, National Government MDAs and Development Partners |
| Livestock marketing/ Countywide | To improve livestock production and productivity Create market access | 6 markets | -Tendering and construction of Livestock markets -Renovation of 3 markets | Engage youth, women and persons with special needs; Mainstream for climate change | 50 | CGM Development partners | 2023-2027 | Directorate of Livestock Development, Trade Directorate National Government MDAs and Development Partners |
| Animal Population management and standards/ Countywide | To ensure effective livestock management | 100% animals censured | Full animal population census | Engage youth, women and persons with special needs; Mainstream for climate change | 20 | CGM Development partners | 2023-2027 |  |
| Sub-totals |  |  |  |  | 419 |  |  |  |
| Programme 2: Veterinary Services |  |  |  |  |  |  |  |  |
| Livestock disease Management/ County wide | Reduce notifiable diseases to the minimum | -800,000 doses of vaccine procured -800,000 livestock Vaccinated -Rehabilitated cattle dips -Vaccination Crushes constructed -50 Cattle Dips rehabilitated -60 monthly Surveillance reports written | - Procurement of vaccine doses - Vaccination of livestock | Involvement of Youth and PWD | 100 | CGM | 2023-2027 | Directorate of Livestock Development |
| Livestock Genetic Improvement/ Countywide | Improve the livestock genetic pool | Milk yield in litres/cow increased to 13.5 | -Procure 6,000 semen doses and inseminate cows | Involvement of Youth and PWD | 100 | CGM | 2023-2027 | Directorate of Livestock Development |
| Hides & skins and Leather development/ Countywide | Increase household income | 3 tanneries | Construction of Tanneries Capacity building | Involvement of Youth and PWD | 56 | CGM | 2023-2027 | Directorate of Livestock Development |
| Veterinary public Health/Countywide | Safeguard human health | 840,000 carcasses Inspected 30 new abattoirs | To inspect carcasses Construction | Involvement of Youth and PWD | 60 | CGM | 2023-2027 | Directorate of Livestock Development |
| Livestock Identification and Traceability (LIT) and Market Brand/ Countywide | Increase livestock value and minimize rustling through traceability | 30,000 animals bolused | Procurement of LIT equipment’s | Involvement of Youth and PWD | 50 | CGM | 2023-2027 | Directorate of Livestock Development |
| Regional Veterinary Diagnostic facilities/ Countywide | Prompt Disease Diagnosis | 3 laboratories | To construct regional laboratories | Involvement of Youth and PWD | 45 | CGM | 2023-2027 | Directorate of Livestock Development |
| Sub-total |  |  |  |  | 411 |  |  |  |
| Fisheries Development Directorate |  |  |  |  |  |  |  |  |
| Programme 1: Fish Development |  |  |  |  |  |  |  |  |
| Fish farming/ Countywide | To improve fish production Improve nutrition, Food security and wealth | Register 2,000 new fish farmers Train 2,000 farmers | -Registering new fish farmers -Training and capacity building of farmers and staff -Field days and demos | -Recruiting about 700 women and vulnerable groups -Proper disposal of wastes and chemicals -Best practices in pond management and water quality monitoring to minimize pollution -30% Procurement opportunities for the youth and PWD | 62.5 | CGM Development partners | 2023-2027 | Directorate of Fisheries Cooperatives Directorate National Government MDAs and Development Partners |
| Fingerling Production | To improve quality of fish produced | 17M Fingerings | Procurement and Distribution |  | 28 | CGM Development partners | 2023-2027 | Directorate of Fisheries Cooperatives Directorate National Government MDAs and Development Partners |
| Establishment of fish production infrastructure/ Countywide | Increased HH income | 100% Operational facilities % Fish processed | Procurement and Award |  | 55 | CGM Development partners | 2023-2027 | Directorate of Fisheries Cooperatives Directorate National Government MDAs and Development Partners |
| Post -harvest handling and value addition technologies | Increased HH income | 400 Farmers trained 10 technologies adopted | Procurement | Adoption of modern technologies | 10.7 | CGM Development partners | 2023-2027 | Directorate of Fisheries National Government MDAs and Development Partners |
| Fish Feed Production /countywide | To increase fish production | 1,500 Tonnes of feed | -Procurement of pelletizers -Construction of production and storage structures -Procurement of raw materials | -Best practices in pond management and water quality monitoring to minimize pollution -30% Procurement opportunities for the youth and PWD | 50 | CGM Development partners | 2023-2027 | Directorate of Fisheries National Government MDAs and Development Partners |
| Emerging biological organisms feed sources (Ecotosha)/ Countywide | To increased sources of fish food (protein) | 20% increased uptake of Ecotosha | Procurement of raw materials -Staff training -Training on Propagation and processing of Eco-tosha (ABO) | Best practices in pond management and water quality monitoring to minimize pollution -30% Procurement opportunities for the youth and PWD | 40 | CGM Development partners | 2023-2027 | Directorate of Fisheries National Government MDAs and Development Partners |
| Upgrading of fish farms/ Countywide | Increase in the fingerlings Produced Increase the production of table-size fish | 4 upgraded fish farms | Repair and expansion of ponds -Acquisition of quality bloodstock -Modernization and operationalization of hatchery | Best practices in pond management and water quality monitoring to minimize pollution -30% Procurement opportunities for the youth and PWD | 30 | CGM Development partners | 2023-2027 | Directorate of Fisheries National Government MDAs and Development Partners |
| Exploiting dam fisheries/ Countywide | Increase in the fishing area | Exploitation of 15 dams | Acquisition of brood stock Procurement of boats Procurement of water testing kits Procurement of Fishing nets Procurement of personal safety gadgets Acquisition of cages Capacity building | -Recruiting women and vulnerable groups -Proper disposal of wastes and chemicals -Best practices in pond management and water quality monitoring to minimize pollution -30% Procurement opportunities for the youth and PWD | 57 | CGM Development partners | 2023-2027 | Directorate of Fisheries National Government MDAs and Development Partners |
| Strengthening Marketing Structures and Linkages/ Countywide | To create employment by 40% | Formation of 2 fish farmers ‘cooperatives Capacity building 2 fish farmers cooperatives | -Developing market linkages -Formation of fish farmers’ cooperative -Providing 1.5 M seed capital annually -Capacity building | -Recruiting women and vulnerable groups -Proper disposal of wastes and chemicals -Best practices in pond management and water quality monitoring to minimize pollution -30% Procurement opportunities for the youth and PWD | 15 | CGM Development partners | 2023-2027 | Directorate of Fisheries National Government MDAs and ABDP |
| Capacity Building (Staff training) | Increase fish productivity in the county | 40 staff trained | Training and demos | -Recruiting women and vulnerable groups -Proper disposal of wastes and chemicals -Best practices in pond management and water quality monitoring to minimize pollution | 16 | CGM Development partners | 2023-2027 | Directorate of Fisheries National Government MDAs and Development Partners |
| Sub-total |  |  |  |  | 364.2 |  |  |  |
| County Owned Enterprises (Agricultural Training Centre) |  |  |  |  |  |  |  |  |
| Programme 1: Agriculture education and extension |  |  |  |  |  |  |  |  |
| Operationalization of Kaguru Training Centre as a learning institution/ Kaguru | To generate revenue | Trainings offered in 3 value chains | -Accreditation of trainers -Procurement of training material | Recruiting the youth women and vulnerable groups | 35 | CGM Kaguru ATC | 2023-2027 | ATC Kaguru |
| Renovation of the ultramodern hall/ Kaguru | To generate revenue | Partition of the 1000-seater ultramodern hall | Tender, approval and award Commissioning | Install solar power source Roof water harvesting facilities. | 42.8 | CGM Kaguru ATC | 2023-2027 | ATC Kaguru |
| Sub-total |  |  |  |  | 77.8 |  |  |  |
| Programme 2: Agriculture enterprises and mechanization services |  |  |  |  |  |  |  |  |
| Agriculture enterprise/ Kaguru and Mitunguu | To improve training enterprises and performance | Upgraded of Dairy cow Poultry Piggery Dairy goats and organic farming enterprises | Procure the technology Adopt train | 30% Procurement opportunities for the youth and PWD Gender in agriculture | 5.75 | CGM Kaguru ATC Development partners | 2023-2027 | ATC Kaguru |
| Infrastructural development/ Kaguru and Mitunguu | To improve enterprise performance | Construction of ablution Fencing of the farms Relocation of ATC main Gate to highway Construction of hostel Rehabilitation of structure | Tender, approval and award | 30% Procurement opportunities for the youth and PWD Involve youth | 105.2 | CGM Kaguru ATC | 2023-2027 | ATC Kaguru |
| Agricultural Mechanization Services/ Mitunguu | To reduce cost of production | Assorted farm machinery | Tender, approval and award | 30% Procurement opportunities for the youth and PWD | 14.4 | CGM Kaguru ATC | 2023-2027 | ATC Kaguru |
| Sub-total |  |  |  |  | 125.35 |  |  |  |
| Grand total |  |  |  |  | 3,213.05 |  |  |  |

## Annex 1.11: Lands, Physical planning, Housing and urban Development Sector Projects

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Housing and Public works |  |  |  |  |  |  |  |  |
| Construction of Governor’s residence/ Municipality | To provide official residence for the governor | To have a completed and fully furnished residence | Furnishing | Policy considerations already factored into the plan including Green energy, green and clean environment | 25 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Construction of Deputy Governor’s Residence’/ Municipality | To provide official residence for the governor | To have a completed and fully furnished residence | Installation of ramp. Construction of retaining wall | Policy considerations already factored into the plan including Green energy, green and clean environment | 20 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Construction of low-cost office block Phase II/HQ | To provide office space for the staff | To have a completed and fully furnished office block | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 4.4 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Construction of low-cost office perimeter wall/HQ | To secure offices | To have fully built perimeter wall | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 6 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Renovation of land office block/HQ | To provide office space for the staff | To have renovated Office block | Designing and costing the building, construction works and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 12 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Low-cost office block parking, paving landscaping/HQ | To provide office space for the staff | To have an office block parking | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 7 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Office ICT Infrastructure and networking | To provide office space for the staff | To have working ICT structure | Ongoing | Policy considerations already factored into the plan including Green energy, green and clean environment | 6 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Construction of high-level tank at governor’s residence/ Municipality | To provide clean water for the governor’s residence | To have a water tank | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 5.1 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Construction of high-level tank at deputy governor’s residence/ Municipality | To provide clean water for the deputy governor’s residence | To have a water tank | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 5 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Public Works Central Imenti store | To provide storage | To have an operational store | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 5 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Urru Field office | To provide office space for the staff | To have a fully constructed office | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 6 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Maua field office | To provide office space for the staff | To have a fully constructed office | Designing and costing the building, construction and supervision | Policy considerations already factored into the plan including Green energy, green and clean environment | 6 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Programme: Urban Development, Municipality |  |  |  |  |  |  |  |  |
| Municipal Court | Improved urban infrastructure in municipalities | To have a full constructed municipal court | Designing and costing the building, construction and supervision | Policy considerations to be factored into the plan with regard to green energy, clean and green environment | 15 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Procurement of three garbage collection tractors | Clean municipalities | To have three garbage collection tractors | Procurement processes | Policy considerations to be factored into the plan with regard to green energy, clean and green environment | 12 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Programme: Physical Planning |  |  |  |  |  |  |  |  |
| Mikinduri Local Physical and Land use development plan | Have a Sustainable Local Physical and Land use development | A complete Local Physical and Land use development plan | -Creating a draft copy. -Public participation -Stakeholder engagement. - Come up with a draft plan - Approval by the -County Assembly | Policy considerations to be factored into the plan with regard to green energy, clean and green environment | 15 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Action area plans for market Centres/ Subuiga, Kithima, Maritati, Ngarendare markets. | To provide a framework for urban infrastructure and services provision to market centres | Four Market Centres. | -Analyze data - Carry out public participation - Come up with a draft plan - Carry out cadastral survey - Approval by the County Assembly | Policy considerations to be factored into the plan with regard to green energy, clean and green environment | 15 | CGM & Development Partners | 2023-2024 | CGM |
| Sub-total |  |  |  |  | 164.5 |  |  |  |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Land Administration and Management |  |  |  |  |  |  |  |  |
| Land adjudication/ Countywide | Secured land tenure | 100% of open Adjudication sections closed | -demarcation -formation of adjudication land committees and Arbitration Board Members -procurement of maps/Satellite imageries/PIDs -hearing of disputes (A/R Objection cases) -Court processes in settling disputes | Policy considerations Factored, including Green energy, green and clean environment | 186 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Preparation of valuation roll/HQ | To have a countywide valuation roll in place. | 100 % completed Valuation roll | -Resolutions for the valuation roll passed by County Assembly. -Sensitization Workshop. -Public Participation - Collection of relevant plans and maps. -Collection of relevant data. -Inspection of property by valuers. -Assigning values to properties. -Second Public participation. -Draft Valuation roll. -Tabling the draft valuation roll to Assembly. -Publishing in the Kenya Gazette. -If uncontested, it becomes implementable. | Policy considerations Factored, including Green energy, green and clean environment | 300 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Establishment of a County land Registry and Land Information Management System/HQ | Operational, secure and digitalized land registry | 100% of land data digitalized | -Construct and equipping modified and secure Land registry for county. -Establishment of land information management system. - Collection, analysis and storage of data. -Train and capacity build staff on Land Information Management System. | Policy considerations Factored, including Green energy, green and clean environment | 250 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Demarcation and Monumenting Public Land / Countywide | Secured Public land | 100% Demarcated and Monumented public data | Site visit - Mapping - Fencing - Publishing a repossession request in national gazette - Litigation | Policy considerations Factored, including Green energy, green and clean environment | 100 | CGM & Development Partners | 2023-2027 | Lands, Physical Planning, Housing and Urban Development |
| Land Acquisition/ Countywide | Secured Land tenure for public utilities | 100 Acres for public utility | -Identification and profiling of parcels. -Public participation -Land Valuation. -Survey and mapping. -Acquisition of the land | Policy considerations Factored, including Green energy, green and clean environment | 100 | CGM | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Sub Total |  |  |  |  | 936 |  |  |  |
| Programme 2: Urban Infrastructure development and Municipalities |  |  |  |  |  |  |  |  |
| Opening and upgrading of feeder roads in the Municipalities | To improve urban infrastructure | To have open and upgraded feeder roads | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 2000 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Upgrading of Market facilities in markets centres/ Countywide. | To improve urban infrastructure | 100% upgraded Market structures | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 1000 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Construction of Public toilets in urban centres/ Countywide | To improve urban infrastructure and Sanitation | 100% Constructed modern public toilets in all urban centres | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 100 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Rehabilitation of market to modern standards in towns/ Countywide | To improve urban infrastructure | 100% rehabilitated modern markets | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 440 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Rehabilitation of Marikiti market to modern standards/ Meru Municipality | To improve urban infrastructure | 100% Rehabilitated modern Marikiti market in Meru Municipality | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 500 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Installation of water points in Bus parks and markets / Municipalities | To improve urban infrastructure | 100% Operational water points in all stages in and markets | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 20 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Beautification and provision of recreation parks/ Municipalities | To improve urban infrastructure | 100% functional urban centres recreational parks | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 10 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Procurement of Modern garbage collection trucks/HQ | To improve urban infrastructure | 5 Operational garbage trucks in the municipality | Procurement process | Policy considerations Factored, including Green energy, green and clean environment | 100 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Rehabilitation of parking lots in municipalities/ Maua, Meru and Timau | To improve urban infrastructure | 100% Rehabilitated parking lots in municipalities/ Maua, Meru and Timau | Designing and , construction works and supervision |  | 500 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Installation/Upgrading of drainage systems in urban centres/ Countywide | To improve urban infrastructure | 100% efficient drainage system in urban centres | Designing, construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 280 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Installation/Upgrading of drainage systems in municipalities / / Maua, Meru and Timau | To improve urban infrastructure | 100% efficient drainage system in the municipalities. | Designing and , construction works and supervision | Policy considerations Factored, including Green energy, green and clean environment | 1500 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Meru Municipality Integrated Plan (IDeP) | To guide the County in Land Planning | 1 IDeP | Preparation of IDeP |  | 10 | CGM & Development Partners | 2023-2027 | Lands, Physical planning, Housing and urban Development |
| Sub Total |  |  |  |  | 6,460 |  |  |  |
| Programme 3: Physical Planning |  |  |  |  |  |  |  |  |
| Geographical Information System (GIS)/ Countywide | Operationalize GIS in the County | Have one operational GIS in the County | -Purchase of an appropriate software and equipment. - Digitizing data | Policy considerations Factored, including Green energy, green and clean environment | 250 | CGM & Development Partners | 2023-2027 | CGM |
| Coordinated Spatial Development Unit/Countywide | Operationalize Spatial Development Unit | Have one operational Spatial Development Unit | -Field inspections -Monitoring and evaluation. | Policy considerations Factored, including Green energy, green and clean environment | 52 | CGM & Development Partners | 2023-2027 | CGM |
| Local Physical and Land use development plans/ Gatimbi, Kangeta, Kiirua, Mitunguu, Igoji, Mulika, Kunati, Kiutine | Have a Sustainable Local Physical and Land use development | Eight Local Physical and Land use development plans | -Notification of intention to plan. -Development of the concept paper. -Preparation of a base map. - Reconnaissance study -Urban Centre profiling. -Creating a draft copy. -Public participation -Stakeholder engagement. - Come up with a draft plan - Approval by the –County Assembly | Policy considerations Factored, including Green energy, green and clean environment | 250 | CGM & Development Partners | 2023-2027 | CGM |
| Action area plans for market centres/ Countywide | To provide a framework for urban infrastructure and services provision to market centres | 45 Markets (one each ward) | - establish TOR - Assign officers - Collect data - Analyze data - Carry out public participation - Come up with a draft plan - Carry out cadastral survey - Approval by the County Assembly |  | 12 | CGM & development partners | 2023-2027 | Department of Lands, Physical Planning, Urban Development housing and Public Works |
| Total |  |  |  |  | 564 |  |  |  |
| Programme 4: Housing |  |  |  |  |  |  |  |  |
| Affordable housing for County staff/ Countywide | To ensure livable safe and standardized built environment | 840 Units of county staff houses | - Design and costing -Construction -supervision -Maintenance -Adoption of affordable technologies | Policy considerations Factored, including Green energy, green and clean environment | 5220 | CGM & development partners | 2023-2027 | CGM & development partners |
| Provision of generator at governor’s residence/ Municipality | To provide backup source of power | 1 generator | Procurement and installation | Policy considerations already factored into the plan including Green energy, green and clean environment | 5.0 | CGM | 2023/24 | Lands, Physical planning, Housing and urban Development |
| Renovation of County staff houses/ Countywide | To ensure livable safe and standardized built environment | 500 units Renovated County staff houses. | - Design and costing -Renovation works -supervision -Maintenance | Policy considerations Factored, including Green energy, green and clean environment | 750 | CGM & development partners | 2023-2027 | CGM & development partners |
| Develop Housing policy development and implementation/HQ | Secure, inclusive and decent private and public houses. | 100% developed Housing policy development | -Concept paper. -Secondary data collection -Stakeholders engagement -Draft policy. -Approval by County Assembly. Gazettement and implementation. | Policy considerations Factored, including Green energy, green and clean environment | 16 | CGM & development partners | 2023-2027 | CGM & development partners |
| Establishment of informal settlements urban infrastructure development | To provide improved infrastructure in the informal settlements | 100% Improved roads, water reticulation, Sewer reticulation Solid waste management | - Design and costing -Construction -supervision -Maintenance | Policy considerations Factored, including Green energy, green and clean environment | 875 | CGM & development partners | 2023-2027 | CGM & development partners |
| Subtotal |  |  |  |  | 6,866 |  |  |  |
| Programme 5: Human Resource Development |  |  |  |  |  |  |  |  |
| Training and Capacity building | To have a skilled and professional work force in the department. | 100% skilled and professional work force in the department | -Design a curriculum for different staff fitting their job description. -Offer training and facilitation for the staff to be equipped with necessary skills | Policy considerations Factored, including Green energy, green and clean environment | 25 | CGM | 2023-2027 | CGM & development partners |
| Subtotal |  |  |  |  | 25 |  |  |  |
| Programme 6: Digital Land Governance Programme (Funded by FAO 2022-2027) |  |  |  |  |  |  |  |  |
| Digitization of Land Records and Processes/ Countywide | -To digitize all the land records to ensure land tenure security is accessible to all. - To survey, map and prepare Cadaster Maps for all markets in the county to enhance the process of issuance of Lease documents. | 100% operational GIS, lab, LIMS and EDAMS. - 100 % Geodetic control networks to be used during Surveys. | -Identify hardware and software. -Identify the land registers, maps and survey plans. -Geodatabase design, data entry and maintenance. | Policy considerations Factored, including Green energy, green and clean environment | 20 | FAO | 2023-2027 | CGM & development partners |
| Conflicts and disputes resolution mechanisms on land and natural resources/ Countywide | To develop a customized framework and guidelines for Alternative Justice Systems (AJS) which includes traditional or alternative dispute resolution (TDR/ADR) mechanisms. | 100% developed a framework and guideline for ADR/TDR | - Develop framework, policies and guidelines that link justice systems and land administration - Develop stringent procedures and processes in land management. - Develop a database of all land related cases and monitoring | Policy considerations Factored, including Green energy, green and clean environment | 20 | FAO | 2023-2027 | CGM & development partners |
| Improved and inclusive policy, legal and institutional frameworks/ Countywide | To support the participatory and inclusive formulation, implementation, review and alignment of policies, legal and institutional frameworks, including relevant laws and regulations to align the strategic direction of the digitalization and other processes | 100% assessments on Legislative and Policy Barriers to Land Based Investment with recommendations. | - To develop Meru County Land Management policy guided by Laws of Kenya. -To prepare and implement Meru County Zoning and Land Sub-divisions Guidelines. - To prepare and operationalize: GIS and LIMS policy. | Policy considerations Factored, including Green energy, green and clean environment | 20 | FAO | 2023-2027 | CGM & development partners |
| Sub Total |  |  |  |  | 60 |  |  |  |
| Total |  |  |  |  | 14,911 |  |  |  |

## Annex 1.12: Water & Irrigation, Environment and Natural Resource Management Sector Project

Part I: Ongoing Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Water and Irrigation |  |  |  |  |  |  |  |  |
| Domestic Water Supply and waste water management |  |  |  |  |  |  |  |  |
| Construction of identified dams | To Provide water for domestic, livestock and irrigation use | 80% of population access to water | Feasibility study Design report EIA report. Implementation Excavation of more water pans and construction of dams | Catchment area protection and conservation. | 16000 | CGM, National Government Agencies (NDMA) and Development partners (10B from NDMA) | 2023-2027 | CGM, National Government & Development partners |
| Community Water Projects requiring Rehabilitation, augmentation and /or extension distribution Water projects to be revived Piping | To Provide water for domestic, livestock and irrigation use | 80% of population access to water | Capacity building on operations and management Implementation (intake construction, pipe laying and extension of pipeline, construction water storage structures, distribution networks. | Catchment area protection and conservation | 5,000 | CGM, National Government and Development Partners | 2022-2027 | CGM, National Government & Development partners |
| Rehabilitation, augmentation and distribution of existing boreholes /Countywide | To provide water for domestic, livestock and irrigation use | 30% population access to water | Hydrogeological survey Drilling & developments | Solar energy Wind energy& hydro- power | 450 | CGM National Government Others | 2023-2027 | CGM, National Government & Development partners |
| Sub-Total |  |  |  |  | 21,450 |  |  |  |
| Environment, Wildlife and Natural Resources Sector Projects |  |  |  |  |  |  |  |  |
| Programme 1: Environmental conservation |  |  |  |  |  |  |  |  |
| Rehabilitation of catchment | To increase forest cover, increase carbon sinks and combat climate emergencies | - wetlands | Mapping, pitting actual planting beating up maintenance purchasing seedling transportation development of management plans community sensitization staff training employment of forest guard/scouts enforcement | Climate change mainstreaming, gender and special group inclusion | 50 | CGM Donors national government | 2023-2027 | CGM |
| Rehabilitation and restoration of county rivers | To increase forest cover, increase carbon sinks and combat climate emergencies | 15rivers | Pegging, pitting actual planting beating up, maintenance purchasing seedling transportation | Climate change mainstreaming, gender and special group inclusion | 118 | CGM Donors National government | 2023-2027 | CGM |
| School greening program | To increase forest cover, increase carbon sinks and combat climate emergencies | 55schools | Pitting, actual planting, beating up, maintenance, purchasing seedling, transportation, environmental education, formation of school clubs. promotion of green energy and energy saving technologies | Climate change mainstreaming, gender and special group inclusion | 100 | CGM National government donors | 2023-2027 | CGM |
| Farm forestry | To increase forest cover, increase carbon sinks and combat climate emergencies | 11 | Community tree nurseries enhancement and establishment Environment education Field/ extension services Promotion of community woodlot establishment | Climate change mainstreaming, gender and special group inclusion | 64 | CGM Donors National government | 2023-2027 | CGM |
| Sub Total |  |  |  |  | 268 |  |  |  |
| Programme 2: Environmental Management and protection |  |  |  |  |  |  |  |  |
| Dumpsites maintenance (quarterly) | To sustainably manage environment and natural resources To combat climate emergencies | 3dumpsites | Gravelling, Compacting Spraying, Repair of fences, Construction of perimeter fence, Water supply construction of offices and store, murraming, road maintenance, provision of sanitary facilities Flyscreen | Climate change mainstreaming, gender and special group inclusion | 50 | CGM | 2023-2027 | CGM |
| Provision of protective gears and equipment’s /Countywide | To safeguard occupation health and safety of the cleansing staff | 500 cleansing staff | Procurement of protective gears and equipment such as wheelbarrows, rakes, spades, forked jembes and uniforms | Gender equity and special groups inclusion | 27 | CGM | 2023-2027 | CGM |
| Procurement of skip loaders and skip bins | To minimize environmental pollution | 11 skip loaders and skip bins | Procurement Distribution | Special groups and e-procurement | 143 | CGM Donors | 2023-2027 | CGM |
| Engagement of contractual staff (cleaners, loader) |  | 145 Contractual Staff | Contracting | Special group | 27 | CGM | 2023-2027 | CGM |
| Clean ups |  | 28 | Provision of cleaning tools Facilitation | Special group | 55.5 | CGM | 2023-2027 | CGM |
| Sub Total |  |  |  |  | 224 |  |  |  |
| Programme 3: Research and development in Environmental Management |  |  |  |  |  |  |  |  |
| Policy formulation | To generate new knowledge, technologies and innovations that enhance informed decision making in development | 4 policies and bills | Problem identification Agenda setting Stakeholders’ participation Formulation and adoption | Climate change mainstreaming, gender and special group inclusion | 14 | CGM donors | 2023-2027 | CGM |
| Environmental compliance | To generate new knowledge, technologies and innovations that enhance informed decision making in development | 115 EIAs, EA and SEA | Project identification, Screening, Scoping Baseline survey, public participation, Draft report Approval and licensing | Gender equity and special groups inclusion | 30 | CGM donors | 2023-2027 | CGM |
| County Natural Resource Research Centre | To generate new knowledge, technologies and innovations that enhance informed decision making in development | 1 Research Centre | Identification Site visit Surveying Delienation Beconing/mapping | Special groups and e-procurement | 250M | CGM Donors | 2023-2027 | CGM |
| Sub Total |  |  |  |  | 294 |  |  |  |
| Total |  |  |  |  | 786 |  |  |  |

Part II: New Projects

| Project Name/Location | Objectives | Targets | Description of Key Activities | Green Economy and Cross Cutting Consideration | Cost (KES M) | Source of Funding | Timeframe | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Water and Irrigation |  |  |  |  |  |  |  |  |
| Community water projects/ Countywide | To reduce water trekking distance To reduce human to human resource-based conflict Increase water storage Increase water harvesting | 252 | feasibility study Survey and mapping, Design BoQs Distribution of pipes. Construction of storage tanks. Construction of intakes Land Acquisition | Ecological and environ- mental conservation such as afforestation Catchment area protection and conservation Solar energy Wind energy& hydro- power Gravitational energy Climate change mainstreaming | 414 | CGM and PPP | 2023-2027 | CGM |
| Rain Water harvesting project/ Countywide | To reduce water trekking distance To reduce human to human resource-based conflict Increase water storage Increase water harvesting | 47 wards | Provision of rain water harvesting tanks | Ecological and environ- mental conservation such as afforestation Catchment area protection and conservation Solar energy Wind energy& hydro- power Climate change mainstreaming | 400 | CGM | 2023-2027 | CGM |
| Water & Irrigation Projects/ Countywide | To Increase water for irrigation | 20 | Baseline survey Construction of water projects Piping | Ecological and environ- mental conservation such as afforestation Catchment area protection and conservation Solar energy Wind energy& hydro- power Climate change mainstreaming | 249 | CGM, Community and development PartneCGMrs | 2023-2027 | Department of water |
| Establishment of water laboratory | Improved quality of domestic water | 1 | -Procurement & Construction - Collection of water samples | Ecological and environ- mental conservation | 17 | CGM | 2023-2027 | Department of water |
| Development and aligning county water and policy documents and acts with the national government | Implement water projects within the legal framework | 3 documents | Developing a water strategic plan Develop water strategic plan | Climate change mainstreaming | 32 | CGM | 2023-2027 | Department of water |
| Human resource Capital Management | Improve in delivery of the planned projects | All water projects | Hiring and Training |  | 16.2 | CGM | 2023-2027 | Department of water |
| Procurement of departmental vehicles | Improve in delivery of the planned projects | All Environment, resource management and climate change projects | Procuring of vehicles |  | 52.5 | CGM | 2023-2027 | Department of water |
| Total |  |  |  |  | 3,377.21 |  |  |  |
| Programme 2: Environmental Management and protection |  |  |  |  |  |  |  |  |
| Procurement of litter bins | Improve cleanliness in the county | 400 litter bins | Site identification Procurement Transport Installation | Climate change mainstreaming, gender and special group inclusion | 1 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Procurement of PPEs tools for cleaning staffs | Improvement of staff protection | 2500 members of staff | Procurement and distribution | Climate change mainstreaming, gender and special group inclusion | 26.6 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Procurement of Skip loaders, garbage lorries and skip bin | Safe Disposal of waste products | 11 Skip loaders Garbage lorries and skip bins | Procurement and distribution | Climate change mainstreaming, gender and special group inclusion | 143 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Procurement of departmental vehicles | Improve in delivery of the planned projects | All Environment, resource management and climate change projects | Procuring of vehicles | Climate change mainstreaming, gender and special group inclusion | 37.5 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Land for dumpsite/ Nkunga | Safe Disposal of waste products | 10 acres | Purchasing Land transfers | Climate change mainstreaming, Environmental protection and conservation Waste recycling | 100 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Incinerators installation/ Countywide | Safe Disposal of waste products | 3 | Procurement and installation | Climate change mainstreaming. Environmental preservation | 75 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Mapping of county natural resources/County wide | To identify and document county natural resources | All natural resource centers county wide | Acquisition of surveying and, mapping equipment, Identifying the natural resources Pegging Document, delineate | Climate change mainstreaming, Environmental protection and conservation | 55.66 | CGM National Government Donors | 2023-2027 | Department of Environment, resource management and climate change projects |
| Purchase of back hoe/ County headquarter | To enhance proper disposal of waste | 5 | procurement | Climate change mainstreaming, Environment protection and conservation | 80 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Invasive species management /Countywide | To sustainably manage the ecosystems | County wide | Physical control | Climate change mainstreaming, | 21.73 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Enforcement of environmental regulations to curb pollution | To sustainably manage the ecosystems | County wide | Capacity building of communities | Climate change mainstreaming, gender and special group inclusion | 40 | CGM | 2023-2027 | Department of Environment, resource management and climate change projects |
| Sub-Total |  |  |  |  | 410.89 |  |  |  |
| Programme 3: MEWASCO |  |  |  |  |  |  |  |  |
| Installation of Water meters | To provide potable water for domestic use, livestock and irrigation use equitably Ensure accurate accountability of distributed water | 90% metering | Installation of Customer meters and fittings Assessment of customer meters | Improved hygiene and health conditions | 60 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Raw water main Meru Municipality | To provide potable water for domestic, livestock and irrigation use | 10,000 M3 of raw water | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Improved hygiene and health conditions | 190 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Raw water main in Timau | To provide potable water for domestic, livestock and irrigation use | 6,000 M3 of raw water | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Improved hygiene and health conditions | 120 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Raw water main and intake in Mitunguu | To provide potable water for domestic, livestock and irrigation use | 6,000 M3 of raw water | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Improved hygiene and health conditions water conservation | 45 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Raw water main Kanyakine | To provide potable water for domestic, livestock and irrigation use | 6,000 M3 of raw water | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Improved hygiene and health conditions water conservation | 85 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Water Treatment plant Kanyakine | To provide potable water for domestic, livestock and irrigation use | 3,000 M3 of raw water | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Improved hygiene and health conditions water conservation | 150 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Raw water main Nkubu | To provide potable water for domestic, livestock and irrigation use | 3,000 M3 of raw water | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Improved hygiene and health conditions water conservation | 105 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Water Treatment plant Nkubu | To provide potable water for domestic, livestock and irrigation use | 3,000 M3 of raw water | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Improved hygiene and health conditions water conservation | 150 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Reticulation system in Nkubu | To reduce Unaccounted for Water (UFW) Improve water supply hours and reliability | 20km of DN 110MM to 32mm water pipeline | Feasibility studies Design report EIA report. Implementation of constructions of intake works, delivery pipeline, fittings and appurtenances | Water conservation Improved hygiene and health conditions | 40 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| New water supply in Mikinduri | To provide potable water for domestic, livestock and irrigation use | An intake, Raw water main pipeline, water treatment plant, reticulation system and 5000 customers connected with water meters | Feasibility studies Design report, EIA report, Implementation of constructions of intake works, delivery pipeline, Water treatment plant, fittings and appurtenances, 5000 customer meter installations, | Improved hygiene and health conditions water conservation | 290 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Tigania water supply | To provide potable water for domestic, livestock and irrigation use | -10KM Raw water main pipeline, 20 KM of assorted size of reticulation system | Feasibility studies Design report, EIA report, Implementation, construction of raw water delivery pipeline and reticulation system | Improved hygiene and health conditions water conservation | 162 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
| Drilling of a solarized equipped borehole | To provide potable water for domestic, livestock and irrigation use | 14 No. boreholes drilled, developed, solarized and equipped | Feasibility studies EIA and hydrogeological report, Borehole drilling, development, equipping and solarization | Improved hygiene and health conditions water conservation | 112.5 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO |
|  | Installation of fire hydrant in all municipalities | 6 | Installation of steel tanks on an elevated ground Construction of a pipeline | Improved hygiene and health conditions water conservation Fire fighting | 0.9 | CGM | 2023-2027 | MEWASSCO |
| Storage tanks Distribution pipeline within Meru Municipality | To provide potable water for domestic, livestock and irrigation use | 10 No. storage tanks, and 58KM of assorted pipeline sizes | Feasibility studies Design report Implementation of constructions of Pipeline works, storage tanks, delivery fittings and appurtenances | Improved hygiene and health conditions water conservation | 163 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO, National Government |
| Solarized high lift pumping for Milimani treatment plant | To provide potable and reliable water for domestic, livestock and irrigation use Improve water supply hours | One solarized surface pump installed, | Feasibility studies Procurement of solarized surface pump as complete, installation and commissioning | Improved hygiene and health conditions water conservation Solar energy | 15 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO, National Government |
| New Sewer connection Meru / Maua municipality | Improve environmental sanitation | 57 KM sewer laterals | Feasibility studies Implementation of constructions of sewer Pipeline works, manholes and appurtenances | Environmental preservation Proper effluent disposal | 2000 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO, National Government |
| Decentralized treatment facility in Timau and municipality | Improve environmental sanitation | 2 No. DTFs | Feasibility studies EIA Report Implementation of constructions of Decentralized Treatment Facility (DTF), manholes and appurtenances | Environmental preservation Proper effluent disposal | 34 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO, National Government |
| Sewerage facility in Nkubu | Improve environmental sanitation | One No. Sewerage Stabilization System | Feasibility studies EIA Report Implementation of constructions of Waste Stabilization Ponds (WSPs), manholes and appurtenances | Environmental preservation Proper effluent disposal | 500 | CGM, National Government and Partners | 2023-2027 | CGM, MEWASCO, National Government |
| Sub-Total |  |  |  |  | 4,222.4 |  |  |  |
| Total |  |  |  |  | 9,506.7 |  |  |  |
| Grand Total |  |  |  |  | 82,292.63 |  |  |  |